## Slide 1: Data Recovery Automation Project
Prepared BY: Kalyani Bhavsar
Date: 21.05.2025
ROLE: BUSINESS ANALYST

## Slide 2: Situation/Problem/Opportunity
Situation:
The existing INTACT platform, built using the Waterfall model, effectively manages incident tracking and audit reporting. However, it currently lacks automated data recovery capabilities, which are crucial during unexpected outages or data corruption scenarios.
Problem:
Manual data recovery processes are time-consuming, error-prone, and heavily reliant on support teams, leading to longer downtimes and operational inefficiencies. With rising expectations around business continuity and resilience, there's a growing need to enhance INTACT by integrating Data Recovery Automation features.
Opportunity:
This enhancement presents an opportunity to increase system reliability, reduce Mean Time to Recovery (MTTR), and ensure seamless restoration of services—aligning with industry standards and drawing inspiration from platforms like ServiceNow (SNOW), which support automated failover and data restoration workflows.

## Slide 3: Purpose Statement
The purpose of this enhancement project is to analyze, design, and implement automated data recovery features in the existing INTACT platform to ensure system resilience and minimal downtime during failures.
This enhancement aims to:
Enable automated data backup and recovery workflows within INTACT.
Reduce manual intervention in the recovery process during outages.
Improve system availability, reliability, and recovery speed.
Leverage Agile methodology to implement incremental improvements and incorporate stakeholder feedback.
Align INTACT with industry standards for disaster recovery, drawing inspiration from tools like ServiceNow (SNOW).

## Slide 4: Project Objectives
  Identify and implement enhancements in the INTACT platform to support automated data recovery processes.
  Design and test prototypes for new recovery automation features using iterative Agile cycles.
  Automate the end-to-end data backup and recovery workflows to reduce manual effort and minimize errors.
  Ensure faster system recovery from critical incidents, reducing overall downtime and improving system resilience.
  Enable real-time monitoring and reporting, giving stakeholders visibility into recovery status, logs, and system health.

## Slide 5: Success Criteria
Improved Data Availability: Ensure critical recovery records, logs, and reports are easily accessible in real-time.
Reduced Downtime: Minimize overall system downtime during outages through automated recovery workflows.
Faster Recovery Time: Achieve a measurable reduction in Mean Time to Recover (MTTR) from incidents.
Enhanced System Reliability: Implement reliable automation that consistently performs backup and recovery tasks without manual intervention.
Increased User Satisfaction: Provide transparent recovery status to users and stakeholders through dashboards and alerts.
Specific: Implement automated data recovery workflows within INTACT to reduce manual intervention during outages.
Measurable: Decrease Mean Time to Recovery (MTTR) from 4 hours to under 2 hours.
Achievable: Use existing INTACT infrastructure integrated with new automation scripts and scheduling tools.
Realistic: Leverage Infosys tools and cloud environment already in use for INTACT.
Time-bound: Achieve full deployment and operational use of automation within 6 months from sprint 1.

## Slide 6: Methods/Approach
Conduct Requirement Workshops with stakeholders to gather and prioritize enhancement features for Data Recovery Automation using MoSCoW technique.
Form Agile Scrum Team including Product Owner (BA), Scrum Master, Developers, and QA, aligned with Infosys standards.
Create and Manage Product Backlog with epics and user stories focused on automation of backup verification, failure detection, and recovery triggers.
Sprint Planning and Execution: Conduct iterative development in 2-week sprints with daily stand-ups, sprint reviews, and retrospectives.
Develop Prototypes and Perform User Acceptance Testing (UAT) after each increment for early feedback.
Implement Recovery Automation Enhancements such as automated failover scripts, real-time alerts, and recovery dashboards.
Train End Users and IT Operations Teams on new features and workflows.
Go Live with fully tested automation features and establish continuous monitoring and support mechanisms.

## Slide 7: Required Resources
People: Cross-functional Agile team consisting of: ▪ Product Owner (Business Analyst) ▪ Scrum Master ▪ Developers (Automation, Backend) ▪ QA/Test Engineers ▪ Stakeholders from IT Ops, Business Continuity, and Infrastructure teams
Time: Estimated implementation within 3–4 months, including planning, sprints, testing, and deployment.
Budget: Total project budget capped at Rs. 5,00,000.00, covering: ▪ Automation tools and plugins ▪ Infrastructure upgrades (if any) ▪ Training for end users and support staff ▪ Agile coaching

## Slide 8: Required Resources
Other Resources: ▪ Evaluation of third-party automation solutions ▪ Internal and external benchmarking (e.g., via Dataquest or Gartner reports) ▪ Site visits or remote sessions with similar implementation teams (if needed)

## Slide 9: Risks and Dependencies
Risks:
User resistance to change due to familiarity with legacy tools.
Integration challenges with older systems.
Scope creep if requirements are not frozen early.
Incomplete understanding of automation impact on workflows.
Lack of user training leading to improper tool usage.
Dependencies:
Timely availability of infrastructure and development resources.
Inputs from stakeholders for requirement gathering and UAT.
Access to current monitoring systems and audit trail data.
Dependency on third-party automation libraries/tools.
Active involvement of the InfoSec team for compliance validation.

## Slide 10: Risks and Dependencies
Mitigation:
Conduct early engagement with end users and stakeholders.
Organize regular demos and sprint reviews to gather feedback.
Nominate “change champions” in each business unit for smoother adoption.
Plan a phased rollout to minimize disruption and gather continuous feedback.
Create training modules and conduct hands-on workshops for users.

## Slide 11: THANK YOU!