A company is having manufacturing plants and warehouses in various parts of the country. They manufacture ice-cream and milk products. They want to build software to achieve two goals.

Manage the inventory

Quickest delivery to the customers

Assignment 1:

- Please make a BRD which can be presented to the client along with complete development and resource plan.

Ans. Business Requirement Document (BRD)

1. Project Title:

CreamLine: Real-Time Inventory and Fast Delivery System

2. Purpose:

To build software system that enables efficient inventory tracking across multiple plants and warehouses, and ensures the quickest possible delivery to customers, leveraging real-time data and smart logistics algorithms.

3. Objectives:

- Centralized inventory management for all plants and warehouses.

- Real-time inventory updates based on production, orders, and logistics.

- Automated order fulfillment with optimal delivery routing.

- Role-based access for staff (plant, warehouse, logistics, admin).

- Reporting and analytics dashboard.

4. Stakeholders:

| Role | Responsibility |
| --- | --- |
| Client Management | Approval, strategy alignment |
| Project Manager | Timeline, resource coordination |
| Business Analyst | Requirement gathering, validation |
| Development Team | System architecture, coding |
| QA/Testers | Functional, integration, performance testing |
| Logistics Team | Route data and delivery operations |
| Warehouse Staff | Inventory updates and tracking |

5. Functional Requirements:

| Module | Features |
| --- | --- |
| Inventory Management | - Track stock across all locations - Product expiry management - Real-time updates from manufacturing |
| Order Management | - Customer order placement - Order processing and assignment - Inventory reservation |
| Delivery Optimization | - Auto-select nearest warehouse - Route optimization based on traffic, distance - Delivery time estimation |
| Admin Panel | - User management - Roles and permissions - Master data management |
| Reports & Analytics | - Stock levels - Delivery performance - Sales insights |

6. Non-Functional Requirements:

- Mobile responsive dashboard

- High availability (uptime > 99.9%)

- Scalable cloud infrastructure

- Secure API integration (authentication, encryption)

- Fast data sync (near real-time)

7. Development & Resource Plan:

Timeline: 16 Weeks

| Phase | Duration |
| --- | --- |
| Requirement Gathering | 2 Weeks |
| UI/UX Design | 2 Weeks |
| Backend & Frontend Dev | 8 Weeks |
| Testing & QA | 2 Weeks |
| Deployment & Training | 2 Weeks |

| Role | Count |
| --- | --- |
| Project Manager | 1 |
| Business Analyst | 1 |
| Backend Developers | 2 |
| Frontend Developer | 1 |
| Mobile Developer | 1 |
| QA Engineers | 2 |
| DevOps Engineer | 1 |
| UI/UX Designer | 1 |

8. Risks & Mitigation:

| Risk | Mitigation Strategy |
| --- | --- |
| Network outages | Use of edge computing + local caching |
| Delivery delays | Real-time tracking and contingency routing |
| Data inconsistency | Periodic audits and sync verification |

9. Deliverables:

- Fully functional web + mobile application

- API documentation

- Training manual and user documentation

- System deployment on cloud

- Support and maintenance plan (optional)

- Prepare process flow diagram using your imagination.

Assignment 2:

- Write an introduction letter to a client introducing yourself as a business analyst in charge of working with the client and his team to start the business understanding process.

Ans.

Subject: Introduction – Business Analyst Assigned to Your Project

Dear [XYZ LTD],

I hope this message finds you well.

My name is Moni, and I’m pleased to introduce myself as the Business Analyst assigned to support you and your team throughout the initial stages of our engagement. I’ll be your primary point of contact as we begin the business understanding phase of the project.

My role will focus on working closely with you to gain a clear and comprehensive understanding of your business goals, challenges, and key requirements. This information will help us ensure that the solutions we develop are well-aligned with your strategic objectives.

Over the next few days, I will be reaching out to schedule our first session where we’ll start gathering insights, discussing current processes, and identifying key stakeholders. Please feel free to share any relevant documentation or background materials ahead of time if available—it will help us hit the ground running.

I’m looking forward to a productive collaboration and to delivering value through a deep understanding of your business needs.

If you have any questions or need to reach me directly, please don’t hesitate to contact me at xyz123@gmail.com or 1234567890

Best regards,
Moni Rani
Business Analyst
ABC Ltd
1234567890

- Prepare a brief BRD and SRS for a project- Horoscope or Ticketing system or online store.

Ans. Below is the Business Requirements Document (BRD) and a Software Requirements Specification (SRS) for a Ticketing System project:

## A. Business Requirements Document (BRD) – Ticketing System

### 1. Project Overview

The Ticketing System is designed to provide users with an easy-to-use platform to browse, book, and manage tickets for various events (concerts, sports, theater, etc.). The system should support both online and mobile access and enable secure transactions.

### 2. Business Objectives

- Improve customer access to event tickets.

- Increase ticket sales by providing a seamless booking experience.

- Reduce manual workload for event organizers.

- Provide real-time availability and status of events.

### 3. Key Stakeholders

- Customers (End-users)

- Event Organizers

- Marketing and Sales Teams

- IT and Development Teams

- Customer Support

4. Business Requirements

| ID | Requirement Description |
| --- | --- |
| BR-01 | The system shall allow users to search for upcoming events. |
| BR-02 | The system shall allow users to purchase tickets online using multiple payment methods. |
| BR-03 | The system shall allow users to view and manage their bookings. |
| BR-04 | Event organizers shall be able to list and manage events. |
| BR-05 | The system shall provide analytics and reporting dashboards to stakeholders. |
| BR-06 | The system shall send email/SMS confirmations for ticket purchases. |

## B. Software Requirements Specification (SRS) – Ticketing System

### 1. Introduction

The purpose of this document is to define the functional and non-functional requirements of the online Ticketing System. This document will guide the development and validation of the system.

### 2. Scope

The Ticketing System allows users to search, book, and manage event tickets while allowing organizers to list events and track ticket sales.

3. Functional Requirements

| ID | Functional Requirement |
| --- | --- |
| FR-01 | Users shall register and log in to their accounts. |
| FR-02 | Users shall be able to search and filter events by date, category, and location. |
| FR-03 | Users shall be able to select seats and proceed to checkout. |
| FR-04 | Users shall receive email confirmations after successful purchases. |
| FR-05 | Admin users shall manage event listings and ticket inventory. |
| FR-06 | The system shall handle secure payments through integrated gateways (e.g., PayPal, Stripe). |

4.Non-Functional Requirements

| ID | Non-Functional Requirement |
| --- | --- |
| NFR-01 | The system shall be available 99.9% of the time (high availability). |
| NFR-02 | The system shall respond to user actions within 2 seconds. |
| NFR-03 | All user data shall be encrypted and stored securely. |
| NFR-04 | The system shall be mobile-responsive and accessible across modern browsers. |

5. Assumptions and Constraints

- Users must have internet access to use the platform.

- The system will integrate with existing payment gateways and email/SMS APIs.

- Compliance with local data protection regulations is mandatory.

3. Make an ERD of creating a support ticket/Ticketing life cycle.

4. User story of shopping from ecommerce.

Ans.

| User Story No | Tasks | Priority | Value Statement | BV (₹) | CP | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Implement product search | High | As a user, I want to search products so I can find what I need easily | ₹500 | 3 | Search bar supports keyword input, partial matches, returns relevant products |
| 2 | Enable product filtering | High | As a user, I want to filter products by price, brand, and rating | ₹200 | 2 | Filters apply in real time; multiple filters combinable |
| 3 | Build trade status tracking | Medium | As a user, I want to see trade status so I know what stage it's in | ₹100 | 3 | Status flows: Draft → Sent → Pending Approval → Approved → Booked |
| 4 | Create product detail page | High | As a user, I want to see full product info to make informed decisions | ₹200 | 3 | Shows image, price, description, stock, reviews |
| 5 | Implement add-to-cart | High | As a user, I want to add items to cart to buy multiple products at once | ₹500 | 3 | Cart updates instantly; persists across sessions |
| 6 | Build shopping cart page | High | As a user, I want to view and update cart before checking out | ₹500 | 5 | Allows quantity updates, item removal, and recalculates subtotal |
| 7 | Add guest checkout | Medium | As a guest, I want to checkout without logging in | ₹100 | 2 | Guest inputs email and shipping; receives confirmation |
| 8 | Build checkout process | High | As a user, I want a seamless checkout so I can buy easily | ₹500 | 5 | Steps: Shipping → Payment → Review → Confirm; input validated |
| 9 | Integrate payment gateway | Critical | As a user, I want to pay securely so I trust the site | ₹500 | 8 | Supports cards, wallets; transaction confirmed or failed securely |
| 10 | Build order confirmation page | High | As a user, I want confirmation after checkout | ₹100 | 2 | Order ID shown; email sent; estimated delivery displayed |
| 11 | Create order history section | Medium | As a user, I want to see past orders for tracking and reordering | ₹200 | 3 | Lists previous orders; shows status and reorder button |
| 12 | Enable product reviews | Medium | As a user, I want to read/write reviews for informed buying | ₹100 | 2 | Users post star-rated reviews; visible under product; moderated |
| 13 | Manage shipping addresses | Low | As a user, I want to save/edit addresses to speed up checkout | ₹100 | 3 | Address book in profile; supports multiple addresses |
| 14 | Apply discount coupons | Medium | As a user, I want to apply coupons to reduce cost | ₹200 | 5 | Validates coupons; updates total; handles expired or invalid codes |
| 15 | Setup product categories | High | As a user, I want products grouped by category for easier browsing | ₹200 | 3 | Categories visible in menu; each links to filtered list |
| 16 | Add wishlist feature | Medium | As a user, I want to save products for later | ₹100 | 5 | Logged-in users can add/remove products from wishlist |
| 17 | Notify for price drops | Low | As a user, I want alerts for price drops on wishlist items | ₹50 | 8 | Notification sent via email when price drops |
| 18 | Send order status updates | High | As a user, I want updates as my order progresses | ₹200 | 3 | Email/SMS sent on status: Ordered → Packed → Shipped → Delivered |
| 19 | Enable product comparison | Medium | As a user, I want to compare products side by side | ₹100 | 5 | Compare price, features, reviews of 2–4 products |
| 20 | Enable ratings for delivery | Low | As a user, I want to rate my delivery experience | ₹50 | 2 | Post-delivery rating requested; average scores displayed |
| 21 | Allow product sorting | Low | As a user, I want to sort products by price or popularity | ₹50 | 1 | Sorting options available in listing pages |
| 22 | Mobile responsive UI | Critical | As a user, I want a mobile-friendly experience | ₹500 | 13 | Layout adapts to screen size; touch gestures supported |
| 23 | Implement multi-currency | Medium | As an international user, I want to see prices in my currency | ₹200 | 8 | Currency switcher in header; all prices update accordingly |
| 24 | View estimated delivery time | Medium | As a user, I want to know when my order will arrive | ₹100 | 3 | Delivery estimate based on address and availability |
| 25 | Enable product Q&A | Medium | As a user, I want to ask and answer questions about products | ₹200 | 5 | Users can post questions; sellers or users can reply; moderation in place |