## Slide 1: PROJECT TITLE: Implementation of Lite Automation Tool
Domain: Payment Operation
Prepared by: Piyali Chaudhuri
Date: 29.08.2025

## Slide 2: Current Scenario:
In the current scenario the operator sorts the payment based on payment category such as restricted fund, insufficient fund and based on that the operator Releases the payment, draft the mail to RM, send reminders and update status manually. This manual operation Involves more resources and consume more time. On a high-volume day in the month end or in the starting of the month when huge payments are received, the payment is not released on time, the day when there is a resource crisis the high priority payments are not filtered as sometimes operator is busy with checking responses of RM or drafting mails to RM (Relationship Manager)
Business Demand:
Meeting the SLA and quick client service.
Minimize human error, identify bottlenecks, and free up teams to focus on higher-value, complex work.

## Slide 3: PROBLEM
Problems:
Delayed Customer Response: Slow manual payment processing causing delay in release payment, prevents smooth operation and thus leads to customer dissatisfaction.
Ineffective Resource Management: Manual processes are prone to human error, and difficult to maintain consistency in quality.
Resource Engagement: After the payment is released by maker or operator the checker is involved for quality checking (QC)and human error is still not avoided even after 4 eyes checking.

## Slide 4: Opportunities:
1. Increased Efficiency and Productivity:
Streamlining Processes:
Automation tools can automate repetitive tasks like data entry, report generation, freeing up human resources for more strategic work.
Reduced Manual Effort:
By automating tasks, businesses can significantly reduce the amount of manual labour required, leading to cost savings and increased output.
Minimizing Errors:
Automated processes are less prone to human error, resulting in more accurate and reliable outcomes.
Faster Turnaround Times:
Automation can speed up processes, leading to quicker delivery of products and services, and faster response times to customer inquiries.
Improved Scalability:
Automation allows businesses to handle increased workload and growth more efficiently, without needing to proportionally increase headcount.
2. Cost Reduction:
Lower Labor Costs:
Automating tasks reduces the need for manual labour.
3. Enhanced Customer Experience:
Faster Response Times:
Automated systems can provide instant responses to customer inquiries, leading to higher customer satisfaction.
Improved Customer Service:
Automation can improve the overall customer service experience by streamlining processes and providing faster, more efficient service.
4. Improved Employee Satisfaction:
Reduced Workload:
Automation can reduce the burden of repetitive tasks, allowing employees to focus on more engaging and challenging work.

## Slide 5: Purpose Statement:
To develop an automation tool which will replace manual, repetitive tasks with automated processes, reducing the time and effort required to complete them. Automation tools streamline processes by improving overall productivity, minimizing human errors, strengthen customer loyalty while driving sustainable revenue growth exp and global reach

## Slide 6: Project Objectives:
Reduce Processing Time: Decrease the average time taken for processing Bulk payment.
Improve Prediction Accuracy: Achieve a 100% accuracy rate in payment release.
Increase Target customer: By reducing processing time and achieving 100% quality we can expand business and can reach more target customers.
Enhance Operational Efficiency: Reduce the man-hours spent on manual processing and reporting by 50% helps optimize resource allocation by identifying inefficiencies and bottlenecks in workflows.
Strategic and long-term objectives: Achieving cost savings, faster time-to customer service, improved product quality through early bug detection, enhanced resource utilization, allows businesses to remain competitive by freeing human resources for more complex, strategic, and innovative tasks.

## Slide 7: Success Criteria:
Business Goals: Measured by the SMART Objectives (detection time, data accuracy, user engagement, tool accuracy).
Stakeholder Satisfaction: Overall satisfaction rate among key user Operators and customers and business.
System Performance: For automation tool, processing time can be reduced by as much as 90% compared to manual processing, indicating significant performance gains.

## Slide 8: Methods And Approaches:
User Story Mapping: Develop epics and user stories for all tool user .
Epics and user stories: Written from the perspective of tool user, admins and customer.
Mockups and wireframes: (Using Balsamiq) for clear UI/UX alignment.
Scrum Framework: Work will be organized in 2-week sprints, with sprint planning, Daily Stand-ups, Sprint reviews.
Prioritized Product Backlog: The BA and product owner will maintain a dynamically prioritized backlog based on business value and stakeholder feedback.
Iterative development and releases: A minimum viable product (MVP) will be launched first, followed by incremental feature releases based on validated learning and user feedback.
Continuous Collaboration: Regular communication with stakeholders to ensure alignment and incorporate feedback early and often.

## Slide 9: Resources:
Project Sponsor: Senior executive (e.g., VP) to provide strategic direction
People (Project Team Members) of Agile Team:
  Product Owner: Defines priorities and ensures alignment with business goals.
  Scrum Master: Facilitates Agile processes and removes blockers for the team.
  Development Team: Includes developers, database admins, and DevOps engineers to build and deploy the system.
  UI/UX Designers: Focus on creating intuitive and user-friendly interfaces.
  QA Testers: Work alongside developers to ensure quality through continuous testing.
  Business Stakeholders:Provide feedback during sprint reviews.
  Support Team: Assists with post-launch user issues and training.
  External Vendors/Consultants: cloud hosting, third-party integrators.
Team Size:
  3-4 Agile teams of 5-9 members each, based on our project scope and complexity.
  Total team size: 20-30 members, scaled as needed during the project.
2. Time (Project Duration):
Agile Sprints:
  The project will run in 2 weeks sprints, delivering incremental features.
  Initial MVP (Minimum Viable Product): Delivered within 3-4 months, covering core functionalities like Data acquisition and integration, Analytics and intelligence.
  Full System Rollout: Completed within 10-12 months, with continuous improvements based on feedback.
Key Phases:
  Sprint 0 (Planning): 1-2 weeks for backlog creation and initial planning.
  Development Sprints: 6-9 months for iterative development and testing.
  UAT and Final Deployment: 1-2 months for user acceptance testing and go-live.
  Post-Launch Support: Ongoing support and feature enhancements.

## Slide 10: Budget
Budget Allocation:
  Cloud Hosting: Azure for scalable and secure infrastructure.
  Software Licenses: Tools for development, testing, and project management (e.g., Jira).
  AI Integration: Diverse data ingestion, visualization and reporting dashboard.
  Training and Support: Clearly communicate how the new tool benefits users by streamlining tasks, saving time, or reducing errors to increase engagement. Written manuals and videos for self-paced learning. Collect feedback from employees through surveys, interviews, or focus groups to understand their challenges and identify areas for improvement in the training and support.
Estimated Budget:
  MVP Phase: $3 Million for initial development and launch.
Category | Description | Funds
Technology and infrastructure | Cloud hosting (Azure), Software licenses, Automation Tool | $3000000
Team Costs | Salaries for developers, QA tester,Dev Ops Eng, Designers and Project management | $3000000
Training & Support | Employee onboarding, Customer support Tool, and post -launch support | $800000
Contingency | Buffer for unexpected expanses, scope changes and additional resource requirement | $500000

## Slide 11: Technologies:
Java
MySQL
Microsoft Azure
Google Cloud Platform
GitHub and GitLab
Jenkins (Automated Deployment)

## Slide 12: Risks
Data Security & Compliance
Handling sensitive customer financial data across multiple geographies requires strict compliance and other regulations.
Mitigation: Engage local compliance experts and conduct pilot rollouts in selected regions first.
Technical Risk: System Performance & Scalability - The platform must handle high and large number of payment transactions efficiently without lag or downtime.
Network outage can affect productivity.
Timeline Risk
Agile delivery may face delays if backlog prioritization is unclear or scope expands beyond MVP.
Mitigation: Maintain a clear product roadmap, enforce sprint discipline, and apply strict change management.
Reputational and Societal Risks –
Data migration issues leading to loss of historical lead data.
Mitigate- Conduct backup and validation check before migration.

## Slide 13
Incorrect data input can lead to duplicated transactions, missed deadlines, or discriminatory outputs, harming company's reputation for fairness and accuracy.
Project Risk: Scope Creep - Frequent requirement changes can delay delivery, increase costs, and impact overall project timelines.
Dependencies:
Technical Dependency: Cloud Infrastructure & Security – The system relies on Azure for hosting, ensuring scalability, security, and uptime.
External Environment Dependency: Government Policy and Priorities, Customer feedback, RM response time.
Project Dependency: Cross-Functional Team Coordination – Effective collaboration between business, development, QA, and DevOps teams is crucial for successful execution.

## Slide 14: To Be Completed by Appropriate Manager:
Mr. Jack Mr Ravi Yadav
Project Sponsor Project Manager