04 BA Mock - Case study

Which Method Fits This Case?

For the ice-cream & milk products company:

Since delivery speed and inventory are dynamic and will likely need refinements (route optimization, warehouse stocking, delivery time calculation, etc.), Agile is the better fit.

Agile allows building MVP (Minimum Viable Product) first (like a basic inventory and delivery module), then iterating.

However, since this is a corporate project, the BRD & SRS can still follow a Waterfall-style documentation upfront, but execution can be Agile.

Waterfall Method

When useful:

- Requirements are fixed, stable, and clear from the start.

- Little scope for changes.

- Regulatory or compliance-heavy environments.

Pros:

- Clear documentation (good for BRD, SRS, process flows).

- Easy for client to review progress step-by-step.

Cons:

- Not flexible if requirements change later.

- Delays in delivery of actual usable software (client sees results late).

Agile Method

When useful:

- Requirements are evolving or unclear.

- Continuous feedback from stakeholders is required.

- System needs incremental improvements (e.g., delivery optimization, dashboards).

Pros:

- Faster releases (client sees working features early).

- Flexibility to adjust features based on feedback.

- Better suited for integration with real-time logistics, route optimization, and scaling.

Cons:

- Requires strong collaboration and continuous involvement of client.

- Documentation can be lighter (unless balanced with Agile documentation practices).

Best Approach:

A Hybrid Model:

Use Waterfall for documentation & initial planning (BRD, SRS, ERD, process flows), then Agile for development & delivery.

This way:

- The client gets formal documentation (important for contracts & clarity).

- Development team works in Agile sprints, releasing features step by step.

Assignment 1: BRD for Dairy (Ice-Cream & Milk) Inventory + Quickest Delivery

BRD (Business Requirements Document)

Project Title

Integrated Inventory and Logistics Management System for Ice-Cream and Dairy Products Manufacturer

Executive Summary

This project aims to digitalize and centralize inventory and distribution operations at multiple manufacturing plants and warehouses, ensuring real-time inventory control and efficient customer delivery. The transformation from manual management to automated, data-driven processes will minimize errors, cost, and delivery times, thereby boosting profitability and customer satisfaction.

Project Overview

The company manufactures and distributes ice-cream and milk products through plants and warehouses across the country. The organization intends to build a centralized software system to Manage inventory across plants, warehouses, and distribution points.

Ensure quickest delivery of products to customers by optimizing order allocation and route planning.

1.Business Goals:

- Fast, efficient tracking and resolution of customer/service tickets.

- Reduce response times.

- Improve customer satisfaction.

2. Objectives

- Real-time visibility of stock levels.

- Automated inventory replenishment alerts.

- Smart order allocation from nearest warehouse/plant.

- Route optimization for fastest delivery.

- Improved customer satisfaction and reduced wastage.

3. Key Stakeholders

- Client Sponsor: CEO / Director of Operations

- Business Users: Plant managers, Warehouse managers, Delivery managers

- IT Team: Developers, Testers, Database admins

- End Users: Customers placing orders

4. Key Features / Requirements

- Centralized dashboard for inventory monitoring.

- Stock movement tracking (Plant → Warehouse → Customer).

- Order fulfillment system with location-based delivery logic.

- Integration with transport/logistics partners.

- Mobile app for delivery staff.

- Reporting & analytics (stock, sales, wastage, delivery times).

5. Constraints & Assumptions

- System should support both web and mobile platforms.

- Peak seasonal demand should be handled without downtime.

- Compliance with food safety regulations.

6. KPIs (Key Performance Indicators)

- Inventory Accuracy ≥ 98%

- Delivery SLA ≤ 30 minutes (urban), ≤ 2 hours (rural)

- Wastage Reduction ≥ 15% in 6 months

- Customer Satisfaction ≥ 90% positive feedback

Development & Resource Plan

1. Methodology

- Agile Scrum – 2-week sprints, incremental delivery.

2. Team Structure

- Business Analyst (1) – Requirement gathering, documentation

- Project Manager (1) – Planning, tracking

- Developers (4) – Backend, frontend, mobile app

- UI/UX Designer (1) – User-friendly design

- QA/Testers (2) – Functional & performance testing

- DevOps Engineer (1) – Deployment, monitoring

3. Timeline (High-level)

- Requirement Gathering & BRD: 2 weeks

- Design (UI/UX + Architecture): 2 weeks

- Development: 10–12 weeks

- Testing: 3 weeks

- Deployment & Training: 2 weeks

- Go-live: ~20 weeks total

Process flow diagram :

Introduction Letter

Subject: Introduction – Business Analyst for Upcoming Project

Dear Coepd,

I am Likhitha, the Business Analyst assigned to work with you and your team for the upcoming project. My role will be to bridge the gap between your business needs and the technical team, ensuring that the solution we build aligns with your goals.

Over the coming weeks, I will collaborate closely with your stakeholders to gather requirements, document processes, and create structured specifications for development. I look forward to understanding your vision and translating it into a successful solution.

Best Regards,

Likhitha

Business Analyst

Brief BRD (Online Store Example)

- Project Overview

Develop an E-commerce platform to allow customers to browse, select, and purchase products online with seamless checkout and order tracking.

- Objectives

- Easy product search & filtering

- Secure payment options

- Real-time order tracking

- Personalized recommendations

- Stakeholders

- Business Owners

- Customers

- Admin/Support Team

- IT Development Team

SRS (Online Store Example)

- Functional Requirements

- User Registration & Login

- Product Catalog (search, filter, sort)

- Shopping Cart & Checkout

- Payment Integration (UPI, Card, Wallets)

- Order Tracking & Notifications

- Admin Panel for product & order management

- Non-Functional Requirements

- Performance: <3s response time

- Security: Data encryption, secure payment gateway

- Scalability: Support high traffic during sales

ERD of creating a support ticket

User story of shopping from ecommerce

Sprint 1 – User Account & Product Discovery (Foundations)

| User story No : US001 | Task: 1 |  | Priority : Highest |
| --- | --- | --- | --- |
| As a New User I WANT TO register with my email/phone SO THAT I can create an account and start shopping. |  |  |  |
| BV : 300 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA - User can sign up with email/phone - Password must be encrypted and validated - Confirmation email/SMS sent after registration |  |  |  |

| User story No : US002 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| As a Registered User I WANT TO log in securely SO THAT I can access my account safely. |  |  |  |
| BV : 300 |  | CP : 05 |  |
| ACCEPTANCE CRITERIA - User can log in using email/phone + password - Incorrect credentials show error message - Session auto logout after inactivity |  |  |  |

| User story No : US003 | Task: 3 |  | Priority : Highest |
| --- | --- | --- | --- |
| As a Customer I WANT TO browse all available products SO THAT I can see what the store offers. |  |  |  |
| BV : 200 |  | CP : 04 |  |
| ACCEPTANCE CRITERIA - Products displayed with name, price, image - Pagination or scrolling available |  |  |  |

| User story No : US004 | Task: 4 |  | Priority : Highest |
| --- | --- | --- | --- |
| As a Customer I WANT TO search for products by keyword SO THAT I can quickly find what I need. |  |  |  |
| BV : 300 |  | CP : 05 |  |
| ACCEPTANCE CRITERIA - Search box available on homepage - Results displayed within 3 seconds |  |  |  |

| User story No : US005 | Task: 5 |  | Priority : Highest |
| --- | --- | --- | --- |
| As a Customer I WANT TO filter/sort products SO THAT I can narrow my choices. |  |  |  |
| BV : 250 |  | CP : 05 |  |
| ACCEPTANCE CRITERIA - Filter by category, brand, price - Sort by price/popularity |  |  |  |

Sprint 2 – Cart & Checkout

| User story No : US006 | Task: 1 |  | Priority : Highest |
| --- | --- | --- | --- |
| As a Customer I WANT TO view product details SO THAT I can make informed decisions. |  |  |  |
| BV : 250 |  | CP : 05 |  |
| ACCEPTANCE CRITERIA - Show description, reviews, availability - Variant/size selection available |  |  |  |

| User story No : US007 | Task: 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| As a Customer I WANT TO add products to cart SO THAT I can purchase later. |  |  |  |
| BV : 300 |  | CP : 05 |  |
| ACCEPTANCE CRITERIA - Item added with correct price & quantity - Cart icon updates in real time |  |  |  |

| User story No : US008 | Task: 3 |  | Priority : Highest |
| --- | --- | --- | --- |
| As a Customer I WANT TO modify cart items SO THAT I can adjust my order. |  |  |  |
| BV : 250 |  | CP : 05 |  |
| ACCEPTANCE CRITERIA - Quantity update reflected in total - Remove items updates cart |  |  |  |

| User story No : US009 | Task: 4 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a Customer I WANT TO save items for later SO THAT I don’t lose track. |  |  |  |
| BV : 200 |  | CP : 04 |  |
| ACCEPTANCE CRITERIA - Wishlist in account - Move item from wishlist to cart |  |  |  |

| User story No : US010 | Task: 5 |  | Priority : High |
| --- | --- | --- | --- |
| As a Customer I WANT TO checkout smoothly SO THAT I can complete my purchase. |  |  |  |
| BV : 300 |  | CP : 05 |  |
| ACCEPTANCE CRITERIA - Multi-step checkout (Address→Payment→Review) - Guest checkout supported |  |  |  |

Sprint 3 – Payments & Order Management

| User story No : US011 | Task: 1 |  | Priority : High |
| --- | --- | --- | --- |
| As a Customer I WANT TO save multiple addresses SO THAT I can choose easily during checkout |  |  |  |
| BV : 200 |  | CP : 04 |  |
| ACCEPTANCE CRITERIA - Add/edit/delete addresses - Set default address |  |  |  |

| User story No : US012 | Task: 2 |  | Priority : High |
| --- | --- | --- | --- |
| As a Customer I WANT TO pay securely with multiple methods SO THAT I can complete purchase safely. |  |  |  |
| BV : 300 |  | CP : 05 |  |
| ACCEPTANCE CRITERIA - Card, UPI, wallet options available - Transactions encrypted & confirmed |  |  |  |

| User story No : US013 | Task: 3 |  | Priority : High |
| --- | --- | --- | --- |
| As a Customer I WANT TO receive order confirmation SO THAT I know my purchase is successful. |  |  |  |
| BV : 300 |  | CP : 05 |  |
| ACCEPTANCE CRITERIA - Email/SMS confirmation sent - Order summary in My Orders |  |  |  |

| User story No : US014 | Task: 4 |  | Priority : High |
| --- | --- | --- | --- |
| As a Customer I WANT TO track my order status SO THAT I know when it will arrive. |  |  |  |
| BV : 300 |  | CP : 05 |  |
| ACCEPTANCE CRITERIA - Statuses: Placed→Shipped→Delivered - Tracking number available |  |  |  |

| User story No : US015 | Task: 5 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a Customer I WANT TO cancel my order before shipping SO THAT I can avoid unwanted purchases. |  |  |  |
| BV : 200 |  | CP : 04 |  |
| ACCEPTANCE CRITERIA - Cancel allowed only in Placed status - Refund auto-initiated for prepaid |  |  |  |

Sprint 4 – Enhancements & Support

| User story No : US016 | Task: 1 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a Customer I WANT TO leave reviews SO THAT I can share my experience. |  |  |  |
| BV : 200 |  | CP : 04 |  |
| ACCEPTANCE CRITERIA - Only verified buyers can review - Rating & comments allowed |  |  |  |

| User story No : US017 | Task: 2 |  | Priority : Low |
| --- | --- | --- | --- |
| As a Customer I WANT TO see personalized recommendations SO THAT I can discover products easily. |  |  |  |
| BV : 100 |  | CP : 03 |  |
| ACCEPTANCE CRITERIA - Recommendations based on history - Shown on homepage/product page |  |  |  |

| User story No : US018 | Task: 3 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a Customer I WANT TO get notifications SO THAT I stay informed about offers/orders. |  |  |  |
| BV : 200 |  | CP : 04 |  |
| ACCEPTANCE CRITERIA - Email/SMS/Push supported - Order updates real-time |  |  |  |

| User story No : US019 | Task: 4 |  | Priority : Highest |
| --- | --- | --- | --- |
| As a Customer I WANT TO raise support tickets SO THAT I can get help when needed. |  |  |  |
| BV : 300 |  | CP : 05 |  |
| ACCEPTANCE CRITERIA - Support chat/ticket form available - Ticket ID generated for tracking |  |  |  |

| User story No : US020 | Task: 5 |  | Priority : Highest |
| --- | --- | --- | --- |
| As a Customer I WANT TO return products SO THAT I can get refund/replacement |  |  |  |
| BV : 300 |  | CP : 05 |  |
| ACCEPTANCE CRITERIA - Return request within policy window - Refund/replacement after pickup |  |  |  |