## Slide 1: Loan Processing Platform (LPP)
Mansi Gunjar
01/08/2025

## Slide 2: Situation
Currently, the loan application and processing journey is largely dependent on manual coordination between customers, DSAs (Direct Selling Agents), Connectors, and internal bank teams. This leads to inefficiencies, delayed updates, document mismanagement, and lack of transparency for all stakeholders. Customers often rely on physical interaction or calls for updates, while DSAs and Connectors face challenges in submitting and tracking loan files through a centralized process.

## Slide 3: Problem
The absence of a self-service digital platform results in:
Increased turnaround time (TAT) for loan processing
Lack of visibility and status tracking for customers, DSAs, and Connectors
Higher workload on back-office teams due to repetitive manual communication
Poor customer experience and reduced operational efficiency

## Slide 4: Opportunity
To address the current gaps, there is an opportunity to develop a Loan Processing Platform that provides:
Self-login functionality for customers, DSAs, and Connectors
Document upload and tracking features
Real-time status visibility
Automated workflows to reduce manual interventions This would significantly improve processing speed, reduce errors, empower stakeholders, and align with the organization's digital transformation goals.

## Slide 5: Purpose Statement (Goals)
The purpose of this project is to analyze, design, and implement a unified loan processing platform that enables self-login and tracking for customers, DSAs, and Connectors while automating document management and case logging.

## Slide 6: Project Objectives
Identify and finalize solution requirements through Agile ceremonies and stakeholder interviews.
Develop the platform based on role-based access (Customer, DSA, Connector, Admin).
Enable login, document upload, and status tracking functionality.
Integrate backend loan management systems via secure APIs.
Conduct UAT with all user groups.
Go-live and monitor adoption and performance KPIs.

## Slide 7: Success Criteria
Increased transparency and real-time access to loan application status and documents.
30% reduction in dependency on backend support.
40% improvement in application processing time.
System adoption rate >80% within 3 months post-launch.

## Slide 8: Methods/Approaches
Area | Approach | Why This Was Used | Team Members Involved | Methods
Project Methodology | Agile Scrum | - Continuous changes expected based on user feedback - Iterative development ideal for customer-facing platforms - Faster delivery of MVP and new features | BA, Product Owner, Scrum Master, Vendor Dev Team | - Sprint planning - Sprint reviews & retrospectives - Continuous requirement refinement
Requirement Gathering | User Stories & Backlog Grooming | Agile relies on user stories to define end-user needs in smaller chunks | BA, Stakeholders, Product Owner | - Conduct stakeholder interviews - Write user stories - Maintain product backlog
Design | Incremental Design Approach | Frequent changes expected; designing in phases allowed flexibility | BA, UI/UX Designer, Vendor Dev Team | - Define journey flow - Design wireframes & mockups - Validate with stakeholders
Development | Sprint-Based Iterative Development | Enables delivery of usable software every 2–3 weeks | Vendor Dev Team, Scrum Master | - Code, test, and release features per sprint - Daily stand-ups
Testing | Sprint-level Testing & UAT | Testing after each sprint allows quick bug fixing and feedback | QA Team, BA, UAT Team | - Prepare test cases - Perform regression and UAT - Capture user feedback
Deployment | Continuous Integration / Deployment | Agile supports frequent deployment cycles for faster go-to-market | DevOps Team, BA | - Push sprint-ready features - Monitor live platform
Change Management | Adaptive Planning | New customer needs and regulatory changes require flexibility | BA, Product Owner | - Reprioritize backlog - Adjust sprint goals
Stakeholder Collaboration | Frequent Demos & Reviews | Agile encourages transparency and feedback | BA, Stakeholders, Sales Teams | - Sprint demos - Feedback loops

## Slide 9: Resources
Technologies and Tools:
  Front End: HTML, CSS, Java Script
  Back End: ASP.NET
  Database: MySQL
  Tools: JIRA, Balsamiq, Power BI
People: BA, Scrum Master, Developers, Testers, Product Owner, DSA/Customer/Connector SMEs
Time: Estimated 4–5 months
Budget:
Hardware/software/tools – Approx. ₹1,00,000
Third-party APIs or integrations – ₹50,000
Training & onboarding sessions – ₹20,000

## Slide 10: Risks and Dependencies
Resistance to change from traditional backend-driven processing teams
Delay in API access or integration with legacy systems
Quality of data and incomplete document uploads from DSAs or Customers
Risk of non-compliance if security protocols are not implemented properly

## Slide 11: To Be Completed by
Project Sponsor: TATA Capital
Project Manager: Ms. Dev G.