## Slide 1: WELCOME
OPTUM ONLINE INSURANCE SERVICE

## Slide 2: OPTUM ONLINE INSURANCE PORTAL
Prepared by – Rallabandi Pradeep Chary
Date – 02/08/2025.

## Slide 3: Situation
The optum insurance company cant able to perform the activites of the company as there is manual verification is more in the company
There will be delay in the entire process of the company for processing and approving the claims

## Slide 4: PROBLEM
We cant able to track the delay and customers cant able take the services and no ability to provide it
Customers cant able to identify Policies, premium, renewal and delay in every work as manual workflow goes on more.
Customer cant able to clear his queries and data is with low security.
Internal team cant able to verify and process the claim in quick manner.

## Slide 5: Opportunity
Optum cant build an online application portal and enhance the work flow and build and portal that can increase the service to the customer of the company
This can help in customer collaboration and security in data and tracking the work where it is getting delay
It helps the company grow high and helps to attract the customers and make the process very easy
By this opportunity of online portal our ratings goes high.

## Slide 6: Project Goal
The build an online platform to the optum global insurance company
It should meet the expectation of the concerned stake holders and serve as the foundation for overall project plan for development of online insurance portal.

## Slide 7: Business objectives
Develop an user friendly portal and make the process digitalized
Customers should get satisfied by the company service
Accurate and secured data transactions.
Improve customer experience and engagement
Meet stakeholders expectations through continuous delivery.

## Slide 8: Success Criteria
Optum global insurance company can easily access the portal from the customer side and the operation side where they can interact with each other in the portal and clear the queries.
Better communication and building up the customer service
Digitalized proof of any issues like claims , payments etc
More automation and less dependence on manual work
SMART objectives of the project are follow
Specific-
To develop and launch a secure online insurance platform that allows users to compare , purchase and manage insurance policies

## Slide 9: Success criteria
Measurable
Achieve 4000 registered users within the first 4months post launch
Maintain 99% uptime for the platform
Ensure 100% data encryption for all user transaction and personal information
Resolve 90% of customer support queries within 24hours
Achievable
Implement Agile methodology to ensure delivery in iterative phases with continuous testing and feedback

## Slide 10: Success criteria
Realistic
The project will develop using current technologies and integrate with third party payment and verification services
The team includes experienced developers, project managers and legal advisors for compliance and data protection
Time-bond
Complete development and testing of the portal within 6months
Full public launch by 8 months
Being onboarding of new insurance partners from month 9 onward.

## Slide 11: Methods and Approach
I want to approach the AGILE method to this project and I want to perform the business analysis activites for the onine portal application
I have done with the enterprise analysis , feasibility study and Root cause analysis and I had understood the the scope and business objectives and where is the current stage and where should I take the to enhance in future state
I wrote the business case by analyzing

## Slide 12: Approach
I have formed a cross functional selection committee including key stakeholders like product owner, compliance and customer service
I have gathered and prioritized the business and technical Requirements through stakeholders using elicitation technique
I built and issue a (RFP) based on the difine requirements
Evaluated vendors through product demonstration , capability assessment and reference checks
Shortlist and select finalists using a scoring system aligned with business needs

## Slide 13: APPROCH
I have selected and implemented the solution by finalized vendor selection , negotiate contract terms , including SLA and data ownership agreements
I work with internal teams and vendors to develop the detailed implementation plan and timeline
Configure the system based on business rules and user workflows
Established system integration with internal and external services
Trained end users like customers service , agents and for technical staff like IT support and system admins
Document and implement support processes and escalation procedures for ongoing system maintenance.

## Slide 14: Approach
To go live with new system
Conducted final user acceptance testing and resolve any critical issues
Deploy the system in production environment
Monitor system performance and user activity closely
Provide enhanced support during the go live window to address issues quickly

## Slide 15: Resources
People – HR teams , IT development teams , Marketing candidates
Vendors , trainers , admins, DB admins , Operation teams, executive teams
Time- implementation time within 11 months
Budget – total cost of hard ware , software, training and services not to exceed – RS- 40,000,00
.Others - – third party software evaluation, site visits, Dataquest reports not to exceed RS- 4,00,000

## Slide 16: Risks
The current system has been using for many years and is highly familiar and intuitive to long time user
The existing system has been got done without any knowledge and transaction had happened through manually , so adapting the digital knowledge to users and the agents internal team would be risk
Potential resistance to change or skepticism towards the new system
Underreporting of real business needs during early agile iterations
The expected benefits like improved usability, faster data access, and reduced maintenance effort are qualitative in nature and difficult to measure in financial terms.

## Slide 17: Dependences
The success relies heavily on continuous engagement from key stakeholders for reviews, backlog grooming, and acceptance testing.
Certain core business processes may still rely on legacy systems like claim processing , compliance checks requiring integration with the new platform
The process should also depend on many servers in new platform

## Slide 18: To be completed by appropriate manager
Project sponsor : xxxxxxxxxx
Project manager : xxxxxxxxxx
Thank you