Question 1 – BPM (Business Process Model) – 5 Marks Answer: Goal

- Build and operate a simple, secure, multilingual online platform (web + mobile) that enables remote farmers to discover, compare, purchase, and receive delivery of seeds, fertilizers, and pesticides directly from manufacturers, while enabling manufacturers to list, price, and promote compliant products.

Inputs

- Manufacturer onboarding details: company profiles, product catalogs, certifications, pricing, stock levels, shipping coverage, SLAs.

- Farmer inputs: registration data, farm location, preferred language, crops of interest, order requests, payment preferences.

- Regulatory inputs: compliance standards (e.g., fertilizer/pesticide labeling, banned substances list).

- Operational inputs: logistics partners, delivery zones, payment gateway agreements, customer support scripts.

Resources

- People: Sponsor, PM, BA(s), Solution Architect, Java Developers (Senior + Mid), QA/Testers, DevOps, UI/UX, DB Admin, Network Admin, InfoSec, Support/Helpdesk, SMEs (agri domain).

- Technology: Java framework (Spring Boot), Mobile (Android, optional iOS), DB (PostgreSQL/MySQL), Object Storage (images), CDN, Cloud infra (compute, load balancer, VPC), CI/CD, monitoring/alerting, payment gateway, SMS/Email gateways, push notifications, analytics.

- Process: SDLC (V-Model), secure coding practices, release management, incident and change management, training plans.

Activities (value stream)

- Manufacturer onboarding and product catalog ingestion (validation, moderation).

- Farmer onboarding/verification (KYC if needed), profiling, and personalization.

- Product discovery (search, filters by crop/season, language support).

- Product evaluation (details, pricing, stock, certifications, reviews/ratings).

- Order placement (cart, shipping, taxes, payment).

- Fulfillment (order routing to manufacturer, pick/pack/ship, logistics tracking).

- Delivery, confirmation, feedback/reviews, support handling.

- Analytics & reporting (sales, inventory trends, farmer demand, CSR impact).

- Compliance & audit (traceability of pesticide/fertilizer lots, banned list checks).

Outputs

- Operational marketplace with compliant listings and secure transactions.

- Orders, invoices, delivery confirmations, refunds where applicable.

- Dashboards and reports: sales, conversion, farmer adoption, SLA performance.

- Knowledge base: FAQs, how-to guides, best practices for crop inputs.

Value created for end customers (farmers and manufacturers)

- Farmers: access, price transparency, trusted products, reduced travel/time, localized language, delivery to doorstep, seasonal recommendations.

- Manufacturers: direct-to-farmer channel, lower distribution friction, demand insights, brand visibility, CSR impact metrics.

Question 2 – SWOT Analysis – 5 Marks Answer: Strengths

- Strong sponsor backing (CSR; funded with INR 2 Cr; 18-month plan).

- Direct manufacturer-to-farmer model reduces intermediaries and costs.

- Clear pain-point fit (procuring seeds/fertilizers/pesticides in remote areas).

- In-house talent pool at APT IT SOLUTIONS with Java expertise.

Weaknesses

- Digital literacy and connectivity constraints in remote villages.

- Last-mile logistics and cold-chain (for some products) complexities.

- Potential data quality issues in manufacturer catalogs (mislabeling/stock sync).

- Limited initial trust in online payments and new platform.

Opportunities

- Value-added services: agronomy advice, crop calendars, weather alerts, soil-testing tie-ups.

- Loyalty programs and credit/BNPL in partnership with microfinance.

- Expansion to equipment rentals, irrigation supplies, and crop insurance.

- Government/NGO partnerships for subsidy distribution and outreach.

Threats

- Established agri e-commerce competitors and local cooperatives.

- Regulatory changes (bans/restrictions on chemicals) disrupting catalog.

- Supply chain shocks (seasonality, import restrictions, price volatility).

- Security threats (fraudulent sellers, payment fraud, counterfeit products).

Question 3 – Feasibility Study (Java) – 5 Marks Answer: Hardware (cloud-first recommended)

- Environments: Dev, QA, UAT, Prod with auto-scaling compute.

- Load balancer, WAF, CDN for content delivery to remote areas.

- DB server with replicas + automated backups.

- Object Storage for product images/docs; queue service for async processing.

- Monitoring + logging stack (APM, SIEM for security).

Software

- Backend: Java 17+, Spring Boot, Spring Security, REST APIs.

- Mobile: Android (Kotlin/Java); optional PWA or later iOS.

- Web: React/Angular/Vue with i18n.

- DB: PostgreSQL/MySQL; Redis cache for performance.

- CI/CD: Git, Jenkins/GitHub Actions, SonarQube, OWASP checks.

- Infra as Code: Terraform/CloudFormation; Docker + Kubernetes (optional).

- Integrations: Payment gateway, SMS/Email gateways, push notifications, shipment tracking APIs, analytics.

Trained resources

- Available: PM (Vandanam), Sr Java Dev (Juhi), Devs (Teyson, Lucie, Tucker, Bravo), Network Admin (Mike), DB Admin (John), Testers (Jason, Alekya), BA (me).

- Required add-ons: UI/UX designer, DevOps/Cloud engineer, InfoSec advisor, Agronomy SME (part-time).

Budget (INR 2 Crores)

- People cost (core team over 18 months): ~1.2–1.4 Cr.

- Cloud/Tools/Third-party services: ~25–35 L.

- Compliance/security/pen tests: ~10–15 L.

- Contingency (10–15%): ~20–30 L.

- Training, UAT pilots, field onboarding: ~10–20 L.

- Within 2 Cr with prudent scope control.

Time frame (18 months)

- V-Model phases with progressive releases: discovery→design→D1/T1→D4/T4→UAT→launch→stabilization.

- Milestones every ~8–10 weeks; production pilot by Month 12; full roll-out by Month 18.

Question 4 – Gap Analysis – 5 Marks Answer: AS-IS (traditional)

- Procurement via travel, phone calls, local intermediaries; limited product variety.

- Time-consuming, higher costs, opaque pricing, uncertain quality/certification.

- No unified communication or traceability; cash-based transactions.

TO-BE (platform)

- Unified online marketplace with verified manufacturers and compliant products.

- Real-time catalog, transparent pricing, ratings/reviews, digital payments + COD/UPI.

- Integrated shipping and order tracking; multilingual support; farmer profiles & recommendations.

- Traceability and audit: batch/lot details, recall capability, banned-list enforcement.

Gaps and how to bridge

- Access gap: mobile-first design, offline-friendly patterns (caching), low-bandwidth optimization.

- Trust gap: KYC onboarding, badges/certifications, escrow or COD, clear returns policy.

- Knowledge gap: guided flows by crop/season, local language UX, voice prompts/IVR.

- Logistics gap: partnerships with regional carriers; SLA monitoring; delivery zoning.

- Compliance gap: automated checks against regulatory lists; moderation workflows.

- KPIs to show improvement: order cycle time ↓ 60–70%, product variety ↑ 3–5x, price transparency (variance ↓), delivery SLA adherence >95%, farmer NPS >60, adoption in remote districts.

Question 5 – Risk Analysis – 10 Marks Answer: BA Risks

- Requirement ambiguity due to diverse stakeholder needs.

- Hidden regulatory constraints (state-wise pesticide rules).

- Scope creep from CSR expectations (education, subsidies, advisory).

- Inadequate voice/localization features for low-literacy users. Mitigations:

- Structured elicitation (workshops, field visits, prototypes); signed BRD.

- Regulatory mapping per state; SME/legal counsel reviews.

- Prioritized backlog with MoSCoW; change control board.

- Early UX research; multilingual/voice design spikes and pilots.

Process/Project Risks

- Technical: performance under poor connectivity; catalog sync; payment failures.

- Data: counterfeit or mislabeled products; incomplete catalogs.

- Security: fraudulent sellers, account takeovers, data leaks.

- Operational: logistics disruptions; returns handling; seasonal spikes.

- Adoption: reluctance to pay online; lack of smartphone access. Mitigations:

- Caching/CDN, graceful retries, idempotent APIs, offline hints.

- Seller verification, document checks, random audits, QR/lot traceability.

- MFA, RBAC, encryption at rest/in transit, fraud monitoring, pen tests.

- Multi-carrier strategy, clear returns policy, seasonal capacity planning.

- Multiple payment options (UPI, COD), assisted ordering via call center/agents.

Question 6 – Stakeholder Analysis (RACI Matrix) – 8 Marks Answer: RACI Legend: R = Responsible, A = Accountable, C = Consulted, I = Informed

| Activity / Decision Area | Mr. Henry (Sponsor) | Mr. Pandu (Finance) | Mr. Dooku (Coordinator) | Mr. Karthik (Delivery Head) | PM (Vandanam) | BA (Me) | Dev Team | QA Team | DB Admin (John) | NW Admin (Mike) | Farmers | Manufacturers |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Business goals, scope approval | A | C | C | C | I | C | I | I | I | I | I | I |
| Budget approval | C | A | C | C | I | I | I | I | I | I | I | I |
| Project plan and milestones | I | I | C | A | R | C | I | I | I | I | I | I |
| Requirements elicitation & sign-off | I | I | C | I | C | R | C | C | C | C | C | C |
| Architecture/design decisions | I | I | I | C | A | C | R | C | C | C | I | I |
| Development & integration | I | I | I | I | R | C | R | C | C | C | I | I |
| Testing strategy & execution | I | I | I | I | C | C | C | R | C | C | I | I |
| UAT & go-live decision | A | C | C | C | R | R | C | C | I | I | C | C |
| Vendor onboarding & compliance | I | I | R | C | C | C | I | I | I | I | I | R/A |
| Communications & reporting | A | C | R | C | C | R | I | I | I | I | I | I |

Question 7 – Business Case Document – 8 Marks Answer: Executive summary

- Build an online agri-input marketplace to address access, affordability, and quality issues faced by remote farmers. CSR-backed, with 2 Cr INR budget and 18-month delivery. Expected outcomes include increased farmer access, reduced procurement time/cost, and measurable CSR impact.

Problem statement

- Farmers in remote areas face limited availability, high travel cost/time, and quality/compliance risks in purchasing seeds/fertilizers/pesticides.

Options considered

- Do nothing: No capex; problem persists; negative CSR outcomes.

- Partner with existing platforms: Faster but limited control over farmer experience and CSR objectives; revenue share.

- Build own platform (recommended): Full control, tailored UX/localization, direct impact metrics, long-term sustainability.

Benefits

- Tangible: Reduced procurement time/cost; wider product access; improved delivery SLAs; better pricing transparency.

- Intangible: Trust, brand goodwill, data-driven planning, improved crop outcomes via better inputs.

- CSR metrics: number of farmers onboarded, remote district coverage, satisfaction/NPS, order volume, on-time delivery %.

Costs

- As per feasibility: people, cloud, tooling, onboarding operations, contingency.

Risks & mitigations

- As in Q5.

Financials (high-level)

- Capital within 2 Cr; operating costs post-launch manageable with cloud scaling; potential revenue via listing fees, commissions, logistics margin (if chosen), sponsorships; CSR value realization measured via adoption and outcomes.

Implementation approach

- V-Model with iterative builds and staged releases; pilot in select districts; progressive scale-up; strong training/onboarding.

Recommendation

- Proceed with in-house build using V-Model and staged rollouts; include farmer advisory features in roadmap.

Question 8 – Four SDLC Methodologies – 8 Marks Answer:

- Sequential (Waterfall)

  - Linear phases: requirements → design → build → test → deploy.

  - Pros: clear documentation, predictable planning; good for stable requirements.

  - Cons: late feedback; costly changes; higher risk of misfit for end-users in evolving contexts.

- Iterative (RUP)

  - Phases repeat with elaboration; architecture-centric; risk-driven.

  - Pros: early risk mitigation; progressive refinement; continuous stakeholder input.

  - Cons: heavier governance; needs disciplined teams and tooling.

- Evolutionary/Spiral

  - Combines prototyping with explicit risk analysis per cycle.

  - Pros: strong for high-uncertainty and safety/regulatory domains; manages risk explicitly.

  - Cons: complex management; can extend timelines/cost if not tightly controlled.

- Agile (e.g., Scrum)

  - Short sprints; frequent increments; customer collaboration; adaptive planning.

  - Pros: rapid feedback, flexibility, value-first delivery.

  - Cons: requires active stakeholder engagement; scope creep risk if governance is weak; documentation discipline varies.

Recommended for this project

- V-Model tailored with incremental builds: strong verification/validation at each stage, while still planning staged deliveries to de-risk adoption in remote contexts.

Question 9 – Waterfall, RUP, Spiral and Scrum; Methodology Choice – 8 Marks Answer:

- Context: SMEs prefer V-Model; team prefers Waterfall. Both emphasize structure, but V-Model maps testing activities to each development phase, providing stronger traceability and early validation against requirements.

- Choice: V-Model is better for this project. Rationale:

- Regulatory and safety sensitivity (pesticides/fertilizers) demand verification/validation rigor.

- Clear mapping from requirements to test design (traceability matrix) reduces compliance risk.

- Supports UAT readiness with earlier test planning; defects found earlier than in pure Waterfall.

- We can still deliver in stages (D1/T1 → D4/T4), giving some iterative benefits without abandoning structure.

Question 10 – Waterfall vs V-Model (Differences) – 5 Marks Answer:

- Test alignment:

  - Waterfall: Testing primarily follows implementation.

  - V-Model: Testing activities are defined in parallel; each development phase has a corresponding test phase.

- Defect detection:

  - Waterfall: Defects often discovered late.

  - V-Model: Earlier test planning enables earlier defect prevention/detection.

- Traceability:

  - Waterfall: Traceability may exist but is not inherently enforced.

  - V-Model: Strong bidirectional traceability between requirements and tests.

- Risk management:

  - Waterfall: Lower emphasis on validation throughout.

  - V-Model: Emphasizes validation/verification at each level (unit, integration, system, acceptance).

- Suitability:

  - Waterfall: Stable, well-understood requirements.

  - V-Model: Projects needing high assurance, compliance, and quality gates.

Question 11 – Justify Mer Choice – 3 Marks Answer:

- The platform deals with regulated products and rural end-users who require reliability and safety. V-Model’s verification and validation discipline ensures every requirement is tested and traced, reducing compliance and safety risk. It also facilitates stakeholder confidence during CSR oversight through formal reviews and sign-offs.

Question 12 – Gantt Chart (V-Model: RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4, UAT) – 5 Marks Answer: Below is a high-level timeline (18 months). Actual dates can be plotted in mer PM tool.

- RG (Requirements Gathering) – Months 1–2

  - Roles: BA (R), PM (A), Sponsor/Committee (C), Farmers/Manufacturers (C)

  - Outputs: BRD draft, stakeholder map, high-level NFRs, regulatory baseline.

- RA (Requirements Analysis & Sign-off) – Months 2–3

  - Roles: BA (R), PM (A), QA (C), Dev Lead (C)

  - Outputs: Final BRD, use cases/user stories, acceptance criteria, RTM v1.

- Design – Months 3–4

  - Roles: Architect (R), PM (A), DB Admin/NW Admin (C), Dev (C), QA (C)

  - Outputs: HLD/LLD, data model, API specs, security design, test strategy.

- D1 (Build Core Platform) – Months 4–6

  - Scope: Auth, user mgmt, manufacturer onboarding, product catalog base, i18n foundation.

  - Roles: Dev (R), PM (A), QA (C), DB/NW (C)

- T1 (Unit/Integration/System Tests for D1) – Months 5–6

  - Roles: QA (R), Dev (C), BA (C)

  - Outputs: Test cases, defect logs, RTM updates.

- D2 (Ordering & Payments) – Months 6–8

  - Scope: Cart, checkout, pricing/tax, payment gateway, invoices.

- T2 (Tests for D2) – Months 7–8

  - Scope: Payment success/failure paths, tax calc, invoice accuracy, security tests.

- D3 (Logistics & Tracking) – Months 8–10

  - Scope: Shipping integrations, order routing, delivery zones, notifications.

- T3 (Tests for D3) – Months 9–10

  - Scope: SLA scenarios, tracking events, refunds/returns flow.

- D4 (Adoption & Compliance Enhancements) – Months 10–12

  - Scope: Reviews/ratings, moderation, banned-list checks, performance hardening, analytics.

- T4 (Tests for D4) – Months 11–12

  - Scope: Load/perf, accessibility/i18n, security/pen tests, compliance checks.

- UAT + Pilot + Go-live – Months 12–15

  - Roles: Farmers/Manufacturers (R for testing), BA (R for coordination), PM (A), QA (C)

  - Activities: Pilot districts, training, feedback incorporation, go/no-go.

- Stabilization & Scale-up – Months 15–18

  - Activities: Support handover, monitoring, iterative hardening, onboarding campaigns.

Resource utilization overview

- PM: continuous; BA: RG→UAT-heavy; Dev: D1–D4; QA: T1–T4 + UAT; DB/NW: design + each drop + go-live.

Question 13 – Fixed Bid vs Billing (Time & Material) – 5 Marks Answer:

| Aspect | Fixed Bid | Billing (Time & Material) |
| --- | --- | --- |
| Scope | Well-defined, baseline frozen early | Evolving/elastic |
| Pricing | Lump sum for deliverables | Hourly/daily rates per role |
| Risk (Vendor) | Higher (overruns hit vendor margin) | Lower (paid for actual effort) |
| Risk (Client) | Lower (cost predictability) | Higher (final cost uncertain) |
| Change management | Formal CRs; re-negotiation common | Easier to absorb; billed as consumed |
| Governance | Heavy upfront planning, acceptance criteria | Ongoing tracking and burn monitoring |
| Best for | Stable requirements, strict budgets/timelines | Discovery, innovation, evolving requirements |

Question 14 – BA Timesheets across SDLC Stages – 20 Marks Answer: Note: Illustrative weekly allocations; adapt to mer actual plan.

Design Stage (RG/RA/Design)

- Tasks:

  - Stakeholder interviews, field visits, persona creation.

  - Process mapping, use cases, NFRs, regulatory mapping.

  - Wireframes/prototypes, glossary, RTM v1; sign-off facilitation.

  - Test strategy input, data requirements, acceptance criteria.

- Sample weekly log (example, Week 5):

  - Mon: Requirement workshop (3h), update BRD (2h)

  - Tue: Prototype reviews (2h), UAT criteria draft (2h)

  - Wed: Regulatory review with SME (2h), RTM updates (2h)

  - Thu: Data model consultation (1h), glossary/definitions (2h)

  - Fri: Sign-off walkthrough (2h), minutes & actions (1h)

  - Total: 18 hours

Development Stage (D1–D4)

- Tasks:

  - Clarifications to dev/QA; review API/UX against requirements.

  - Backlog grooming for drops; change requests triage; RTM maintenance.

  - Data sample creation; edge cases; i18n/accessibility acceptance notes.

- Sample weekly log (example, Week 10):

  - Mon: Dev stand-up & clarifications (1h), RTM maintenance (1h)

  - Tue: UX review for catalog (2h)

  - Wed: API contract review (2h)

  - Thu: CR review board (1h), write acceptance examples (1h)

  - Fri: Stakeholder status update (1h)

  - Total: 8 hours

Testing Stage (T1–T4)

- Tasks:

  - Review/approve test scenarios/cases; trace to requirements.

  - Support data setup for test; defect triage/prioritization.

  - Participate in system/integration test reviews and sign-offs.

- Sample weekly log (example, Week 13):

  - Mon: Test case review (3h)

  - Tue: Defect triage (2h)

  - Wed: Re-test review (2h)

  - Thu: Accessibility/i18n checks (2h)

  - Fri: RTM coverage audit (1h)

  - Total: 10 hours

UAT Stage

- Tasks:

  - UAT plan and scripts; farmer/manufacturer training materials.

  - Coordinate pilot users; collect feedback; manage defects/CRs.

  - Final acceptance documentation.

- Sample weekly log (example, Week 15):

  - Mon: UAT kickoff & training (3h)

  - Tue: UAT support calls (2h)

  - Wed: Feedback consolidation (2h)

  - Thu: Defect prioritization (2h)

  - Fri: Go/No-Go readiness review (2h)

  - Total: 11 hours

Deployment & Implementation

- Tasks:

  - Release notes; cutover checklist; support runbooks; KT to support.

  - Post-go-live monitoring inputs; comms and CSR impact dashboard definitions.

  - Lessons learned and benefits realization tracking.

- Sample weekly log (example, Week 18):

  - Mon: Go-live checklist review (2h)

  - Tue: Production smoke validation with QA (2h)

  - Wed: Support handover & runbook walkthrough (2h)

  - Thu: Stakeholder comms pack (2h)

  - Fri: Retrospective & lessons learned (2h)

  - Total: 10 hours

Additional notes for viva readiness

- Emphasize why V-Model fits compliance-heavy contexts and how me will still deliver in increments (D1–D4).

- Be ready to discuss low-bandwidth design, multilingual UX, assisted channels (IVR/voice), and trust-building measures (KYC, COD, certifications).

- Show RTM usage to demonstrate end-to-end coverage and how defects tie back to requirements.

If me want, I can provide:

- A one-page RTM sample.

- Detailed UAT script template.

- A RACI diagram and a calendarized Gantt in CSV for import into MS Project.