## Slide 1: Agile CRM Development for Government Scheme Consultancy
PROJECT PROPOSAL GUIDELINES

## Slide 2: Situation
Our consultancy firm works closely with businesses to help them apply for various government schemes. We are involved in end-to-end processes including lead generation, documentation, eligibility checks, submission, and follow-up. Currently, we are using TATA Dialer for outbound calling, but there is no centralized CRM to manage and monitor the client journey. Information is scattered across spreadsheets, emails, and individual tools, resulting in inefficiencies. Scheme updates, which are often time-sensitive, are currently tracked manually, increasing the risk of missing deadlines or new opportunities. Team coordination also suffers due to lack of shared visibility across departments

## Slide 3: Problem
The absence of an integrated CRM system has resulted in several operational challenges:
Delayed follow-ups with potential clients and stakeholders
Inconsistent communication between teams managing leads, documentation, and submissions
Manual tracking of government scheme changes leads to errors and outdated information
Poor visibility on where each lead stands in the application process
No performance insights for management to evaluate team efforts and results
Repetitive administrative tasks such as document verification, reminders, and client updates consume valuable time
Lack of data security and audit trail for scheme submissions and client interactions

## Slide 4: Opportunity
Building a custom Agile-based CRM offers a strategic opportunity to modernize and streamline operations:
Enable real-time scheme tracking and alerts for deadlines, updates, and eligibility changes
Automate repetitive tasks like follow-up reminders, document uploads, and application status updates
Centralize all lead data, communication history, and status into a single unified dashboard
Integrate with tools like TATA Dialer, WhatsApp, and Email to maintain communication logs
Provide role-based access to different departments (sales, support, documentation)
Generate detailed reports and performance analytics using Power BI or Tableau
Enhance collaboration through comments, notifications, and task assignment features
Improve client satisfaction through timely responses and transparent tracking

## Slide 5: Purpose Statement (Goals)
The purpose of this project is to develop and implement a custom Agile CRM solution that caters specifically to the unique needs of government consultancy services. The primary goal is to digitize and automate the end-to-end process of managing leads, tracking scheme applications, handling documentation, and sending timely alerts regarding scheme updates or deadlines. The CRM will serve as a single source of truth, offering real-time visibility across teams, reducing manual effort, and improving data accuracy. It will also enhance coordination by integrating with tools like TATA Dialer for seamless client communication. With built-in analytics, it will enable data-driven decision-making, boost productivity, and ensure no opportunity or update is missed. The system is designed to be scalable, user-friendly, and secure, making it a future-ready platform to support business growth and regulatory alignment.

## Slide 6: Project Objectives
Automate and streamline the end-to-end lead management process—from initial contact to scheme application and follow-up.
Integrate with TATA Dialer to log client communication, improve outreach efficiency, and maintain call history within the CRM.
Enable real-time tracking and alerts for government scheme updates, deadlines, and eligibility changes.
Centralize documentation and client data to improve accessibility, reduce manual errors, and eliminate scattered information.
Support role-based access control to ensure each department (sales, documentation, support) can collaborate securely and efficiently.
Enhance internal team collaboration through task assignments, reminders, and progress tracking.
Implement interactive dashboards and reporting tools using Power BI or Tableau to support performance evaluation and decision-making.
Ensure data privacy and compliance with secure authentication and audit trails for sensitive client and scheme information.
Build a scalable and user-friendly system that can grow with business needs and adapt to new schemes and policies.

## Slide 7: Success Criteria
Centralized lead management system is fully implemented and accessible to all relevant departments (sales, documentation, support).
Integration with TATA Dialer is seamless, with call logs automatically recorded and linked to each lead profile.
Real-time alerts and notifications are triggered for every government scheme update, deadline, or change in eligibility criteria.
Reduction in manual work by at least 50%, through automation of follow-ups, document uploads, and tracking.
Client follow-up timelines improve, resulting in a 30–40% increase in timely submissions and responses.
User adoption rate exceeds 90%, with all consultants actively using the CRM for daily operations.
Dashboards and reports are generated accurately through tools like Power BI or Tableau to support real-time decision-making.
Improved client satisfaction, measured through faster processing, transparent communication, and timely updates.
System uptime of 99% or higher, ensuring uninterrupted access and availability to users.
Data privacy and security compliance is ensured through secure login, role-based access, and audit trails.

## Slide 8: Methods / Approach (Agile – Scrum-Based)
1) Agile Methodology – Scrum Framework: The CRM project will follow the Agile methodology using the Scrum approach to enable iterative development, faster feedback, and flexibility to adapt to changing requirements.
2) Sprint 0 – Requirement Gathering:
Conduct stakeholder interviews and JAD (Joint Application Development) sessions
Identify user roles and create detailed user stories with acceptance criteria
Define Business Value (BV) and Complexity Points (CP) using planning poker
Prioritize features using MoSCoW (Must, Should, Could, Won’t) and MVP techniques
3) Backlog Creation:
Build a Product Backlog of all user stories
Maintain and update it continuously based on stakeholder feedback
4) Sprint Planning & Execution:
Each sprint will last 2 weeks
Daily Scrum meetings to track progress and remove blockers
Conduct Sprint Reviews to demonstrate completed features
Conduct Sprint Retrospectives to identify improvements for the next cycle

## Slide 9: 5)Design & Prototyping Tools: Use Axure or Balsamiq for wireframes Create process flows and diagrams using Visio 6) Development & Testing: Development team works in sprints on prioritized features Continuous testing and validation with internal users for each sprint Maintain traceability of changes and test cases. 7) Monitoring & Reporting: Track progress using Jira and generate Burndown Charts Use Power BI / Tableau for dashboards and reports 8) Change Management: Mid-sprint Change Requests (CRs) are welcomed and handled via backlog updates Reprioritize stories if needed based on impact 9) Go-Live & Support: After final sprint and successful UAT, system will be deployed Post-go-live support plan will be in place for issue resolution and user training

## Slide 10: Resources
People:
Business Analyst – to gather requirements and define user stories
2) Product Owner – to prioritize backlog and align business goals
3) Scrum Master – to facilitate Agile ceremonies and ensure delivery
4) Developers (Front-end & Back-end) – to build CRM functionalities
5) QA/Testers – to perform sprint-wise testing and UAT
6) UI/UX Designer – to design user-friendly CRM interfaces
7) CRM Integration Expert – for TATA Dialer and API connectivity
8) IT Support – for post-deployment maintenance

## Slide 11
Time:
Sprint 0 (Requirement Gathering & Design): 2 weeks
MVP Development (3–4 sprints): 6–8 weeks
Testing & Go-Live: 2–3 weeks
Total Duration (MVP): Approx. 3 months
Full CRM Rollout: 5–6 months
Tools & Technologies:
Development: React.js, Node.js, Django, MySQL/MongoDB
Project Management: Jira
Design Tools: Balsamiq, Axure, Visio
Reporting Tools: Power BI, Tableau
Hosting/Cloud: AWS, Google Cloud, or Azure
Communication Integration: TATA Dialer, WhatsApp API

## Slide 12
Category | Details | Amount (INR)
CRM Software Development | Core CRM modules (Leads, Schemes, Workflow) | ₹6,00,000
TATA Dialer & Communication API | API integration & testing | ₹1,00,000
UI/UX Design | Wireframes, Prototypes (Axure/Balsamiq) | ₹75,000
Testing & QA Tools | Test case development, bug tracking tools | ₹50,000
Reporting & Analytics | Power BI/Tableau licenses & dashboard setup | ₹75,000
Cloud Hosting & Infrastructure | AWS / Azure / GCP deployment, storage | ₹1,50,000
Training & Onboarding | User manuals, team training sessions | ₹1,00,000
Project Management Tools | Jira, Confluence, license setup | ₹50,000
Support & Maintenance (3-6 Months) | Bug fixing, updates post go-live | ₹2,00,000
Miscellaneous | Travel, meetings, internet, utilities | ₹1,00,000

## Slide 13: Risks
Regulatory and Policy Changes: Frequent updates in government schemes or eligibility criteria may require constant CRM adjustments, causing delays or rework.
User Resistance to Adoption: Team members who are used to manual processes or existing tools like TATA Dialer may resist switching to a new CRM system.
Data Privacy and Security Risks: Handling sensitive client and government data without strong access control or encryption could result in compliance violations or breaches.
Integration Failures: Difficulty in integrating third-party tools (e.g., TATA Dialer, WhatsApp API) may disrupt the automation and communication flow.
Scope Creep: If additional features are requested mid-sprint without proper change management, it may lead to timeline extensions and budget overruns.
Downtime or Performance Issues Post-Go-Live: Any system instability or lag after deployment could impact user trust and disrupt ongoing client servicing.

## Slide 14: Dependencies
Third-party APIs and Services: CRM functionalities such as calling, messaging, and notifications rely on successful integration with external APIs (TATA Dialer, WhatsApp).
Government Scheme Data Sources: Real-time or periodic updates on government schemes are dependent on external portals or manual inputs, affecting data accuracy.
Cloud Hosting Providers: Uptime, storage, and scalability rely on external cloud services (AWS, Azure, etc.)—any service disruption can impact CRM availability.
Vendor or Development Team Availability: Project success depends on continuous support and timely delivery from development partners or in-house IT teams.
User Input for UAT and Feedback: Timely and active participation from internal users (consultants, support staff) is critical for sprint reviews, UAT, and refinements.

## Slide 15: Thank you.