Business Requirements Document (BRD)

Project Title:  Integrated Inventory and Delivery Management System 
  Project ID: IIDM_A490
    Version ID:  IIDM_BRD_V1.0.3
       Author: Mr. Chinmay Kulkarni.

Document revision:

| Date | Version | Change |
| --- | --- | --- |
| 02/01/2025 | V1.0.0 | Initial draft |
| 09/02/2025 | V1.0.2 | Stakeholder update |

RACI:

| Role | Name of Person | Designation |
| --- | --- | --- |
| Responsible | Ms.Juhi, Mr.Tyson, Ms.Lucie, Mr.Tucker, Mr. Bravo,Ms Jason, Mr Akleya | Dev team, QA Team, Support |
|  | Mr.Dooku | Project coordinator |
| Accountable | Mr.Vandanam | Project Manager |
|  | Mr.Chinmay | BA |
|  | Peter,Kebin,Ben | Client |
|  | Mr. Karthik | Delivery head |
| Consulted | Mr. Mike | Network Admin |
|  | John | DB Admin |
| Informed | Mr.Henry | Sponsor |
|  | Mr.Pandu | Financial head |

Business Goal:

The primary business goal is to develop a centralized and intelligent software solution that enables the company to effectively manage its inventory across multiple manufacturing plants and warehouses, while simultaneously ensuring the quickest and most efficient delivery of ice-cream and milk products to customers.

Business Objectives:

- Enable real-time tracking of inventory at each warehouse and manufacturing unit.

- Provide automated stock alerts, reorder triggers, and spoilage reports.

- Implement smart delivery scheduling to ensure fastest and most cost-effective logistics.

- Provide a customer order management interface integrated with delivery and inventory.

- Ensure data-driven decision making through dashboards and reporting.

 Situation:
The company operates multiple manufacturing plants and warehouses located across various regions of the country. These facilities produce and store perishable products such as ice-cream and milk, which require strict temperature control, timely distribution, and accurate inventory management.

Scope:
             In Scope:

- Inventory management for warehouses and plants.

- Logistics module for delivery tracking.

- Role-based dashboards (Admin, Warehouse Manager, Delivery Agent).

- Integration with GPS and maps for route optimization.

- Customer order module (for B2B and B2C).

- Forecasting tools based on historical data.
Out of Scope:

- Hardware deployment (RFID, GPS devices).

- Direct integration with third-party vendors not mentioned.

Assumptions:

- Multiple Locations:
The company has several manufacturing plants and warehouses geographically distributed across the country.

- Perishable Goods:
Products (ice-cream and milk) are perishable, requiring timely delivery and cold chain management.

- Existing Systems are Fragmented or Manual:
Current inventory and logistics processes are either manual or supported by non-integrated legacy systems.

- Lack of Real-time Visibility:
There is no real-time visibility into inventory levels or delivery status across locations.

- Centralized Platform Needed:
The company intends to implement a single, centralized platform for inventory and logistics operations.

- Internet and Device Access Available:
All warehouses, plants, and delivery staff have access to the internet and digital devices (mobile/tablet/computers).

- Delivery Fleet Exists or Is Outsourced:
The company has its own delivery fleet or partners with third-party logistics providers for last-mile delivery.

- Product Demand is Predictable:
Historical sales and seasonal demand trends can be used to forecast future inventory needs.

Constraints:
Business Constraints:

- Budget Limitation:
The software must be developed and implemented within the allocated budget.

- Time-to-Market:
The system must be deployed within a defined timeline to align with seasonal demand peaks (e.g., summer sales for ice-cream).

Technical Constraints:

- System Integration:
The new software must integrate with existing systems, such as finance or ERP tools, which may have limited API support.

- Infrastructure Availability:
Some remote locations may have limited internet bandwidth or older hardware, affecting system performance.

Operational Constraints:

- Perishable Inventory:
Due to the short shelf life of products, the system must enable time-sensitive actions (e.g., alerts for soon-to-expire stock).

- Delivery Geography:
The delivery network spans diverse geographies with traffic issues, rural connectivity, and varying road conditions.

Risks:

- User Resistance to Change:
Staff may be reluctant to adopt new technology due to lack of digital literacy or comfort with existing manual systems.

- Incorrect Requirement Gathering:
If business needs are not clearly defined, the final solution may not address actual operational challenges.

- Scope Creep:
Uncontrolled expansion of requirements during development could lead to delays and budget overruns.

- Regulatory Non-Compliance:
Failure to meet food safety or transportation regulations could result in fines or legal consequences.

- Integration Failures:
Difficulty in integrating the new system with existing ERP, accounting, or legacy tools could disrupt operations.

- Data Accuracy Issues:
Inaccurate or outdated inventory data can lead to stockouts, overstocking, or failed deliveries.

- System Downtime:
Unplanned outages or performance issues could halt order processing or delivery tracking.

- Real-Time Sync Delays:
Lag in updating data across locations could cause conflicting inventory and delivery statuses.

- Delivery Failures Due to Routing Errors:
Inaccurate route optimization may lead to late deliveries or product spoilage.

- Inadequate Training:
If staff aren't properly trained, system usage could be inconsistent or incorrect, affecting data quality and process flow.

Stakeholders:

| Role | Responsibility |
| --- | --- |
| Product Owner | Defines business priorities and accepts deliveries |
| Warehouse Manager | Manages stock levels and dispatch |
| Logistics Head | Monitors delivery schedules |
| Customers | Places orders |
| Development Team | Builds the solution |
| QA Team | Validates performance |

| Role | Responsibilities |
| --- | --- |
| Project Manager | Oversee planning, coordination, scope, timeline, and stakeholder communication. |
| Business Analyst | Gather requirements, map processes, and ensure business needs are translated into functional features. |
| Architect | Design the system architecture, ensure scalability, integration points, and tech stack selection. |
| Front-End Developers | Build the UI/UX components (dashboards, forms, user interfaces). |
| Back-End Developers | Develop core functionality (data handling, API integration, business logic). |
| QA/Test Engineers | Test functionality, performance, and security. Handle bug reporting and regression testing. |
| System Administrator | Deploy and maintain infrastructure (cloud setup, backups, uptime, monitoring). |
| Trainers/Change Management Lead | Conduct user onboarding, training sessions, and drive adoption. |
| Customer Support (Post-Go-Live) | Handle support requests, issue tracking, and feedback collection. |

Resource:

Other Resources

- Tools & Platforms

  - Project management: Jira, Trello, Asana

  - Communication: Slack, Teams, Email

  - Documentation: Confluence, Notion, Google Workspace

  - Testing: Selenium, Postman, JMeter

  - Code management: GitHub, GitLab, Bitbucket

  - Cloud: AWS, Azure, or GCP

  - CRM SDKs/APIs: If using a customizable base CRM like Salesforce, HubSpot, or Zoho

- Physical/IT Infrastructure

  - Laptops/desktops for team members

  - VPNs and secured access for remote work

  - High-speed internet and hosting environments

Timeline (Estimated):

| Phase | Duration |
| --- | --- |
| Requirements Gathering | 2 weeks |
| Design (UI/Architecture) | 2 weeks |
| Development | 16 weeks |
| Testing | 4 weeks |
| Deployment & UAT | 2 weeks |

Development phase:
 Phase 1: Requirement Gathering & Planning (2 weeks)

- Stakeholder meetings.

- Site visits to understand inventory & delivery flow.

- Define system requirements (BRD, FRD, SRS).

- Feasibility analysis.

Phase 2: System Design (2 weeks)

- Architecture planning.

- UI/UX mockups (admin, warehouse staff, delivery agent, customer portal).

- Database schema design (products, orders, stock levels, etc.)

- Define API contracts.

Phase 3: Development (16-20 weeks)

Split into modules:

- Inventory & Warehouse Module

- Order & Delivery Module

- Admin Dashboard & Reporting

- Mobile App for Delivery Staff

- Customer Portal

Phase 4: Integration & Testing (2 weeks)

- Integration with logistics partners or route optimization tools.

- UAT with warehouse staff and internal stakeholders.

- Performance testing, data integrity checks.

Phase 5: Deployment & Training (1-2 weeks)

- Deploy to production (cloud-based).

- Train warehouse, manufacturing, and delivery teams.

- Go-live support.

Phase 6: Post-Deployment Support & Enhancements (Ongoing)

- Feedback collection.

- Continuous improvement.

- Regular updates and system maintenance.

Success Criteria:

- Real-time inventory accuracy > 95%

- Delivery ETA accuracy within ±10 minutes

- 20% reduction in delivery time (compared to baseline)

- Positive feedback from warehouse and delivery teams

Business Process Overview:
   AS-IS: Inventory and delivery operations are managed manually or through disconnected systems, leading to inefficiencies and delays.
TO-BE: A centralized software system automates inventory management and optimizes delivery routes for faster and more efficient customer service.

Process flow diagram:

Functional Requirements (High-Level):

| ID | Requirement Description |
| --- | --- |
| FR1 | View and manage live inventory at all plants/warehouses |
| FR2 | Automatic reorder points based on minimum stock |
| FR3 | Assign orders to nearest warehouse with stock |
| FR4 | Route optimization for delivery using real-time traffic |
| FR5 | Delivery agent tracking and status updates |
| FR6 | Order tracking and delivery time estimation for customers |
| FR7 | Reports: stock movement, delivery delays, wastage, etc. |

Non-Functional Requirements:

- System should be scalable to add more locations.

- Web-based + mobile-compatible platform.

- 99.9% uptime and daily backup.

- Secure access control based on roles.

- Response time < 3 seconds for core operations.

Introduction Letter to Client

Subject: Introduction – Business Analyst for Your Project

Dear [Client's Name],

I hope this message finds you well.

My name is Mr. Chinmay Kulkarni, and I will be serving as the Business Analyst for your upcoming project. I am excited to work alongside you and your team to help translate your business vision into a structured, scalable, and effective technical solution.

As part of this collaboration, my primary responsibility will be to:

- Understand your business goals and current processes.

- Elicit, document, and prioritize requirements.

- Bridge the communication between your team and the development team.

- Ensure the delivered solution aligns with your expectations and business needs.

In the coming days, I will schedule our first session to initiate the business understanding and requirement-gathering phase. I look forward to your valuable inputs and insights throughout this journey.

Please feel free to reach out anytime if you have questions, ideas, or concerns.

Looking forward to a productive engagement!

Warm regards,
Mr. Chinmay Kulkarni
Business Analyst
XYYXZZZ.LTD
9034890022

Business Requirements Document (BRD) – Online Store

Project Title: Online Shopping Portal

Objective:
To design and develop an online platform where customers can browse products, add them to a cart, place orders, and make secure payments.

Business Goals:

- Increase customer reach and sales.

- Provide seamless shopping experience.

- Enable easy order and inventory management.

Scope:

- Product catalog with search and filters.

- Cart, and checkout functionality.

- Payment gateway integration.

- User registration and login.

- Admin dashboard for order and product management.

Assumptions:

- Users have internet access and basic digital literacy.

- Payment gateways are functional and secure.

- Inventory data is accurate and updated in real-time.

- Delivery partners are available and reliable.

- Product information is correctly listed and maintained.

Constraints:

- Limited by internet speed and server capacity.

- Dependent on third-party services (payment, shipping).

- Compliance with regional laws and taxes.

- Fixed development and maintenance budget.

- Mobile responsiveness and cross-browser compatibility required.

Risks:

- Cybersecurity threats – hacking, data breaches.

- System downtime – leading to loss of sales.

- Payment failures – affecting user trust.

- Logistics delays – impacting customer satisfaction.

- High return rates – causing inventory and financial issues.

Stakeholders:

- Product Owner

- End Users (Customers)

- Admins

- Developers & QA Team

High-Level Functional Requirements:

| ID | Requirement |
| --- | --- |
| FR1 | View/search product catalog |
| FR2 | User registration and login |
| FR3 | Add/remove from cart |
| FR4 | Place orders and receive confirmation |
| FR5 | View order history and status |
| FR6 | Admin: manage products, users, and orders |

Software Requirements Specification (SRS) – Online Store

1. Functional Requirements:

- Users can register, login, and manage profiles.

- Products can be viewed with category and price filters.

- Users can add products to the cart and place orders.

- Admin can add/edit/delete products and categories.

- Secure payment gateway integration (e.g., Razorpay, Stripe).

2. Non-Functional Requirements:

- Platform must support 1000+ concurrent users.

- Response time < 2 seconds for all user actions.

- Uptime of 99.5%

- Passwords must be encrypted and stored securely.

3. Technical Requirements:

- Frontend: React.js / Angular

- Backend: Node.js / Django

- Database: MySQL / PostgreSQL

- Hosting: AWS / Azure

ERD – Online store

4. User Story – Shopping from E-commerce Site

| User story no: 01 | Tasks :2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO REGISTER TO APP SO THAT I CAN UPDATE THE DELIVERY STATUS |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: Registration Screen Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, Phone Number. Click on Register Button. Send Successful Notification to the user |  |  |

| User story no: 02 | Tasks :2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A APPLICATION USER I WANT TO REGISTER IN APP SO THAT I CAN PLACE ORDERS |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: Registration Screen Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, Phone Number. Click on Register Button. Send Successful Notification to the user |  |  |

| User story no: 03 | Tasks :2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A INENTERY MANAGER I WANT TO REGISTER IN APP SO THAT I CAN ADD ORDER ITEMS TO DIFFERENT CATEGORY |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: Registration Screen Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, Phone Number. Click on Register Button. Send Successful Notification to the user |  |  |

| User story no: 04 | Tasks :3 | Priority :HIGHEST |
| --- | --- | --- |
| AS A INENTERY MANAGER I WANT TO VIEW ORDERS SO THAT I CAN VIEW THE LIST OF ORDERS |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: View Order, Display List of orders in the tabular Form |  |  |

| User story no: 05 | Tasks :2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD THE ADDRESS SO THAT I CAN GET THE ORDER TO MY ADDRESS |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: Text Box to enter. Business Rules: Within the radius of 5 km |  |  |

| User story no: 06 | Tasks :2 | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD FEEDBACK TO Order SO THAT I CAN WRITE A FEEDBACK FOR RECEIVED FOOD |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: Text Box to enter. Tab to upload photos. Business Rules: Max 300 words |  |  |

| User story no: 07 | Tasks :2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD MEMBERSHIP OF APP SO THAT I CAN GET MULTIPLE OFFERS AND DISCOUNT |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: Text Box to enter. DIFFERENT MEMBERSHIP PLAN. ABLE TO CHHOOSE AND PURCHASE MEMBERSHIP PLAN Business Rules: Respective amount should be paid for membership |  |  |

| User story no: 08 | Tasks :2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO SELECT THE PAYMENT MODE SO THAT I CAN MAKE PAYMENT OF MY CHOICE |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: Display payment modes, radio buttons to select payment modes, payments button. Business Rule. Can select only one payment mode |  |  |

| User story no: 09 | Tasks :2 | Priority: HIGHEST |
| --- | --- | --- |
| AS AN INVENTARY MANAGER I WANT TO VIEW NEW ORDER CATEGORY SO THAT I CAN APPROVE THEIR REGISTRATION |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA : List of brands, select brands verify their details, approve button, reject button, notification to the restaurant. |  |  |

| User story no: 10 | Tasks :2 | Priority: LOW |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE PRICE SO THAT I CAN ORDER |  |  |
| BV: 50 | CP:01 |  |
| ACCEPTANCE CRITERIA: 1. Display price in the list of menu items |  |  |

| User story no: 11 | Tasks :2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A INVENTERY MANAGER I WANT TO ADD THE ADDRESS OF STORE SO THAT I CAN GET MULTIPLE ORDERs OFFLINE |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: Text Box to enter the address detail Able to add images of food and hotel interior ALL ADDRESS RELATED FIELDS, |  |  |

| User story no: 12 | Tasks :2 | Priority:Low |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE CONTACT NUMBER OF DELIVERY BOY SO THAT I CAN CONTACT DELIVERY BOY FOR THE STATUS |  |  |
| BV: 100 | CP:01 |  |
| ACCEPTANCE CRITERIA: 1. Display delivery boy mobile number 2. Display delivery boy name in tracking field 3. Display delivery boy picture |  |  |

| User story no: 13 | Tasks :1 | Priority: Medium |
| --- | --- | --- |
| AS A INVENTARY MANAGER I WANT TO VIEW THE ORDER LIST SO THAT I CAN MANAGE THE DISH TO BE PREPARED |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: 1. Display LIST OF ORDER |  |  |

| User story no: 14 | Tasks :2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO SEE DELIVERY STATUS SO THAT I CAN KNOW HOW MUCH TIME IT WILL TAKE TO REACH MY PLACE |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: 1. Order delivery status should be displayed 2. The Time at which the delivery boy will reach also displayed |  |  |

| User story no: 15 | Tasks :3 | Priority: LOW |
| --- | --- | --- |
| AS A INVENTERY MANAGER I WANT TO PROVIDE TIME SLOTS SO THAT CUSTOMER CAN CHECK OPENING AND CLOSING HOURS |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: 1. Click on restaurant dashboard 2. Add from time to time 3. Click on submit 4. Display updated successfully |  |  |

| User story no: 16 | Tasks :2 | Priority: HIGH |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD RAISE THE COMPLAINT SO THAT I CAN GET MY REIMERBUSMENT OR ANY OFFER THAT MATCH THE MY LOSS |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: A text box to be provided to raise the conplaint Allocate the Tracking id of complaint Business Rules: Within the 1hr of food delivered. |  |  |

| User story no: 17 | Tasks :2 | Priority: LOW |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO PROFILE PICTURE SO THAT I CAN DISPLAY MYSELF ON MY PROFILE |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: 1. Have feature to upload profile pic 2. Display over the app main page |  |  |

| User story no: 18 | Tasks :2 | Priority: HIGH |
| --- | --- | --- |
| AS A ADMIN I WANT TO ADD NEW CATEGORY SO THAT I CAN GIVE ACCESS OF APP TO NEW Category |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: Allow to create different access for Category Business Rules: ALL BASIIC INFO SHOULD BE FIELD |  |  |

| User story no: 19 | Tasks :2 | Priority: HIGHEST |
| --- | --- | --- |
| AS AN ADMIN I WANT TO REMOVE ANY OF DELIVERY BOY ACCESS SO THAT I CAN DISCONTINUE HIS SERVICE WITH APP |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: Allow to remove the access for DELIVERY AGENT Business Rules: ALL SATISFYING REASON SHOULD BE PROVIDED |  |  |

| User story no: 20 | Tasks :2 | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO EDIT THE ADDRESS SO THAT I CAN GET THE ORDER TO MY ADDRESS |  |  |
| BV: 100 | CP:02 |  |
| ACCEPTANCE CRITERIA: AN EDIT OPTION PROVIDED TO EDIT THE ADDRESS ANYTIME. |  |  |

| User story no: 21 | Tasks :3 | Priority: MEDIUM |
| --- | --- | --- |
| AS A INVENTERY MANAGER I WANT TO GET CHART OF MONTHLY ORDER AND ORDER CANCELLED SO THAT I CAN REVISE MY ITEMS LIST |  |  |
| BV: 100 | CP:02 |  |
| ACCEPTANCE CRITERIA: Should prepare chart for every month sale. Enlist the mostly saleable dish for particular restaurant |  |  |

| User story no: 22 | Tasks :2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A INVENTERY MANGER I WANT TO Remove category SO THAT I CAN SHOWCASE ANDREMOVE |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: Text Box to enter. Reson for REMOVAL Business Rules: Within the radius of 5 km |  |  |

| User story no: 23 | Tasks :2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD THE ADDRESS SO THAT I CAN GET THE ORDER TO MY ADDRESS |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: Text Box to enter. Business Rules: Within the radius of 5 km |  |  |

| User story no: 24 | Tasks :2 | Priority: HIGH |
| --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO VIEW THE ORDER LIST AND TOTAL SALE SO THAT I CAN CALCULATE THE BUSINESS |  |  |
| BV: 500 | CP:04 |  |
| ACCEPTANCE CRITERIA: Select Reports Select Revenue Reports Select to and from date Select Region (can select all) Generate Report Download Report in EXCEL |  |  |

| User story no: 25 | Tasks :2 | Priority:HIGHEST |
| --- | --- | --- |
| AS A REG ADMIN I WANT TO MANAGE REGIONAL CATEGORY SO THAT, I CAN TRACK THE PERFORMANCE OF REGIONAL CATEGORY. |  |  |
| BV: 500 | CP:03 |  |
| ACCEPTANCE CRITERIA: CLICK ON PERFORMANCE OF RESTAURANTS SELECT FROM DATE TO DATE CLINCK ON GENERATE REPORT WHICH INCLUSES RESTAURANTS ID, NAME, REVENUE CLICK ON DOWNLOAD REPORT SHOULD BE IN EXCEL |  |  |

| User story no: 26 | Tasks :3 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CHAT WITH REG ADMIN SO THAT I CAN REQUEST FOR REFUND |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: 1) BR-ALL MANDATORY 2) TEXT BOX FIELDS 3) DISPLAY ORDER ID 4) TEXT BOX, FOR DESCRIPTION 5) SUBMIT BUTTON 6) GENERATE ISSUE ID 7) DISPLAY SUCCESSFUL |  |  |

| User story no: 27 | Tasks :1 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO GET INVOICE SO THAT I CAN MANAGE BILLS |  |  |
| BV: 500 | CP:03 |  |
| ACCEPTANCE CRITERIA: After the payment, a invoice should be generated and sent over mail |  |  |

| User story no: 28 | Tasks :2 | Priority: LOW |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD PRODUCT TO FAV LIST SO THAT I CAN IMMEDIATELY ORDER FROM THAT PARTICULAR list |  |  |
| BV: 100 | CP:03 |  |
| ACCEPTANCE CRITERIA: FAVORITE ICON SHOULD BE GIVEN FOR EACH RECORD A FAV LIST SHOULD BEGENERATED IF ADDED |  |  |

| User story no: 29 | Tasks :3 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD OFFER COUPON WHILE BILLING SO THAT I CAN GET DISCOUNT ON MY TOTAL BILL |  |  |
| BV: 500 | CP:04 |  |
| ACCEPTANCE CRITERIA: A text box should be implemented to add offer coupons. Validation of coupon. Give discount on the total Bill |  |  |

| User story no: 30 | Tasks :2 | Priority: HIGHEST |
| --- | --- | --- |
| AS INVENTERY MANAGER I WANT TO UPDATE STOCK SO THAT I CAN GET MORE ORDER FROM CUSTOMER |  |  |
| BV: 500 | CP:03 |  |
| ACCEPTANCE CRITERIA: ADD offer sticker, icon from Restaurant Validate offer applied Give discount. |  |  |

| User story no: 31 | Tasks :3 | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD PHOTOS OF RECEIVED ORDER SO THAT I CAN RAISE A COMPLAIN VERY SMOOTHLY |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: Text box to enter detail. ADD image box to upload pictures. |  |  |

| User story no: 32 | Tasks :2 | Priority: HIGHEST |
| --- | --- | --- |
| AS AN ADMIN I WANT TO ADD BANNER TO APP SO THAT I CAN PROMOTE SOME OF THE OFFERS |  |  |
| BV: 500 | CP:04 |  |
| ACCEPTANCE CRITERIA: Image box to upload banner for app feed. Description box for description and details. |  |  |

| User story no: 33 | Tasks :4 | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD SECURITY LOCK FOR APP SO THAT NO ONE CAN PLACE OREDER WITHOUT MY CONSENT |  |  |
| BV: 100 | CP:03 |  |
| ACCEPTANCE CRITERIA: Text Box to enter security pin Confirm the pin & save Business Rules: LOCK THE APP after 2min. |  |  |

| User story no: 34 | Tasks :4 | Priority: HIGH |
| --- | --- | --- |
| AS AN ADMIN I WANT TO GET THE REGIONWISE FOOD PREFERENCES SO THAT I CAN PLAN STRATEGIES FOR REGIONAL FOOD |  |  |
| BV: 500 | CP:04 |  |
| ACCEPTANCE CRITERIA: Select Reports Select Regional Reports Select to and from date Select Region (can select all) Generate Report Download Report in EXCEL |  |  |

| User story no: 35 | Tasks :2 | Priority:HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO CHANGE THE ADDRESS SO THAT I CAN TAKE THE ORDER FROM NEW AREA |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: EDIT FEATURE FOR RESTAURANT ADDRESS Business Rules: Within the radius of 5 km |  |  |

| User story no: 36 | Tasks :2 | Priority:HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ORDER FOR FRIEND SO THAT I CAN ORDER FOR DISTICT PLACE |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: Text Box to enter ADDESS for other Relationship text box and message box Business Rules: Distance wise extra charges will be applied. |  |  |

| User story no: 37 | Tasks :2 | Priority: MEDIUM |
| --- | --- | --- |
| AS A CUSTOMER I WANT SHARE THE PRODUCT WITH OTHER USER SO THAT I CAN REFER PRODUCT TO MY FRIEND |  |  |
| BV: 100 | CP:03 |  |
| ACCEPTANCE CRITERIA: SHARE ICON TO ALL FOOD ITEMS LISTED. Able to share the particular dish with their friend |  |  |

| User story no: 38 | Tasks :2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO DELETE MY ACCOUNT SO THAT I CAN STOP USE OF APP |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: DELETE option for user Confirmation Pop up |  |  |

| User story no: 39 | Tasks :2 | Priority:HIGHEST |
| --- | --- | --- |
| AS AN ADMIN I WANT TO LOG OUT OF THE APP SO THAT I CAN LOG OUT AND STOP USAGE OF APP |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: LOG OUT option for user Confirmation Pop up |  |  |

| User story no: 40 | Tasks :3 | Priority: HIGHEST |
| --- | --- | --- |
| AS A INVENTERY MANAGER I WANT TO LOG OUT OF THE APP SO THAT I CAN LOG OUT AND STOP USAGE OF APP |  |  |
| BV: 500 | CP:02 |  |
| ACCEPTANCE CRITERIA: LOG OUT option for user Confirmation Pop up |  |  |

ERD DIAGRAM OF TICKETING TOOL: