## Slide 1: CRM: Waterfall project
Prepared by: Srishti Gupta
Date:28-06-2025

## Slide 2: SITUATION
A well-designed customer relationship management (CRM) system can be the engine that drives growth and fosters lasting connections. Building a CRM from scratch is a formidable yet rewarding endeavor, offering the opportunity to tailor every aspect to meet your organization’s specific needs and goals.
The old banking mis system is outdated and doesn't meet the needs of the stakeholdersinvolved. This leads to difficulties in managing financial information, delays in processing applications, and overall inefficiency in the processing.
The business case document explains why the project is necessary. It contains informa:onlike the author, version, project name, and ID. A RACI chart, modifications, and approvalsshould all be present in the document. It begins with an introduction that discusses the goals and objectives of the firm. In addition, it covers the project's history, scope (including both in- and out-of-scope functionalities), assumptions, limitations, and hazards. A business process overview that describes the current system (AS-IS) and suggested recommendations(TO-BE) for resolving issues is provided as the document's conclusion.

## Slide 3: PROBLEMS
Today's financial organizations and institutions need technologies with complete functions to bridge the gap between business workflow and customers. That's where the CRM system comes into play. Here are some points that can be good justifications for implementing abanking CRM-
The need to build loyal relationships with clients.
The need to retain existing clients and ease the onboarding of the new ones.
The need to keep all customers' info in one place.
The need to automate financial processes and workflow.
The need to drive new business opportunities by expanding the customer base

## Slide 4: OPPORTUNITES
Lead management: You want to take leads through the lead generation, qualifying, nurturing, and conversion process.
Process tracking: This refers to tracking and analyzing who’s in your pipeline, their path to becoming a customer, and the communication.
Process improvement: You’ll also want to review your process, disqualify poor fits for your service, and remove wasteful steps.
Optimize internal resources by focusing on leads with the highest chances of conversion
Target customers with personalized offers

## Slide 5: PURPOSE STATEMENT
The purpose of this project is to analyze, select, and implement a new banking CRM system for it streamlines key financial processes and workflows such as account on boarding, portfolio modeling and claims processing, provides closer integration with financial accounts and offers easy access to all data. Not only does it help banks serve customers bearer, but they can also provide a more personalized journey for their customers. The goal is to improve the records availability and accessibility of information, collateral, forms, and documents related to the financial and non financial process. Additionally, the project aims to reduce system downed, wait times, and system response :times, leading to a more streamlined and efficient banking process.

## Slide 6: OBJECTIVE
Customer relationship management (CRM) is a system that helps to manage the business interactions between customers and enterprises by combining business processes and technologies. It has many functions that can store, track and share customer data . Consideration of CRM requirements will lead to successful implementation of CRM. Several software companies offer CRM application using different software development approaches.
The objective of this project is to provide a brief review of the CRM system , how to extract the CRM requirements and finally a comparison between two software development approaches which are used to build the CRM system with a mention to many software companies that have the CRM software applied these approaches. This approach is waterfall approach.

## Slide 7: SUCCESS CRITERIA
To make the CRM implementation happen, the project team will need to follow the waterfall model phases diligently. The key deliverables would include a detailed requirements document, system design specifications, a fully functional CRM system, comprehensive test cases, and user documentation.
Success criteria could include meaning project milestones , achieving a high user adoption rate, improved sales productivity, increased customer satisfaction, and positive feedback from stakeholders There has to be a significant effort toward identifying project stakeholders early on. This involves prioritizing stakeholders according to their vested interests in the project as well as their overall impact and influence on the project. The process of identifying stake holders ideally starts when your sponsor approves the project charter.

## Slide 8: METHODS AND APPROACHES
The waterfall method was the first software process model. This model goes through helping the implementation of the project through a linear-sequential life cycle represented in figure.
It is easy to understand and use because each stage must be completed before the next one can start. To make sure compliance with requirements; the project must be reviewed at the end of each stage. The result of each phase is one or more documents.

## Slide 9: SDLC METGHODOLOGIES
Planning -In the Planning phase they Discuss about solving of crucial problems because effective customer relationship management (CRM) is essential for business success.
Requirement Analysis- At this stage BA take meeting with all project stakeholder (external) . The problem will be solved by implementing a CRM system using the waterfall model.
Design-Following points discuss in Design Lay out-Responsive web design Business Rule- clear session on log out Color scheme- Blue/Grey Programming language- java etc.
Implementation- (Coding Phase) I need to organizes JAD sessions online Banking CRM process I need to understand all queries of technical team during coding.
Testing-BA performs high level testing Test data is requested by BA from client Take signoff from client on client project6) Deployment Plans and organizes training sessions for end users. Coordinates to complete and share end-user manuals.

## Slide 10: RESOURCES
People- Project team members from the Banking community and the IT department.
a)1 Business analyst (BA)
b)1 Project manager (PM)
c)1 UI/UX designer
d)2 Front-end engineers
e)2 Quality assurance engineers (QA)
f)2 Testing engineers
g)1 Android and 1 IOS engineer
TIME- The implementation of the new system is expected to be completed within 12months.
Budget: The budget for the project should not exceed Rs. 50000000 and should cover hardware, software, training, and services.
Other: Additional resources may be required for third-party software evaluation, site visits , and Dataquest reports, with a budget not exceeding Rs. 5000000.

## Slide 11: TECHNOLOGIES
Java server page
Java Servlet.
Java Database Connector
MySQL
HTML 6.0 forms
Google cloud platform
JAVA
JDBC driver etc.

## Slide 12: RISK AND DEPENDENCIES
Going over budget and time (project risk)
Poor user adoption (business risk)
Issues with customizations (technical risk)
Turnover of critical project resources (project risk)
Major business process changes right before deploy (business risk)
Vendor software upgrades (technical risk)