## Slide 1: LMS Project
Prepared By : Manish Pandey
Date : 13 sept 2025

## Slide 2: SITUATION : • Educational institutions and training organizations often struggle to provide a centralized and structured platform for learners. Traditional methods make it difficult to manage preparation, revision, projects, and nurturing processes effectively. Creating an LMS application can solve these challenges. • A Learning Management System (LMS) can enhance the overall learning experience by bringing together study materials, training videos, assignments, and assessments into one digital portal accessible anytime, anywhere. • Specific needs like tracking learner progress, managing projects, and delivering training videos have become more complex in modern education. To address these issues, an LMS has been proposed to develop and enhance the current learning processes using technology-driven solutions.

## Slide 3: PROBLEMS : • Educational requirements vary across institutions and are frequently updated, which makes it difficult to maintain a consistent learning structure. •Managing large volumes of study materials, projects, and training videos is a major challenge because learners and trainers often face difficulties accessing them from different sources and formats. •The learning process becomes unorganized without a proper system to track preparation, revision, and nurturing activities. This leads to inefficiency and lack of progress monitoring. •Data privacy and security also play a critical role, as student records, assignments, and assessments involve sensitive information.

## Slide 4: OPPORTUNITY: • There is a growing demand for centralized digital learning solutions like an LMS portal. The development of this LMS can open up opportunities for wider adoption in schools, colleges, and training organizations. •Developing a flexible and scalable LMS application can create opportunities for providing value-added services such as interactive training videos, progress tracking, and digital assessments. •This application can be tailored to meet the specific needs of learners and trainers, ensuring personalized learning experiences. •The LMS portal offers real-time accessibility and performance, meeting the needs of both small institutions and large-scale education providers globally.

## Slide 5: PURPOSE STATEMENT: The purpose of the LMS application is to provide educational institutions and learners with a centralized digital learning platform that simplifies preparation, revision, projects, and nurturing processes. It aims to enhance the quality of learning, ensure accessibility of study materials and training videos, and enable effective progress tracking. The LMS portal supports structured learning,improves engagement, and ensures continuous knowledge development for learners and trainers.

## Slide 6: PROJECT OBJECTIVES: •Ensure the LMS portal provides a centralized and structured platform for learners to access preparation materials, revision notes, projects, and nurturing processes. •Define clear content management workflows for study materials, training videos, and assignments to ensure accurate, organized, and timely delivery of learning content. •Build a scalable and reliable technology infrastructure that supports continuous updates, user growth, and smooth access across web and mobile platforms. •Provide progress tracking and analytics features to help learners and trainers monitor performance, completion rates, and knowledge improvement. •Offer customizable modules that can be tailored to meet the specific needs of educational institutions, trainers, and learners.

## Slide 7: SUCCESS CRITERIA:] •Successful delivery of a centralized LMS portal that allows learners to easily access preparation materials, revision notes, projects, and nurturing content. •Provide seamless user experience with minimal technical errors, ensuring smooth navigation, accessibility, and content delivery across web and mobile platforms. •Enable progress tracking and performance analytics that accurately reflect learner activities, completion rates, and knowledge growth. •Ensure scalability and reliability of the system to handle increasing numbers of learners and institutions without compromising performance. •Deliver customizable and flexible modules that can adapt to different educational needs while maintaining quality and consistency. •Build trust and engagement by providing secure, accurate, and timely educational resources that enhance both teaching and learning outcomes.

## Slide 8: METHODS AND APPROACHES: •Agile methodology is used to develop the LMS application. Agile follows an iterative approach, encouraging frequent collaboration with stakeholders and allowing flexibility to adapt to changing requirements. •A Scrum team of 9–10 members is aligned for this project, including scrum developers, scrum master, and product owner. •Requirements gathering was done using elicitation techniques such as brainstorming, use case specifications, JAD sessions, and other suitable methods to capture the needs of learners and trainers. •A Product Backlog was created in the form of User Stories, representing the requirements collected from stakeholders. These user stories were organized and tracked using a Product Vision Board. •In the User Story Workshops, Business Value (BV) points, Complexity Points (CP), and Acceptance Criteria were defined. •BV was assigned by stakeholders based on value. •CP was estimated by the team using planning poker techniques. •User stories were prioritized using MoSCoW and MVP techniques, considering both BV and CP points.

## Slide 9: METHODS AND APPROCHES • Development was carried out in sprints (two-week cycles), with software delivered at the end of each sprint. In case of change requests, the process adapted flexibly. •Regular Scrum meetings were conducted: •Daily Stand-ups – for progress updates and clarifications. •Sprint Review – to present completed features. •Sprint Retrospective – to reflect on improvements and challenges. •Once a user story met its acceptance criteria, it was moved to the Done stage. Incomplete tasks remained in the Pending table. •A Burndown Chart was maintained by the product owner to track completed and pending work, helping monitor project progress. •Tools like Jira were used for sprint planning and tracking. For reporting and analytics, Power BI and Tableau were used.

## Slide 10: •Change requests raised during development were welcomed and accommodated as per Agile flexibility. •Finally, Sprint Retrospectives ensured that the team identified what went well, what didn’t, and how to improve in the next iteration.

## Slide 11: RESOURCES People : •Skilled developers experienced in compliance and risk management platforms •UI/UX designers for user-friendly interface design •Product Owner & Scrum Master with experience in the banking/financial domain Time: •Developed under Agile Scrum methodology with continuous delivery •Standard sprint cycle of 2 weeks (flexible if change requests arise)Budget (Approx. ₹90,00,000): •Training & Services – ₹60,00,000 •Software – ₹10,00,000 •Hardware – ₹10,00,000 •Other (groundwork, operations) – ₹5,00,000

## Slide 12: Technologies: • Programming Languages & Frameworks: Java, Python, Django, React.js • Databases & Messaging: MySQL, Cassandra, Apache Kafka • Security: OAuth / JSON Web Tokens • Cloud Platforms: AWS, Microsoft Azure, Google Cloud Platform

## Slide 13: RISKS AND DEPENDENCIES Risks: •Regulatory Risks – Lack of clarity or frequent changes in compliance requirements may cause delays or non-compliance issues. •Data Quality Risks – Inconsistency or inaccuracy in accessing and processing transaction data from internal/external sources may affect transaction quality. •Security Risks – Since sensitive financial data is handled, weak authentication or poor access control mechanisms can result in data breaches or unauthorized access. •Performance Risks – Bottlenecks in data processing can cause inefficiencies, delays, or incomplete transaction analysis. Dependencies: •Technology Dependencies – Reliance on outdated or unsupported technologies may lead to compatibility issues or disruptions in integration with third-party services. •Vendor/Partner Dependencies – Risks may arise from unreliable or unresponsive vendors, contractual disputes, or sudden changes in vendor strategies.