Question 1: Agile Manifesto

Answer 1:

The Agile Manifesto is a foundational document that guides teams working with Agile methodologies. It highlights four core values and twelve guiding principles to ensure effective, customer-focused, and adaptable software development.

4 Core Values of Agile

- People and interactions are more important than strict processes and tools.

- Working software takes priority over detailed documentation.

- Customer collaboration is more valuable than sticking to rigid contracts.

- Adapting to change is more important than strictly following a fixed plan.

12 Principles of Agile

- Customer satisfaction is the top priority, achieved through early and ongoing delivery of valuable software.

- Welcome changing requirements, even late in development, as change can provide a competitive edge.

- Deliver functional software frequently, with a preference for shorter timescales.

- Business stakeholders and developers should collaborate daily throughout the project.

- Build around motivated individuals and give them the trust and support they need to succeed

- Face-to-face communication is the most efficient and effective way to share information

- Working software is the main measure of progress.

- Maintain a constant pace of work to ensure long-term sustainability.

- Focus on technical excellence and good design to enhance agility.

- Keep things simple by maximizing the amount of work not done.

- Self-organizing teams produce the best architectures, requirements, and designs

- Regularly reflect and adjust to improve team performance and effectiveness.

Question 2:

Answer 2:

| User Story-1 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a collection agent, |  |  |
| I want a streamlined dashboard that shows my daily tasks, |  |  |
| So I can prioritize my workload effectively. |  |  |
| BV:500 | CP:Timely follow up |  |
| Acceptance criteria |  |  |
| - Registration Screen |  |  |
| - Text boxes for user name, pswrd, mobile no, address |  |  |
| - Click on register button |  |  |
| - Send successful notification to the user |  |  |

| User Story-2 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a restaurant owner |  |  |
| I want to view orders |  |  |
| So that I can view the number on orders |  |  |
| BV:500 | CP:02 |  |
| Acceptance criteria |  |  |
| - View order, display list of orders in the tabular form |  |  |
| - With postal details |  |  |
| - Successfully able to view details of all order |  |  |

| User Story-3 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a customer |  |  |
| I want to add the address |  |  |
| So that i can get the order to my address |  |  |
| BV:500 | CP:02 |  |
| Acceptance criteria |  |  |
| - Text Box to enter |  |  |
| Business rules: within the radius of 5 Km |  |  |

| User Story-4 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a customer |  |  |
| I want to select the payment mode |  |  |
| So that i can make payment from my choice |  |  |
| BV:500 | CP:02 |  |
| Acceptance criteria |  |  |
| - Display payment modes, selection button |  |  |
| Business rules: Can select only one payment mode |  |  |

| User Story-5 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a Admin |  |  |
| I want to view the restaurants |  |  |
| So that i can approve their registration |  |  |
| BV:500 | CP:02 |  |
| Acceptance criteria |  |  |
| - Display payment all necessary details |  |  |
| - owner address price properly provided |  |  |
| Business rules: should comply with business objectives |  |  |

| User Story-6 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a customer |  |  |
| I want to view the price |  |  |
| So that I can place order |  |  |
| BV:500 | CP:02 |  |
| Acceptance criteria |  |  |
| - Display price in the list of menu items |  |  |
| - Display payment all necessary details |  |  |

| User Story-7 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a business owner |  |  |
| I want to view restaurant revenue report |  |  |
| So that I can view annual revenue of restaurants |  |  |
| BV:500 | CP:02 |  |
| Acceptance criteria |  |  |
| - Select reports-Select revenue reports-Select date -select city |  |  |
| - Generate report |  |  |

| User Story-8 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a registered Admin |  |  |
| I want to manage regional restaurants |  |  |
| so that I can track the performance of regional restaurant |  |  |
| BV:500 | CP:02 |  |
| Acceptance criteria |  |  |
| - Click on performance of rest-select from and to date |  |  |
| - Generate report-Excel |  |  |

| User Story-9 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a Customer |  |  |
| I want to view the contact number of delivery boy |  |  |
| So that i can connect with delivery boy for status |  |  |
| BV:500 | CP:02 |  |
| Acceptance criteria |  |  |
| - Display name and number of delivery boy |  |  |
| - Display current location and status of order |  |  |

| User Story-10 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a Restaurants owner |  |  |
| I want to provide time slots |  |  |
| So that customer can check opening and closing hour |  |  |
| BV:500 | CP:02 |  |
| Acceptance criteria |  |  |
| - Click on restaurant dashboard-add from to time |  |  |
| - Display updates successfully |  |  |

| User Story-11 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a customer |  |  |
| I want to browse for specific dishes and cuisines |  |  |
| S that I can find a place to order food |  |  |
| BV:500 | CP:02 |  |
| Acceptance criteria |  |  |
| - App display relevant restaurant and dishes matching queries |  |  |
| - Display updates successfully |  |  |

| User Story-12 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a customer |  |  |
| I want to filter restaurants |  |  |
| So that I can find a place to order food from |  |  |
| BV:500 | CP:02 |  |
| Acceptance criteria |  |  |
| - App display all restaurants and filter by type and dietary options |  |  |
| - Display updates successfully |  |  |

| User Story-13 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a customer |  |  |
| I want to chat with registered admin |  |  |
| so that i can request for refund |  |  |
| BV:200 | CP:02 |  |
| Acceptance criteria |  |  |
| - Request raised successfully |  |  |
| - Text box fields with order id |  |  |
| - Problem mentioned with description |  |  |
| - Submit button, generated SR no, and display successfully |  |  |

| User Story-14 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a user |  |  |
| I want to save favourite restaurants and dishes |  |  |
| So that i can order from my favourite |  |  |
| BV:200 | CP:02 |  |
| Acceptance criteria |  |  |
| - Access my list of favorites easily for future orders |  |  |
| - Add quantity option available |  |  |
| - Display successfully |  |  |

| User Story-15 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a user |  |  |
| I want to browse nearby restaurants |  |  |
| So that i can order the food |  |  |
| BV:200 | CP:02 |  |
| Acceptance criteria |  |  |
| - Each restaurant entry displays its name, cuisine type and rating |  |  |
| - This list can be sorted by distance and rating |  |  |
| - Display successfully |  |  |

| User Story-16 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a customer |  |  |
| I want to browse different restaurants and menus |  |  |
| So that I can find a place to order food |  |  |
| BV:200 | CP:02 |  |
| Acceptance criteria |  |  |
| - The menu includes dishes, prices and descriptions |  |  |
| - Show the restaurant is open or closed |  |  |
| - Accepting order Yes/NO |  |  |
| - Display successfully |  |  |

| User Story-17 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a customer |  |  |
| I want to browse fir specific dishes and cuisines |  |  |
| So that I can find a place to order food |  |  |
| BV:200 | CP:02 |  |
| Acceptance criteria |  |  |
| - App display relevant restaurant and dishes matching the query |  |  |
| - Accepting order Yes/NO |  |  |
| - Display successfully |  |  |

| User Story-18 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a customer |  |  |
| I want to track my order |  |  |
| So that I know the exact time of delivery |  |  |
| BV:200 | CP:02 |  |
| Acceptance criteria |  |  |
| - App shows real time update on the order status |  |  |
| - Display estimated delivery time |  |  |

| User Story-19 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a user |  |  |
| I want to rate and review restaurants |  |  |
| So that I can rate and review the restaurants I have visited |  |  |
| BV:200 | CP:02 |  |
| Acceptance criteria |  |  |
| - Can see reviews from other users to help me take dining decisions |  |  |
| - Display rating successfully |  |  |

| User Story-20 | Tasks-2 | Priority-High |
| --- | --- | --- |
| As a user |  |  |
| I want to view past order history |  |  |
| So that I can re-order from ordered |  |  |
| BV:200 | CP:02 |  |
| Acceptance criteria |  |  |
| - Can see the details such as order items, total cost and date with restaurant name |  |  |
| - Display past order successfully |  |  |

| User Story-21 | Tasks-3 | Priority-High |
| --- | --- | --- |
| As a user |  |  |
| I want to receive notifications |  |  |
| So that I can receive updates |  |  |
| BV:200 | CP:02 |  |
| Acceptance criteria |  |  |
| - Notifications for order confirmation |  |  |
| - Notifications for dispatch |  |  |
| - Notifications for delivery |  |  |

| User Story-22 | Tasks-3 | Priority-High |
| --- | --- | --- |
| As a customer |  |  |
| I want to contact customer support |  |  |
| So that I can submit Queries or issues |  |  |
| BV:200 | CP:02 |  |
| Acceptance criteria |  |  |
| - Customer support section with contact details |  |  |
| - Redressal channel should be displayed |  |  |

| User Story-23 | Tasks-3 | Priority-High |
| --- | --- | --- |
| As a restaurant owner |  |  |
| I want to receive and manage orders |  |  |
| So that i can update order status |  |  |
| BV:200 | CP:02 |  |
| Acceptance criteria |  |  |
| - Manage order status |  |  |
| - Notify restaurants about incoming orders |  |  |

| User Story-24 | Tasks-3 | Priority-High |
| --- | --- | --- |
| As a restaurant owner |  |  |
| I want to access to customer reviews |  |  |
| So that I can view and respond to customer |  |  |
| BV:200 | CP:02 |  |
| Acceptance criteria |  |  |
| - Owners can address feedback |  |  |
| - Owner can improve their services |  |  |
| - Rating should be displayed |  |  |

| User Story-25 | Task-1 | Priority-High |
| --- | --- | --- |
| As a customer |  |  |
| I want to apply promocodes and discounts |  |  |
| So that I can order at lower price |  |  |
| BV:100 | CP:4 |  |
| Acceptance criteria |  |  |
| - Active promocode |  |  |
| - Restaurants should accept discounts |  |  |

| User Story-26 | Task-1 | Priority-High |
| --- | --- | --- |
| As a delivery boy |  |  |
| I want to view the orders |  |  |
| So that I can accept the order |  |  |
| BV:200 | CP:4 |  |
| Acceptance criteria |  |  |
| - Order visibility |  |  |
| - Real-Time updates |  |  |
| - Order details |  |  |
| - Order sorting |  |  |
| - order map view |  |  |
| - order navigation |  |  |
| - order completion and confirmation |  |  |

| User Story-27 | Task-1 | Priority-High |
| --- | --- | --- |
| As a delivery boy |  |  |
| I want to login |  |  |
| So that I can accept the order |  |  |
| BV:200 | CP:4 |  |
| Acceptance criteria |  |  |
| - User authentication |  |  |
| - Error handling |  |  |
| - Password security |  |  |
| - multi factor authentication |  |  |
| - View new orders |  |  |
| - Successful login |  |  |

| User Story-28 | Task-1 | Priority-High |
| --- | --- | --- |
| As a delivery boy |  |  |
| I want to view feedback |  |  |
| So that I can know the customers feedback |  |  |
| BV:200 | CP:4 |  |
| Acceptance criteria |  |  |
| - Access to feedback system |  |  |
| - Feedback visibility |  |  |
| - Feedback sorting and filtering |  |  |
| - Response mechanism |  |  |
| - User support |  |  |

| User Story-29 | Task-1 | Priority-High |
| --- | --- | --- |
| As a Admin |  |  |
| I want to view Feedback |  |  |
| So that i can know the customers feedback |  |  |
| BV:200 | CP:4 |  |
| Acceptance criteria |  |  |
| - Access to feedback system |  |  |
| - Feedback visibility |  |  |
| - Feedback sorting anf filtering |  |  |
| - Response mechanism |  |  |
| - User support |  |  |

| User Story-30 | Task-1 | Priority-High |
| --- | --- | --- |
| As a Restaurant owner |  |  |
| I want to view feedback |  |  |
| So that I can know the customers feedback |  |  |
| BV:200 | CP:4 |  |
| Acceptance criteria |  |  |
| - Access to feedback system |  |  |
| - Feedback visibility |  |  |
| - Feedback sorting anf filtering |  |  |
| - Response mechanism |  |  |
| - User support |  |  |

| User Story-31 | Task-1 | Priority-High |
| --- | --- | --- |
| As a Admin |  |  |
| I want to know the issues |  |  |
| So that I can resolve them |  |  |
| BV:200 | CP:4 |  |
| Acceptance criteria |  |  |
| - Display issue section |  |  |
| - Sorting and filtering of issues list |  |  |
| - Editing and modifying the issues |  |  |
| - Response mechanism |  |  |

| User Story-32 | Task-1 | Priority-High |
| --- | --- | --- |
| As a regional Admin |  |  |
| I want to know the issues |  |  |
| So that I can resolve them |  |  |
| BV:200 | CP:4 |  |
| Acceptance criteria |  |  |
| - Display issue section |  |  |
| - Sorting and filtering of issues list |  |  |
| - Editing and modifying the issues |  |  |
| - Response mechanism |  |  |

| User Story-33 | Task-1 | Priority-High |
| --- | --- | --- |
| As a restaurant owner |  |  |
| I want to view revenue generated |  |  |
| So that I can view restaurants revenue |  |  |
| BV:200 | CP:4 |  |
| Acceptance criteria |  |  |
| - Select reports |  |  |
| - Select revenue reports |  |  |
| - Select to and from fate |  |  |
| - generate report |  |  |
| - Download and work |  |  |

| User Story-34 | Task-1 | Priority-High |
| --- | --- | --- |
| As a restaurant owner |  |  |
| I want to know delivery boy |  |  |
| So that I verify the delivery boy |  |  |
| BV:200 | CP:4 |  |
| Acceptance criteria |  |  |
| - ID proof |  |  |
| - Punctuality and reliability |  |  |

| User Story-35 | Task-1 | Priority-High |
| --- | --- | --- |
| As a customer |  |  |
| I want to view the contact number of delivery boy |  |  |
| So that i can contact delivery boy for the status |  |  |
| BV:200 | CP:4 |  |
| Acceptance criteria |  |  |
| - Display delivery boy mobile number |  |  |
| - Display delivery boy name in tracking field - Display delivery boy past successful order history |  |  |

| User Story-36 | Task-1 | Priority-High |
| --- | --- | --- |
| As a restaurant owner |  |  |
| I want to provide time slots |  |  |
| So that customer can check opening and closing hours |  |  |
| BV:200 | CP:4 |  |
| Acceptance criteria |  |  |
| - Click on restaurant dashboard |  |  |
| - add from time to time |  |  |
| - click submit, display updated successfully |  |  |

| User Story-37 | Task-1 | Priority-High |
| --- | --- | --- |
| As a user |  |  |
| I want to receive notification |  |  |
| So that I can receive updates |  |  |
| BV:200 | CP:4 |  |
| Acceptance criteria |  |  |
| - Notification for order confirmation |  |  |
| - Notification for dispatch |  |  |
| - Notification for delivery |  |  |

| User Story-38 | Task-1 | Priority-High |
| --- | --- | --- |
| As a customer |  |  |
| I want to contact customer support |  |  |
| So that I can submit queries or issues |  |  |
| BV:200 | CP:4 |  |
| Acceptance criteria |  |  |
| - Customer support section with contact information |  |  |

| User Story-39 | Task-4 | Priority-High |
| --- | --- | --- |
| As a customer |  |  |
| I want to view the order |  |  |
| So that I can cancel it |  |  |
| BV:100 | CP:3 |  |
| Acceptance criteria |  |  |
| - Order status |  |  |
| - Method of cancellation |  |  |
| - Refund policy |  |  |
| - Time frame |  |  |

| User Story-40 | Task-4 | Priority-High |
| --- | --- | --- |
| As a delivery boy |  |  |
| I want to view the order |  |  |
| So that I can cancel it |  |  |
| BV:100 | CP:3 |  |
| Acceptance criteria |  |  |
| - Order status |  |  |
| - Method of cancellation |  |  |
| - Assign to other delivery partner |  |  |
| - Time frame |  |  |

| User Story-41 | Task-4 | Priority-High |
| --- | --- | --- |
| As a regional admin |  |  |
| I want to track the delivery |  |  |
| So that I can view the status of the delivery |  |  |
| BV:100 | CP:3 |  |
| Acceptance criteria |  |  |
| - Real time tracking |  |  |
| - Security and data privacy |  |  |
| - User friendly interface |  |  |

Question 3:

Answer 3:

Epic is larger user story or a collection of related user stories that represent a significant feature or functionality. Epics are high level, often spanning multiple sprints or iterations, and they provide a way to organize and prioritize work in a product backlog

Epic 1: Restaurant Ratings and Reviews

Objective: To enable users of the Scrum Foods platform to both access and contribute restaurant ratings and reviews, thereby improving the decision-making experience for all users and fostering a sense of community.

User Stories:

- Users should be able to view average ratings and individual customer reviews on each restaurant’s detail page.

- Users should have the ability to submit their own reviews and rate restaurants based on their experience.

Acceptance Criteria:

- Display average rating and all reviews on the restaurant detail page.

- Users can read full reviews and customer comments.

- Provide options to sort and filter reviews by date or rating.

- Reviews should be easy to read and provide meaningful insight to prospective customers.

- The review system should have measures in place to ensure authenticity and prevent misuse.

Epic 2: Real-Time Order Tracking

Objective: To provide customers with a transparent, real-time view of their order status and delivery progress, enhancing trust, reducing support queries, and improving the overall customer experience.

User Stories:

- Customers should see live updates of their order status (e.g., Confirmed, Preparing, Out for Delivery, Delivered).

- Enable live GPS tracking of the delivery partner’s location via an interactive map.

- Provide estimated delivery time, dynamically adjusted based on traffic and distance.

- Send timely push or SMS notifications for key order milestones.

- Display delivery partner details and allow direct contact via in-app chat or masked calling.

- Admins should have access to tracking performance data and analytics to optimize operations.

Acceptance Criteria:

- Order statuses must update in real time and reflect the current stage.

- GPS-based tracking should show the delivery agent’s live movement on a map.

- The app must provide an accurate estimated delivery time.

- Users should receive notifications for all major status changes.

- All tracking data must be reliable and consistently accurate.

Question 4:

Answer 4:

Business Value:

- Business value is nothing but the value what you are going to give for the particular user story-based on its importance to the business

- It is typically determined based on factors such as revenue generation cost savings, customer satisfaction market competitiveness, strategic alignment and other business related criteria

- Business value helps prioritize tasks or features based in their importance to the overall project goals and objectives

By categorizing requirements or task using the MosCoW technique, project team can focus on delivering the most critical and valuable components of a project while providing a clear framework for managing priorities and expectations.

Techniques used: Scrum currency notes

Complexity Points:

- Complexity points, is nothing but the points given while developing time, it is also known as story points or functions points, are a measures of the relative complexity or effort required to complete a task or requirement.

- They are used to estimate the effort, time and resources needed to implement a specific item.

- Complexity points are often assigned based in factors such as technical difficulty.

- CP helps in assessing the workload and resources allocation needed for different tasks.

Question 5:

Answer 5:

A sprint is a time-boxed, iterative development period during which a specific set of tasks and goals are worked on by a development team. A sprint is a fixed period (usually 1 to 4 weeks) where a development team works on a set of tasks to deliver part of a project. It focuses on teamwork, flexibility, and delivering value quickly.

Key components and characteristics of sprint:

- Time Frame: Each sprint lasts the same amount of time to keep things predictable.

- Sprint Goals: At the start, the team picks user stories or tasks from the product backlog to work on.

- Planning: The team breaks these tasks into smaller parts and estimates how much effort each will take.

- Daily Stand-ups: Quick daily meetings where team members share progress and any issues.

- Development: The team works on the tasks, using collaboration and tools to stay on track.

- Testing: Both automated and manual testing are done to check the work.

- Review/Demo: At the end, the team shows what they’ve built.

- Retrospective: The team looks back at what went well, what didn’t, and how to improve in the next sprint.

Question 6:

Answer 6:

Backlog: It is a dynamic, prioritized list of the features, user stories, enhancements that needs to be addressed over the course of a project. It presents the entire scope of the products development and is managed by the product owner. The product backlog is continually refined and updated with changes.

Sprint Backlog: It is a subset of the product backlog that represents the work that the development team commits to completing during a specific time period called a sprint. A sprint is a fixed duration iteration usually lasting for 2 to 4 weeks the sprint backlog is created during the sprint planning meeting. Where a set of item is selected by the development team to work on and priorities are set by the product owner.

| NO. | Product Backlog | Sprint Backlog |
| --- | --- | --- |
| 1 | Anything that needed to accomplish the project vision | Anything that needs to fulfil the sprint goal |
| 2 | Product owner owns | Development team owns |
| 3 | Contains requirement, tasks, defects | A subset of product backlog items defined as a priority by the product owner |
| 4 | Everyone contributes to the product catalogue | Sprint planning meeting is to refine the sprint backlog item |
| 5 | Product backlog evolves and changes will be done by the product owner through the product life cycle | No changes are allowed to the sprint backlog and the sprint has started |
| 6 | Product backlog refinement meeting is to refine the product backlog | Sprint planning meeting is to refine the sprint backlog items. |
|  | Release burndown metric is used | Sprint burndown metric is used |
| 7 | Daily stand up meeting does not discuss product backlog items | Daily stand up meeting discusses sprint backlog in accordance with sprint goal |

Question 7:

Answer 7:

Impediment: An impediments log, also known as an issue log or obstacle log, is a document or tool used in agile software development to track and manage obstacles, bottlenecks, or any factors that impede the progress of a project or team.

Two Impediments:

- Delivery partner shortage in a specific region

| Login ID | 1 |
| --- | --- |
| Description | Delivery partner storage in specific region |
| Impact | Delays in order deliveries and increases customer dissatisfaction |
| Priority | High |
| Assigned to | Operation department and hiring team |
| Action Taken | The operation team is actively recruiting new delivery partner in the region. The HR team is working on fast-tracking the process. |
| Resolution | Delivery partner recruitment efforts are ongoing and Hr team is helping in hiring process |
| Status | Open(ongoing activity) |

- Technical issue causing intermittent order processing failure

| Login ID | 2 |
| --- | --- |
| Description | Technical issue causing intermittent order processing failure |
| Impact | Delays in order processing and potential revenue loss |
| Priority | High(revenue impact |
| Assigned to | Tech Team and QA team |
| Action Taken | The tech team has identified the root cause and is working on a fix.QA team will conduct extensive testing to ensure resolution |
| Resolution | Tech team has implemented a fix and conducted testing. Issue is been resolved and order are now processing |
| Status | Progress |

Question 8:

Answer 8:

Velocity of the Team refers to the amount of work it can consistently complete within a given time frame, typically a sprint. It’s a metric that helps teams track their productivity, plan future work, and understand their capabilities.

According to  SCRUM Inc., term velocity is a measure of the amount of work a team can tackle during a single sprint and is the key metric in Scrum. When you complete a sprint, you’ll total the points for all fully complete the user stories and overtime find the average number of points you complete per sprint basically shows how many Complexity Points is covered in this sprint

Velocity of team is 8

Question 9:

Answer 9:

Sprint burn chart

Product burn down chart

Question 10:

Answer 10:

Product grooming, also known as backlog grooming or refinement, is a crucial activity in agile development that involves preparing and refining items in the product backlog to ensure they are well understood, prioritized and ready for development.

- Setting the context: At the beginning of the backlog grooming process, the team and relevant stakeholders come together to understand the overall goals and objectives of the project. This helps set the context for the work to be done

- Backlog Review: The product owner and the development team review the items in the product backlog. This involves assessing the user stories, tasks and other items to ensure they are accurate and relevant to project goals

- Prioritization: During backlog grooming, the team collaboratively prioritize the backlog items based on their values to the project and the needs of the users or customer.

- Refinement and estimation: here, the backlog items are refined to provide clear and details descriptions. The team breaks down user stories into smaller tasks and disuses the technical requirements.

- Acceptance criteria: Well defined acceptance criteria are established for each backlog item, these criteria outlines the conditions that must be met for the item to be considered complex and ready for delivery

- Backlog grooming meetings: These are recurring meetings where the product owner and the development team, come together to perform the activities mentioned above

Backlog grooming is an iterative process that helps maintain a healthy and well-organized product backlog. It ensures that the development team always has a prioritized list of well defined, estimation and ready to develop items. This in turn supports the efficient planning and execution of sprint and helps the team deliver value to customer in a more predictable and effective manner.

Question 11:

Answer 11:

| Criteria | Product owner | Scrum Master |
| --- | --- | --- |
| Nature of work | Collaborates with all the stakeholders and brings the vision of a product into the product backlog | Acts as a team coach and is responsible for maintaining the quality of product |
| Responsibility | Responsible for completing the period on time. Acts as an intermediary between development team and the customers | Ensures the scrum framework is followed and helps the development team create a quality product |
| Accountability | Responsible for project backlog and the timely completion of the product and for providing updates to the client and stakeholder | Accountable for the quality of the entire project and for giving updates to the management about the completion of the product |
| Reporting | Reports to management and client | Reports to management about the efficiency of the team and the quality of the product |
| Quality | Communication and the leadership skills, creativity critical thinking and a sharp mind are key assets for any product owner | Through scrum theory and practice. Being able to lead the team but without the sense of authority |

Question 12:

Answer 12:

- Sprint Planning: This meeting starts off each sprint, which is a time boxed iteration of work, usually spanning 2-4 weeks. During this meeting, the scrum team, including the product owner, scrum master, and development team, collaborates to determine which backlog items(user stories, features, etc) will be worked on in the upcoming sprint. The team also breaks down these items into tasks and estimates the effort required for each tasks.

- Daily stand up: Held daily during the sprint, this short meeting aims to facilitates quick and focused communication among team members. Each team member answers three key questions. What did I accomplish since the stand-up? What will I work on until the next stand up? Are there in impediments in my way? This meeting help everyone aligned and informed about the progress and obstacles.

- Sprint Review: At the end of each sprint, the team holds a review meeting to showcase the work completed during the sprint to stakeholders, customers and the product owner. The team demonstrates the potentially shippable product increment and gathers feedback. Based on this feedback, the product owner can update the backlog.

- Sprint Retrospective: Also held at the end of each sprint, the retrospective is a dedicated time for the team to reflect on their processes and practices. The team discusses what went well what could be improved and any changes they would like in the next sprint to enhance their efficiency.

- Backlog Refinement: While not officially part of the scrum events backlog refinement is an important ongoing activity. During this session, the team and the product owner reviews and refine backlog items, adding details clarifications, and estimates to make them ready for future

- Release Planning: This meeting occurs at the start of the project or major release and involves the product owner, development team and stakeholders. It aims to discuss and plan the high-level scope, timelines and goals for the project

- Ad Hoc meetings: These meetings may be schedules as needed to address specific topics or issues, such as resolving impediments, discuss technical challenges, or conducting additional planning or collaboration sessions.

Question 13:

Answer 13:

Sprint Size-

In scrum, a sprint is a time boxed iteration during which the development team works to deliver a potentially shippable product increment. The length of a sprint is referred to as the “sprint duration” and is usually fixed throughout the project. common sprint durations are 1 to 4 weeks. The choice of sprint duration depends on factors such as team velocity, project complexity and business needs. A shorter print encourages more frequent opportunities and feedback and adaption, while a longer sprint provides more time for development.

Scrum Size-

The scrum team size refers to the number of individuals who collectively contribute to the development of the product. A scrum team consists of three key roles: the product owner, the scrum master, and the development team. The development team, is responsible for creating product. Scrum recommends that the development team size be kept small typically between 3 to 9 members, to facilitate effective communication collaboration, and decision making.

Question 14:

Answer 14:

DOR-Definition of ready

It outlines the criteria that a product backlog item should, meet before it is considered ready to be taken into a sprint for development. The DOR ensures that the item is well-defined, understood and prepared for efficient development. The specific criteria in the DOR can vary from team to team, but commonly include elements such as:

- Clear description and acceptance criteria: The item’s requirements are clearly stated and the conditions for its successful completion are well defined

- Dependencies identified: Any dependencies on external factors, teams, or resources are identified and addressed.

- Estimable: The team has enough information to provide a reasonable estimate of the effort required.

- Testable: Its possible to determine whether the item has been successfully implemented through testing.

- Minimal ambiguity: The item’s details are clear, and any uncertainties are resolved.

DOD-Definition of Done

The definition of done outlines the criteria that must be met for a product increment or backlog item to be considered complete and potentially shippable. The DOD ensures that the team maintains a consistent level of quality and completeness in their work. The specific criteria in the DOD can vary based on the team’s standard, the nature of the project, and the industry, but commonly includes elements such as:

- Code complete: All development work is finished, including coding, testing and integration.

- Peer-reviewed: Code has been reviewed by other team members for quality and adherence to coding standards.

- Automated tests passed: Automated tests have been successfully executed and passed.

- Functional requirements met: The item meets all specified acceptance criteria and functional requirements.

- Documentation updated: Any necessary documentation, user guides or technical documentation has been updated

Question 15:

Answer 15:

Prioritization techniques:

Prioritization techniques are methods used to determine the order in which tasks features or items should be addressed in a project. These techniques help team allocate resources effectively and focus on delivering the most valuable work first.

Techniques are-

- MoSCoW: This technique categorizes items into Must have, should have, could have, and won’t have categories. It helps clarify essential features, from those that are optional or lower priority.

- Weighted shortest job first(WSJF): This assigns a priority score to each item based on factors like business value, time sensitivity and risk items with higher scores are considered more important to work on.

- Kano Model: This model categorizes features into basic needs, performance need and delighters. It helps prioritize based on how features impact user satisfaction.

- Relative prioritization: Testing compare items pairwise to determine which is more important. This helps create a relative ranking of items.

Minimum viable product(MVP):

An MVP is the smallest version of a product that includes just enough features to provide value to early adopters and gather feedback. The MVP approach helps validate assumptions, learn from users and iteratively build upon a products foundation

It involves-

- Core functionality: An MVP focuses on delivering the core functionalities that address the primary needs or pain points of the target users.

- Minimal features: The MVP omits non- essential features to avoid unnecessary complexity and expedite development

- Testing hypotheses: The MVP tests, assumptions and hypothesis about user behaviour, market demand, and product viability

- Early value: The MVP allows. The product to be released faster, gaining valuable insights and attracting early adopters

Question 16:

Answer 16:

| Aspect | Business Analyst | Product Owner |
| --- | --- | --- |
| Role focus | Understand business needs, processes and requirements | Define, prioritize and convey requirements for the product. |
| Requirement gathering | Gathers and documents detailed business requirements, | Creates users stories and defines product features. |
| Problem solving | Identifies problems. Inefficiencies and suggests improvements. | Drives the product vision, strategy and value proposition. |
| Communication | Acts as a liaison between business stakeholders and development teams. | Collaborates with stakeholders, customer, and the development team. |
| Documents | Creates documentation of business rules, workflows and requirements. | Managers the product backlog and maintains clear user stories. |
| Scope definition | Helps define the scope of projects based on business needs | Define the scope of product features and enhancements |
| Vision and strategy | Focuses on specific project or process improvements | Holistic vision for product |
| Prioritization | Does not have a primary role in prioritizing features | Prioritize features based on business value, user needs and market trends |
| Iterative development | May or may not be involved in iterative development cycles | Actively participates in sprint planning, reviews and retrospectives. |
| Leadership and strategy | Focuses on tactical solutions and improvements | Focuses on strategic leadership and product direction |
| Collaboration | Collaborates with business stakeholders and development team | Collaborates closely with stakeholders, customers and the development team |

Question 17:

Answer 17: