Capstone Project- 2

Q.1) Write Agile Manifesto

Ans. Agile Manifesto – 4 Core Values

- Individuals and interactions over processes and tools
→ Focus on collaboration and teamwork rather than just rigid tools.

- Working software over comprehensive documentation
→ Deliver functional increments (like your Scrum Foods features) rather than heavy paperwork.

- Customer collaboration over contract negotiation
→ Work closely with stakeholders (Business Owner, Customer, Restaurant, etc.) instead of just sticking to predefined contracts.

- Responding to change over following a plan
→ Adapt to changing requirements (like new delivery options or payment features) instead of rigidly following initial plans.

12 Principles of Agile Manifesto (Summary)

- Customer satisfaction through early & continuous delivery.

- Welcome changing requirements, even late in development.

- Deliver working software frequently.

- Business people & developers work together daily.

- Build projects around motivated individuals.

- Use face-to-face communication as the best form of conveying information.

- Working software is the primary measure of progress.

- Maintain a sustainable development pace.

- Continuous attention to technical excellence & good design.

- Simplicity—maximize the work not done.

- Self-organizing teams deliver best results.

- Regularly reflect and adjust for effectiveness.

Q.2) User Stories- Acceptance Criteria-BV-CP

Ans.

Scrum Foods – User Stories (40 Total)

| No | Role | User Story | Acceptance Criteria | BV | CP |
| --- | --- | --- | --- | --- | --- |
| 1 | Delivery Boy | Register in Scrum Foods to deliver orders | Registration screen with fields (Name, Password, Nation ID, Mobile, Email, Address), Register button, success notification | 500 | 2 |
| 2 | Restaurant Owner | View orders to see list of orders | View orders tab, display in tabular format | 500 | 2 |
| 3 | Customer | Add address for order delivery | Textbox for address, validation for 5km radius | 500 | 2 |
| 4 | Customer | Select payment mode | Display modes, radio buttons, payment button, only 1 mode allowed | 500 | 3 |
| 5 | Admin | View restaurants for approval | List of restaurants, verify details, approve/reject buttons, notification | 500 | 2 |
| 6 | Customer | View price of menu items | Display price beside each menu item | 50 | 1 |
| 7 | Customer | View delivery boy contact details | Show delivery boy name, number, picture in tracking field | 50 | 1 |
| 8 | Restaurant Owner | Provide time slots for customers | Add “from” & “to” time in dashboard, submit, update confirmation | 100 | 2 |
| 9 | Business Owner | View restaurant revenue report | Select reports, filters by date & region, generate, export Excel | 200 | 3 |
| 10 | Regional Admin | Manage regional restaurants performance | Select date range, generate report (ID, Name, Revenue), export Excel | 200 | 3 |
| 11 | Admin | View regional revenue reports | Dropdown for region, tabular performance view, download Excel/PDF | 100 | 3 |
| 12 | Customer | Chat with Regional Admin for refund | Text fields, Order ID displayed, description, submit, Issue ID generated, success message | 200 | 2 |
| 13 | Customer | Track food order in real time | Map view, order status updates (Accepted, Prepared, Out for Delivery, Delivered) | 1000 | 5 |
| 14 | Customer | Cancel food order | Cancel button, confirmation popup, refund rules applied | 500 | 3 |
| 15 | Customer | Give feedback & rating | Rating scale (1–5), comment box, submit | 200 | 2 |
| 16 | Delivery Boy | Update delivery status | Status options (Picked up, On the way, Delivered), updates visible to customer | 500 | 2 |
| 17 | Restaurant Owner | Update menu items | Add/Edit/Delete dishes, price field, save button | 500 | 3 |
| 18 | Restaurant Owner | View feedback from customers | List feedback & ratings linked to orders | 200 | 2 |
| 19 | Delivery Boy |  |  | 500 | 2 |
| 20 | Admin |  |  | 500 | 2 |
| 21 | Business Owner |  |  | 200 | 2 |
| 22 | Business Owner |  |  | 200 | 2 |
| 23 | Customer |  |  | 100 | 2 |
| 24 | Regional Admin |  |  | 200 | 3 |
| 25 | Admin |  |  | 200 | 2 |
| 26 | Delivery Boy |  |  | 100 | 2 |
| 27 | Customer |  |  | 200 | 3 |
| 28 | Customer |  |  | 200 | 2 |
| 29 | Customer |  |  | 200 | 2 |
| 30 | Restaurant Owner |  |  | 200 | 2 |
| 31 | Regional Admin |  |  | 200 | 3 |
| 32 | Admin |  |  | 200 | 3 |
| 33 | Customer |  |  | 100 | 2 |
| 34 | Customer |  |  | 100 | 2 |
| 35 | Restaurant Owner |  |  | 200 | 3 |
| 36 | Delivery Boy |  |  | 100 | 2 |
| 37 | Customer |  |  | 200 | 3 |
| 38 | Customer |  |  | 100 | 2 |
| 39 | Admin |  |  | 200 | 2 |
| 40 | Business Owner |  |  | 1000 | 5 |

Q.3) What is epic? Write 2 epics

Ans.   In Agile / Scrum, an Epic is a large body of work that can be broken down into multiple User Stories.

  An Epic usually represents a high-level feature or initiative that delivers significant business value.

  Since Epics are too big to complete in a single sprint, they are decomposed into smaller user stories.

Example – 2 Epics for Scrum Foods

Epic 1: Customer Order Management

Description:
As a Customer, I want to place, track, and manage my food orders so that I can get timely delivery and manage my preferences.

Business Value (BV): 1000 (very high, since it’s core to the business)
Complexity Points (CP): 8 (high – multiple features: place order, payment, cancel, track, feedback)

Breaks into User Stories (examples):

- Place food order (menu selection, add to cart)

- Select payment mode

- Track order in real time

- Cancel order

- Give feedback & rating

- View order history & reorder

Epic 2: Restaurant Management System

Description:
As a Restaurant Owner, I want to register, manage menu items, view orders, and analyze performance so that I can effectively run my restaurant on Scrum Foods.

Business Value (BV): 800 (important for smooth supply & variety of food)
Complexity Points (CP): 7 (medium-high – involves multiple integrations)

Breaks into User Stories (examples):

- Register restaurant & get approved by Admin

- Update menu items & pricing

- Provide delivery time slots

- View customer feedback

- Generate restaurant revenue reports

Q.4) What is difference between BV and CP

Ans. BV – Business Value

- What it means → Importance of the feature (User Story) to the business / customer.

- Who decides it → Stakeholders, Product Owner, or Clients.

- How it is estimated → Using Scrum Currency Notes (₹1000, ₹500, ₹100, ₹50, ₹20, ₹10).

- Purpose → Helps in prioritization → Higher BV = Feature is more important to business.

👉 Example:

- “Customer should be able to pay online” → BV = 1000 (very critical).

- “Customer can change profile picture” → BV = 50 (less critical).

🔹 CP – Complexity Points (Story Points)

- What it means → The effort / complexity / time required to develop the feature.

- Who decides it → Scrum Developers (the technical team).

- How it is estimated → Using Poker Cards (1, 2, 3, 5, 8, 13, 20, 40, 100, BIG, ?).

- Purpose → Helps in sprint planning & capacity estimation → Higher CP = More effort required.

👉 Example:

- “Implement payment gateway integration” → CP = 8 (complex).

- “Display delivery boy’s phone number” → CP = 1 (simple).

🔑 Key Difference in One Line:

- BV = How much the feature is worth to the business.

- CP = How difficult it is to build that feature.

Q,5) Explain about Sprint

Ans. A Sprint is a fixed time-box in Scrum Framework during which the Scrum Team works to deliver a potentially shippable product increment (working software).

It is the heart of Scrum where ideas are turned into value.

Sprint Understanding (Your Case)

- Sprint Duration: 2 Weeks (your chosen time-box).

- Goal: Deliver a working product increment.

- Value: At the end of 2 weeks, you deliver something usable to stakeholders.

🔹 Scrum vs Sprint Clarification

- A Sprint = The overall 2-week cycle.

- A Scrum (Daily Scrum / Stand-up) = A 15-minute daily meeting (not 1 full day).

  - Teams quickly discuss:

    - What I did yesterday?

    - What I’ll do today?

    - Any blockers/issues?

👉 So:

- Sprint = 2 weeks of development work.

- Daily Scrum = 15-min stand-up every day inside the Sprint.

Important Terms

- PBI (Product Backlog Item):

  - A User Story or Feature picked from the Product Backlog (e.g., "As a customer, I want to track my order").

- Task:

  - Smallest unit of work. One developer should be able to finish it within 1 Scrum day (≈ 6–8 hrs).

- WIP (Work in Progress):

  - Stories/Tasks currently being developed, not yet completed.

  - Controlled by WIP Limits in Scrum/Kanban to avoid overload.

🔹 Sprint Backlog Structure

The Sprint Backlog contains:

- PBIs (User Stories chosen for this sprint)

- Tasks (broken down from PBIs)

- WIP (what’s in progress)

- Done (completed work)

✅ Example for your Scrum Foods Project (Sprint-1, 2 Weeks):

- PBI: “As a delivery boy, I want to register in Scrum Foods”

  - Tasks:

    - Create registration UI

    - Connect to database

    - Validate input fields

  - WIP: Task-2 (DB connection is in progress)

  - Done: Task-1 (UI completed)

Q.6) Explain product Backlog and Sprint Backlog

Ans. Sprint Planning Meeting

- When: Before each Sprint begins.

- Who attends: Product Owner (you), Scrum Master (Satya Rathnakar), and 8 Scrum Developers.

- Purpose: Decide what work (User Stories) can be completed in the upcoming 2-week Sprint.

- How:

  - Scrum Developers check the Product Backlog.

  - Select User Stories they can realistically complete in the Sprint.

  - Move them into the Sprint Backlog.

  - Consider learnings from the Sprint Retrospective (improvements from last Sprint).

👉 Example (Scrum Foods, Sprint-1):

- Pick User Story 1 (Delivery Boy Registration), User Story 2 (Restaurant View Orders), User Story 3 (Customer Add Address).

- Break them into Tasks and commit to deliver within 2 weeks.

Daily Scrum (Stand-up Meeting)

- When: Every day during the Sprint.

- Duration: 15 minutes only.

- Who attends: Scrum Developers (Scrum Master and PO can listen, but Developers talk).

- Purpose: Inspect progress and adapt the Sprint plan daily.

- Questions answered by each Developer:

  - What task did you work on yesterday?

  - What task will you work on today?

  - Any challenges/impediments? When will the User Story be completed?

👉 Example (Scrum Foods):

- Developer A: “Yesterday, I worked on the Registration UI. Today, I’ll connect it with DB. The challenge is API authentication, I may need 1 more day.”

- Developer B: “Yesterday, I created the Orders table. Today, I’ll code the view orders functionality. No blockers.”

In short:

- Sprint Planning = Plan the Sprint (what we’ll do in 2 weeks).

- Daily Scrum = Inspect & adjust daily progress (15 min stand-up).

Q.7) What is impediments log? write 2 impediments

Ans. An Impediments Log is a register (list) maintained by the Scrum Master (or sometimes by the team) to track all obstacles, blockers, or challenges that prevent the Scrum Team from making progress during a sprint.

- It ensures visibility of issues.

- Helps the Scrum Master prioritize and resolve impediments quickly.

- Supports continuous improvement in later sprints

Example of 2 Impediments:

- Unavailability of Testing Environment

  - The QA team cannot test completed user stories because the staging server is down.

  - Impact: Delays in moving tasks from WIP to Done.

- Dependency on Third-Party API

  - Development is blocked because an external vendor has not yet provided access to the required API.

  - Impact: User story completion is delayed, affecting sprint velocity.

Sprint 1 Summary

🔹 Scrum Meetings (Daily Scrums)

In each Scrum meeting, Scrum Developers answered:

- What task did you work on in this scrum?

- What task will you work on next scrum?

- Any Challenges/impediments? When will you complete the user story?

- Scrum 1:

  - Worked on preparing tasks from PBIs.

  - Next: Start implementation of selected user stories.

  - Impediment: Delay in resource allocation for testing.

- Scrum 2:

  - Worked on developing core features of the MVP.

  - Next: Move partially completed stories to WIP and continue development.

  - Impediment: Waiting for access to the third-party API.

- Scrum 3:

  - Worked on integrating and testing developed features.

  - Next: Finalize pending tasks and move items to Done.

  - Impediment: Staging server downtime caused delay in testing.

- Scrum 4:

  - Worked on completing last user stories of the sprint.

  - Next: Prepare increment for client delivery.

  - Impediment: Minor delays due to bug fixing, but all resolved.

🔹 Sprint 1 – Closing Activities

- From the Done state of Sprint Backlog → Product Increment is created.

- Product Increment we made now:

  - Completed 10 User Stories (MVP) with working features.

  - Delivered a usable increment that can be deployed and demonstrated to the client.

🔹 Sprint Retrospective Meeting

(Only Scrum Developers participate)

- Challenges faced:

  - Delay in getting access to testing environment.

  - Dependency on external vendor for API slowed progress.

- Lessons Learnt:

  - Ensure environment readiness before sprint starts.

  - Track external dependencies in impediments log early and follow up faster.

- Action Points for Next Sprint:

  - Assign a dedicated owner for external dependency follow-ups.

  - Add buffer time for integration and testing activities.

🔹 Sprint Review Meeting

(Participants: Scrum Developers, Product Owner, Scrum Master, Client, 3rd party reviewers)

- We as a team discussed:

  - Velocity: Covered planned 10 User Stories (MVP).

  - Sprint Burndown Chart: Showed steady progress; work completed as expected.

  - Product Insights:

    - Client appreciated delivery of MVP.

    - Feedback received for additional features and improvements.

    - Agreed on priorities for next sprint.

Q.8) Explain Velocity of the team

Ans. Velocity of the Team in Scrum

Definition:
Velocity is a measure of the amount of work completed by the Scrum Team in a sprint, usually expressed in Complexity Points (CP) (or Story Points).

It is calculated by summing up the Complexity Points of all fully completed user stories (moved to Done) at the end of the sprint.

Example with Sprint 1

- Sprint Backlog selected: 10 User Stories (MVP)

- Total CP planned: 20 CP (assumption from chart)

- Completed (Done): All 20 CP

👉 Velocity of Team = 20 CP

🔹 Key Points about Velocity

- Team-Specific:
Each team has its own velocity based on experience, size, and skills.

- Predictability Tool:

  - Helps the team and Product Owner forecast how much work can be taken in future sprints.

  - Example: If the team’s velocity is ~20 CP per sprint and the product backlog has 100 CP → about 5 sprints are needed.

- Improves Over Time:
Velocity stabilizes after 2–3 sprints once the team understands their pace.

- Only Done Counts:
Partially completed user stories are not included in velocity.

Q.9) Draw Sprint Burn Charts n Product Burn Down Charts

Ans. Here are the two charts you asked for ✅

- Sprint Burndown Chart → Tracks how many Complexity Points (CP) are completed each day within a sprint.

  - Black dashed line = Ideal burndown (if work is completed evenly).

  - Red line = Actual progress (your team’s daily completion).

- Product Burndown Chart → Tracks remaining CP across all sprints in the project.

  - Black dashed line = Ideal burndown (to finish backlog in 14 sprints).

  - Blue line = Actual progress (team’s real velocity each sprint).

👉 These help monitor progress at sprint level and project level.

Q.10) Explain about Product Grooming

Ans. Product Grooming (also called Backlog Refinement)

Definition:
Product Grooming is a regular activity in Scrum where the Product Owner and Scrum Team review items in the Product Backlog to ensure they are:

- Well defined

- Properly prioritized

- Estimated (in Complexity Points)

- Ready to be picked up in upcoming sprints

It is not a formal Scrum event but is considered a best practice to keep the backlog healthy.

🔹 Objectives of Product Grooming

- Clarify Requirements

  - Ensure every Product Backlog Item (PBI) has clear acceptance criteria and is understandable by the team.

- Prioritize Work

  - Arrange backlog items based on business value, client needs, and dependencies.

- Break Down Large Items

  - Split large epics or stories into smaller, more manageable user stories.

- Estimate Effort

  - Assign Complexity Points (CP) using estimation techniques like Planning Poker.

- Prepare for Sprint Planning

  - Only ready user stories (well defined, estimated, and prioritized) will move to the Sprint Backlog.

🔹 Product Insights for Improvement (used during Grooming)

During Sprint Reviews and feedback sessions, the team and stakeholders may generate insights such as:

- Features that need enhancement

- Usability improvements

- Performance bottlenecks

- Missing functionality requested by clients

👉 These insights are logged as new PBIs or changes to existing PBIs, which are then refined during Product Grooming.

🔹 Example

- Insight from Sprint Review:
“The login module works, but users find it confusing to reset passwords.”

- Action in Product Grooming:
Create a new user story: As a user, I want a simple reset password process so that I can recover my account easily.

- Result:
This story is added to the backlog, estimated, and prioritized for future sprints.

Q.11) Explain the roles of Scrum Master and Product Owner

Ans. Roles in Scrum

1. Scrum Master

- Acts as a servant leader for the Scrum Team.

- Ensures that Scrum principles, rules, and practices are followed.

- Removes impediments that block the team’s progress.

- Facilitates Scrum events (Daily Scrums, Sprint Review, Sprint Retrospective).

- Coaches the team and organization in Agile mindset.

- Shields the team from external distractions.

In Sprint 1:

- The Scrum Master helped track impediments (e.g., testing environment unavailability, API delays).

- Facilitated Daily Scrums and ensured smooth communication.

- Supported the team in following the agreed sprint plan.

2. Product Owner

- Represents the voice of the customer/stakeholders.

- Owns and manages the Product Backlog.

- Ensures backlog items are clear, prioritized, and aligned with business value.

- Decides what to build (the team decides how to build it).

- Engages with stakeholders to gather feedback and refine requirements.

- Accepts or rejects completed user stories.

In Sprint 1 (You acted as Product Owner):

- Selected 10 user stories (MVP) for the sprint backlog.

- Communicated client expectations and clarified requirements.

- Prioritized features that deliver maximum business value.

- Participated in Sprint Review with stakeholders to capture product insights for future improvement.

🔹 Team Experiences with Sprint 1

- Collaboration:
The team worked collaboratively to complete 20 CP of work, reaching the sprint goal.

- Challenges:
Faced environment issues (testing server downtime) and external dependency (third-party API).

- Learning:

  - Importance of preparing environments before sprint start.

  - Need for stronger follow-up on dependencies.

- Achievements:

  - Delivered a working MVP increment on time.

  - Gained client appreciation and useful feedback for improvements.

  - Team velocity established: 20 CP (benchmark for next sprints).

✅ Summary:

- The Scrum Master enabled smooth sprint execution by removing blockers.

- As Product Owner, you ensured business value delivery through clear backlog management.

- The team gained confidence, delivered the MVP successfully, and identified areas for improvement in upcoming sprints.

Q.12) Explain all Meetings Conducted in Scrum Project

Ans. 1. Sprint Planning Meeting

- When: At the start of every sprint.

- Participants: Product Owner, Scrum Master, Scrum Developers.

- Purpose:

  - Decide what work will be done in the sprint (select backlog items).

  - Define Sprint Goal.

  - Break down stories into tasks and estimate effort.

- Outcome: Sprint Backlog (set of PBIs + tasks to deliver in the sprint).

🔹 2. Daily Scrum (Stand-up Meeting)

- When: Every day, max 15 minutes.

- Participants: Scrum Developers (Scrum Master and Product Owner may attend but only as observers if needed).

- Purpose: Inspect progress toward the sprint goal and adjust the plan for the next 24 hours.

- Typical 3 Questions:

  - What did I work on yesterday?

  - What will I work on today?

  - Are there any impediments?

🔹 3. Sprint Review Meeting

- When: At the end of the sprint (before retrospective).

- Participants: Scrum Team (Scrum Master, Product Owner, Developers) + Stakeholders (Client, Users, Reviewers).

- Purpose:

  - Demonstrate the Product Increment to stakeholders.

  - Discuss what was completed and what was not.

  - Gather feedback and insights for improvement.

- Outcome: Adjustments to the Product Backlog based on feedback.

🔹 4. Sprint Retrospective Meeting

- When: After the Sprint Review, at the very end of the sprint.

- Participants: Scrum Team only (Scrum Master, Product Owner, Developers).

- Purpose:

  - Reflect on the process (not the product).

  - Identify what went well, what went wrong, and how to improve.

  - Decide on action items for improvement in the next sprint.

- Outcome: Continuous improvement and stronger teamwork.

🔹 5. Backlog Refinement (Product Grooming) (Optional but Recommended)

- When: Ongoing during the sprint (not a formal Scrum event).

- Participants: Product Owner, Scrum Master, Developers.

- Purpose:

  - Review and refine backlog items.

  - Split large stories, clarify requirements, add acceptance criteria.

  - Estimate Complexity Points (CP).

- Outcome: Backlog remains clear, prioritized, and ready for future sprint planning.

✅ In summary:

- Sprint Planning → Decide what to do.

- Daily Scrum → Track daily progress.

- Sprint Review → Show product increment & get feedback.

- Sprint Retrospective → Improve process.

- Backlog Refinement → Keep backlog healthy.

Q.13) Explain Sprint Size and Scrum Size

Ans. Sprint Size

- Meaning: Refers to the duration/length of a Sprint.

- Typical Range:

  - 1 to 4 weeks (most common = 2 weeks).

- Decided by: The Scrum Team in agreement with the Product Owner and Scrum Master.

- Should be:

  - Consistent across the project (e.g., always 2 weeks, not changing each time).

  - Short enough to adapt quickly, but long enough to deliver a meaningful increment.

✅ Example: If your team chooses a 2-week Sprint size, every sprint will be 10 working days.

🔹 Scrum Size

- Meaning: Refers to the size of the Scrum Team.

- According to Scrum Guide (by Ken Schwaber & Jeff Sutherland):

  - Recommended 3 to 9 Developers (excluding Product Owner and Scrum Master).

  - With PO + SM included, total team size usually 5 to 11 people.

- Why limited?

  - Small enough to remain agile and communicate effectively.

  - Large enough to deliver significant increments each sprint.

✅ Example: A Scrum Team might include:

- 1 Scrum Master

- 1 Product Owner

- 6 Developers (Frontend, Backend, QA, Designer, etc.)
👉 Total Scrum Size = 8

📌 Simple Way to Remember:

- Sprint Size = Timebox (how long is one sprint?)

- Scrum Size = Team Members (how many people are in the Scrum Team?)

Q.14) Explain DOR and DOD

Ans. 1. Definition of Ready (DoR)

Meaning:
A checklist of conditions that a User Story / Product Backlog Item (PBI) must meet before the team can commit it into a Sprint.

Purpose:

- Ensures backlog items are well-prepared.

- Avoids confusion during sprint execution.

Typical DoR Criteria:

- User story is clearly written (with acceptance criteria).

- Dependencies identified and resolved (no blockers).

- Estimated with Story/Complexity Points.

- Business value and priority are clear.

- Acceptance criteria/test cases defined.

✅ Example DoR:
“As a user, I want to reset my password via email.”

- Acceptance criteria defined ✔

- Dependencies checked ✔

- Estimated as 5 CP ✔
👉 Story is Ready for Sprint Planning.

🔹 2. Definition of Done (DoD)

Meaning:
A shared understanding of what it means for work to be completed and releasable at the end of a Sprint.

Purpose:

- Ensures quality and completeness.

- Prevents partial/incomplete work being marked as done.

Typical DoD Criteria:

- Code developed & peer-reviewed.

- Unit tested & passed.

- Integrated into main branch.

- QA tested & passed.

- Documented (if needed).

- Meets acceptance criteria.

- Shippable/Deployable to client.

✅ Example DoD for the same story:
“Reset password via email feature is done.”

- Code implemented & reviewed ✔

- Test cases passed ✔

- Deployed on staging ✔

- Approved by Product Owner ✔
👉 Story is Done.

🔹 Key Difference

| Aspect | Definition of Ready (DoR) | Definition of Done (DoD) |
| --- | --- | --- |
| When | Before story enters Sprint | After story is completed |
| Focus | Preparedness of backlog item | Completeness & quality of delivery |
| Ensures | Story is ready to be worked on | Story is fully done & shippable |

✅ In short:

- DoR = “Can we start it?”

- DoD = “Is it truly finished?”

Q.15) Explain Prioritization Techniques and MVP

Ans. Prioritization Techniques in Agile / Scrum

Since the Product Backlog usually has many items, the Product Owner uses prioritization techniques to decide what to build first (highest business value).

Here are the common ones:

1. MoSCoW Method

- Must Have – essential, non-negotiable.

- Should Have – important but not vital.

- Could Have – nice to have.

- Won’t Have (this time) – not in scope for now.

👉 Example: Login feature = Must Have, Dark mode = Could Have.

2. Kano Model

- Basic Needs – must be there (otherwise product fails).

- Performance Needs – the more you add, the more customers are satisfied.

- Excitement Needs – unexpected features that delight users.

👉 Example: Password reset = Basic, Fast loading = Performance, AI suggestions = Excitement.

3. WSJF (Weighted Shortest Job First)

- Formula: WSJF = Business Value / Job Size

- Items that deliver high value quickly are prioritized.

👉 Example: A 5-point story with high value outranks a 13-point story with medium value.

4. Value vs Effort Matrix

- Plot items on a 2x2 grid (High Value/Low Effort → do first).

👉 Example: Bug fix that takes 1 hour but improves user experience massively = top priority.

5. RICE Scoring

- Reach × Impact × Confidence ÷ Effort

- Prioritize items with maximum reach, high impact, strong confidence, and low effort.

👉 Example: A feature that impacts all users with low effort scores higher than a niche feature with high effort.

🔹 MVP (Minimum Viable Product)

Definition:
The smallest usable version of the product that delivers core features and provides value to the customer, while allowing feedback for improvement.

Purpose:

- Launch quickly with essential features.

- Gather real customer feedback early.

- Avoid wasting time on unnecessary features.

- Reduce risk and validate assumptions.

Example:

- A ride-sharing app MVP might include:

  - User registration

  - Book a ride

  - Payment system
👉 Features like ride sharing suggestions, loyalty rewards, or AI route optimization come later.

✅ In summary:

- Prioritization techniques help decide what to build first in the backlog.

- MVP ensures you deliver just enough value early to validate and improve the product.

Q.16) Difference between Business Analyst n Product Owner

Ans. Business Analyst (BA)

- Primary Focus: Requirements Gathering & Analysis

- Works as a bridge between business stakeholders and the development team.

- Usually exists in traditional (Waterfall/Hybrid) projects, but can also support Agile teams.

- Focuses on documenting requirements, process flows, gap analysis, and acceptance criteria.

Key Responsibilities:

- Elicit requirements from stakeholders.

- Analyze and document business processes.

- Create functional specifications, use cases, or user stories.

- Ensure the team understands business rules.

- Sometimes supports Product Owner in backlog refinement.

🔹 Product Owner (PO)

- Primary Focus: Product Vision & Backlog Management

- Official Scrum role (defined in Scrum Guide).

- Represents the voice of the customer.

- Decides what features to build and in what order (prioritization).

- Accountable for maximizing the value delivered by the product.

Key Responsibilities:

- Define and communicate the Product Vision.

- Own and manage the Product Backlog.

- Prioritize backlog items (using MoSCoW, WSJF, RICE, etc.).

- Accept/reject completed user stories based on DoD.

- Engage with stakeholders and gather feedback during Sprint Reviews.

🔹 Key Differences: Business Analyst vs Product Owner

| Aspect | Business Analyst (BA) | Product Owner (PO) |
| --- | --- | --- |
| Focus | Requirements gathering & analysis | Product vision & backlog prioritization |
| Role in Scrum | Not an official Scrum role | Official Scrum role |
| Stakeholder Interaction | Works closely with business users to gather requirements | Represents stakeholders’ needs directly to the team |
| Decision Authority | Recommends solutions but may not have final authority | Has final say on backlog priorities & acceptance |
| Deliverables | Requirement docs, use cases, process maps | Prioritized backlog, sprint goals, product roadmap |
| Value Orientation | Ensures requirements are well understood | Ensures maximum business value is delivered |

✅ In simple terms:

- A BA ensures the team understands the requirements correctly.

- A PO ensures the team builds the right product in the right order.

Q.17) Prepare a sample Resume of 3yrs exp Product Owner

Ans.

Sample Resume – Product Owner (3 Years Experience)

Name: Ruchita Pawar
Phone: +91-XXXXXXXXXX
Email: ruchita.pawar@email.com
Location: Pune, India
LinkedIn: linkedin.com/in/ruchitapawar

Professional Summary

Results-driven Product Owner with 3 years of experience in Agile/Scrum environments. Skilled in managing product backlogs, defining product vision, and collaborating with cross-functional teams to deliver high-value increments. Adept at backlog prioritization, stakeholder management, and translating business needs into actionable user stories. Strong focus on delivering Minimum Viable Products (MVPs), improving team velocity, and ensuring customer satisfaction.

Key Skills

- Agile & Scrum Methodologies

- Product Backlog Management

- Sprint Planning & Prioritization

- User Stories & Acceptance Criteria

- Stakeholder Engagement & Communication

- Sprint Review & Retrospectives

- JIRA / Confluence / Trello

- Business Value & ROI-driven Roadmaps

- Product Grooming & Refinement

- Data-Driven Decision Making

Professional Experience

Product Owner | ABC Technologies, Pune

(Jan 2022 – Present)

- Owned and maintained the Product Backlog with 150+ user stories, ensuring alignment with business goals.

- Partnered with stakeholders to define product vision, strategy, and roadmap.

- Successfully delivered 6 product increments (MVP + enhancements) across 12+ sprints.

- Improved team velocity by 18% by refining backlog items and clearing impediments early.

- Facilitated Sprint Planning, Reviews, and Retrospectives with cross-functional teams (Scrum Master, Developers, Testers).

- Applied prioritization techniques (MoSCoW, WSJF, RICE) to maximize product value delivery.

- Collaborated with UX/UI designers and developers to enhance user experience based on customer feedback.

- Defined and enforced Definition of Ready (DoR) & Definition of Done (DoD) standards.

Associate Business Analyst | XYZ Solutions, Pune

(Aug 2020 – Dec 2021)

- Assisted Product Owner in refining and prioritizing backlog items.

- Documented user stories, acceptance criteria, and process flows to support development.

- Conducted requirement workshops with clients and translated them into technical specifications.

- Supported UAT (User Acceptance Testing) by preparing test cases aligned with business requirements.

- Coordinated with developers and testers to ensure smooth sprint execution.

Education

- MBA in Information Technology – Pune University (2018 – 2020)

- B.Sc. in Computer Science – Pune University (2015 – 2018)

Certifications

- Certified Scrum Product Owner (CSPO) – Scrum Alliance

- Agile Scrum Foundation – EXIN

- JIRA Project Management – Atlassian

Achievements

- Delivered MVP for a B2B SaaS platform in 3 months, enabling early client onboarding.

- Reduced requirement ambiguity by 25% by introducing structured backlog grooming sessions.

- Recognized as “Agile Champion” for driving continuous improvement initiatives within the team.