Question 1 – write Agile Manifesto

Answer:

The Agile Manifesto was created in 2001 by a group of software practitioners to improve software development practices. It is based on four core values and twelve guiding principles.

#### Four Core Values of Agile

- Individuals and interactions over processes and tools

- Working software over comprehensive documentation

- Customer collaboration over contract negotiation

- Responding to change over following a plan

#### Twelve Principles of Agile

- Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.

- Welcome changing requirements, even late in development. Agile processes harness change for the customer’s competitive advantage.

- Deliver working software frequently, from a couple of weeks to a couple of months, with a preference for the shorter timescale.

- Business people and developers must work together daily throughout the project.

- Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.

- The most efficient and effective method of conveying information is face-to-face conversation.

- Working software is the primary measure of progress.

- Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.

- Continuous attention to technical excellence and good design enhances agility.

- Simplicity—the art of maximizing the amount of work not done—is essential.

- The best architectures, requirements, and designs emerge from self-organizing teams.

- At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

Question 2 – User Stories- Acceptance Criteria-BV-CP –

| User Story No. 1 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO REGISTER IN SCRUM FOODS SO THAT I CAN DELIVER FOODS |  |  |  |
| BV : 500 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Registration form must include mandatory fields: Username, Password, Location, Mobile Number, Captcha. Username must be unique and validated (minimum 5 characters). Password must meet security rules (min 8 characters, 1 uppercase, 1 number, 1 special character). Mobile number must be exactly 10 digits and verified with OTP. Captcha must be entered correctly before submission. On clicking Register, system validates all fields. If validation fails, clear error messages must appear beside the relevant fields. On success, system must show a “Registration Successful” message and redirect to Login screen. If mobile/email already exists, system must display “User already registered.” Registration details must be securely saved in the database |  |  |  |

| User Story No. 2 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO LOGIN IN SCRUM FOODS SO THAT I CAN DELIVER FOODS |  |  |  |
| BV : 500 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Login screen must include Username and Password fields, and a "Forgot Password" option. Both fields must be mandatory; empty submission should trigger an error. System must validate credentials against database. If credentials are invalid, system must display “Invalid Username or Password.” After 5 failed attempts within 15 minutes, account must be locked for security. On successful login, system must redirect to Delivery Boy dashboard. Forgot Password must allow reset via OTP on registered mobile or email. Password must be securely stored using encryption (e.g., hashing). Login sessions must expire automatically after inactivity (e.g., 15 mins). System must log all login attempts with timestamp and status. |  |  |  |

| User Story No. 3 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO BROWSE ACTIVE ORDERS IN SCRUM FOODS SO THAT I CAN SELECT FOOD ORDERS |  |  |  |
| BV : 500 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA System must display a list of active orders in real time. Each order must show summary info: Order ID, Restaurant, Delivery Location, Fees. Filters must allow sorting by distance, delivery fee, or delivery time. Active orders must refresh automatically every 60 seconds. If no orders are available, system must display “No active orders right now.” Delivery Boy must only see orders from his assigned service area. Order list must load within 3 seconds. Clicking an order must open detailed order view. Expired orders should not be visible in the list. Browsing activity must be logged for auditing. |  |  |  |

| User Story No. 4 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW ACTIVE ORDER DETAILS IN SCRUM FOODS SO THAT I CAN ACCEPT ORDERS |  |  |  |
| BV : 500 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Order details must show Order ID, Pickup Location, Drop Location, Customer Name, Delivery Fee. Delivery location must be shown with an integrated map. Delivery fee must be displayed clearly (base fee + incentives). Accept/Reject buttons must be available. If order is already accepted by another driver, system must show “Order Unavailable.” Order details must update in real time if customer cancels. Page must load in under 2 seconds. Customer’s phone number must be masked until order is accepted. If Delivery Boy accepts, order must move to “My Orders.” All order detail views must be logged in system. |  |  |  |

| User Story No. 5 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO CLAIM ORDERS IN SCRUM FOODS SO THAT I CAN DELIVER FOODS |  |  |  |
| BV : 50 |  | CP : 01 |  |
| ACCEPTANCE CRITERIA A “Claim Order” button must appear in order detail screen. System must verify that order is still unassigned before claim. If two Delivery Boys claim at same time, only first claim succeeds. On success, system must show “Order Successfully Claimed.” On failure, system must show “Order already taken by another Delivery Boy.” Claimed order must move to “My Orders.” Claimed order must instantly update on backend database. Notification must be sent to restaurant that delivery partner has been assigned. Claim attempt must be logged with timestamp and status. Claimed order must disappear from other Delivery Boys’ active list. |  |  |  |

| User Story No. 6 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO CHECK ORDER PAYMENT STATUS IN SCRUM FOODS SO THAT I CAN CHECK PAYMENT FOR FOODS IS COMPLETED |  |  |  |
| BV : 20 |  | CP : 04 |  |
| ACCEPTANCE CRITERIA Payment status must be visible for each order (Paid / Pending). Paid orders must display payment mode (Online/Card/UPI). Pending orders must allow “Mark as Paid” after delivery. “Mark as Paid” must open options (Cash, UPI, Card). On marking as paid, system must update customer and restaurant records. Duplicate payment marking must be prevented. If payment is not confirmed, system must block delivery completion. Notifications must be sent on payment confirmation. Payment records must be stored securely in database. All payment updates must be logged for audit. |  |  |  |

| User Story No. 7 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW DELIVERIES REPORT AND REVENUE GENERATED IN SCRUM FOODS SO THAT I CAN CHECK FOODS DELIVERY REVENUE |  |  |  |
| BV : 100 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Reports must be accessible from Delivery Boy dashboard. Reports must display total deliveries, revenue earned, bonuses, and deductions. Reports must support filters by day, week, and month. System must allow export to PDF/Excel. Graphs/charts must be available for trends. Clicking an entry must show order details and earnings breakdown. If no data exists, system must show “No records found.” Data must refresh automatically when new deliveries are added. Reports must load in under 5 seconds. Delivery Boy must not see revenue reports of others. |  |  |  |

| User Story No. 8 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO LOGOUT IN SCRUM FOODS SO THAT I CAN LOGOUTAFTER DELIVERING FOODS |  |  |  |
| BV : 500 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Logout button must be visible on dashboard. On clicking Logout, system must clear session and cookies. Logout must redirect to Login page. System must show “Logout Successful” message. If user tries to re-enter dashboard, system must force login. Logout event must be logged with timestamp. All tokens must be invalidated after logout. Logout process must complete within 2 seconds. No cached data must be accessible after logout. User must not be able to login from another device if session is active elsewhere (optional). |  |  |  |

| User Story No. 9 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A RESTURANT I WANT TO REGISTER IN SCRUM FOODS SO THAT I CAN PREPARE AND DELIVER FOODS |  |  |  |
| BV : 500 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Registration form must include Name, Email, Mobile, Address, Password, Captcha. Email and mobile must be unique in the system. OTP verification must be required for mobile/email. Password must meet complexity rules. Captcha must be entered correctly before submission. On successful registration, customer must be redirected to Login screen. If mobile/email already exists, show “User already registered.” All sensitive data must be encrypted before saving. Registration errors must display clear messages. Registration must be logged with timestamp and status. |  |  |  |

| User Story No. 10 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A RESTURANT I WANT TO LOGIN IN SCRUM FOODS SO THAT I CAN PREPARE AND DELIVER FOODS |  |  |  |
| BV : 500 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Login must support Username/Email/Mobile + Password. Both fields must be mandatory. Invalid login must display “Invalid Credentials.” After 5 failed attempts in 15 mins, account must lock. On success, system must redirect to Customer Dashboard. Forgot Password must allow reset with OTP verification. Passwords must be stored encrypted (never in plain text). Login session must auto-expire after inactivity. Login attempts must be logged with timestamp. Customer must be able to stay logged in if “Remember Me” is checked. |  |  |  |

| User Story No. 11 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A RESTURANT I WANT TO VIEW ORDERS IN SCRUM FOODS SO THAT I CAN PREPARE AND DELIVER FOODS |  |  |  |
| BV : 100 |  | CP : 01 |  |
| ACCEPTANCE CRITERIA Customer must see a list of active restaurants available in their delivery area. Each restaurant card must display Name, Cuisine, Rating, Delivery Time, and Delivery Fee. Filters must allow sorting by Rating, Cuisine, Delivery Fee, and Distance. A search bar must allow searching restaurants by name or cuisine. Restaurants must only display if they are open for delivery. Clicking a restaurant must show its menu. Closed restaurants must appear grayed out with a “Closed” label. Restaurant list must refresh dynamically based on user’s location. Loading must complete within 3 seconds. Browsing activity must be logged for personalization |  |  |  |

| User Story No. 12 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A RESTURANT I WANT TO DELIVERY BOY VERIFICATION IN SCRUM FOODS SO THAT I CAN VERIFY FOOD DELIVERY BOYS |  |  |  |
| BV : 100 |  | CP : 01 |  |
| ACCEPTANCE CRITERIA Menu must display food items with Name, Image, Price, and Description. Items must be grouped by category (e.g., Starters, Main Course, Desserts). Availability (In Stock / Out of Stock) must be displayed. Filters must allow sorting by Price, Rating, or Vegetarian/Non-Vegetarian. Items must load within 2 seconds after selecting restaurant. Customer must be able to view nutritional information (optional). Out-of-stock items must not be selectable. Clicking an item must open a detailed view with Add-to-Cart option. Menu must update dynamically when restaurant updates availability. Browsing activity must be logged for analytics |  |  |  |

| User Story No. 13 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A RESTURANT I WANT TO DELIVERY BOY VERIFICATION IN SCRUM FOODS SO THAT I CAN VERIFY FOOD DELIVERY BOYS |  |  |  |
| BV : 100 |  | CP : 01 |  |
| ACCEPTANCE CRITERIA Each food item must have an “Add to Cart” button. Customer must be able to adjust item quantity from the cart. Cart must update total price dynamically as items are added/removed. Customer must be able to remove items from cart. If item is out of stock, system must prevent adding to cart. Cart must display summary: Item Name, Quantity, Price, Total. Cart must auto-save if customer navigates away. If customer is not logged in, cart must prompt for login before checkout. Discounts and offers must be applied automatically in cart. Cart must load in less than 2 seconds. |  |  |  |

| User Story No. 14 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO REGISTER ON THE SCRUM FOODS APP SO THAT I CAN PLACE FOOD ORDERS |  |  |  |
| BV : 100 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Cart must display all selected items with Name, Quantity, Price, and Total. Customer must be able to edit quantity or remove items. Cart must show subtotal, taxes, and delivery charges. If cart is empty, system must display “Your Cart is Empty.” Checkout button must be visible in cart view. Cart must support promo code entry and apply discounts instantly. System must validate stock availability before checkout. Any unavailable items must be flagged in cart with “Out of Stock.” Cart updates must sync across multiple devices. Cart view must load in under 3 seconds. |  |  |  |

| User Story No. 15 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO LOG IN TO MY ACCOUNT SO I CAN ACCESS MY PROFILE AND ORDER FOOD |  |  |  |
| BV : 100 |  | CP : 01 |  |
| ACCEPTANCE CRITERIA System must support multiple payment modes (Credit/Debit, UPI, Wallet, COD). Customer must select a preferred payment mode before checkout. Online transactions must be processed through secure payment gateway. Payment confirmation must display order summary with transaction ID. Failed payments must display clear error messages and allow retry. For COD, system must confirm “Cash on Delivery Selected.” Duplicate transactions must be prevented. Payment status must update in real time. Payment details must be encrypted and never stored in plain text. Successful payment must trigger an order confirmation notification. |  |  |  |

| User Story No. 16 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO SEARCH RESTAURANTS SO I CAN CHOOSE FROM VARIOUS FOOD OPTIONS. |  |  |  |
| BV : 50 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Customer must receive a notification after placing order. Notifications must be sent for order accepted, food prepared, out for delivery, and delivered. Notifications must appear via in-app alerts, SMS, or email. Notification must include Order ID, Status, and Estimated Delivery Time. Real-time push notifications must be supported. If delivery is delayed, system must notify customer automatically. Customer must be able to enable/disable notifications in settings. Notification history must be available in customer account. Failed notification attempts must be logged. Notifications must be delivered within 5 seconds of status update. |  |  |  |

| User Story No. 17 | Tasks : 2 |  | Priority : Low |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW A RESTAURANT'S MENU SO THAT I CAN DECIDE WHAT TO ORDER |  |  |  |
| BV : 50 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Customer dashboard must have a “Reports” section. Delivery report must show all past orders with Order ID, Date, Items, and Status. Payment report must show all payments with Mode, Transaction ID, and Amount. Reports must support filters by Date and Status. Reports must be exportable in PDF/Excel. Reports must load in under 5 seconds. Customer must only see their own data (not other users). Reports must display summary totals for selected date range. If no records exist, system must display “No reports available.” Report generation must be logged for security. |  |  |  |

| User Story No. 18 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO TRACK MY ORDER SO THAT I CAN KNOW ITS CURRENT STATUS. |  |  |  |
| BV : 100 |  | CP : 03 |  |
| ACCEPTANCE CRITERIA Logout button must be visible in dashboard and menu. On logout, system must clear active session and cookies. System must redirect to Login page. A “Logout Successful” message must be displayed. Re-entry to dashboard must require login again. Logout must invalidate tokens across all devices. Logout must complete in under 2 seconds. If session is idle, system must auto-logout after set time. Logout activity must be recorded in logs. User must not see cached personal data after logout. |  |  |  |

| User Story No. 19 | Tasks : 2 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO PROVIDE FEEDBACK AND RATING AFTER DELIVERY. |  |  |  |
| BV : 50 |  | CP : 01 |  |
| ACCEPTANCE CRITERIA Registration form must include Restaurant Name, Address, Email, Mobile, License No., Password, Captcha. Mobile/Email must be verified with OTP. Restaurant must upload license/registration documents. System must validate unique restaurant registration. Password must meet security rules. Captcha must be required before submission. On success, system must show “Registration Successful” and redirect to Login. If duplicate restaurant details exist, show “Already Registered.” Registration details must be encrypted and securely stored. Admin must approve restaurant before it can accept orders. |  |  |  |

| User Story No. 20 | Tasks : 2 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A RESTAURANT I WANT TO VIEW INCOMING ORDERS SO I CAN PREPARE AND DISPATCH THEM. |  |  |  |
| BV : 100 |  | CP : 01 |  |
| ACCEPTANCE CRITERIA Login must accept Username/Email/Mobile + Password. Both fields must be mandatory. Invalid login must show “Invalid Credentials.” After 5 failed attempts, account must lock temporarily. Successful login must redirect to Restaurant Dashboard. Forgot Password must allow reset with OTP/email. Passwords must be encrypted. Login session must auto-expire after inactivity. Restaurant must be able to enable 2FA for extra security. All login attempts must be logged with timestamp and status. |  |  |  |

| User Story No. 21 | Tasks : 2 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A RESTAURANT I WANT TO SEE CUSTOMER FEEDBACK ON MY FOOD |  |  |  |
| BV : 100 |  | CP : 01 |  |
| ACCEPTANCE CRITERIA Orders page must list all active orders with Order ID, Items, Quantity, and Customer Name. Each order must display delivery address and payment status. Orders must be sorted by time of placement (newest first). Restaurant must be able to accept or reject an order. Accepted orders must move to “In Preparation” status. Rejected orders must notify the customer with reason. Order list must refresh automatically every 10 seconds. Completed orders must be archived and available in history. If no orders are available, system must display “No Active Orders.” Orders must load in under 3 seconds. |  |  |  |

| User Story No. 22 | Tasks : 2 |  | Priority : Low |
| --- | --- | --- | --- |
| AS A RESTAURANT I WANT TO VIEW MY REVENUE SO THAT I CAN TRACK SALES FROM THE PLATFORM |  |  |  |
| BV : 100 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Order details must include Order ID, Items, Quantity, Special Instructions, and Payment Status. Delivery address and Customer Contact must be visible. Order preparation time must be displayed. System must allow marking order as “Prepared.” Any rejected items must be highlighted clearly. System must calculate order total with taxes and discounts. If payment is pending, system must show “Unpaid” status. Customer must be notified when food is ready. Order details must update in real time. Order must remain locked once marked as prepared |  |  |  |

| User Story No. 23 | Tasks : 2 |  | Priority : Low |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN, I WANT TO APPROVE OR REJECT DELIVERY BOY REGISTRATIONS IN MY REGION. |  |  |  |
| BV : 100 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Verification page must show delivery boy name, ID, and photo. Delivery boy status must indicate “Verified” or “Pending Verification.” Verification must check unique ID and government proof. Ratings and feedback history must be visible. Restaurant must be able to accept/reject delivery boy. Once verified, delivery boy must be tagged to the restaurant. If rejected, reason must be recorded. System must send notification to delivery boy after verification. Verification must be logged with timestamp. Restaurant cannot assign orders to unverified delivery boys. |  |  |  |

| User Story No. 24 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN, I WANT TO SUSPEND DELIVERY BOYS WHO VIOLATE POLICIES |  |  |  |
| BV : 100 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Restaurant must see a list of all delivery boys linked to it. Each delivery boy must show average rating, completed orders, and rejection rate. Reports must be filterable by time period (daily, weekly, monthly). Performance must include on-time delivery percentage. Restaurant must be able to provide feedback. Reports must be downloadable as PDF/Excel. Any flagged delivery boys must be highlighted. Data must refresh daily. If no delivery boys are active, system must show “No Records.” All performance logs must be stored for audits. |  |  |  |

| User Story No. 25 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN, I WANT TO VIEW COMPLAINTS FROM USERS IN MY REGION |  |  |  |
| BV : 500 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Payment dashboard must show completed, pending, and disputed payments. Each payment must include Order ID, Amount, Mode, and Status. Payments must be filterable by date and status. System must show net revenue after platform commission. Pending payments must show estimated settlement date. Disputed payments must allow viewing details. Reports must be exportable in PDF/Excel. All payment data must be encrypted. Dashboard must update daily. System must show total revenue for the selected period. |  |  |  |

| User Story No. 26 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN, I WANT TO ASSIGN UNRESOLVED ISSUES TO APPROPRIATE TEAMS |  |  |  |
| BV : 100 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Feedback page must list all reviews with Rating and Comments. Feedback must be filterable by rating, date, or order ID. Restaurant must be able to reply to each feedback once. Replies must be visible to the customer in-app. Inappropriate feedback must be reportable to admin. Restaurant must not be able to delete customer reviews. Average rating must update automatically. Feedback history must remain permanently stored. If no reviews exist, show “No Feedback Available.” Replies must be saved with timestamp and restaurant ID. |  |  |  |

| User Story No. 27 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN, I WANT TO HANDLE ISSUES RAISED BY CUSTOMERS AND DELIVERY BOYS IN MY REGION SO THAT I CAN ENSURE SATISFACTION. |  |  |  |
| BV : 500 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Menu management must allow adding, editing, and deleting items. Each item must include Name, Description, Price, Category, and Availability. Photos must be uploadable for each menu item. Menu updates must reflect instantly in customer view. Out-of-stock items must display “Unavailable” to customers. Restaurant must be able to toggle availability without deleting item. Discounts or offers must be configurable per item. Items must be grouped into categories. System must log all menu changes with timestamp. Menu updates must sync across all devices. |  |  |  |

| User Story No. 28 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO LOG IN TO THE ADMIN PANEL SO THAT I CAN MANAGE THE SYSTEM. |  |  |  |
| BV : 1000 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Admin login must require email/username and password. Password must follow platform security policies. Two-factor authentication must be supported. On successful login, system must redirect to Admin Dashboard. Failed attempts must lock account after 5 tries. Admin must be able to reset password securely. Admin session must auto-expire after inactivity. All login attempts must be logged with IP address. Only approved admins must access the system. Logout must securely clear session data. |  |  |  |

| User Story No. 29 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO MANAGE REGIONAL ADMINS SO THAT I CAN CONTROL ACCESS. |  |  |  |
| BV : 500 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Admin must see a list of all regional admins. Each admin entry must include Name, Email, Role, and Status. System must allow adding new regional admins. Admin must be able to edit details of existing regional admins. Admin must be able to delete regional admins. Admin must be able to activate/deactivate accounts. All changes must be logged with timestamp and admin ID. System must prevent duplicate admin accounts. Only super admin must have access to this function. Notifications must be sent to regional admins on changes. |  |  |  |

| User Story No. 30 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO TRACK OVERALL REVENUE AND SYSTEM USAGE METRICS SO THAT I CAN REPORT TO STAKEHOLDERS. |  |  |  |
| BV : 100 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Dashboard must display KPIs including Total Revenue, Active Users, and Orders. Metrics must be filterable by date range and region. Graphs and charts must visualize revenue and order trends. Data must refresh in real time or near real time. Admin must be able to export metrics to PDF/Excel. Revenue breakdown must show commissions vs restaurant payouts. Usage must include customer logins, restaurant logins, and delivery boy logins. Dashboard must load in under 5 seconds. Unauthorized users must not access metrics. System must log every dashboard export and view action |  |  |  |
| User Story No. 31 | Tasks : 2 |  | Priority : Highest |
| AS A BUSINESS OWNER I WANT TO LOG IN SECURELY TO MANAGE BUSINESS FINANCES |  |  |  |
| BV : 50 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Verification dashboard must list pending restaurant requests. Each request must include restaurant name, owner details, documents, and contact info. Admin must be able to approve or reject a restaurant. Approved restaurants must receive login credentials via email/SMS. Rejected restaurants must receive a rejection notification with reason. Verification must require at least 2 government-issued documents. Verification status must update in real time. Audit trail must capture who verified the restaurant and when. Restaurants cannot accept orders until verification is complete. Verification records must be stored securely for future audits. |  |  |  |

| User Story No. 32 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO VIEW TOTAL REVENUE GENERATED PER REGION |  |  |  |
| BV : 50 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Admin must be able to view a list of all registered customers. Each customer record must show Name, Email, Phone, and Registration Date. Admin must see recent login activity for each customer. Admin must be able to temporarily suspend a customer account. Suspended customers must not be able to log in or place orders. Admin must be able to reinstate accounts with reason. Customer complaints history must be visible to admin. Data must be searchable by name, phone, or email. All admin actions must be logged. Unauthorized admins must not have access to customer data. |  |  |  |

| User Story No. 33 | Tasks : 2 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO UPDATE OR PROCESS PAYMENTS TO RESTAURANTS AND DELIVERY BOYS |  |  |  |
| BV : 50 |  | CP : 03 |  |
| ACCEPTANCE CRITERIA Admin must be able to view all registered delivery boys. Each record must include Name, ID, Contact Info, and Status. Admin must see the number of active vs inactive delivery boys. Admin must view completed deliveries, ratings, and complaints. Admin must be able to suspend delivery boy accounts for violations. Suspended delivery boys must receive notification immediately. Data must be filterable by city/region. Admin must be able to export reports. Unauthorized admins must not access delivery boy data. All actions must be logged with timestamp and admin ID. |  |  |  |

| User Story No. 34 | Tasks : 2 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO VIEW PLATFORM-WIDE ISSUE TRENDS OVER TIME. |  |  |  |
| BV : 100 |  | CP : 03 |  |
| ACCEPTANCE CRITERIA Admin must be able to create new promo codes with discount type (percentage/fixed). Each promo code must have validity dates and usage limits. Promo codes must be applicable only on eligible orders. Admin must be able to deactivate or delete old promo codes. Customers must be notified when new promo codes are available. System must prevent duplicate or expired code usage. Admin must see promo code usage reports. Promo codes must apply correctly in order checkout. Audit logs must capture all promo code changes. Only authorized admins must manage promo codes. |  |  |  |

| User Story No. 35 | Tasks : 2 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO LOG OUT SECURELY FROM THE PORTAL. |  |  |  |
| BV : 500 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Complaint system must allow filtering by type (Customer, Restaurant, Delivery). Each complaint must include ID, User, Order, and Description. Admin must be able to assign complaint to support staff. Complaint status must update as Open, In Progress, or Resolved. Users must receive notifications on complaint updates. Admin must be able to add resolution notes. Resolved complaints must be archived. Reports must be exportable for complaints. Unauthorized admins must not access complaints. All complaint actions must be logged. |  |  |  |

| User Story No. 36 | Tasks : 2 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO RECEIVE MONTHLY PERFORMANCE SUMMARIES VIA EMAIL. |  |  |  |
| BV : 100 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Sales reports must include Total Orders, Revenue, and Commission. Reports must be filterable by date, region, and restaurant. Graphs and charts must visualize sales data. Reports must be downloadable as PDF/Excel. Reports must refresh daily. Admin must be able to view top 10 restaurants by sales. Admin must see peak ordering times. Data must be accurate and match payment records. Unauthorized admins must not access reports. System must log every report download and view. |  |  |  |

| User Story No. 37 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN, I WANT TO ADD INTERNAL NOTES TO DELIVERY BOY PROFILES SO I CAN TRACK PERFORMANCE HISTORY. |  |  |  |
| BV : 100 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Admin must be able to set delivery charges by distance. Charges must update instantly across the system. Delivery charge rules must allow minimum and maximum limits. Free delivery must be configurable for promo codes or offers. Admin must be able to modify or delete existing rules. Customers must see delivery charges before confirming orders. Restaurants must see applied delivery charges in order details. Delivery boy payout must reflect updated delivery charges. All changes must be logged with admin ID and timestamp. Unauthorized admins must not modify charges. |  |  |  |

| User Story No. 38 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN, I WANT TO DEFINE ISSUE RESOLUTION SLAS FOR DIFFERENT ROLES. |  |  |  |
| BV : 10 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Admin must see uptime statistics (daily, weekly, monthly). Admin must be able to view average response time. Admin must receive alerts when downtime occurs. Logs must capture API failures and system errors. Admin must be able to download performance reports. Monitoring dashboard must refresh in real time. Graphs must show error trends. Unauthorized admins must not access monitoring data. All alerts must be logged with timestamp. Dashboard must load in under 5 seconds. |  |  |  |

| User Story No. 39 | Tasks : 2 |  | Priority : Highest |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN, I WANT TO DEACTIVATE USER ACCOUNTS THAT VIOLATE PLATFORM POLICIES. |  |  |  |
| BV : 100 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Admin must be able to send push notifications to customers, restaurants, or delivery boys. Notifications must allow title, message, and target audience selection. Notifications must support scheduling for later delivery. Admin must be able to view notification history. Duplicate notifications must be prevented. Customers must be able to opt-out of promotional notifications. Restaurants and delivery boys must always receive operational notifications. Notifications must appear instantly on target devices. Unauthorized admins must not send notifications. All notification activity must be logged. |  |  |  |

| User Story No. 40 | Tasks : 2 |  | Priority : Low |
| --- | --- | --- | --- |
| AS A BUSINESS OWNER I WANT TO ASSIGN SPECIAL BONUSES TO TOP-PERFORMING REGIONS. |  |  |  |
| BV : 100 |  | CP : 02 |  |
| ACCEPTANCE CRITERIA Settings page must include fields for business hours, contact info, and support email. Admin must be able to enable/disable specific features. System-wide maintenance mode must be configurable. Settings must allow default commission rates for restaurants. Admin must be able to update legal policies (Privacy/Terms). All changes must update in real time. Unauthorized admins must not access system settings. All updates must be logged with admin ID and timestamp. Critical settings must require confirmation before saving. System must notify all users in case of policy changes. |  |  |  |

Question 9 – Draw Sprint Burn Charts n Product Burn Down Charts

Answer:

A Sprint Burn down Chart shows the remaining Complexity Points (CP) across the days of a single sprint.

- X-axis = Sprint Days (Day 1 → Day 14, since sprint is 2 weeks).

- Y-axis = Remaining CP.

- The chart should trend downward, ideally reaching zero by the sprint end.

A Product Burn Down Chart shows the overall project progress across multiple sprints (all backlog items).

- X-axis = Sprint Number (Sprint 1, 2, 3, …).

- Y-axis = Total Remaining CP in the Product Backlog.

Question 10 – Explain about Product Grooming

Answer:

Product Grooming is a collaborative activity where the Product Owner and Scrum Team review, refine and prioritize items in the Product Backlog to ensure they are ready for upcoming Sprints.

Purpose of Product Grooming:

- To break down large epics into smaller, actionable user stories.

- To clarify requirements, acceptance criteria, and business rules.

- To estimate complexity points (CP) and assign business value (BV).

- To ensure that the top-priority user stories are clear, concise, and ready to be picked for the next Sprint.

- To prioritize backlog items based on urgency and customer value.