## Slide 1: CBI
Prepared by – Pradnya Sidankar
Date : 8/7/2025

## Slide 2: SITUATION:
CBI is the internal software used by coders and auditors for processing medical records.
It supports manual entry of ICD-10 and CPT codes, modifier addition, and chart submission.
Audit reports are created manually using Excel or Word outside the system.
There is no automatic validation, so errors can go unnoticed until the audit stage.
Coders don’t get immediate feedback from the system while coding.
Supervisors or managers have to rely on manual tracking or emails to monitor coder productivity.
No dashboards or reports are available within CBI to track team performance in real time.

## Slide 3: OPPORTUNITY:
We have a chance to upgrade CBI with features that will make it smarter and more helpful:
Add real-time code validation to catch mistakes early.
Suggest the correct modifiers automatically based on the diagnosis and procedure.
Allow coders to submit only error-free charts, reducing rework.
Automatically generate audit reports linked with each coder and chart ID.
Provide dashboards that show live stats for coder accuracy and productivity.
These features will help coders do their job better and faster, while giving managers better control.
Upgrading CBI will support the company’s goal to improve compliance, reduce claim denials, and speed up billing.

## Slide 4: PROBLEM:
Manual coding leads to higher chances of mistakes, especially in complex charts.
Modifiers are sometimes applied incorrectly or missed, leading to claim denials.
Auditors spend more time correcting charts that could have been fixed earlier.
The audit cycle is slower, impacting the overall billing timeline.
Without system alerts, coders are unaware of mistakes until someone points them out.
Lack of performance data makes it hard to identify training needs or reward high performers.
These issues together cause delays, financial loss, and dissatisfaction for coders and managers.

## Slide 5: PURPOSE STATEMENT:
The purpose of this project is to enhance the existing CBI software by introducing automation, real-time validation, and dashboard-based performance monitoring to improve the overall accuracy, efficiency, and visibility of the medical coding and auditing process.
This enhancement aims to:
Reduce manual errors in coding and modifier selection
Decrease rework and claim denials
Automate audit report generation for faster turnaround
Provide real-time insights into coder productivity and quality
Align the coding workflow with organizational goals for compliance and revenue cycle improvement

## Slide 6: PROJECT OBJCTIVES :
Enable real-time code validation Reduce manual errors by validating ICD-10 and CPT codes as they are entered in CBI.
Automate modifier suggestions Improve accuracy by suggesting appropriate modifiers based on diagnosis–procedure mapping.
Auto-generate audit reports Save time and improve consistency by linking audit reports to Coder ID and Chart ID.
Introduce performance dashboards Provide real-time insights into coder productivity, quality, and chart status.
Follow the Waterfall development model Execute the project in clear phases—Requirements, Design, Development, Testing, and Deployment.

## Slide 7: SUCCESS CRITERIA:
Increased Coding Accuracy Achieve at least 95% accuracy in code and modifier application within 3 months.
Reduction in Rework & Denials Decrease chart rework and claim denials by 25% through early error detection.
Faster Audit Turnaround Cut down audit processing time by 30% with automated report generation.
Real-Time Performance Visibility Generate weekly dashboards showing coder productivity, quality, and error trends.
On-Time, On-Budget Delivery Complete the project within the planned 3-month timeline and approved budget.

## Slide 8: METHODS & APPROACHES:
The project follows the Waterfall model, using a step-by-step process where each phase is completed before the next begins.
Existing workflows and pain points in CBI are studied to define clear and complete enhancement requirements from all stakeholders.
Based on these requirements, a detailed design is prepared for features like real-time validation, modifier suggestions, audit automation, and dashboards.
Enhancements are then developed and tested thoroughly to ensure they function correctly within the current CBI environment.
After successful testing, the solution is deployed in phases, supported by user training and documentation to ensure smooth adoption.

## Slide 9: METHODS & APPROACHES:
The project uses the Waterfall model, ensuring each phase is completed before the next begins for better clarity and control.
Existing CBI workflows are reviewed through discussions and document analysis using tools like Excel, Word, and Visio.
A detailed design is created for new features (validation, modifier suggestions, dashboards) using Visio and Lucidchart.
Enhancements are developed and tested within the current CBI platform. Jira is used for tracking tasks, and Excel or TestRail for test cases.
After testing, features are deployed in phases. Users are trained with PowerPoint guides, demo videos, and post-go-live support is managed via Jira Service Desk.

## Slide 10: RESOURCES :
PEOPLE :
Includes a Business Analyst for requirement gathering, Developers for feature implementation, QA testers for quality checks, Auditors for functional validation, Trainers for user enablement, and IT Support for deployment and troubleshooting.
TIME : The project spans 3 months, aligned with the Waterfall model—covering requirement analysis, system design, development, testing, and deployment/training phases.
ESSENTIAL TOOLS & PLATFORMS : Uses the existing CBI software as the base system. Tools like Visio or Lucid chart for design, Jira for task tracking, Excel/TestRail for testing, and PowerPoint or video tools for training.
BUDGET ESTIMATE : An estimated Rs. 30,00,000 covering software development, tool subscriptions (if any), user training sessions, and ongoing support during rollout.
SUPPORT INFRASTRUCTURE: Requires access to CBI’s test environment, updated process documentation, coder/auditor access, and basic hardware like laptops and internet connectivity for all users involved.

## Slide 11: RISKS AND DEPENDENCIES :
User Resistance to Change Coders and auditors may be comfortable with the current manual CBI process. Adopting automation may require extra effort and mindset change.
Training and Adoption Risk If proper training is not provided, users may misuse or underutilize the new features, affecting overall performance and system trust.
System Compatibility Enhancements must align with the existing CBI architecture. Any mismatch in integration could delay the project or cause technical issues.
Data Accuracy and Logic Dependency The accuracy of validation and modifier suggestions depends on up-to-date coding guidelines and payer-specific rules. Outdated logic can cause incorrect suggestions.
Timeline and Budget Constraints If any phase takes longer than planned—especially design or testing—it could impact the overall 3-month timeline or require additional budget approval.

## Slide 12: To be completed by -Mr. Karan Mehta (Manager)
Project Sponsor - Mr. Rajeev Menon (VP – Operations)
Project Manager - Mr. Karan Mehta
(IT Project Manager)