***ONLINE AGRICULTURE PRODUCTS STORE***

QUESTION 1- BUSINESS PROCESS MODEL

ANSWER :  GOAL- To create an online agriculture product store that connect farmers with manufacturers to facilitate easy and direct purchasers of agricultural goods like fertilizers seeds and pesticides

INPUTS : Product data from manufactures like NAME ,TYPE .PRICE , STOCK = Farmer's requirements and order through internet access

RESOUCES : Skilled developers team (developers, testers ,etc ) financial support (2cr INR) time 18 months -Technology (java .internet) Infrastructure like server, hosting ,mobile/web platform

OUTPUTS: Fully functional online application-product listing and search capability ordering and delivery tracking system -User authentication system

activities - Requirement gathering -system design and prototyping -Application development; Testing; Deployment and training .

VALUE CREATED TO END CUSTOMER : Convenience in buying agricultal products remotely-Direct access to genuine manufacturers .Time and cost savings - Better crop yield through timely access to inputs

QUESTION 2: SWOT ANALYSIS FOR MR. KARTHIK

ANSWER: SWOT ANALYSIS

| STRENGHTS - Strong and experienced technical team - Clear vision - Stakeholder involvement (Henry, peter,kevin,ben) - CSR funding help in financial support | WEAKNESSES - First project in this segment for the company - Team might lack domain knowledge - Dependence on rural internet connectivity |
| --- | --- |
| OPPORTUNITIES - Platform can grow nationally - Partner with agriculture university - Opportunities to launch more agri-tech products | THREATS - Competition from existing market players - Internet penetration issue in remote area - Framers digital knowledge - Logistics/Delivery challenges in rural area |

QUESTION 3 FEASIBILITY STUDY

ANSWER: Mr Karthik is trying to do a feasibility study using Java technology .Help with key points to be consider

- Hardware Requirements – Are server infrastrure ; farmers access devices; developer team

- Software Requirements – Backend developer I;e Java ; frontend developer . database management , testing tools

- Resources Availabilty – We have trained resources for Java technology I;e java developer available ( Juhi, Teyson,Lucie ,Tucker ,Bravo) . Tester is Jason and Alekya . Network admin is Mike ; database admin John ; project manager and delivery head Vardanam and Karthik

- Budget Feasibility – We have approve budget for the project is 2 cr

- Time Frame : given duration 18 months

- For requirement analysis -1.5 months

- For design -2 months

- For development -9 months

- Testing -3 months

- Deployments & UAT 	-1.5 months

QUESTION 4 GAP ANAYSIS

ANSWER: The gap between the current manual process and the proposed online platform is significant. The TO-BE system improve efficiency . accessibility and affordability making the investment valuable and aligned with CSR goals .

QUESTION 5 RISK ANALYSIS( list of different risk factors that may be involved (BA Risks and process/ Project risks)

ANSWER:  1. BA RISKS :

- Incomplete Requirements gathering : Farmers may not be fully of what features they need leading to missed or unclear requirements.

- Communication  gap : Difficulty in translating farmer’s and manufactures inputs into technical language due to reginal language or technological literacy

- Changing Requirement : Stakeholder like peter kevin and ben might change or add some requirements frequently the solution evolves

- Lack of domain knowledge: BA may have lack understanding of the agricultural supply chain leading to gaps in requriments documentations.

- Stakeholder Availibilty : Stakeholders ( farmers or committee members ) may not be available regularly for feedback and validation

2. Process/Project Risks:

- Scope creep : Risk of unplanned features being added over time, increasing cost and timelines

- Budget Overrun : The budget is fixed at 2 cr if mismanaged the project may exceed this limit

- Timeline : Delay in gathering requirements ,development or testing may push the project beyond the 18 months deadlines.

- Technology challenges : Integration issues may arise when connecting the front end with manufacturer systems or database

- Team turnover : Developers or testers leaving the team may cause knowledge gaps and delays.

- Infrastructure/ connectivity issue : Our target users are in remote locations , poor internet access can affect application usability

- User Adoption Risk : Farmers might not easily adopt the solution due to low digital literacy or trust issues.

QUESTION 6 : STAKEHOLDER ANALYSIS (RACI MATRIX)

ANSWER : Perform stakeholder analysis to find out the key stakeholder who can take decisions and who are the influencers

| Stakeholder name | Roles |
| --- | --- |
| Mr Henry | Project sponser |
| Mr Pandu | Financial head |
| Mr Dooku | Project coordinator |
| Peter, Kevin . Ben | Farmers stakeholders |
| Mr Karthik | Develivery head |
| Mr Vandanam Ms Juhi and Dev Team | Project manager developers |
| Mr Mike | Network admin |
| John | Database admin |
| Mr Jason and ms. Alekya | Testers |
| Committee ( Henry , pandu, dooku ) | Project steering committee |

QUESTION 7 : BUSINESS CASE DOCUMENT

Help Mr Karthik to prepare a Business Case Document

ANSWER :  Business Case Document : Online Agriculture Product Store

- Project Title : Development of agriculture online product store

- Executive Summary : This project aims to develop a web store / mobile application that allows farmers in remote areas to directly connect with manufacturers and buy seeds, fertilizers and pesticides online.it is a CSR initiative by SOONY Company with the total budget of 2 cr and a duration of 18 months.

- Problem Statement:  Farmers in remote area are unable to procure quality agricultural products like seeds , fertilizers etc due to unavailability and lack of direct communication with manufacturers.

- Objectives:  The main objective of this project is to provide a centralized online platform to farmers to buy agricultural products  ; alos enable farmers to view and order products from anywhere. Empower rural agriculture with digital solutions.

- Stakeholders : there are internal and external stakeholder involve in this project they are Internal Stakeholders : Henry , Pandu, Dooku, Peter , Kevin , Ben . External Stakeholders are  APT IT SOLUTION Team- Project Manager, Developers, Testers Admins

- Budget And Funding : 2 Crs funded by SOONY as part of CSR intiative

- Timeline : 18 months

- Expected Benefits : Increase in farmers access to quality products ; improved farming outcomes through better inputs

- Risk and Mitigation: Risk : low digital literacy among farmers. Mitigation: Partner with local logistics companies

- Conclusion : The online agriculture product stire is a socially beneficial project aligning with sustainable development goals with high potential impact on rural farming community.

QUESTION 10 : WATERFALL Vs V-MODEL

ANSWER :

| FEATURES | WATERFALL | V-MODEL |
| --- | --- | --- |
| Development Approach | Linear and sequential | Linear with testing planned alongside development |
| Testing Phase |  |  |
|  | Happens after development is complete | Testing activities are defined early for each stage |
| Flexibility | Low , difficult to manage changes | Low but defects are caught earlier |
| Risk of late defects | Waterfall techniques having high risk as testing start late | V Model having low risk as compare with waterfall due to early testing /verification |
| Suitability | Simple project with clear and fixed requirement | High quality and critical systems |

QUESTION 11 : JUSTIFY YOUR CHOICE

ANSWER: CHOSEN FOR V MODEL

As a BA I recommed V model as a choice reason

- It is user friendly and quality critical : As we are developing an application for farmers , the application must be budget free and simple and of high quality

- Skateholder involvement in testing : the model supports clear aligement between development and vailidation making it easier to involve peter ,kelvin ,and ben during UAT

- Well -Defined Requriement : farmers need specific products like seeds ,fertilizers ,pesticides and requiremts are mostly stable which fits with V model .

QUESTION 12 : GANTT CHART

ANSWER : V Model Phases

- RG -Requrement gathering

- RA – Requriement Analysis

- Design

- D1- development phase 1

- T1--testing phase1

- D2- development phase 2

- T2--testing phase2

- D3- development phase3

- T3-testing phase 3

- D4- development phase4

- T4-testing phase 4

- UAT -user acceptance testing

Resoureces involve in this are BA , project manager. JAVA developer ,Testers , DB admin , NW admin

Question 13 : FIXED BID Vs BILLING PROJECT

ANSWER: In  Mr  Henry project the model used is a fixed bid with the budget of rs 2cr and duration of 18 months

| FEATURES | FIXED BID | BILLING PROJECCTS |
| --- | --- | --- |
| BUDGETS | Pre decided , fixed | Depends on actul time and effort use |
| RISK | Vendor bears the risk | Client bear the risk of changing scope |
| SCOPE | Rigid scope | Flexible scope |
| BEST SUITE | Project with well defined requirements | Project with unclear requirements |
| BILLING | One time cost | Billed hourly/daily/monthly |

QUESTION 14 BA TIMESHEET AT VARIOUS SDLC PHASES

ANSWERS : Resources will have to fill in their timesheet everyday for 8 hrs work activity

SDLC having 5 phases they are

- Design phase

- Development phase

- Testing phase

- UAT phase

- Deployment and implementation phase

Timesheet for various phase are as below ;

DESIGN PHASE TIME SHEET

| Task | Hrs spent | Description |
| --- | --- | --- |
| Stakeholder interview | 8 | Discussion with Peter , kevin ,Ben |
| Functional requement documentation | 8 | Preparing BRD |
| Review wuth SOONY | 8 | Review session and approval |
| Wireframe and mockups with developer | 8 | UI/UX inputs |
| Final sign off | 8 | Closer of design documents |

2 DEVELOPMENT PHASE TIMESHEET

| Task | Hrs spent | Description |
| --- | --- | --- |
| FUNTIONAL CLARIFICATION | 8 | Supporting development |
| USER STORRY | 8 | Refining acceptance criteria |
| SPRINT MEETINGS | 8 | Paticipating in development reviews |

3.TESTING PHASE TIMESHEET

| Task | Hrs spent | Description |
| --- | --- | --- |
| Preparing test senarieo | 8 | Assisting QA team |
| Reviewing test cases | 8 | BA review for completeness |
| Defect triage and clarification | 8 | Clarifying with DEV team |
| Regression test support | 8 | Support in business flows |

4.UAT PHASE TIMESHEET

| Task | Hrs spent | Description |
| --- | --- | --- |
| UAT scenario preparation | 8 | Creating real world test cases |
| Coordinating with farmers | 8 | Conducting UAT with peter kevin ben |
| Defect logging | 8 | Capturing RUAT feedback |
| UAT sign off documentation | 8 | final sign of with stakeholder |

- DEPLOYMENT AND IMPLEMENTATION TIMESHEET

| Task | Hrs spent | Description |
| --- | --- | --- |
| GO LIVE PLANNING | 8 | Final coordination |
| TRAINING FOR FARMERS | 8 | User testing sessions |
| Final documentation | 8 | As-built BRD and user manual |
| Post -Go-Live Support | 8 | Hypercare assistance |