Document 1- Business case document template

➢ Why is this project initiated?

- Enhance client clarity and outcomes: True North emphasizes being "Candid, Clear, Confident"—meaning the initiative aims to simplify immigration processes and provide transparent, realistic guidance to clients

- Strengthen credibility and competitive edge: The project could reinforce their ethical standing and service reliability, building trust through professional consultative services delivered by licensed RCICs

➢ What are the current problems?

- Complex, opaque immigration pathways: Many clients find navigating visa categories—like Express Entry, LMIA, or family sponsorship—confusing. True North’s value proposition is to “make it clear and simple”

- Risk of unlicensed or unethical guidance: There's a widespread issue with unauthorized consultants misguiding clients. True North must differentiate itself through professionalism and compliance via RCIC registration and insured services

➢ With this project how many problems could be solved?

- Improved client navigation and satisfaction: By offering honest, clear engagement, the project can reduce confusion and positioning issues, increasing positive outcomes and trust

- Mitigation of fraud risk: Reinforcing ethical service delivery via RCIC compliance helps clients avoid scams and reinforces True North’s legitimacy

- Streamlined service delivery: Enhancing consultative paths—from initial profile assessment through application assistance (e.g., LMIA, work permits, Express Entry)—can lead to faster, more accurate application processing

➢ What are the resources required?

Human:

- Skilled RCIC consultants able to advise on Express Entry, LMIA, family sponsorship, and work permits

- Client support staff to manage initial consultations (Zoom, WhatsApp, in-person booking systems)

### Technology & Tools:

- Consultation booking software (e.g., Calendly) with multi-channel meeting options (Zoom, Teams, WhatsApp)

- Application workflow and tracking tools covering eligibility, documentation, and submission status.

### Funding:

- Initial setup cost for digital platforms and training.

- Operating costs for licensed consultations (e.g., consultations currently priced at CAD 157.50 for a 45-minute session)

➢ How much organizational change is required to adopt this technology?

- Process integration: New workflows aligning consultative steps—from profile assessment, through eligibility evaluation, to submission—must be implemented.

- Training and standardization: Staff require training in program categories, RCIC guidelines, and consultation protocols to maintain clarity, trust, and regulatory compliance.

- Cultural reinforcement: Reinforcing the core values—Candid, Clear, Confident—in everyday client interactions to ensure consistency and service quality

➢ Time frame to recover ROI?

- Quick-hit returns via efficient consultations: If each 45-minute consultation is priced (e.g., CAD 157.50), and assuming intake volume increases through improved systems, ROI could begin to recover within a few months depending on client volume.

- Loyalty and referral-driven growth: Positive client experiences (as visible in their reviews) can generate referrals, enhancing client flow with minimal additional cost

➢ How to identify Stakeholders?

Primary Stakeholders:

- Clients applying for various categories (Express Entry, work permit, family sponsorship, etc.)

- RCIC consultants and case managers handling applications.

Secondary Stakeholders:

- Administrative staff, trainers, and technology vendors (e.g., booking system providers).

- Regulatory bodies like the College of Immigration and Citizenship Consultants (CICC) overseeing compliance

Key / Influential Stakeholders:

- Business leadership making strategic decisions.

- Clients with referrals and high-visibility success (influencers for brand reputation).

- CICC and insurance providers ensuring professional conduct and coverage.

Document 2: BA Strategy

### 1. Project Initiation & Planning

- Define Purpose & Scope: Identify business needs, objectives, and project boundaries.

- Stakeholder Identification & Analysis: Use stakeholder analysis to classify and map stakeholders by interest, influence, legitimacy, or urgency—using tools like the Power–Interest Matrix or Salience Model

- BA Planning & Monitoring: Establish activities, deliverables, communications, and performance metrics tied to project lifecycle stages

### 2. Requirements Elicitation

- Select Techniques: Choose appropriate elicitation methods such as interviews, workshops, focus groups, surveys, observation, interface analysis, prototyping, brainstorming, and document analysis

- Preparation: Craft materials—like interview guides, workshop agendas, modeling artifacts—and schedule participants

- Conduct Sessions: Engage stakeholders via workshops, interviews, observation, etc., to draw out explicit and hidden requirements.

### 3. Stakeholder Analysis & RACI / ILS

- Analysis: Identify and prioritize stakeholders via mapped grids or salience modeling

- RACI Matrix: Define who is Responsible, Accountable, Consulted, and Informed for each deliverable.

- ILS (Information, Liaison, Support) or similar: Clarify each stakeholder’s informational needs and interaction mode.

### 4. Documentation

- Key Artifacts:

  - Business Case, Project Charter

  - Stakeholder Register

  - Requirements Management Plan (RMP)

  - Business Requirements Document (BRD), Functional Requirements Document (FRD)

  - Use Cases / User Stories, As-Is & To-Be Diagrams, Gap Analysis, Requirements Traceability Matrix

### 5. Review & Sign-Off Process

- Walkthrough: Review draft documents with stakeholders for clarity and alignment.

- Feedback Loop: Revise based on input.

- Formal Sign-Off: Use a documented approval process and repository (e.g., SharePoint) with version control and traceability

### 6. Communication Channels

- Develop Communication Strategy: Define the what, who, when, and how of sharing information with stakeholders

- Channels: Meetings, email digests, dashboards, document repositories, workshops—tailored per stakeholder group.

### 7. Handling Change Requests

- Change Control Process:

  - Record request, impact assessment, and recommendation.

  - Stakeholder review and prioritization.

  - Approval/rejection and update of documents/artifacts.

- Configuration Management: Maintain baselines and version histories for auditability

### 8. Tracking & Reporting Progress

- Status Tracking: Use RTM and dashboards to monitor completion, coverage, and traceability.

- Periodic Reporting: Provide updates on milestones, risks, decisions, and KPIs.

### 9. UAT & Client Project Acceptance

Prepare UAT:

- Define acceptance criteria collaboratively with stakeholders

- Develop real-world test cases and data.

- Organize test environment and participant training.

Conduct UAT:

- Facilitate sessions, clarify scenarios, capture feedback and defects.

- Collaborate with teams to address issues quickly

Sign-Off:

- Re-test until acceptable quality is achieved.

- Obtain formal client sign-off (e.g., Client Project Acceptance Form) before deployment

### 10. Post-Deployment Support

- Assist with user adoption, training, and onboarding.

- Capture lessons learned and refine processes for future iterations.

Document 3- Functional Specifications

| Project name | True North Immigration System Upgrade. |
| --- | --- |
| Customer name | True North Immigration Consultants (True North Visa & Immigration Services Inc.). |
| Project Version | 1.0 |
| Project Sponsor | Susie Furman, RCIC – Lead Immigration Consultant |
| Project Manager | — (To be assigned). |
| Project Initiation date | — (To be confirmed) |

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| FR001 | User Management | Secure login/logout, role-based access (Admin, Consultant, Client), password reset, and user profile management. Without this, the system cannot function. | 10 |
| FR002 | Client Profile & Case Management | Ability to register clients, maintain their personal details, and track visa applications end-to-end. Core to business operations. | 8 |
| FR003 | Document Management | Uploading, reviewing, and managing documents for different visa types. Essential for compliance and successful application processing. | 10 |
| FR004 | Lead Management | Capture and manage potential clients with tracking, assignment, and follow-ups. Supports conversion and business growth. | 10 |
| FR005 | Visa Workflow & Status Tracking | Custom workflows for each visa type with status updates. Allows clients and consultants to monitor progress in real time. | 7 |
| FR006 | Client Portal | Self-service portal for clients to track applications, upload docs, and communicate. Improves client satisfaction and reduces support load. | 6 |
| FR007 | Communication System | Email/SMS notifications, in-app messaging, and communication logs. Ensures transparency and reduces miscommunication. | 10 |
| FR008 | Payment & Invoicing | Invoice generation, online payments, and payment tracking. Supports business revenue cycle but not critical for initial onboarding. | 6 |
| FR009 | Calendar & Reminders | Task scheduling, reminders, and alerts for deadlines. Enhances productivity but not critical in phase 1. | 10 |
| FR010 | Reporting & Analytics | Exportable performance reports for management. Useful for strategic decisions, but not essential for daily operations. | 10 |

Document 4- Requirement Traceability Matrix

A Requirement Traceability Matrix (RTM) is a document that establishes a clear link between project requirements and other project artifacts, such as design documents, test cases, and deliverables. It provides a structured way to track each requirement throughout the project lifecycle, from inception to implementation and testing. The RTM ensures that every requirement is properly addressed and validated, enabling stakeholders to trace back to its origin and verify its implementation.

| Req ID | Req Description | Type | Priority | Design Spec | Test Cases | Status |
| --- | --- | --- | --- | --- | --- | --- |
| FR001 | Users must register and log in securely | Functional | High | DS-001. | TC-001, TC-002. | In Progress. |
| FR002 | Clients can book appointments online | Functional | High | DS-002. | TC-003, TC-004. | Completed |
| FR003 | Admin can manage and assign cases to consultants. | Functional | High | DS-003. | TC-005, TC-006. | Completed |
| FR004 | Clients can upload required documents securely. | Functional | Medium | DS-004. | TC-007, TC-008. | In Progress. |
| FR005 | System sends email/SMS reminders for appointments. | Functional | Medium | DS-005. | TC-009, TC-010. | Not Started. |
| FR006 | Real-time dashboard for admin to track applications. | Functional | High | DS-006. | TC-011, TC-012. | In Progress. |
| FR007 | Payment gateway integration for online payments. | Functional | Medium | DS-007. | TC-013, TC-014. | Completed |
| NFR-001. | System should handle up to 1000 concurrent users. | Non-Functional. | High | DS-NF01. | TC-NF01. | Not Started. |
| NFR-002. | System uptime must be 99.9%. | Non-Functional. | High | DS-NF02. | TC-NF02. | Not Started. |
| NFR-003. | All client data must be encrypted at rest and in transit. | Non-Functional. | High | DS-NF03. | TC-NF03, TC-NF04. | In Progress. |

Document 5- BRD Template

- Document Revisions

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 05-02-2024 | 0.1 | Initial Draft |
| 01-02-2024 | 1 | Initial draft of the BRD created. |
| 05-02-2024 | 1.1 | Updated Business Objectives section. |
| 10-02-2024 | 1.2 | Incorporated stakeholder feedback on Requirements section. |
| 15-02-2024 | 1.3 | Revised Business Process Overview section. |

- Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Mr XYZ | Sponsor |  |  |
| Business Owner | Mr ABC | Owner |  |  |
| Project Manager | Mr PQR | Manager |  |  |
| System Architect | Ms GHI | Sr. Architect |  |  |
| Development Lead | Mr EBP | Team Lead - Development |  |  |
| User Experience Lead | Ms LPU | Team Lead- User |  |  |
| Quality Lead | Ms OPT | Team Lead-Quality |  |  |
| Content Lead | Ms QRT | Team Lead - Content |  |  |

- RACI Chart for This Document

| Task | Name (Position) | Responsible | Accountable | Consulted | Informed |
| --- | --- | --- | --- | --- | --- |
| Requirement Gathering | John (BA) |  | A | C | I |
| Requirement Analysis | Sarah (BA) | R | A | C | I |
| Design | Emily (Designer) | R | A | C | I |
| Development | Michael (Developer) | R | A | C | I |
| Testing | David (Tester) | R | A | C | I |
| Deployment | Peter (Project Manager) | R | A | C | I |
| User Training | Rachel (Trainer) | R | A |  | I |
| Communication with Stakeholders | Peter (Project Manager) | R | A |  | I |
| Review and Approval of Deliverables | Alice (Stakeholder) |  | A | C | I |
| Project Reporting | Peter (Project Manager) | R | A | C | I |

- Introduction

Business Goals

- Establish Market Leadership in Immigration Services

- Digitize and Automate Core Business Operations

- Deliver Superior Client Experience.

Business Objectives

- Improve Operational Efficiency

- Enhance Client Experience

- Increase Application Accuracy and Approval Rates

Centralize Data and Improve Traceability

Background

TrueNorth Immigration Consultants is a professional immigration advisory firm dedicated to guiding individuals, students, and families through complex immigration processes, including study permits, work visas, permanent residency, and citizenship applications.

Project Objective

The primary objective of this project is to design, develop, and implement a comprehensive digital platform that streamlines the operations of TrueNorth Immigration Consultants by automating client interactions, case management, document handling, and communication processes.

Project Scope

In Scope Functionality:

- Client Portal

- Admin & Consultant Panel

- Communication Tools

- Reporting & Analytics

- Security & Compliance

Out of Scope Functionality:

- Mobile App Development

- Third-Party Job or University Matching

- AI-Powered Document Verification

- Multilingual Support

- Custom Client Chatbot or Virtual Assistant

- Offline or Walk-in Case Management

Assumptions

- The availability of necessary resources for project implementation.

- Stakeholder commitment and support throughout the project lifecycle.

- All necessary compliance and legal requirements (e.g., data protection laws) will be clarified early in the project.

Constraints

- Budget constraints for project implementation.

- Time constraints due to predefined project timeline.

- Availability of skilled personnel for system development and implementation.

Risks

- Delayed requirements gathering due to limited stakeholder availability

- Scope creep caused by unplanned feature requests after requirements sign-off

- Underestimated effort or cost for integration with external services (e.g. SMS, payments)

- Non-compliance with data privacy laws (e.g., GDPR, PIPEDA)

- Data loss or breach during document upload or storage

- Technology skill gaps within the internal IT team

Business Process Overview

The Business Process Overview provides a concise summary of the overall process flow, detailing both the existing process in the legacy system (AS-IS) and the proposed recommendations for improvement (TO-BE).

Legacy System (AS-IS):

TrueNorth Immigration Consultants currently relies on a manual, paper-based, and semi-digital process for handling immigration services. Client data is captured through emails or walk-in inquiries, appointments are scheduled manually, and case progress is tracked using spreadsheets or physical files. Document collection and communication are mostly handled through back-and-forth emails, which often leads to delays, data mismanagement, and limited visibility for both clients and staff. There is no centralized platform, which makes collaboration between consultants, clients, and administrators inefficient. Additionally, performance tracking and reporting are done manually, with little to no real-time insights.

Process Flow Diagrams – Client Enquiry

Client Inquiry

Intake & Data Entry

Case Assessment

Document Collection

Application Preparation

Preparation

Submission

Follow-up & Tracking

Decision

Closure & Archiving

Proposed Recommendations (TO-BE):

The proposed solution is to implement a centralized, secure, web-based platform that automates and digitizes the entire immigration consulting workflow. Clients will register online, book appointments, upload documents, and track application status through a self-service portal. On the backend, consultants will manage cases, review documents, update statuses, and communicate with clients through an integrated system. Automated notifications, real-time dashboards, secure document storage, and role-based access will improve both operational efficiency and client satisfaction. The platform will also support compliance with data protection regulations and generate insightful reports for better decision-making.

Key Improvements:

- Strengthen Transparent Communication & Service Clarity

- Respond to Occasionally Critical Client Feedback

- Streamline Consultant Access & Visibility

- Consider Offering Value-Added Aftercare & Settlement Support

- Post-Immigration Support

Business Requirements

### 1. Legal & Regulatory Compliance

- Licensing & Certification: Secure any required professional accreditation (e.g., RCIC in Canada) and/or register with the appropriate regulatory body in your jurisdiction.

- Business Registration & Structure: Determine and formalize your legal structure (sole proprietor, partnership, Pvt. Ltd in India, LLC, etc.) and complete all requisite registrations (PAN, GST, corporate registration, tax authorities).

- Insurance: Obtain professional liability insurance to safeguard against claims or legal disputes.

- Data Privacy & Confidentiality: Ensure robust systems are in place to handle sensitive client data securely and to comply with applicable laws (e.g., IT Act in India, GDPR if applicable).

### 2. Business Strategy & Planning

- Business Plan & USP: Create a comprehensive business plan defining vision, mission, a clear Unique Selling Proposition (e.g., specialization in student/work visas, corporate immigration, multilingual staff, etc.), competitive differentiation, target segments, and projected financials.

- Financial Modeling: Calculate upfront startup costs—like licensing, infrastructure, marketing—and ongoing operational expenses, also include revenue streams, pricing strategy, and cash flow forecasting.

### 3. Operational Infrastructure & Technology

- Office Infrastructure: Decide between a physical office or virtual setup, factoring in accessibility, client interaction needs, and costs.

- Tools and Software: Implement a CRM for client tracking, secure document management, scheduling tools, and ensure reliable setup for virtual consultations.

- Professional Team: Hire skilled staff—RCICs or equivalent licensed professionals, customer-service oriented team members—to reinforce credibility and efficiency.

### 4. Service Portfolio & Pricing

- Service Definition: Offer a clear suite of services (e.g., visa applications, eligibility assessments, document prep, post-landing support, niche options like student or business visas).

- Pricing Strategy: Decide between fixed-fee, tiered packages, retainers (especially for corporate clients), or project-based pricing for specific engagements.

### 5. Marketing, Branding & Client Acquisition

- Online Presence: Build a professional, SEO-optimized website with service details, client testimonials, booking systems, FAQs, and chat/contact options.

- Digital Marketing: Leverage SEO, content marketing, targeted advertising (e.g., Google Ads, Facebook), and email campaigns. Publish blogs and updates on immigration topics to establish authority.

- Offline & Network Marketing: Attend seminars, partner with universities or employers, and collaborate with local institutions for referrals. Utilize brochures, events, and localized outreach.

### 6. Compliance, Quality & Continuous Improvement

- Monitoring Regulatory Changes: Stay updated on immigration law updates, policy changes, and global trends to keep advice accurate and compliant.

- Professional Development: Invest in ongoing training, workshops, certifications, or membership in professional bodies to maintain and elevate your team's credentials.

- Ethics & Accountability: Enforce high ethical standards (transparency, accurate advice), and implement a formal complaint and dispute resolution process.

Appendices

### List of Acronyms

Acronym            Full Form (Common Use)

RCIC	             Regulated Canadian Immigration Consultant

LMIA	            Labour Market Impact Assessment

PR	            Permanent Residence

COA	           Confirmation of Permanent Residence

DSO	          Designated School Official (U.S. student context)

### EAD	          Employment Authorization Document

### B. Glossary of Terms

Certification & Status

- RCIC (Regulated Canadian Immigration Consultant): A licensed professional accredited to provide immigration advice and services in Canada.

- LMIA (Labour Market Impact Assessment): A document demonstrating whether a foreign worker will have a positive, neutral, or negative impact on Canada’s job market.

- PR (Permanent Residence): The legal status granted to individuals who are allowed to live permanently in Canada.

- Confirmation of Permanent Residence: Document (often denoted by an IMM 5292 or 5509 number starting with “T”) that verifies permanent resident status in Canada

U.S.-Related Terms

- DSO (Designated School Official): A person at an SEVP-approved U.S. school who supports students and maintains their SEVIS records

- EAD (Employment Authorization Document): Also known as Form I-766; allows individuals in the U.S. to work legally

- USCIS (U.S. Citizenship and Immigration Services): The U.S. federal agency overseeing immigration and naturalization

- I-94: A DHS form recording the arrival and departure of non-immigrants to and from the U.S.

- H-1B: A U.S. visa for specialty occupations, granted based on education, skills, or experience

### C. Related Documents

A well-structured document repository ensures consistency and clarity, both internally and for clients. Here's how you can organize it:

- Business Requirements Document (BRD) – The main blueprint outlining objectives, scope, and functional needs.

- Standard Operating Procedures (SOPs) – Detailed steps for client intake, document preparation, follow-ups, and complaints handling.

- Complaint Resolution Policy – A formalized policy framing how client grievances are handled, escalated, and tracked.

- Service & Pricing Matrix – A tabular breakdown, listing offered services with associated timelines and fees.

- Regulatory Compliance Checklist – Ensures you track licensing, privacy requirements, insurance, and regulatory updates.

- Consultant Profiles / “Meet Your Consultant” Templates – Outlines professional credentials, regulatory accreditations (e.g., RCIC numbers), and areas of expertise.

- Client Intake Forms – Fields for capturing essential data—personal, employment, academic, and immigration background.

- Tracking & Status Dashboard – A dynamic dashboard (possibly via CRM or spreadsheet) to monitor application milestones and deadlines.

- Client Communication Templates – Standard email or notification drafts (e.g., appointment reminders, document checklists, updates, etc.).

- Client Authorization & Consent Forms – Clearly delineate scope of representation, data privacy clauses, and service fees.

- Glossary & Acronyms Reference – Include this within internal documents or share as a component of your client-handbook or onboarding guide.