Global Data Management – Orange Business Service OBS -U.K Telecom (Enhancement Project)

Business Process Analysis Using Waterfall Methodology

Presented by: DEEPAK K / 14-Nov-2025

Business Analyst

Why is this project initiated

For enhancement of few activities within GDM- Global Data Maintenance which will significantly create visibility among leadership level and between OBS Orange Business Service – Client . Transitioning to a  smooth  deliverables.

This is mainly to reduce the manual intervention 50%.

- To Automate SQL-based supplier validation to check the Active supplier & Employee record in each entity before decommissioning it.

- To Create Power BI dashboards for SLA & KPI tracking for client review and also to monitor team performance.

- To perform audit compliance automation for regularly checking the RED flag entities like Isrel/ South Korea & North Korea , Afghanistan, Pakistan should not be active and no supplier setup or employee setup should be active in those entities

- To Enable macro (Data-Load) - Granting access and user responsibility based on the request from OBS employees to be automated. Since it will have large volumes! Data load is a time efficient . uploading 300 -400 line items at a time and completing it in 2.5 hours

What are the current problems

- Manual SQL validation caused human errors and delays. Since we have numerous entities & those entity code needs to be updated in SQL query before running the output.

- Lack of performance visibility to OBS.

- Extracting manual Excel reports for cross validation increased turnaround time.

- Risk of cross-entity dependency errors.

- No KPI dashboard or proactive issue tracking.

With this project how many problems could be solved?

- Streamline deliverables between OBS and the client.

- Eliminate manual interventions in supplier/employee validation and creation.

- Automate KPI/SLA reporting through Power BI.

- Strengthen compliance and risk control for restricted red flag entities.

- Accelerate mass data uploads through macro-based automation.

What are the resources required?

| Role | Responsibility |
| --- | --- |
| Scrum Master | Facilitates Agile delivery and removes roadblocks |
| Product Owner | Prioritize backlog & he Ensures business alignment |
| Business Analyst | To Gather all Business related requirement for performing the automation (SQL/ Power BI/ Red flag entities/ Mass Data Load). To prepare SRS |
| Development team (SQL Automation / Power BI Developer) | Develops automation for validation, macro, dashboards. Build SQL automation scripts, macros, and Power BI integrations |
| UAT Testers | Create test cases, perform unit/UAT testing & Executes functional/system testing |

How much organizational change is required to adopt this technology

| Resource | Description |
| --- | --- |
| People (Team) | Upskilling users to adopt Power BI and SQL automated workflows& need to know few basic technicalities in ERP restructuring for automation in pulling the red flag entities |
| Process | End-to-end shift from manual SQL validation to automated. |
| Technology | Adoption of ERP automation, Power BI dashboards, and Macro data-load |

Time frame to recover ROI

The project’s total estimated investment 
≈ $435,000 (Requirement + Design + Development + Testing + UAT)

The project aims to:

- This is to reduce the manual effort by 50%

- We have reduced 40–50% manual work (SQL validation, KPI tracking, data load).

- Also to Improve the accuracy to 99%

- We  have remarkably Improved data accuracy (95% → 99%)

- Cutdown the request validation & handling time from 5 days → 2 days

- We have reduced the validation time from 5 days to 2 days (On all supplier setup & Employee setup)

- Need to increase SLA adherence from 92% → 98%

- Need to Automate compliance checks and dashboard reporting

- We have used Power BI dashboards to replace manual weekly reports → better decision-making and forecasting.

We have quantified the saving estimate

| Type of Savings | Cost | Description |
| --- | --- | --- |
| Labour Cost | $200,000 / Year | Reduction in manual validation, Report generation 2 FT (Full time employee) |
| Productivity Cost | $30,000 / Year | Faster turnaround on handling the supplier setup / employee setup and validation of duplicates & red flag entities |
| Audit & Compliance | $12,500 / Year | Avoid penalties or audit failures due to restricted entity violations |
| TOTAL | $242,500 |  |

How to identify Stakeholders?

| Technique | Outcome |
| --- | --- |
| Document Review | It Analyse BRD, FRD & it reveals formal stakeholder list |
| Interviews / Workshops | Conduct sessions with OBS Finance & IT team |
| Stakeholder Brainstorming | Need to Ensures no team is being missed to participate in brainstorming session. (Onshore/Offshore stakeholders) |
| RACI Analysis | Define who is Responsible, Accountable, Consulted, Informed |

Document 2: BA Strategy

BA Roles & Responsibilities

| Phase | BA Role |
| --- | --- |
| Requirement Gathering (2weeks) – BRD Sign-off | Collected the business requirement to automate the manual work. Document requirements & align both sides |
| Design | Created UI/UX Wireframes / prototype , Power BI / Dashboard & prototype (Trend Chart/ Pie Chart (Automated vs Manual) |
| Development | To built configure oracle ERP, Create and deploy SQL-based automation logic. Develop Power BI Dashboard for KPIs & TAT tracking |
| Testing | The purpose of this phase is to validate the functionality, accuracy, performance |
| UAT | Run supplier validation, Create employee record in restricted entity (Record Blocked) |

Write a BA approach strategy . As a Agile Business Analyst what are the steps you need to follow to complete this project

- Review the OBS’s existing GDM processes (supplier validation / Employee profile setup, Power BI reporting, audit & compliance).

- Identify the pain points (Running manual SQL, handling multiple line items without DATA LOAD automation, lack of dashboards to create visibility regarding performance, maintaining the agreed TAT & SLA).

- Define high-level objectives: automation, visibility, compliance.

What elicitation technique to be applied

| Technique |  | Purpose |  |
| --- | --- | --- | --- |
| Document Analysis |  | Need to review the BRD, FRD & SQL Queries |  |
| Interviews / Workshops |  | Conduct sessions with OBS Finance & IT team |  |
| Stakeholder Brainstorming |  | As a team we need to Identify automation scenarios and KPI visualization needs. |  |
| Workshops & Joint Application Design (JAD) | Joint review of current manual SQL validation process. As a team need to walkthrough about compliance constraints of red-flag entities (Israel, Korea, Pakistan restrictions) Defining KPI/SLA dashboards in a more presentable format using Power BI |  |

How to do stakeholder analysis RACI - what process to follow to get signoff the document

| Activity | Responsible | Accountable | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Requirement Gathering | Business Analyst | Product Owner | Project Manager / Scrum Master | Client (Stakeholders- OBS) |
| Dashboard Design | Dev team/ Business Intelligence Team | Project Manager | Business Analyst / Product Owner | Client (Stakeholders- OBS) |
| SQL Automation Logic | Developer | Product Owner | Business Analyst | OBS Stakeholders |
| UAT | OBS Users | Product Owner | Business Analyst | To all leadership |

What documents to write , what process to follow to get signoff the document

| Document | Purpose | Approval Required From |
| --- | --- | --- |
| BRD (Business Requirement Document) | Captures business needs, objectives. | Need final approval from OBS Product Owner & Project Sponsor |
| FRD (Functional Requirement Document) | Detailed system and functional logic (SQL rules, dashboard fields, Data Load Structure) | Need final approval from OBS IT Head |
| Use Case Specification / Activity Diagram | Describes workflow for validation | Product Owner |
| UAT / Test Case | Creating RTM & Test cases .Defines UAT entry/exit criteria . To make sure whether all the functionalities are working effectively without any issues/ bug . Ensure SQL Supplier & Employee validation are working correctly. Checklist to Confirm Red-Flag entity controls. Validate Power BI dashboards. Validate macro-enabled data load functionality for 300-400 line items | Client UAT Team |

Internal (Offshore) Review Before Sending to Client

- Business analyst should draft the document

- Document should be sent to Offshore Project Manager, Tech Lead, and QA Lead for their internal review.

- Make changes with the required correction & need to draft the final version.

- Need to finally save that in the share-point.

- Share the Document with OBS Client (Onshore Team)

- Need to check for SharePoint Folder Access

Document 3- Functional Specifications

| Project name | Orange Business Service (OBS – UK Telecom) |
| --- | --- |
| Customer name | Orange Business Service |
| Project Version | Version 1.0 |
| Project Sponsor | The client-side senior leader who authorizes the project. |
| Project Manager | Offshore Delivery Manager from Accenture. |
| Project Initiation Date | 08/15/2025 |

Functional Requirement specifications

| Req ID | Req Name | Req Description | Req Priority |
| --- | --- | --- | --- |
| FR-001 | Entity Checks | System must automatically validate supplier records across all entities (UK, EU, APAC, Middle East) using SQL automation. | High |
| FR-002 | Restricted Entity | System must detect restricted/Red-Flag entities (Israel, North Korea, South Korea, Afghanistan, Pakistan). | High |
| FR-003 | SQL Generation to check end dated supplier record | (Automation) SQL query should generate the report with decommissioned entities , end dated supplier and employee record for monthly audit and compliance | High |
| FR-004 | SQL Generation to check for outstanding payments | (Automation) to end date any supplier or employee record. Before that SQL will generate is there any outstanding invoices against the supplier record. | High |
| FR-005 | KPI Dashboard/ Weekly productivity data | Power BI must generate real-time SLA/KPI dashboard with volume trends, TAT, manual vs automated counts. | High |
| FR-006 | Security/Access | Dashboard must allow read-only access to OBS leadership and editable access to admin users. | High |
| FR-007 | Macro Automation | Macro must show status: In Progress, Completed, Error (failed or partially processed line items or got stuck) also it should remove duplicates. | High |
| FR-008 | Non-Functional | SQL validation must execute within <3 minutes per entity. | High |
| FR-009 | Non-Functional | Macro load must complete within 2.5 hours for 400 records. | High |
| FR-010 | Non-Functional | The system must support scalability of 10–20% increased monthly volume. And also must support multiple users accessing ERP without any glitch. | High |
| FR-011 | User Login | Users can able to reset password of their ERP incase of forget password | High |

Requirement Traceability Matrix

| Req ID | Req Name | Req description | Design | D1 | T1 | D2 | T2 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR-001 | Login | User must be able to login to access the application | Yes | Yes | Yes | Yes | Yes | Yes |
| FR-002 | Automated Supplier Validation | Automate supplier validation across all entities using SQL logic | Yes | Yes | Yes | Yes | Yes | No |
| FR-003 | Entity Checks | System must automatically validate supplier records across all entities (UK, EU, APAC, Middle East) using SQL automation. | Yes | Yes | Yes | Yes | Yes | No |
| FR-003 | Restricted Entity | System must detect restricted/Red-Flag entities (Israel, North Korea, South Korea, Afghanistan, Pakistan). | Yes | Yes | Yes | Yes | Yes | No |
| FR-004 | SQL Generation to check end dated supplier record | (Automation) SQL query should generate the report with decommissioned entities , end dated supplier and employee record for monthly audit and compliance | Yes | Yes | Yes | Yes | Yes | No |
| FR-005 | SQL Generation to check for outstanding payments | (Automation) to end date any supplier or employee record. Before that SQL will generate is there any outstanding invoices against the supplier record. | Yes | Yes | Yes | Yes | Yes | No |
| FR-006 | Error Log File | Macro produces detailed error log for failed records | Yes | Yes | Yes | Yes | Yes | No |

Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Kevin Peterson | Senior Director – IT Operations | Approved Digitally Signed |  |
| Business Owner | Laura Mekin | GDM Product Owner – OBS | Approved Digitally Signed |  |
| Project Manager | Ragunanthan | Delivery Manager – Accenture | Approved Digitally Signed |  |
| Development Lead | Sanjana | Lead Software Engineer | Approved Digitally Signed |  |
| User Experience Lead | Nirmal | Senior UX Designer | Approved Digitally Signed |  |
| Quality Lead | Veeramani | QA Manager | Approved Digitally Signed |  |

| Name | Position | Responsible | Accountable | Security | Consulted | Informed |
| --- | --- | --- | --- | --- | --- | --- |
| Kevin Peterson | Senior Director – IT Operations |  | A |  | C | I |
| Laura Mekin | GDM Product Owner – OBS | R | C |  | C | I |
| Ragunanthan | Delivery Manager – Accenture | R |  |  | C | I |
| Sanjana | Lead Software Engineer | R |  |  |  | I |
| Nirmal | Senior UX Designer | R |  |  | C | I |
| Veeramani | QA Manager | R |  |  |  | I |

4.1 Business Goals

This project aims to automate critical Global Data Management (GDM) activities for Orange Business Services (OBS) to reduce manual operation efforts, improve data accuracy, and enhance transparency through dashboards and compliance-driven workflows.

4.2 	Business Objectives

- Automate SQL-based supplier & employee validation across global entities.

- Implement audit compliance rules for restricted geographies.

- Enable Power BI-based real-time dashboards for KPI/SLA visibility.

- Provide scalable macro-based Data Load functionality for 300–400 line items.

- Reduce manual errors, improve accuracy, and provide operational transparency.

4.3  Business Rules -OBS GDM Enhancement Project

This represents the organizational policies that govern how supplier master data, employee records, validations, compliance checks & dashboard must be managed.

Since this is a Enhancement of existing setup. Need to follow few steps

BR1- Supplier Validation Mandatory Before Deactivation

BR2- Employee Linkage Rule

BR3- Duplicate checks

BR4- Mandatory Fields Rule (Supplier Name/ Entity/ Country/ Tax ID / Currency)

BR5- Macro Data-Load for mass volume ( Correct standard format/ There should not be any re-named colom header also No missing columns)

BR6- SQL Template must be perfect to execute the desired output. This is to check duplicate supplier record is available in any other entities other than requested entity . Also need to check is there any outstanding invoices to be paid or any pending dues to be received . Finally very sensitive part is to check is to make sure no supplier or employee number must be available in any restricted entities . If available , that should be de-activated. So , framing SQL is very much essential. Which can through the expected results quickly.

| In Scope Functionality | Out Scope Functionality |
| --- | --- |
| SQL Automation & Entity Validation | There is no ERP Core Module Enhancements |
| Red-Flag Entity Compliance Automation | There is no supplier Portal Enhancements |
| Power BI Dashboard Enhancements | There are no new mobile applications or mobile Interface. Since this is not for public use |
| Macro-Based Data Load Automation | There is no new feature getting added in the ERP tool |

| Legacy System (AS-IS) | Proposed Recommendations (TO-BE) |
| --- | --- |
| To check for any active supplier , reports will be extracted and manual reconciliation will happen before decommission | Automate SQL-based supplier validation to check the Active supplier & Employee record in each entity before decommissioning it. |
| There are no any dashboards /kpi data to review the performance during the initial stage of project . SLA / TAT were defined . But all the data’s captured manually and presented the counts alone to the client. | Create Power BI dashboards for SLA & KPI tracking for client review and also to monitor team performance. |
| Mass volume for handling user responsibilities were performed manually by agents. This will take almost entire day sometimes. Depends on the number of line items . Avg 300-400 lines . And during winter festival season time there will be frequent request to handle. 2-3 agents will be deployed . Also they need to very vigilant NO DUPLICATE records/ NO TYPO ERRORS or any sort of issues should arise. | Enabling macro (Data-Load) - Granting access and user responsibility based on the request from OBS employees to be automated. Since it will have large volumes! Data load is a time efficient . uploading 300 -400 line items at a time and completing it in 2.5 hours. This will significantly save the overall time and the agents working for that. |
| Pulling out the red flag entities were happening manually . We encountered missed cases because of negligence / oversight etc This is a very serious audit and compliance issue. | Audit compliance automation for regularly checking the RED flag entities like Isrel/ South Korea & North Korea , Afghanistan, Pakistan should not be active and no supplier setup or employee setup should be active in those entities |

Risk :

Red-Flag Entities – Compliance & Data Restriction Risk Supplier or employee records accidentally created or reactivated in these restricted entities will be a serious concern and a compliance issue subject to SOX audit reviews.

Incorrect SQL logic – Conduct peer code reviews. Incorrect SQL query or Incorrect SQL logic will delivery incorrect output. Offshore team assumes this is the correct and final output and will proceed for deactivation of supplier record. Resulting a serious business impact after identified or notified by on-shore. This will impact other team deliverables aswell. Like Payment getting hold or delayed.

Dashboard– Schedule auto-refresh. Though the KPI – Performance dashboard which involves volumes received and handled within TAT and staying within agreed SLA are digitalized and automated using power BI tool. The basic raw data to be shared manually from offshore end. That needs to be accurate. And we should set auto refresh. Any ground level changes in numbers will automatically reflects in the ultimate output. (Be it Barchart / Pie chart ) or in dashboard during final presentation.

- ERP downtime – Align with maintenance. ERP will be down during maintenance phase and any new supplier setup or employee setup or any modification is near impossible. So the off-shore team needs to be very vigilant on looking the emails in regard to maintenance downtime. That needs to be addressed to client for safer side to avoid the question from on-shore team during delays in handling the request.

- Data Load automation is a very sensitive activity. Which involves 300 -400 line items to be added in oracle and needs lot of attention before execution. No Duplicates / Should not stuck in interface or any technical error can stop the data load and that needs to be restarted after checking and removing the block.

Business Requirements

[The specific business requirements elicited from stakeholders should be listed, categorized by both priority and area of functionality to smooth the process of reading and tracking them. Include links to use case documentation, and other key reference material as needed to make the requirements as complete and understandable as possible. You may wish to incorporate the functional and non- functional requirements into a traceability matrix that can be followed throughout the project

Restricted Entity / Red-Flag Compliance (High Priority)

| Req ID | Requirement Description | Priority | Functionality Area |  |
| --- | --- | --- | --- | --- |
| BR-01 | System must detect restricted geopolitical entities: Israel, North Korea, South Korea, Afghanistan, Pakistan. | High | Compliance |  |
| BR-02 | System must block creation/modification/reactivation of supplier/employee in restricted entities. | High | Compliance |  |
| BR-03 | A red warning message must appear in UI when restricted entity activity is attempted. | Medium | UI / Errors |  |
| BR-04 | All restricted entity validation attempts must be logged. | High | Audit |  |

Power BI KPI & SLA Dashboard Automation (Medium Priority)

| Req ID | Requirement Description | Priority | Functionality Area |  |
| --- | --- | --- | --- | --- |
| BR-05 | System must generate Power BI dashboards showing KPIs such as SLA adherence, TAT, volume trends. | Medium | Analytics |  |
| BR-06 | Dashboard must auto-refresh daily/weekly depending on volumes and data input. | Medium | Reporting |  |
| BR-07 | Dashboard must support filters (Entity, Region, Time Period). | Medium | UI/Analytics |  |
| BR-08 | Dashboard must display manual vs automated validations trend. | Low | Analytics |  |
| BR-09 | Dashboard must support export to Excel/PDF. | Low | Reporting |  |

Macro Data Load Automation (High Priority)

| Req ID | Requirement Description | Priority | Functionality Area |  |
| --- | --- | --- | --- | --- |
| BR-10 | Macro must support batch upload of 300–400 line items in a single run. | High | Automation |  |
| BR-11 | Macro must validate mandatory fields, column format, duplicates before upload. | High | Data Validation |  |
| BR-12 | System must show upload status: Success / In-progress / Failed. | Medium | UX / Workflow |  |
| BR-13 | Macro must generate an error report for failed records. | High | Reporting |  |