Question 1: Identify Minimum 20 Functional Requirements (15 Marks)

What is a Functional Requirement?

A Functional Requirement (FR) defines what the system should do — it describes the functions, features, and operations that a system must support to meet the user or business needs.

Functional requirements describe the behavior of the system under specific conditions. These are the core components of a Business Analyst’s documentation and are derived from stakeholder discussions, use cases, and business processes.

✅ Characteristics of Functional Requirements:

- Describe user interactions with the system

- Describe system behavior in response to input

- Can be measured/tested

- Can be represented using use cases, process flows, user stories, or screen mockups

| Req ID | Functional Requirement | Description |
| --- | --- | --- |
| FR001 | User Registration | Users (farmers, manufacturers) should be able to register with email and password |
| FR002 | User Login | Registered users must log in to access their dashboard |
| FR003 | Browse Product Catalog | Farmers should be able to view categorized products (seeds, fertilizers, pesticides) |
| FR004 | Product Search | Users should be able to search products by name, category, or manufacturer |
| FR005 | Filter Products | Filter products by type, price, rating, etc. |
| FR006 | Product Details | Each product should show name, price, description, stock, and manufacturer |
| FR007 | Add to Cart | Users can add products to cart |
| FR008 | Add to Buy Later | Users can save products for future purchase |
| FR009 | Checkout | Users can complete purchase via checkout process |
| FR010 | Payment Gateway | Multiple payment options: UPI, COD, Credit/Debit card |
| FR011 | Order Confirmation | Order summary is emailed to users |
| FR012 | Delivery Tracking | Track real-time delivery status of orders |
| FR013 | Manufacturer Dashboard | Manufacturers can log in and upload/manage their products |
| FR014 | Product Upload | Manufacturers should be able to upload product details/images |
| FR015 | Admin Dashboard | Admin can approve manufacturer listings and products |
| FR016 | View Order History | Farmers can view past orders |
| FR017 | Feedback System | Farmers can give product ratings and reviews |
| FR018 | Password Recovery | Forgot password functionality |
| FR019 | Email Notifications | Automated email alerts for registration, orders, shipment, etc. |
| FR020 | Security Login Session | Sessions should expire after inactivity |

Question 2: Minimum 5 Page Designs (Wireframe & Prototypes) (15 Marks)

Question 3 – Tools (Visio, Balsamiq) - 15 Marks

Axure RP is a powerful prototyping tool that can be effectively used to design a highly interactive and user-friendly online agriculture store. For this project, Axure enables the creation of wireframes, flow diagrams, and high-fidelity prototypes that simulate the actual user experience of farmers and manufacturers. Key features like dynamic panels can showcase product catalogs with filtering options (e.g., seeds, fertilizers, pesticides), while conditional logic can demonstrate the checkout process with multiple payment methods (COD, UPI, cards). Master templates ensure consistency across pages like login, product upload, and order tracking, while variables can store user inputs (e.g., cart items, delivery addresses). Axure’s collaboration features allow stakeholders (farmers, manufacturers, developers) to review and annotate prototypes in real-time, ensuring alignment with business requirements (BR001-BR011). Additionally, auto-generated documentation in Axure provides detailed specs for developers, including UML-like annotations for use cases like "Search Products" or "Approve/Reject Listings." By simulating responsive designs, Axure validates UI adaptability for rural users on mobile devices, addressing critical assumptions about internet accessibility. The tool’s interactive animations (e.g., loading screens, error pop-ups) further refine UX before coding begins, reducing costly revisions during development.

Designing the Login-to-Payment User Flow in Axure for the Agriculture Store

For the Online Agriculture Store, Axure RP can create a seamless, interactive prototype from the login page to payment completion, ensuring an intuitive user journey for farmers. The login screen incorporates form validation (highlighting errors for invalid emails/passwords) and a password recovery option, addressing Peter’s security requirements. Upon successful login, farmers are directed to a product catalog (linked to BR001) with dynamic search filters (crop type, price), modeled using Axure’s repeater widgets to simulate real-time updates. The “Add to Cart” action triggers a floating cart summary, showcasing Axure’s interactive states. For checkout, a multi-step process is prototyped: (1) Cart review with editable quantities, (2) Delivery address selection (auto-saved via Axure variables), and (3) Payment gateway integration (BR005). Here, conditional logic toggles between COD, UPI, and card options, with a “Pay Now” button that mimics API responses (success/failure). Error handling (e.g., “Payment declined”) uses dynamic panels to display actionable alerts. Finally, an order confirmation screen with a tracking ID (BR006) is linked to a mock email notification, completing the flow. Axure’s auto-generated specs document this workflow for developers, including annotations for edge cases (e.g., session timeouts during payment).

Question 4 – RTM - 6 Marks

RTM (Requirement Traceability Matrix) is a document that maps and traces user requirements with test cases to ensure all requirements are covered by test scenarios and tested during the development lifecycle.

It is a two-way tracking tool:

- From requirements → test cases

- From test cases → requirements

| - Req ID | Req Name | Description | Design | D1 | T1 | T4 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- |

| FR001 | Farmer Registration | Farmers can register | ✔️ | ✔️ | ✔️ | ✔️ |  |
| --- | --- | --- | --- | --- | --- | --- | --- |

| FR002 | Search Products | Farmers search for products | ✔️ | ✔️ | ✔️ | ✔️ |  |
| --- | --- | --- | --- | --- | --- | --- | --- |

| FR003 | Product Upload | Manufacturers upload products | ✔️ | ✔️ | ✔️ | ✔️ |  |
| --- | --- | --- | --- | --- | --- | --- | --- |

| FR004 | Order Tracking | Track order delivery | ✔️ | ✔️ | ✔️ | ✔️ |
| --- | --- | --- | --- | --- | --- | --- |

Question 5 – 10 Test Case Documents - 10 Marks

Test Case Document is a structured document created by QA/Testers that describes how to test a specific functionality of an application. It includes test conditions, input data, steps to perform, expected output, and actual result.

It helps validate whether a particular functionality is working correctly as per the requirement.

Test Case Document – Online Agricultural Product Store

Structure of a Test Case Document (Fields Included)

| Field | Description |
| --- | --- |
| Test Case ID | Unique identifier (e.g., TC001) |
| Test Case Name | Name of the feature/functionality |
| Requirement ID | Maps to Business or Functional Requirement (e.g., FR001) |
| Description | What is being tested |
| Pre-Conditions | What must be true before test begins (e.g., login required) |
| Test Steps | Step-by-step actions to perform |
| Test Data | Inputs used (e.g., username/password) |
| Expected Result | What should happen after test steps |
| Actual Result | What actually happened |
| Status | Pass/Fail/Blocked |
| Comments | Additional notes or bugs found |

Test Case Document – TC001

| Field | Value |
| --- | --- |
| Test Case ID | TC001 |
| Requirement ID | FR001 |
| Test Case Name | Farmer Registration |
| Description | Verify that a farmer can register with email and password |
| Pre-Condition | Internet access, registration page loads |
| Test Steps | 1. Navigate to registration page 2. Enter email, password 3. Click submit |
| Test Data | Email: test@farm.com, Password: Test@123 |
| Expected Result | Farmer receives confirmation email |
| Actual Result | Email sent and registration successful |
| Status | Pass |
| Comments | N/A |

Farmer Registration Functionality

| Field | Value |
| --- | --- |
| Test case ID | TC001 |
| Test case Name | Farmer Registration Functionality |
| Scenario ID | BR001 |
| Test Case Description | Verify successful registration of new farmer |
| Input Data | Valid email, password, mobile number |
| Expected Behaviour | User account should be created and confirmation email sent |
| Actual Behaviour | Registration successful, email received |
| Comments | Email format is proper |
| Expected Result | Farmer account created successfully |
| Result (Pass/Fail) | Pass |

Login with valid credentials

| Field | Value |
| --- | --- |
| Test case ID | TC002 |
| Test case Name | Login with valid credentials |
| Scenario ID | BR001 |
| Test Case Description | Verify login using registered email and password |
| Input Data | Email: user@example.com, Password: valid |
| Expected Behaviour | Redirect to dashboard |
| Actual Behaviour | Redirect successful |
| Comments | None |
| Expected Result | User lands on dashboard |
| Result (Pass/Fail) | Pass |

Login with invalid credentials

| Field | Value |
| --- | --- |
| Test case ID | TC003 |
| Test case Name | Login with invalid credentials |
| Scenario ID | BR001 |
| Test Case Description | Validate error message on incorrect login |
| Input Data | Wrong email/password |
| Expected Behaviour | Show 'Invalid Credentials' message |
| Actual Behaviour | Message displayed correctly |
| Comments | None |
| Expected Result | Error message displayed |
| Result (Pass/Fail) | Pass |

Product search by name

| Field | Value |
| --- | --- |
| Test case ID | TC004 |
| Test case Name | Product search by name |
| Scenario ID | BR001 |
| Test Case Description | Verify that search returns correct product |
| Input Data | Search term: 'Organic Seeds' |
| Expected Behaviour | Relevant products displayed |
| Actual Behaviour | Products displayed correctly |
| Comments | Speed acceptable |
| Expected Result | Matching products listed |
| Result (Pass/Fail) | Pass |

Add selected product to cart

| Field | Value |
| --- | --- |
| Test case ID | TC005 |
| Test case Name | Add selected product to cart |
| Scenario ID | BR001 |
| Test Case Description | Validate product is added to cart |
| Input Data | Select 'Fertilizer A' and click Add to Cart |
| Expected Behaviour | Product appears in cart |
| Actual Behaviour | Product added successfully |
| Comments | UI responsive |
| Expected Result | Product present in cart |
| Result (Pass/Fail) | Pass |

Email Confirmation of Order placed

| Field | Value |
| --- | --- |
| Test case ID | TC006 |
| Test case Name | Email Confirmation of Order placed |
| Scenario ID | BR006 |
| Test Case Description | Verify email confirmation after order placement |
| Input Data | Order placed successfully |
| Expected Behaviour | Email sent to user in correct format |
| Actual Behaviour | Format issues observed |
| Comments | Signature missing, spacing uneven |
| Expected Result | Proper email confirmation |
| Result (Pass/Fail) | Partially Pass |

Make payment using UPI

| Field | Value |
| --- | --- |
| Test case ID | TC007 |
| Test case Name | Make payment using UPI |
| Scenario ID | BR006 |
| Test Case Description | Verify if payment through UPI is successful |
| Input Data | Select UPI and complete transaction |
| Expected Behaviour | Payment completed, order confirmed |
| Actual Behaviour | Successful payment |
| Comments | Redirection smooth |
| Expected Result | Order confirmed |
| Result (Pass/Fail) | Pass |

Track product delivery

| Field | Value |
| --- | --- |
| Test case ID | TC008 |
| Test case Name | Track product delivery |
| Scenario ID | BR006 |
| Test Case Description | Check live tracking link for order |
| Input Data | Order ID |
| Expected Behaviour | Delivery tracking info displayed |
| Actual Behaviour | Info shown correctly |
| Comments | Update delay noticed (2 minutes) |
| Expected Result | Tracking available |
| Result (Pass/Fail) | Pass |

Manufacturer uploads new product

| Field | Value |
| --- | --- |
| Test case ID | TC009 |
| Test case Name | Manufacturer uploads new product |
| Scenario ID | BR002 |
| Test Case Description | Validate successful product upload |
| Input Data | Product form with all fields |
| Expected Behaviour | Product appears in catalog |
| Actual Behaviour | Product uploaded |
| Comments | Image quality reduced on upload |
| Expected Result | Product listed properly |
| Result (Pass/Fail) | Pass |

Forgot password flow

| Field | Value |
| --- | --- |
| Test case ID | TC010 |
| Test case Name | Forgot password flow |
| Scenario ID | BR001 |
| Test Case Description | Verify password reset functionality |
| Input Data | Registered email |
| Expected Behaviour | Reset link emailed to user |
| Actual Behaviour | Link sent and clickable |
| Comments | Link expires in 10 minutes |
| Expected Result | Reset password link works |
| Result (Pass/Fail) | Pass |

Question 6 – DB Design – 8 Marks

Database Design for the Online Agriculture Store

After the business analyst communicates the requirements to the project team, the database architects design a scalable, normalized database schema to support the agriculture store’s key functionalities. The Entity-Relationship Diagram (ERD) captures the core entities:

- Users (Farmers, Manufacturers, Admins) – Stores login credentials, contact details, and roles.

- Products – Contains details like name, category (seeds/fertilizers/pesticides), price, stock, and manufacturer_id (FK).

- Orders – Links farmer_id, product_id, quantity, payment_status, and delivery_address.

- Payments – Records transaction IDs, payment method (COD/UPI/card), and timestamps.

- Reviews – Stores farmer_id, product_id, rating, and comments.

Data Flow:

- Inflow:

  - Manufacturers upload product data → Stored in the Products table.

  - Farmers place orders → Data flows to Orders and Payments tables.

- Outflow:

  - Product catalogs are fetched from Products → Displayed to farmers.

  - Admin dashboards pull sales reports from Orders and Payments.

Normalization & Optimization:

- 3NF (Third Normal Form) minimizes redundancy (e.g., separating Users and Products).

- Indexes on product_id and farmer_id speed up search queries (BR001).

- Foreign Keys enforce referential integrity (e.g., no order can exist without a valid farmer_id).

Security & Compliance:

- Encryption for sensitive data (passwords, payment details).

- Audit logs track changes to product prices/stock (for admin reviews).

This design ensures efficient data handling, aligns with business requirements (BR001-BR011), and supports future scalability (e.g., adding regional warehouses).

Question 7 – Data Flow Diagram - 3 Marks

A Data Flow Diagram (DFD) is a graphical representation of the flow of data through a system. It shows how data moves between processes, data stores, external entities, and how it's transformed.

It helps in understanding the system’s functionality, focusing on where data comes from, how it’s processed, and where it goes.

✅ DFD Key Elements (Symbols)

| Symbol | Name | Description |
| --- | --- | --- |
| 🟦 Rectangle | External Entity | Source or destination of data (e.g., User, Farmer, Manufacturer) |
| 🟩 Rounded Box | Process | Action performed on data (e.g., Place Order, Make Payment) |
| 🟨 Open-ended Rectangle | Data Store | Data at rest (e.g., Order Database, Product List) |
| ➡️ Arrow | Data Flow | Movement of data (e.g., User submits payment info) |

Question 8 – Change Request - 10 Marks

Change Request Management in the Online Agriculture Store Project

A Change Request (CR) is a formal proposal to modify the project’s scope, features, or deliverables after the initial requirements have been finalized. In the Online Agriculture Store project, change requests may arise due to evolving stakeholder needs, technical constraints, or market demands. For instance, if farmers request a bulk-order discount feature post-requirement sign-off, the BA documents this as a CR, detailing the impact on timelines, costs, and existing functionalities (e.g., checkout process adjustments). The CR is then evaluated by the Change Control Board (CCB)—comprising Mr. Henry (business head), Mr. Karthik (delivery head), and the technical team—who assess feasibility and prioritize it against project goals. Approved CRs trigger updates to use cases (e.g., "Place Bulk Order"), database schemas (e.g., discount fields in Orders table), and test cases, while rejected CRs are logged for future consideration. A robust version control system tracks all changes, ensuring transparency and minimizing disruptions to the 18-month timeline. For example, adding UPI AutoPay (a post-sign-off request) would require:

- Documentation updates (BRD, FRD),

- Payment gateway API modifications,

- UAT revisions, and

- Stakeholder communication about the new feature’s rollout.

Effective CR management ensures the project adapts to real-world needs without compromising core deliverables like search (BR001) or product upload (BR002).

Key Components of a CR:

- Description (e.g., "Add bulk-order discounts"),

- Justification (farmer demand),

- Impact Analysis (2-week delay, +5% cost),

- Approval/Rejection Status.

Question 9 – Change Request Vs an Enhancement - 5 Marks

Change Request vs. Enhancement in the Online Agriculture Store Project

In the Online Agriculture Store, a Change Request (CR) and an Enhancement serve distinct purposes in the project lifecycle. A Change Request refers to a formal proposal to modify or correct an existing requirement due to gaps, errors, or unforeseen challenges. For example, if the initial payment gateway integration (BR005) fails to support a specific UPI provider requested by farmers, a CR is raised to address this deviation from the original scope. CRs often arise from defects, compliance updates, or stakeholder feedback and require impact analysis on budget, timeline, and system architecture before approval by the Change Control Board (CCB).

On the other hand, an Enhancement is an optional improvement proposed to add new value to the system beyond the agreed requirements. For instance, introducing a AI-based crop recommendation feature—not part of the original BRD—would be classified as an enhancement. Enhancements are typically lower priority and deferred to future phases unless they align with strategic goals (e.g., improving farmer retention). While CRs are often urgent (e.g., fixing a COD payment bug), enhancements are discretionary (e.g., adding multilingual support).

Key Differences:

| Aspect | Change Request | Enhancement |
| --- | --- | --- |
| Purpose | Corrects/adapts existing functionality | Adds new functionality |
| Priority | High (blocks core features) | Low (post-MVP) |
| Trigger | Bugs, compliance, stakeholder complaints | Market demand, innovation opportunities |
| Approval Process | Rigorous (CCB review + impact analysis) | Flexible (business case evaluation) |

Example in Agriculture Store:

- CR: Fixing a bug where product search (BR001) fails for regional language inputs.

- Enhancement: Proposing a "subscription model" for recurring fertilizer deliveries.

Impact: CRs ensure system reliability, while enhancements drive competitive advantage. Both require documentation but differ in urgency and strategic alignment.

Question 10 – Estimations - 6 Marks

Estimation Process for the Online Agriculture Store Project

Estimation in the Online Agriculture Store project involves predicting the time, effort, and resources required to deliver the system within the 18-month timeline and 2 Crore INR budget. The Business Analyst (BA) collaborates with the technical team (developers, DB admins) and stakeholders (farmers, manufacturers) to break down tasks using techniques like:

- Work Breakdown Structure (WBS):

  - Divides the project into phases (e.g., Requirement Analysis, Development, UAT) and sub-tasks (e.g., "Design login page," "Integrate UPI payments").

  - Example: The "Product Search" feature (BR001) is split into UI design (2 weeks), backend development (3 weeks), and testing (1 week).

- Three-Point Estimation:

  - Calculates optimistic (O), pessimistic (P), and most likely (M) scenarios for each task to mitigate risks.

  - Formula: *(O + 4M + P) ÷ 6* → E.g., Payment gateway integration may take 4–8 weeks (likely: 6 weeks).

- Function Point Analysis (FPA):

  - Measures software size based on functionalities like:

    - Inputs (e.g., product upload form),

    - Outputs (e.g., order confirmation email),

    - Queries (e.g., search filters).

  - Converts these to person-hours (e.g., 1 function point = 8 hours).

- Expert Judgment:

  - Leverages inputs from senior developers (Ms. Juhi) or past projects (e.g., similar e-commerce platforms).

Challenges & Mitigations:

- Unclear farmer requirements → Conduct prototyping sessions to refine estimates.

- Remote logistics delays → Buffer time for delivery partner onboarding.

Output: A Gantt chart with milestones (e.g., "Q1: Complete Manufacturer Dashboard") and resource allocation (e.g., 2 Java developers for 3 months).

Why It Matters: Accurate estimation ensures the project meets its CSR goals while addressing rural farmers' needs without cost overruns.

Question 11 – UAT – 6 Marks

User Acceptance Testing (UAT) is the final phase of software testing, where real users or stakeholders test the system to ensure it meets the business requirements and is ready for release.

🔎 UAT answers the question:
👉 "Does the system do what the users need it to do?"

🧑‍💼 Who performs UAT?

- End users (e.g., farmers, manufacturers in your project)

- Business owners (e.g., Mr. Henry, Mr. Pandu)

- Client representatives

- Sometimes, BAs guide UAT but do not perform it themselv

UAT (User Acceptance Testing) and Project Closure Process for Online Agriculture Store

1. UAT Execution & Handling

As the Business Analyst (BA), I will coordinate User Acceptance Testing (UAT) to ensure the final product aligns with stakeholder expectations before go-live.

Steps:

- UAT Planning:

  - Schedule sessions with key stakeholders (farmers, manufacturers, admins).

  - Prepare test scenarios based on BR001-BR011 (e.g., "Farmer searches for seeds → adds to cart → pays via UPI").

  - Share UAT environment credentials and test data (sample products, dummy payments).

- Conducting UAT:

  - Farmers test:

    - Product search, checkout, and COD payment (BR005).

    - Order tracking (BR006).

  - Manufacturers test:

    - Product upload and inventory management (BR002).

  - Admins test:

    - Approve/reject products and generate reports.

  - BA Role:

    - Document defects (e.g., "Search filter crashes for pesticide category").

    - Prioritize fixes with developers (critical vs. minor).

- Sign-Off:

  - Stakeholders validate fixes and approve UAT Completion Certificate.

2. UAT Acceptance Process

- Entry Criteria:

  - All functional testing passed.

  - Test environment mirrors production.

- Test Execution:

  - Farmers perform real-world workflows (e.g., bulk orders).

  - Validate edge cases (e.g., payment failure → retry).

- Exit Criteria:

  - 100% test cases executed.

  - 0 critical defects.

  - Stakeholders sign UAT Acceptance Form.

3. Project Closure

- Final Deliverables:

  - Hand over system docs, training manuals, and source code.

  - Provide post-launch support contacts.

- Lessons Learned:

  - Conduct a retrospective meeting to document successes (e.g., seamless UPI integration) and improvements (e.g., better farmer onboarding).

- Formal Sign-Off:

  - Client (Mr. Henry) signs the Project Closure Report, releasing the team.

Question 12 – Project Closure Document - 6 Marks

Project Closure Document for Online Agriculture Store

The Project Closure Document serves as the formal record confirming the completion of the Online Agriculture Store project, ensuring all deliverables meet stakeholder expectations and business objectives. This document includes:

- Project Summary – Overview of goals achieved, such as enabling farmers to search products (BR001), manufacturers to upload inventory (BR002), and supporting multi-payment options (BR005) within the 18-month timeline and 2 Crore INR budget.

- Deliverables Review – Lists all completed outputs:

  - Technical: Deployed web/mobile app, database, APIs.

  - Documentation: BRD, FRD, user manuals, and training guides for farmers/manufacturers.

  - Testing Artifacts: UAT reports, defect logs, and UAT Acceptance Form signed by Mr. Henry.

- Performance Metrics – Measures success against KPIs:

  - System: Load time <3 seconds (met for 95% of users).

  - Business: 1,000+ farmers onboarded in the pilot phase.

- Lessons Learned – Highlights successes (e.g., effective COD integration) and improvements (e.g., earlier farmer feedback sessions).

- Formal Sign-Off – Signed by Mr. Henry (Client), Mr. Karthik (Delivery Head), and BA, confirming project closure and releasing resources.

- Post-Transition Plan – Outlines 30-day support for bug fixes and handover to the maintenance team (e.g., Mr. Mike for network issues).

Purpose: Ensures accountability, provides audit trails, and captures insights for future CSR projects.