AGILE DELIVERABLES

Documented by V Niharika

Date : 15-09-2025

Agile Documents –

Document 1: Definition of Done

Definition of Done (DoD) for the Human  Machine Interface (HMI)

For an HMI Agile project, a feature is considered done when the designed interface is fully implemented, tested for functionality, usability, performance, and accessibility, integrated with backend/embedded systems without defects, documented properly, and accepted by the Product Owner as a potentially shippable product increment.

Checklist for DoD:

Code & Development

- Code implemented, peer-reviewed, and merged to main branch.

- Code follows naming conventions and coding standards.

- Unit tests written with ≥ 80% coverage.

Functionality

- Tagging options (Single, Multiple, No Stow) implemented and functional.

- Feedback/dislike option for poor-quality media is working.

- Dashboards/reports for supervisors are updated and accessible.

Testing

- Unit testing passed.

- Integration testing passed.

- UAT (User Acceptance Testing) completed with stakeholders.

- No critical/high defects remain open.

Performance & Quality

- Video/image clarity meets agreed standards.

- System performance improved (e.g., video loads 30–40% faster).

- Load testing completed for large video files.

Documentation

- User stories updated with acceptance criteria.

- Technical documentation updated.

- User training material prepared (for associates).

Deployment & Compliance

- Code deployed in staging/production environment via CI/CD.

- Security checks completed and privacy compliance verified.

- Feature demoed in sprint review to product owner/stakeholders.

Definition of Ready:

It is a set of clear criteria that a user story must meet before the development team can start working on it in a sprint. It ensures the story is well-defined, understood, estimated, prioritized, and free of major blockers, so the team can confidently commit to delivering it.

Clear User Story – Written in the format “As a … I want … so that …” and easily understood by all team members.

Acceptance Criteria Defined – Testable and measurable conditions for success are documented.

Dependencies Identified – Any external inputs (e.g., videos/pictures from fulfillment center, compliance datasets) are available or planned.

Data Availability Confirmed – Sample videos/pictures for testing are provided.

Effort Estimated – Story points assigned by the development team.

Priority Set – Product Owner has prioritized the story in the backlog.

Non-Functional Needs Considered – Clarity, video quality standards, performance, and audit logging requirements are captured.

Document 2- Product Vision

| Scrum Project | Human Machine Interface |
| --- | --- |
| Venue: | Online – Microsoft Teams |
| Date: | 16-September-2025 |
| Start time: | 10:00 AM |
| End time: | 12:00 PM |
| Duration: | 2 Hours |
| Client: | Amazon Fulfillment Centre – Operations & Quality Team |
| Stakeholder list: | Associates (End Users) Supervisors / Managers Product Managers QA/Compliance Team Development Team |
| Scrum Role | Name |
| Scrum Master: | Vinod |
| Product Owner: | Niharika |
| Scrum Developer 1: | Madhuri (Frontend – ReactJS) |
| Scrum Developer 2: | Abhinaya (Backend – Node.js/Java) |
| Scrum Developer 3: | Vardhan (AI/ML – Python) |
| Scrum Developer 4: | Sara (UI/UX Designer |
| Scrum Developer 5: | Arun (QA Engineer) |

### Vision

To deliver a smart and reliable Human Machine Interface (HMI) tool that empowers associates, supervisors, and fulfilment centre teams with accurate tagging, high-quality video verification, real-time dashboards, and continuous improvements through Agile, ensuring efficiency, transparency, and compliance in product placement.”

| Target Group | Needs / Pain Points | Product / Solution | Value / Benefit |
| --- | --- | --- | --- |
| End Users / Operators | Easy-to-use interface, minimal errors, quick navigation | Intuitive HMI screens & controls | Increased efficiency, reduced errors, improved satisfaction |
| Managers / Supervisors | Real-time monitoring, performance insights | Dashboards and reporting features | Better decision-making and process visibility |
| IT / Maintenance Team | Seamless integration, maintainable system | Well-documented HMI with backend integration | Reduced maintenance effort, reliable system operation |
| Business Stakeholders | Timely delivery, measurable ROI | Agile-developed, tested HMI product | Faster deployment, higher ROI, stakeholder confidence |

Document 3 UserStories

# User Stories – Human Machine Interface ( HMI)

| User story No: US-01 | Tasks: Integrate fulfillment center API, display media, functional testing | Priority: High |
| --- | --- | --- |
| Value statement: As an associate, I want to view videos/pictures from the fulfillment center so that I can check product stowing. |  |  |
| BV: 500 | CP: 8 | Acceptance criteria: Videos and pictures load without errors Media linked to the correct bin/job ID Playback smooth with no lag |

| User story No: US-02 | Tasks: Build tagging UI, connect database, store tagging result | Priority: High |
| --- | --- | --- |
| Value statement: As an associate, I want to tag a bin as Single Product, Multiple Products, or No Stow so that I can mark |  |  |
| BV: 500 | CP: 8 | Acceptance criteria: Tagging options (Single/Multiple/No Stow) visible Tagging data saved in DB Saved tags retrievable in reports |

| User story No: US-03 | Tasks: Add dislike button, capture feedback, store in DB, generate reports | Priority: Medium |
| --- | --- | --- |
| Value statement: As an associate, I want to dislike poor-quality videos/pictures so that future versions improve. |  |  |
| BV: 200 | CP: 5 | Acceptance criteria: Dislike option visible on media Dislike stored with user ID and media ID Dislike reports visible to supervisors |

| User story No: US-04 | Tasks Design report dashboard, build charts, add export function | Priority: Medium |
| --- | --- | --- |
| Value statement: As a supervisor, I want to see reports of tagging results so that I can track accuracy and errors. |  |  |
| BV: 200 | CP: 5 | Acceptance criteria: Reports display aggregated tagging data Supervisor can filter by associate/date/bin Reports exportable in PDF/Excel |

| User story No: US-05 | Tasks: Implement version control, migration process, testing | Priority: High |
| --- | --- | --- |
| Value statement: As a system admin, I want version management so that I can roll out updates every 6–12 months with improved media quality. |  |  |
| BV: 500 | CP: 8 | Acceptance criteria: New version deployed successfully Previous data intact Version change logged in system |

| User story No: US-06 | Tasks Create language packs, apply translations, UI testing | Priority: Low |
| --- | --- | --- |
| Value statement: As an associate, I want the portal in my preferred language so that I can easily understand instructions. |  |  |
| BV: 50 | CP: 2 | Acceptance criteria: Videos and pictures load without errors Media linked to the correct bin/job ID Playback smooth with no lag |

| User story No: US-07 | Tasks: Train AI model, integrate AI predictions, validation testing | Priority: Medium |
| --- | --- | --- |
| Value statement: As an associate, I want the system to highlight suspected stow errors using AI so that I can review faster. |  |  |
| BV: 200 | CP: 5 | Acceptance criteria AI highlights stow errors automatically Accuracy ≥ 80% in test cases Associate can override AI suggestion |

| User story No: US-08 | Tasks: Add report filters, update DB queries, test filtering | Priority: Medium |
| --- | --- | --- |
| Value statement: As a manager, I want to filter reports by error type so that I can focus on specific issues. |  |  |
| BV: 200 | CP: 5 | Acceptance criteria: Reports filterable by error type Filters apply instantly without refresh Filtered results downloadable |

| User story No: US-09 | Tasks Implement logging, create audit trail reports, export functionality | Priority: High |
| --- | --- | --- |
| Value statement: As an IT admin, I want audit trails of tagging actions so that I can ensure compliance. |  |  |
| BV: 500 | CP: 8 | Acceptance criteria: Each action logged with user ID, timestamp Audit logs exportable Immutable trail maintained |

| User story No: US-10 | Tasks: Add tooltips, content entry, UI testing | Priority: Low |
| --- | --- | --- |
| Value statement: As an associate, I want tooltips/help text on tagging options so that I can understand them quickly. |  |  |
| BV: 50 | CP: 2 | Acceptance criteria: Tooltip appears on hover Tooltip content is correct Tooltips available for all tagging options |

| User story No: US-11 | Tasks: Configure notification rules, implement push/email alerts, testing | Priority: Medium |
| --- | --- | --- |
| Value statement: As a supervisor, I want notifications when poor-quality videos are flagged so that I can escalate them. |  |  |
| BV: 500 | CP: 8 | Acceptance criteria: Notifications sent instantly when flagged Only relevant supervisors receive alerts Notification logged in system |

| User story No: US-12 | Tasks: Translate report templates, implement language selector | Priority: Low |
| --- | --- | --- |
| Value statement: As a stakeholder, I want multilingual reports so that global teams can use them.. |  |  |
| BV: 50 | CP: 2 | Acceptance criteria: Reports generated in multiple languages Correct language displayed for chosen option |

| User story No: US-13 | Tasks: Add pause/replay controls, test playback | Priority: High |
| --- | --- | --- |
| Value statement: As an associate, I want to pause/replay videos so that I can verify stow actions accurately.. |  |  |
| BV: 500 | CP: 8 | Acceptance criteria: Pause button works instantly Replay starts from beginning Controls work on all devices |

| User story No: US-14 | Tasks: Define KPIs, create metrics dashboard, integrate data sources | Priority: Medium |
| --- | --- | --- |
| Value statement: As a manager, I want KPIs for accuracy rates so that I can measure associate performance.. |  |  |
| BV: 200 | CP: 5 | Acceptance criteria: KPI dashboard displays daily/weekly accuracy Data updated in real time Export option available |

| User story No: US-15 | Tasks: Implement login system, configure roles, security testing | Priority: High |
| --- | --- | --- |
| Value statement: As an IT admin, I want secure login and role-based access so that only authorized users access data. |  |  |
| BV: 500 | CP: 8 | Acceptance criteria: Users log in with valid credentials Roles restrict access correctly Unauthorized access blocked |

| User story No: US-16 | Tasks: Build responsive design, test on mobile devices | Priority: Medium |
| --- | --- | --- |
| Value statement: As an associate, I want mobile access to the HMI portal so that I can review stows on handheld devices. |  |  |
| BV: 200 | CP: 5 | Acceptance criteria: Portal loads on mobile browser UI responsive to screen size Full functionality available on mobil |

| User story No: US-17 | Tasks: Enable download option, handle file formats, testing | Priority: Low |
| --- | --- | --- |
| Value statement: As a supervisor, I want to download flagged images/videos so that I can review offline. |  |  |
| BV: 50 | CP: 2 | Acceptance criteria: Files download successfully Correct file format maintained Download history logged |

| User story No: US-18 | Tasks: Automate weekly report generation, email integration | Priority: Medium |
| --- | --- | --- |
| Value statement: As a manager, I want weekly summary reports so that I can track overall performance.. |  |  |
| BV: 200 | CP: 5 | Acceptance criteria: Report auto-generated weekly Report emailed to managers Data matches actual system metrics |

| User story No: US-19 | Tasks: Create training mode, load sample videos, test tagging | Priority: Medium |
| --- | --- | --- |
| Value statement: As an associate, I want a training mode with sample videos so that I can practice tagging. |  |  |
| BV: 200 | CP: 5 | Acceptance criteria: Training mode accessible separately Mock tasks available for practice Results not included in live reports |

| User story No: US-20 | Tasks: Capture feedback, link backlog system, store results | Priority: High |
| --- | --- | --- |
| Value statement: As a product owner, I want a backlog of feedback items from associates so that future releases address real issues. |  |  |
| BV: 500 | CP: 8 | Acceptance criteria: Feedback form available for associates Feedback stored with metadata Backlog auto-updated with new items. |

Document 4: Agile PO Experience

As the Product Owner, my responsibilities in the Content Integrity Initiative (SRT Project):

### Responsibilities:

- Acted as the primary point of contact for stakeholders, gathering requirements for the HMI system and translating them into actionable user stories.

- Prioritized and managed the product backlog to ensure high-value HMI features were delivered each sprint.

- Defined user stories with clear acceptance criteria, ensuring usability, performance, and accessibility standards were met.

- Collaborated with the Scrum team during sprint planning, daily stand-ups, sprint reviews, and retrospectives to ensure smooth Agile delivery.

- Conducted demos and feedback sessions with stakeholders, refining features based on user input and business needs.

- Ensured integration with backend/embedded systems while maintaining a seamless user experience.

- Monitored progress to ensure the delivery of potentially shippable increments aligned with the project vision.

### Lessons Learned:

- Stakeholder Collaboration is Key

  - Early and continuous engagement with stakeholders helped clarify requirements and reduced rework.

- Clear Acceptance Criteria Prevents Ambiguity

  - Writing precise user stories with well-defined acceptance criteria improved testing and delivery quality.

- Prioritization Drives Value

  - Focusing on high-value features first ensured that the most critical HMI functionalities were delivered on time.

- Regular Demos Enhance Feedback

  - Sprint reviews and live demos enabled timely feedback, resulting in a more user-friendly interface.

- Integration Challenges Must Be Anticipated

  - Early coordination with backend/embedded teams prevented integration bottlenecks later in the project.

- Testing Early Saves Effort

  - Incorporating unit, usability, and accessibility testing in early sprints reduced defects in later stages.

- Documentation Supports Maintenance

  - Keeping design, technical, and user documentation updated ensured easier onboarding and system maintenance.

- Team Communication Improves Efficiency

  - Daily stand-ups, retrospectives, and open communication helped in quick issue resolution and smoother sprints.

Document 5: Product and sprint backlog and product and sprint burndown charts

Product Backlog

| User Story ID | User Story | Tasks | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| US0001 | As an associate, I want to view videos/pictures from the fulfillment center so that I can check product stowing. | Integrate APIs, Display media, Test | High | 500 | 8 | Sprint 1 |
| US0002 | As an associate, I want to tag a bin as Single Product, Multiple Products, or No Stow so that I can mark placement accuracy. | UI buttons, DB updates, Validation | High | 500 | 8 | Sprint 1 |
| US0003 | As an associate, I want to mark poor-quality videos/pictures with dislike so that they can be improved in the next version. | Like/Dislike option, Store feedback | Medium | 200 | 5 | Sprint 1 |
| US0004 | As a supervisor, I want to see reports of tagging results so that I can track accuracy and errors. | Dashboard, Charts, Export option | Medium | 200 | 2 | Sprint 2 |
| US0005 | As a system admin, I want version management so that I can roll out updates every 6–12 months with improved quality. | Versioning module, Migration, Testing | High | 500 | 8 | Sprint 1 |
| US0006 | As an associate, I want the portal in my preferred language so that I can easily understand instructions. | Language pack, Localization | Low | 100 | 2 | Sprint 2 |
| US0007 | As an associate, I want the system to highlight suspected stow errors using AI so that I can review them faster. | AI integration, Training, Testing | Medium | 200 | 3 | Sprint 3 |
| US0008 | As a manager, I want to filter reports by error type so that I can focus on specific issues. | Add filters, Query DB, Update dashboard | Medium | 200 | 3 | Sprint 3 |
| US0009 | As IT admin, I want audit trails of tagging actions so that I can ensure compliance and accountability. | Log actions, Create audit reports | High | 500 | 8 | Sprint 2 |
| US0010 | As an associate, I want tooltips/help text on tagging options so that I can understand them quickly. | Add tooltips, Update UI | Low | 50 | 1 | Sprint 5 |
| US0011 | As a supervisor, I want notifications when poor-quality videos are flagged so that I can escalate them. | Notification engine, Rules setup | Medium | 200 | 3 | Sprint 4 |
| US0012 | As a stakeholder, I want multilingual reports so that global teams can use them. | Report localization, Language switch | Low | 100 | 2 | Sprint 4 |
| US0013 | As an associate, I want to pause/replay videos so that I can verify stow actions accurately. | Video controls, UI testing | High | 500 | 5 | Sprint 5 |
| US0014 | As a manager, I want KPIs for accuracy rates so that I can measure associate performance. | Define KPIs, Build metrics dashboard | Medium | 200 | 3 | Sprint 5 |
| US0015 | As IT admin, I want secure login and role-based access so that only authorized users access data. | Authentication, Role mapping, Security tests | High | 500 | 8 | Sprint 3 |
| US0016 | As an associate, I want mobile access to the HMI portal so that I can review stows on handheld devices. | Mobile UI, Responsive design | Medium | 200 | 3 | Sprint 5 |
| US0017 | As a supervisor, I want to download flagged images/videos so that I can review them offline. | Download option, File handling, Testing | Low | 100 | 1 | Sprint 4 |
| US0018 | As a manager, I want weekly summary reports so that I can track overall performance. | Auto-generate reports, Email delivery | Medium | 200 | 2 | Sprint 5 |
| US0019 | As an associate, I want a training mode with sample videos so that I can practice tagging. | Training module, Mock videos, Validation | Medium | 200 | 3 | Sprint 2 |
| US0020 | As a product owner, I want a backlog of feedback items from associates so that future releases address real issues. | Feedback capture, Backlog integration | High | 500 | 8 | Sprint 4 |

Sprint Backlog

| User Story ID | User Story | Tasks | Owner | Status | Estimated Effort |
| --- | --- | --- | --- | --- | --- |
| US-01 | As an associate, I want to view videos/pictures from the fulfillment center so that I can check product stowing. | Integrate API, Display media, Testing | Dev Team | In Progress | 16 hrs |
| US-02 | As an associate, I want to tag a bin as Single/Multiple/No Stow so that I can mark placement accuracy. | Build tagging UI, Connect DB, Save tags | Dev Team | To Do | 12 hrs |
| US-03 | As an associate, I want to dislike poor-quality videos/pictures so that future versions improve. | Add dislike button, Save feedback, Reports | Dev Team | To Do | 10 hrs |
| US-04 | As a supervisor, I want to see reports of tagging results so that I can track accuracy and errors. | Build dashboard, Add filters, Export option | BI Team | To Do | 17 hrs |
| US-05 | As a system admin, I want version management so that I can roll out updates every 6–12 months. | Versioning module, Migration, Testing | DevOps | To Do | 9 hrs |

Burnup chart

Burndown chart

Document 6: Sprint meetings

Meeting Type 1: Sprint Planning meeting

| Date | 01-July-2025 |
| --- | --- |
| Time | 9:00 AM – 11:00 AM |
| Location | Online (Teams) |
| Prepared By | Scrum Master |
| Attendees | Product Owner, Scrum Master, Dev Team |

Agenda Topics

| Topic | Presenter | Time allotted |
| --- | --- | --- |
| Discuss Sprint 1 scope | Product OWNER | 2 weeks |
| Story estimation & BV/CP assignment | BA | 45mins |

Other Information

| Observers | Stakeholders |
| --- | --- |
| Resources | JIIRA board , Backlog |
| Special Notes | Focus on Human Machine Interface features |

Meeting Type 2: Sprint review meeting

| Date | 10-July-2025 |
| --- | --- |
| Time | 4:00 PM |
| Location | Teams |
| Prepared By | Scrum Master |
| Attendees | PO , BA , QA, SM, MANAGER |

| Sprint status | Things to demo | Quick updates | What’s next |
| --- | --- | --- | --- |
| 100% HMI Portal base UI & Backend API completed Video & Picture integration from Amazon Fulfillment Center functional. | Tagging workflow with live video/picture feed Dislike feature for poor-quality media | Feedback loop tested with sample videos from fulfillment center. Audit logs for tagging actions completed | Add version management functionality for 6–12 month updates. Prepare metadata validation for future (quality checks, tagging consistency) |

Meeting Type 3: Sprint retrospective meeting

| Date | 23-Sep-2025 |
| --- | --- |
| Time | 10:00 AM – 11:00 AM |
| Location | Online (MS Teams) |
| Prepared By | Scrum Master / BA |
| Attendees | Scrum Team (PO, SM, Dev, QA) |

| Agenda | What went well | What didn’t go well | Questions | Reference |
| --- | --- | --- | --- | --- |
| Sprint Goal Review | Review. Tagging options (Single, Multiple, No Stow) completed and tested with sample videos. | Dashboard filters not delivered fully in sprint | Should dashboard reporting be split into smaller user stories?. | Sprint Goal Document |
| Collaboration | Dev & Fulfillment Center team worked closely to get sample videos | Few associates missed daily stand-ups | How to improve engagement in daily scrums? | Jira |
| Technical Setup | Dislike feature for poor-quality videos integrated successfully | Video quality validation rules not fully configured | Should video clarity rules be prioritized in Sprint 2? | User Stories |

Meeting Type 4: Daily Stand-up meeting

| Question | Name/Role | Week “1” (from 01-07-2025 to 15-07-2025) Monday; Tuesday; Wednesday; Thursday; Friday; Saturday; Sunday. |
| --- | --- | --- |
| What did you do yesterday? | Developer 1. Developer 2. Developer 3.. | Set up video feed integration with Fulfillment Center; Built tagging UI (Single/Multiple/No Stow); Stow). Fixed bugs in tagging save logic; Prepared demo for PO; Prepared demo for PO; -; -. Created dislike button for poor-quality videos.; Implemented dislike feedback storage; Tested dislike functionality on pictures; Debugged dislike counts not updating; Completed unit tests for dislike module; -; -. Designed dashboard schema.; Built initial reporting API; Integrated dashboard with sample tagging data; Tested report accuracy; accuracy. QA on dashboard metrics.; -; -. |
| What will you do today? | Developer 1. Developer 2. Developer 3.. | Connect tagging system with database; Enhance tagging with validation checks; Support QA for tagging module; Update tagging documentation; Demo tagging feature in Sprint Review; -; -. Enhance dislike feature with feedback export; Add dislike option for video quality; support QA in testing dislike workflows; Document dislike module; Demo dislike feature in Sprint Review; -; -. Add filters to dashboard (by bin type).; Test dashboard export to CSV; Finalize dashboard UI integration; Prepare sprint review materials; Demo dashboard feature in Sprint Review; -; -. |
| What (if any) is blocking your progress? | Developer 1. Developer 2. Developer 3.. | None; Waiting for Fulfillment Center team to send additional sample videos.; -; -; -; -; -. Delay in getting media quality standards from compliance officer; -; -; -; -; -; -. Need more test data for multiple/no stow cases; -; -; -; -; -; -. |