## Slide 1: GACA Application Development – Auto Code Agenda
Broadridge Financial Solutions Pvt. Ltd.
Prepare by: Anirudh Gottipamula
Date: 29 August 2025

## Slide 2: Investor Communication Solutions – Global Proxy Services
Earlier Process
Manual Editing Agenda
New Requirement
Introduce Auto Code Agenda
Board Recommendations
Management Proposals
Using MX Massages
MT 564 & MT 568

## Slide 3: Situation – The Current Context
Broadridge Financial Solutions Pvt. Ltd. is a global fintech leader providing investor communication and financial services. As part of Investor Communication Solutions (ICS) – Global Proxy Services (GPS), the company manages end-to-end proxy voting and shareholder communications for institutional clients
The GACA (Global Agenda Coding Application) is used to code meeting agendas, board recommendations, and management proposals. Earlier, these were manually entered by analysts, which was time-consuming, and required multiple levels of approval.
Now we improve efficiency and accuracy, a new feature called Auto Code Agenda was introduced.

## Slide 4: Problem – What’s Going Wrong
Despite GACA being an established system within ICS-GPS it faced several operational issues:
Manual Processes & Operational Inefficiencies
Agendas, board recommendations, and management proposals had to be coded manually.
This made the process time-consuming, error-prone, and resource-heavy.
Limited Automation & Real-time Capability
The system lacked auto-coding ability.
Real-time updates from MX, MT564, and MT568 messages were not fully utilized.
Compliance & Accuracy Gaps
Manual coding increased the risk of inconsistent agenda mapping, impacting compliance.
Delays in agenda coding could affect regulatory timelines.
Poor Stakeholder Visibility
Stakeholders had limited visibility into the coding workflow.
No real-time dashboard for tracking agenda coding progress or accuracy.

## Slide 5: Opportunity – What Can Be Improved
Automation of Agenda Coding
1. Introduce Auto Code Agenda feature using MX, MT564, and MT568 messages to minimize manual
intervention.
Reduce dependency on analysts and improve coding accuracy.
2. Improved Operational Efficiency
Streamline agenda, board recommendation, and proposal coding.
Save time and reduce repetitive tasks through automation.
3. Real-time Processing & Updates
Enable direct system-driven agenda coding from incoming corporate action messages.
Faster turnaround time in updating proxy meeting details.
4. Enhanced Compliance & Accuracy
Reduce errors from manual entry.
Ensure standardized and consistent coding, supporting regulatory compliance.
5. Better Stakeholder Visibility
Provide dashboards and real-time monitoring of coded agendas.
Improve transparency for business, operations, and compliance teams.

## Slide 6: Purpose Statement (Goal)
The goal of this project is to automate agenda coding in the GACA application using MX, MT564, and MT568 messages, so that:
Manual effort and errors are reduced
Agenda coding becomes faster and more accurate
Compliance and regulatory requirements are met
Stakeholders get real-time visibility into the process
High-level Outcome: Deliver a reliable, automated, and efficient agenda coding system that improves accuracy, saves time, and enhances client satisfaction.

## Slide 7: Project Objectives (SMART)
1. Specific
  Automate the agenda coding process in GACA application by integrating MX messages (MT564 & MT568).
  Replace manual agenda, board recommendations, and proposal coding with system-driven auto coding.
2. Measurable
  Achieve at least 50–60% reduction in manual coding effort.
  Improve agenda coding accuracy to 95%+.
  Reduce turnaround time from hours/days → minutes.
3. Achievable
  Deliver automation in 3–4 deployment stages with incremental value at each sprint.
  Leverage existing Broadridge infrastructure, tools, and SWIFT message formats.
4. Realistic
  Ensure automation works across multiple agenda types and meeting scenarios without disrupting existing processes.
  Provide adequate training & UAT support for smooth adoption.
5. Time-bound
  Complete feature rollout within one program increment (~3–4 sprints).
  Deliver MVP (basic auto coding) in first 2 sprints, followed by enhancements in subsequent deployments.

## Slide 8: Success Criteria – Benchmarks for Project Success
Automation Coverage
At least 80% of agendas auto-coded successfully using MX / MT564 / MT568 messages.
Accuracy & Compliance
95%+ accuracy in auto-coded agendas compared to manual coding.
No compliance or regulatory breaches due to agenda mapping.
Efficiency Gains
70% reduction in manual effort for analysts.
Processing time reduced from hours/days to minutes.
Stakeholder Satisfaction
Positive feedback from business users, compliance teams, and clients.
Successful UAT sign-off without major defects.
Delivery
Feature delivered in 3–4 deployment stages as per sprint commitments.
MVP released within the planned timeline.
Visibility & Transparency
Dashboards/reports provide real-time tracking of agenda coding.
Improved stakeholder visibility into process status and performance.

## Slide 9: Method / Approach – Project Execution through Agile Methodology
Agile Framework
Adopted Scrum methodology for iterative and incremental delivery.
Work broken into sprints (2 weeks) with clear sprint goals.
Delivered the Auto Code Agenda feature in 3–4 deployment stages.
Requirement Elicitation
Gathered business requirements for automation of Agenda, Board Recommendations,
and Management Proposals.
Translated them into User Stories with Acceptance Criteria in JIRA.
Prioritized backlog using business value (BV) & complexity points (CP).
Sprint Planning & Design
Created process flow diagrams (AS-IS → TO-BE) in Visio.
Designed wireframes / mockups using Axure / Balsamiq.
Defined sprint scope and commitments with Dev & QA teams.

## Slide 10: Method / Approach – Project Execution through Agile Methodology
Development
Built Auto Code Agenda logic using MX, MT564, MT568 messages.
Deployed MVP in early sprints, followed by enhancements in later stages.
Ensured continuous integration and testing.
Testing
Conducted System Testing, SIT, and UAT with business users.
Validated accuracy of automated agenda coding vs manual process.
Collaboration
Daily Stand-ups for progress tracking and issue resolution.
Sprint Reviews to demo working increments to stakeholders.
Retrospectives to capture improvements for next sprints.
Deployment & Release
Released solution in phased deployments (3–4 stages).
Smooth transition from manual to automated agenda coding.

## Slide 11: Project execution through Agile
Agree on the business outcome.
e.g., Automate agenda coding in GACA using MX, MT564 & MT568.
Talk to stakeholders, list needs as User Stories with Acceptance Criteria in Jira.
Order stories by Business Value, risk, and dependencies (BV/CP).
Pick top stories, estimate, break into tasks, confirm Definition of Done (DoD).
Create AS-IS / TO-BE flows (Visio) and wireframes (Axure/Balsamiq).
Develop small, shippable pieces; use CI; keep code integration frequent.
What was done, what’s next, blockers—resolve quickly.
Unit + SIT + Regression; validate data rules.
For GACA: compare auto-coded vs manual results for accuracy.
Show working product to stakeholders; capture feedback & new stories.
What went well / didn’t / actions for next sprint.
Deploy in 3–4 stages (feature flags/canary where needed) with rollback plan.
Business users test against AC; fix defects; obtain formal approval.
Track automation coverage, accuracy (%), time saved, defects.
Feed metrics & feedback back into the backlog; start next sprint.

## Slide 12: Resources - Team Roles
Product Owner – Defined priorities, clarified requirements
Process Analyst (My Role) – Requirement gathering, process flows, user stories, UAT support
Developers – Built Auto Code Agenda feature using MX, MT564 & MT568 messages
QA/Testers – Performed SIT, Regression, UAT validation
Scrum Master – Facilitated Agile ceremonies, removed blockers
Stakeholders / Business Users – Provided feedback, approved UAT

## Slide 13: Risks and Dependencies
Description | Impact | Strategy | Action
Incorrect parsing of MX / MT564 / MT568 messages | Wrong agenda auto-coding, compliance issues | Mitigation | Validate message formats early, build parser test cases
Dependency on external SWIFT message availability | Delay in auto-coding if messages not received | Contingency | Maintain fallback to manual coding when messages missing
Manual-to-Auto transition resistance | Users may prefer old process, adoption issues | Mitigation | Conduct training, share benefits, involve users in UAT
Multiple deployment stages (3–4) | Integration issues between phases | Mitigation | Use feature toggles, regression testing, phased rollouts
Data accuracy & compliance checks | Regulatory breach if coding incorrect | Prevention | Implement validation rules, double verification during UAT
Tool/Infrastructure dependency (JIRA, GACA, SWIFT systems) | Delays if tools/systems downtime occurs | Contingency | Plan buffer in sprints, involve infra team early

## Slide 14: Summary Report
The GACA (Global Agenda Coding Application) project under Broadridge’s Investor Communication Solutions – Global Proxy Services was initiated to overcome the inefficiencies of manual agenda, board recommendation, and proposal coding. The existing process was highly dependent on analysts, time-consuming which created risks in compliance and delayed client deliverables. To address these challenges, the team identified the opportunity to automate agenda coding by leveraging MX messages and SWIFT formats such as MT564 and MT568. The project was executed using Agile Scrum methodology in 3–4 deployment stages, with incremental delivery of features, continuous stakeholder collaboration, and rigorous testing.
As a Process Analyst, my role involved gathering requirements, preparing AS-IS and TO-BE process flows, writing user stories with acceptance criteria, supporting sprint reviews, and facilitating UAT sign-off. Through this structured approach, the project successfully achieved over 80% automation in agenda coding, improved accuracy to more than 95%, and reduced manual effort by nearly 60%, significantly enhancing efficiency and compliance. The Auto Code Agenda feature has transformed the proxy services workflow, providing faster, reliable, and transparent agenda processing, ultimately delivering higher client satisfaction and aligning with regulatory standards.
Project Sponsor
Project Manager

## Slide 15: Thank you!