Question 1 – write Agile Manifesto

The Agile Manifesto outlines a set of guiding values and principles that emphasize flexibility, collaboration, and customer satisfaction in software development. In the context of Scrum Foods, an online food delivery platform, the Agile Manifesto can be understood and applied as follows:

1. Individuals and interactions over processes and tools We prioritize seamless 0collaboration between stakeholders such as customers, restaurants, delivery personnel, and administrators, ensuring that their interactions drive functional development over reliance on rigid tools.

2. Working software over comprehensive documentation Scrum Foods emphasizes fast, functional delivery of features such as real-time tracking, secure registration, and payment integration, rather than exhaustive documentation.

3. Customer collaboration over contract negotiation We actively involve end-users (customers, delivery boys, restaurants) in feedback loops, adapting features like feedback/rating systems and support services to meet their evolving needs.

4. Responding to change over following a plan We are open to change and committed to adapting to evolving customer expectations like 24/7 service, dynamic delivery radius, and real-time responsiveness instead of rigid execution of initial plans.

Absolutely! The **12 Principles of Agile** are the philosophical foundation behind Agile software development. They expand on the values of the Agile Manifesto to guide teams in delivering high-quality products effectively and collaboratively. Here’s a clear and concise breakdown, with Scrum Foods in mind:

1. **Customer satisfaction through early and continuous delivery**

Keep delighting users by delivering working food ordering features frequently—like real-time delivery tracking or seamless restaurant browsing.

2. **Welcome changing requirements, even late in development**

If customers suddenly want voice ordering or a loyalty rewards program, no worries—we adapt fast.

3. **Deliver working software frequently**

Push valuable updates often—maybe a new filter for vegetarian-only restaurants or an improved payment method.

4. **Close, daily collaboration between business people and developers**

The Product Owner (you!) and developers should have regular catch-ups to ensure goals align and blockers are resolved.

5. **Build projects around motivated individuals**

Empower the team—trust that developers, testers, and designers will deliver great work with the right support.

6. **Face-to-face conversation is the best form of communication**

Whether in sprint planning or daily stand-ups, clear verbal communication is key—even virtual face-to-face counts!

7. **Working software is the primary measure of progress**

It’s not about how many documents we’ve written, but whether users can quickly order and receive their food.

8. **Sustainable development, able to maintain a constant pace**

Avoid burnout—scrum teams should maintain a consistent delivery pace, sprint after sprint.

9. **Continuous attention to technical excellence and good design**

Keep that code clean, UI intuitive, and user experience delightful. Refactor often; stay sharp.

10. **Simplicity—the art of maximizing the amount of work not done—is essential**

Don't over-engineer. Deliver just enough to meet the customer's needs.

11. **Self-organizing teams produce the best architectures, requirements, and designs**

Let your team explore creative solutions, like how to optimize food delivery routes.

12. **Regularly reflect and adjust behavior to become more effective**

Use sprint retrospectives to learn what worked and what didn’t—then improve every cycle.

Question 2 -Write minimum 40 User stories and their Acceptance Criteria along with their BV and CP

Of course, KapilKaran! Here are **40 detailed user stories** for the *Scrum Foods* application, each with its **Acceptance Criteria**, **Business Value (BV)**, and **Complexity Points (CP)**. These stories cover all major stakeholders—Customers, Delivery Boys, Restaurants, Admins, and Regional Admins.

---

### 📦 **Customer Stories**

| User Story No: 01 | Tasks: Create customer registration portal | Priority Highest |
| --- | --- | --- |
| S A CUSTOMER / USER |  |  |
| I WANT - Do the registration on the scrum food app |  |  |
| SO THAT - I can order food online |  |  |
| BV - 500 |  | CP 8 |
| =Acceptance Criteria : Should have valid email id ; Send Successful Notification to the user |  |  |

2

| User Story No: 02 | Tasks: create login page for registered users | Priority Highest |
| --- | --- | --- |
| S A CUSTOMER / USER |  |  |
| I want to log in |  |  |
| SO THAT -I can access my dashboard |  |  |
| BV - 500 |  | CP 2 |
| Acceptance Criteria : Valid email/password, login success/failure messages |  |  |

3

| User Story No: 03 | Tasks: Create list of restaurants and add in search Bar | Priority Highest |
| --- | --- | --- |
| S A CUSTOMER / USER |  |  |
| I want to log in |  |  |
| SO THAT -I want to search for restaurants NEAR ME |  |  |
| BV – 1000 |  | CP 5 |
| Acceptance Criteria : Search bar, results within 5 km radius |  |  |

4

| User Story No: 04 | Tasks: Create list of menu restaurants wise | Priority Highest |
| --- | --- | --- |
| S A CUSTOMER / USER |  |  |
| I want to log in |  |  |
| SO THAT - I want to view a restaurant’s menu |  |  |
| BV – 1000 |  | CP 5 |
| Acceptance Criteria : Display categorized menu, price, images |  |  |

5.

| User Story No: 05 | Tasks: Create list of menu restaurants wise | Priority Highest |
| --- | --- | --- |
| As CUSTOMER / USER |  |  |
| I want to select items from the menu |  |  |
| SO THAT - I CAN SELECT THE DISHES |  |  |
| BV – 1000 |  | CP 3 |
| Acceptance Criteria : Quantity selection, Add to cart confirmation |  |  |

6

| User Story No: 06 | ask: User wise create the tab to add the address | Priority Low |
| --- | --- | --- |
| AS A - Online user |  |  |
| I WANT TO - Add the address |  |  |
| SO THAT - I can get food on my addres |  |  |
| BV – 50 |  | CP 1 |
| Acceptance Criteria- once user want to order the food ; it should be delivered to the given address |  |  |

| User Story No: 07 | asks: Create Task: Creat add to card tab Priority | Priority Highest |
| --- | --- | --- |
| S A CUSTOMER / USER |  |  |
| I want to add selected item in the cart |  |  |
| SO THAT - I can get the selected food |  |  |
| BV – 50 |  | CP 1 |
| Acceptance Criteria - All the selected item should get displayed in the cart |  |  |

| User Story No: 08 | Task: create the payment tab with COD ; net banking, UPI + Wallet | Priority Highest |
| --- | --- | --- |
| S A CUSTOMER / USER |  |  |
| I WANT TO - select the payment mode |  |  |
| SO THAT - so the I can make the payment of my choice |  |  |
| BV – 1000 |  | CP 8 |
| Acceptance Criteria - App the payment option should get displayed in the payment mode ; |  |  |

| User Story No: 09 | Task: Tracking tab should be displayed with map Priority: | Priority Highest |
| --- | --- | --- |
| As a Online user |  |  |
| I WANT TO - track my given order |  |  |
| SO THAT - I can be able to view the current state on the map |  |  |
| BV – 50 |  | CP 1 |
| Acceptance Criteria - App should display the map and the current movenement of the order ;Display delivery boy mobile number ;Display delivery boy name in tracking field;Display delivery boy picture |  |  |

| User Story No: 010 | Task: Cancel order tab should be displayed Priority:0 | Priority Highest |
| --- | --- | --- |
| As a Online user |  |  |
| I WANT TO - cancel my orde |  |  |
| SO THAT - if not required I can be able to cancel the whole order |  |  |
| BV – 50 |  | CP 1 |
| Acceptance Criteria - App should be able to cancel the order within the 10 min of the given |  |  |

| User Story No: 11 | Task: Feedback and rating Priority: | Priority Highest |
| --- | --- | --- |
| As a Online user |  |  |
| I WANT TO - share my feed back for food and scrum food app |  |  |
| SO THAT - I can be able to share rating and give opinion on the services |  |  |
| BV – 50 |  | CP 1 |
| Acceptance Criteria - app should be able to show the feedback and rating option where user CAN REVIEW |  |  |

| User Story No: 12 | Task: log out tab should be diaplsyed Priority: | Priority Highest |
| --- | --- | --- |
| As a Online user |  |  |
| I WANT TO - logout from the scrum food app |  |  |
| SO THAT - I can logout |  |  |
| BV – 50 |  | CP 1 |
| Acceptance Criteria - logout button should be displayed (Rule - before logout we need to asked "are you sure you want to logout ") |  |  |

| User Story No: 13 | Task: delivery for user | Priority Highest |
| --- | --- | --- |
| As a - Delivery boy |  |  |
| I WANT TO - register in the scrum food app |  |  |
| SO THAT - I can deliver the food |  |  |
| BV – 50 |  | CP 1 |
| Acceptance Criteria - Registration Screen; Text Boxes for User Name, Password, super ID,Mobile No, Email, Address, Phone Number. Click on Register Button. Send Notification to the user Successful |  |  |

| User Story No: 14 | Task: Owner want to all order periodically | Priority Highest |
| --- | --- | --- |
| As a - Restaurant owner |  |  |
| I WANT TO - see all the order in day / week / month /quarter / year |  |  |
| SO THAT - I can view the list of order |  |  |
| BV – 50 |  | CP 1 |
| Acceptance Criteria - View Order, Display List of orders in the tabular Form day / week /month /quarter / year wise |  |  |

| User Story No: 15 | Task: Admin want to regisration of restaurant | Priority Highest |
| --- | --- | --- |
| As a – Admin |  |  |
| I WANT TO - see the list of restaurants |  |  |
| SO THAT - I can approve the registration |  |  |
| BV – 50 |  | CP 1 |
| Acceptance Criteria- List of restaurant, select Restaurants, verify restaurant details, approve button, reject button, notification to the restaurant. |  |  |

| User Story No: 16 | Task: Owner want to check business report | Priority Highest |
| --- | --- | --- |
| As a - Restaurant owner |  |  |
| I WANT TO - view the revenue report |  |  |
| SO THAT - I can view the restaurant's revenue |  |  |
| BV – 50 |  | CP 1 |
| Acceptance Criteria - Select Reports; Select Revenue Reports; Select to and from date; Select Region (can select all); Generate Report; Download Report in EXCEL; share |  |  |

| User Story No: 17 | Task: Admin to manager regional restaurant | Priority Highest |
| --- | --- | --- |
| As a Admin |  |  |
| I WANT TO - manage regional restaurants |  |  |
| SO THAT - I can track the performance of regional restaurants |  |  |
| BV – 50 |  | CP 1 |
| Acceptance Criteria - Click on performance of restaurants ; select date wise report ; click on generate report which includes restaurant ID - name and revenue ; click on share bustton in excel download |  |  |

| User Story No: 18 | Task: Admin to view business report | Priority Highest |
| --- | --- | --- |
| As a Admin |  |  |
| I WANT TO - see the reginal revenue report |  |  |
| SO THAT - I can view the reginal performance |  |  |
| BV – 50 |  | CP 1 |
| Acceptance Criteria = View performance of each rest of that region in tabular form which includes restaurant name, revenue, generated - Download in excel or PDF |  |  |

| User Story No: 19 | Task: Admin to view refund report | Priority Highest |
| --- | --- | --- |
| As a Admin |  |  |
| I WANT TO - see the refund option. |
| SO THAT - I can able track refund given to the users |  |  |
| BV – 50 |  | CP 1 |
| Acceptance Criteria -All should be able to show - Br all mandatory ; text box field ; display order ID ; text box for description ; submit ; generate issue id ; share refund and display Successful |  |  |

| User Story No: 20 | Task: Ownerr to view Business report ( Revenue) report | Priority Highest |
| --- | --- | --- |
| As a - Restaurant owner |  |  |
| I WANT TO - check the revenue day wise. |
| SO THAT - View revenue generated through Scrum Food app |  |  |
| BV – 50 |  | CP 1 |
| Acceptance Criteria - Mention the list of order generated in a day ; billing done ; revenue generated ; payment received ; fetch in excel |  |  |

Also sharing in other format as accepted by industry

User Story No: 21 Task: Owner to view Business report (Revenue) report Priority: Highest

As a – Restaurant owner
I WANT TO – check the revenue day wise
SO THAT – View revenue generated through Scrum Food app
BV – 50
CP – 1
Acceptance Criteria – Mention the list of orders generated in a day; billing done; revenue generated; payment received; fetch data through Scrum Food app

User Story No: 22 Task: Delivery Boy Registration Priority: Highest

As a – Delivery boy
I WANT TO – register so that I can receive orders
SO THAT – I can start delivering
BV – 500
CP – 2
Acceptance Criteria – Registration form; Fields for ID, mobile, address; Register button

User Story No: 23 Task: View Assigned Orders Priority: Highest

As a – Delivery boy
I WANT TO – view assigned orders
SO THAT – I know what to deliver
BV – 500
CP – 2
Acceptance Criteria – List of assigned orders; Order details

User Story No: 24 Task: Update Order Status Priority: High

As a – Delivery boy
I WANT TO – update order status to delivered
SO THAT – System is up to date
BV – 300
CP – 1
Acceptance Criteria – "Mark as delivered" button; Status updates

User Story No: 25 Task: View Customer Contact Priority: Low

As a – Delivery boy
I WANT TO – view customer contact details
SO THAT – I can call if needed
BV – 50
CP – 1
Acceptance Criteria – Customer name, phone number displayed

User Story No: 26 Task: Update Availability Priority: Medium

As a – Delivery boy
I WANT TO – update my availability
SO THAT – I can receive orders when free
BV – 100
CP – 2
Acceptance Criteria – Toggle availability; Status reflected in system

User Story No: 27 Task: View Delivery History Priority: Medium

As a – Delivery boy
I WANT TO – view my delivery history
SO THAT – I can track my work
BV – 100
CP – 1
Acceptance Criteria – List of completed deliveries; Dates and times

User Story No: 28 Task: Receive Order Notification Priority: High

As a – Delivery boy
I WANT TO – receive notifications for new orders
SO THAT – I can act quickly
BV – 200
CP – 1
Acceptance Criteria – Notification on new order assignment

User Story No: 29 Task: Navigate to Customer Priority: High

As a – Delivery boy
I WANT TO – navigate to customer location
SO THAT – I can deliver efficiently
BV – 200
CP – 2
Acceptance Criteria – Map link/button; Opens navigation app

User Story No: 30 Task: Mark Order Picked Up Priority: High

As a – Delivery boy
I WANT TO – mark an order as picked up
SO THAT – Customer is informed
BV – 200
CP – 1
Acceptance Criteria – "Picked up" button; Status update; Customer notified

User Story No: 31 Task: Payment Confirmation Priority: Medium

As a – Delivery boy
I WANT TO – receive payment confirmation
SO THAT – I know order is paid
BV – 100
CP – 1
Acceptance Criteria – Payment status visible on order details

User Story No: 32 Task: Restaurant Registration Priority: Highest

As a – Restaurant owner
I WANT TO – register my restaurant
SO THAT – I can receive orders
BV – 500
CP – 2
Acceptance Criteria – Registration form; Restaurant details; Submit button

User Story No: 33 Task: Manage Menu Priority: Highest

As a – Restaurant owner
I WANT TO – add/edit menu items
SO THAT – My offerings are up to date
BV – 500
CP – 2
Acceptance Criteria – Add/edit/delete items; Fields for name, price, image

User Story No: 34 Task: View Incoming Orders Priority: Highest

As a – Restaurant owner
I WANT TO – view incoming orders
SO THAT – I can prepare them
BV – 500
CP – 2
Acceptance Criteria – List of new orders; Order details

User Story No: 35 Task: Update Order Status Priority: High

As a – Restaurant owner
I WANT TO – update order status
SO THAT – Customers are informed
BV – 300
CP – 1
Acceptance Criteria – Status options: preparing, ready, out for delivery

User Story No: 36 Task: View Sales Reports Priority: Medium

As a – Restaurant owner
I WANT TO – view sales reports
SO THAT – I can analyze business
BV – 200
CP – 3
Acceptance Criteria – Report page; Filters by date; Download option

User Story No: 37 Task: Set Time Slots Priority: Medium

As a – Restaurant owner
I WANT TO – set available time slots
SO THAT – Customers know when we are open
BV – 100
CP – 2
Acceptance Criteria – Time slot form; Save button; Display on profile

User Story No: 38 Task: Offer Promotions Priority: Medium

As a – Restaurant owner
I WANT TO – offer promotions
SO THAT – I can attract more customers
BV – 100
CP – 2
Acceptance Criteria – Promotion form; Set discount; Validity dates

User Story No: 39 Task: Receive Feedback Priority: Medium

As a – Restaurant owner
I WANT TO – receive feedback
SO THAT – I can improve service
BV – 100
CP – 1
Acceptance Criteria – Feedback list; Customer comments; Ratings

User Story No: 40 Task: Admin Approves Restaurants Priority: Highest

As an – Admin
I WANT TO – approve restaurant registrations
SO THAT – Only verified restaurants are listed
BV – 500
CP – 2
Acceptance Criteria – List of pending registrations; Approve/reject buttons; Notification sent

Question 3_What is epic? Write 2 epics i..e of BV and CP’s

In Agile, an **epic** is a **large user story** that can't be completed in a single sprint and usually represents a major feature or goal. It’s typically broken down into smaller user stories during backlog refinement to make them more manageable.

Here are **2 example epics** for your *Scrum Foods* project, each with estimated Business Value (BV) and Complexity Points (CP):

---

### 🍽️ **Epic 1: Customer Food Ordering Experience**

**Description:**

Enable customers to search for restaurants, view menus, place food orders, choose payment options, and receive delivery.

- **Business Value (BV): Rs 5000** (Extremely critical to business success—core offering)

- **Complexity Points (CP): 30** (Involves integration of UI, backend, payment, and real-time systems)

🔹 *Breaks down into user stories such as:*

- Search and filter restaurants

- View restaurant menu

- Add food to cart

- Select delivery address

- Select payment method

- Place order and receive confirmation

---

### 📍 **Epic 2: Real-Time Order Tracking**

**Description:**

Allow customers and delivery boys to view and update real-time order status from dispatch to delivery with location tracking.

- **Business Value (BV): Rs 3000** (Differentiator from competitors, enhances trust and experience)

- **Complexity Points (CP): 20** (Requires real-time data flow, location APIs, and order status management)

🔹 *Breaks down into user stories such as:*

- Delivery boy updates order status (picked/delivered)

- Customer sees live location of delivery

- System tracks delivery route

- Notifications for status changes

---

Would you like me to map these into a visual board format or assist in breaking them further into detailed user stories?

Question 4) What is the difference between BV and CP

Great question, KapilKaran! Understanding **BV (Business Value)** and **CP (Complexity Points)** is essential for effective Agile planning. Here’s a simple and clear breakdown:

---

### 🔸 **Business Value (BV)**

**What it means:**

BV represents **how valuable a feature is to the business or customer.** It's a reflection of the **impact** a user story will have once it’s delivered.

**Who decides:**

**Stakeholders** (like the Product Owner, Business Owner, clients)

**Based on:**

- Customer satisfaction

- Market demand

- Competitive advantage

- Risk reduction

- Revenue generation potential

**Example:**

Real-time order tracking might have **BV = ₹1000** because it significantly boosts customer experience.

---

### 🔸 **Complexity Points (CP)**

**What it means:**

CP (also called Story Points) measure **how complex or time-consuming** it is to develop a feature. It reflects the **technical effort**, not the importance.

**Who decides:**

**Scrum Developers** during sprint planning using Planning Poker.

**Based on:**

- Lines of code

- Integration challenges

- Testing effort

- Unknowns or technical risks

Example:

That same real-time tracking feature might have **CP = 8**, since it requires live GPS integration and backend coordination.

In short:

- **BV** = *How much we want this feature*

- **CP** = *How hard it is to build it*

Let me know if you want a visual scale or examples with BV-CP comparisons across different stories!

Question 5 –Explain about Sprint

A Sprint is a fixed-length, time-boxed iteration in Scrum—typically 2 weeks in your case—during which the Scrum Team works to deliver a potentially shippable product increment. It’s the heartbeat of Agile development.

- Goal: Deliver working features (like “Add to Cart” or “Track Order”) from the Product Backlog.

- Starts with: Sprint Planning

- Ends with: Sprint Review and Sprint Retrospective

What is sprint Duration: 2 Weeks - Your sprint Value

If your Sprint includes these PBIs:

- Customer Registration (BV: ₹500)

- View Menu (BV: ₹1000)

- Place Order (BV: ₹1000)

- Real-Time Tracking (BV: ₹1000)

✅ If all are completed, your Sprint Value = ₹3,500

What is scrum Duration: 1 day – Your scrum Value

Scrum is the sum of completed tasks for that day.

Example:

If 3 developers each complete 1 task (each task tied to a PBI worth ₹500 BV), then:

- Scrum Value = ₹1500 for that day

This helps track daily momentum and ensures the team is on pace to meet the Sprint Goal.

Question 6 – Explain Product backlog and sprint back log - All 8 Scrum Developers will gather before the sprint starts and understand how many user stories, they can develop in 1 sprint (2 weeks), and move them from the product Backlog to the sprint Backlog. They take inputs from Sprint Retrospective meeting.

Scrum Meeting – Daily Stand-up Meeting End of every Scrum, Scrum Developers will participate in Scrum meeting. Here they must answer 3 Questions. a. What task did you work in this scrum? b. What task will you work on next scrum? c. Any Challenges/impediments? When you will complete the user story?

Great! Let’s break this down clearly for your capstone project:

---

### 📌 **Product Backlog**

The **Product Backlog** is a **master list** of all the features, enhancements, bug fixes, and technical tasks needed to build the complete product—in your case, the *Scrum Foods* app.

- **Owned by:** Product Owner (that’s you!)

- **Includes:** User stories, epics, technical tasks

- **Dynamic:** Continuously updated as new ideas or changes arise

- **Prioritized by:** Business Value (BV), urgency, and customer needs

🧠 *Think of it as your project’s “to-do list” for the entire product lifecycle.*

---

📌 **Sprint Backlog**

The **Sprint Backlog** is a **subset** of the Product Backlog. It contains only the items selected for the current Sprint (2 weeks).

- **Created during:** Sprint Planning Meeting

- **Owned by:** Scrum Team

- **Includes:** Selected PBIs (Product Backlog Items) + Tasks

- **Fixed during Sprint:** No changes allowed once Sprint starts

🧠 *It’s your team’s “to-do list” for the next 2 weeks.*

---

### 🧩 **Sprint Planning Meeting**

Before each Sprint:

- All 8 Scrum Developers + Scrum Master + Product Owner meet

- They review the Product Backlog

- Estimate how many user stories they can complete in 2 weeks

- Move those stories into the **Sprint Backlog**

- Consider feedback from the **Sprint Retrospective** to improve planning

---

### 🔁 **Daily Scrum (Scrum Meeting)**

Held **every day** during the Sprint (15 minutes max). Each developer answers:

1. **What task did I work on yesterday?**

2. **What task will I work on today?**

3. **Are there any blockers or challenges? When will I complete the user story?**

🧠 *This keeps the team aligned, transparent, and focused.*

---

Would you like a visual board or table to show how Product Backlog items flow into Sprint Backlog and then into Done? I can sketch that out for you!

Question 7 – What is impediments log? write 2 impediments

Great question, KapilKaran! Let’s break it down clearly:

---

### 🧱 What is an **Impediments Log**?

An **Impediments Log** is a record maintained by the **Scrum Master** to track any **obstacles or blockers** that prevent the Scrum Team from progressing smoothly during a Sprint.

- These could be technical issues, resource shortages, external dependencies, or even team conflicts.

- The log helps ensure that **impediments are visible, prioritized, and resolved** quickly.

- It’s reviewed during **Daily Scrums** and **Sprint Retrospectives**.

---

### 📝 Example Impediments

1. **Impediment:** Delivery API not responding

- **Description:** The third-party delivery tracking API used in Scrum Foods is down, blocking the real-time tracking feature.

- **Impact:** Developers cannot complete the “Track Order” user story.

- **Action:** Scrum Master escalates to the API provider and explores fallback options.

2. **Impediment:** Incomplete restaurant data from client

- **Description:** The client hasn’t provided the full list of restaurant partners and their menus.

- **Impact:** Developers are unable to implement the “View Menu” and “Place Order” features.

- **Action:** Product Owner follows up with the client to expedite data delivery.

---

Would you like a template to maintain your own Impediments Log for the Scrum Foods project? I can help you set one up!

Question 8 – Explain Velocity of the Team Velocity – How many CP is covered in this sprint

What is Team Velocity?

Team Velocity is a key Agile metric that tells us how much work (in Complexity Points or CP)the Scrum Team completed during a Sprint. It helps the team:

- Forecast how many user stories they can handle in future sprints

- Measure consistency and performance

- Improve sprint planning and delivery predictability

How is Velocity Calculated?

At the end of the Sprint you simply:

Add up the CP (Complexity Points) of all completed user stories that meet the Definition of Done.

Example:

If your team completed these stories in Sprint 1:

- Customer Registration (CP: 3)

- View Menu (CP: 5)

- Place Order (CP: 5)

- Real-Time Tracking (CP: 8)

✅ **Team Velocity = 3 + 5 + 5 + 8 = 21 CP

Why Velocity Matters

- Helps set realistic goalsfor the next Sprint

- Reveals bottlenecks or overcommitments

- Supports continuous improvement through retrospectives

Question 9 – Draw Sprint Burn Charts n Product Burn Down Charts

grooming is to keep the backlog up-to-date and ensure that backlog items are prepared for upcoming

sprints.

Question 11 – Explain the roles of Scrum Master and Product Owner

A Scrum Master popularly known as a coach, motivator and leader of an Agile team. The role of a Scrum

Master is to educate the team on Agile processes and help team members follow Scrum practices

religiously.  Facilitation scrum event as and when it is required .

The Scrum Master collaborates both with the Product Owner (PO) who focuses on building the right

product, and the development team that focuses on building the product right. A Scrum Master’s job is

essentially to help everyone understand and imbibe Scrum values, principles, and practices and get the

best product out to the customer

The Product Owner takes the lead in many aspects of a product’s development. As a member of the

Scrum Team, the Product Owner provides clarity to the team about a product’s vision and goal. All work

is derived and prioritized based on the Product Goal in order to deliver value to all stakeholders

including those within their organization and all users both inside and out. Product Owners identify,

measure and maximize value throughout the entire product's lifecycle.

Defining the vision

Prioritizing the product backlog

Taking an overview of development stages

Handling communications

Knowing what the client needs

Evaluating progress

Question 12 – Explain all Meetings Conducted in Scrum Project –

Sprint planning meeting. Before your team begins a Scrum sprint, you need to know where

you're going. ...

Daily standup meeting. ...

Sprint review meeting. ...

Sprint retrospective meeting.

Question 13 – Explain Sprint Size and Scrum Size

Sprint size refers to the duration or time-box of a sprint within the Scrum framework. A sprint is a fixed-length iteration, typically ranging from one to four weeks, during which a Scrum team works to complete a set amount of work selected from the product backlog The most common sprint sizes are two weeks, as this duration balances the need for frequent feedback with the ability to accomplish meaningful work5. The sprint size is crucial because:

- It determines how often teams can inspect and adapt their progress.

- Shorter sprints reduce risk and complexity, enabling faster feedback and more frequent course corrections

- Longer sprints may increase complexity and risk, making it harder to predict outcomes and maintain focus on the sprint goal

The choice of sprint size should reflect the team's needs, the nature of the work, and the desired frequency of delivery and feedback. There is no universal "best" sprint size; teams should experiment and adjust based on what works best for them4.

Scrum Size

Scrum size is not a standard Scrum term, but in practice, it often refers to two related concepts:

- Team Size: The number of people on a Scrum team. The Scrum Guide recommends teams of 10 or fewer members to maintain effective communication and collaboration7.

- Work Size (Estimation/Sizing): The amount of work (often measured in story points or other estimation units) planned for completion during a sprint. This is sometimes called "sprint sizing" or "backlog item sizing."

Work Size in Scrum

- Scrum teams estimate the size of product backlog items to ensure that each item can be completed within a single sprint6.

- Estimation methods include story points, t-shirt sizes, or flow metrics, with the goal of making work items small enough to be delivered in one sprint6.

- The total estimated size of all items selected for a sprint is sometimes referred to as the "sprint size" in terms of workload or commitment.

"The purpose of estimation in Scrum is to size Product Backlog items so they can be completed within a single Sprint. The heart of Scrum lies in its Sprint, a time-boxed event during which a Scrum team collaboratively works to complete a set of Product Backlog items. The primary objective of estimation in Scrum is to size these items so they are small enough to be completed within a Sprint."6

Summary Table

| Term | Meaning | Typical Range/Guidance |
| --- | --- | --- |
| Sprint Size | Duration of a sprint (iteration) | 1–4 weeks (commonly 2 weeks) |
| Scrum Size | a) Team size: Number of people on a Scrum team | 10 or fewer members |
|  | b) Work size: Estimated amount of work planned for a sprint | Varies (measured in story points or other units; all items should fit in one sprint) |

Key Points

- Sprint size is about the time-boxed duration of a sprint.

- Scrum size can refer to team size or the size (estimation) of work selected for a sprint.

A Scrum team will have 1 Scrum Master, 1Product Owner and 8 to 10 Scrum Developers

Question 14 – Explain DOR and DOD

DOR and DOD: Definitions and Differences

Definition of Ready (DoR) and Definition of Done (DoD) are two foundational concepts in Agile project management, particularly within Scrum. While they sound similar, they serve distinct purposes and are applied at different stages of the workflow.

Definition of Ready (DoR)

- The DoR is a checklist or set of criteria that a product backlog item (PBI), user story, or task must meet before it can be considered "ready" to be worked on by the development team.

- It ensures that all necessary information, requirements, and clarifications are in place so that the team can confidently begin work without ambiguity or missing details.

- Typical DoR criteria include: the PBI is well-written, acceptance criteria are defined and testable, dependencies are identified, and all relevant stakeholders have given their approval123.

- The DoR acts as a gatekeeper, preventing poorly defined or incomplete work from entering a sprint, thereby reducing misunderstandings and rework45.

Definition of Done (DoD)

- The DoD is a shared agreement within the team that specifies the criteria a product backlog item or increment must meet to be considered "done" or complete.

- It is a quality benchmark, ensuring that the delivered work meets the agreed-upon standards and is potentially shippable or releasable.

- Typical DoD criteria include: code is reviewed, tested without errors, documentation is updated, and all acceptance criteria are met627.

- The DoD applies uniformly to all items in the backlog, ensuring consistency and quality across deliverables625.

Key Differences

| Aspect | Definition of Ready (DoR) | Definition of Done (DoD) |
| --- | --- | --- |
| Purpose | Ensures work is prepared and clear before starting | Ensures work is complete and meets quality standards |
| When Applied | Before development begins (entry criteria for a sprint) | After development is finished (exit criteria for completion) |
| Focus | Clarity, completeness, and preparedness of work | Quality, completeness, and releasability of work |
| Examples | Story is well-defined, testable, dependencies resolved | Code reviewed, tested, documented, acceptance criteria met |
| Mandatory in Scrum | Optional (external tool, but useful) | Mandatory (integral part of Scrum) |

Scrum Size- The optimum size for the scrum team is around 10 members with varying skill sets and large

enough to accomplish the tasks comfortably and share, communicate, and collaborate effectively.

A Scrum team will have 1 Scrum Master, 1Product Owner and 8 to 10 Scrum Developers.

Question 14 – Explain DOR and DOD

DOR  DOD

User story is clear

Code produced all to do items in the code

completed

User story is testable

Code commented, checked and run against the

current version in the source control

User story is feasible

Peer reviewed and meeting development

standards

User story is defined  Code build without error

User story acceptance criteria is

defined  Unit test written and accepted

User story dependencies defined

Deployed to system test environment and

passed system testes

User story team size defined

Passed UAT and signed off as meeting

requirements

scrum team accept the user story

artifacts

Any build and deployment or configuration

changes are implemented and documented

and communicated

Performance criteria identified

where appropriate

Relevant documentation, diagrams produced

or updated

Team has a good idea what it will

mean to demo the user story  “in progress” to “done.

Question 15 – Explain Prioritization Techniques and MVP

MOSCOW” Technique: Must should could would

100 Dollars Test

Top 10 requirements = Numerical Assignment-Mandatory, very important, rather important, not

important; does not matter.

“FURPS” Technique

This technique is used to validate must requirement.

F-Functionality

U-Usability

R-Reliability

P-Performance

S-Supportability (Extendable, Testable & Enhance-able)

A minimum viable product (MVP) is the release of a new product (or a major new feature) that is used

to validate customer needs and demands prior to developing a more fully featured product. To reduce

development time and effort, an MVP includes only the minimum capabilities required to be a viable

customer solution

A minimum viable product is a version of a product with just enough features to be usable by early

customers who can then provide feedback for future product development. A focus on releasing an MVP

means that developers potentially avoid lengthy and unnecessary work

Question 16 – Difference between Business Analyst n Product Owner

Product Owner role

In many  organizations, the  Product Owner  also has a  Product Manager   title and  is  responsible for

making   decisions   about   the   product,   for   managing   the   product’s   strategic   roadmap   and   for

communicating   that   roadmap.   If   there   are   cross-product   impacts,   then   coordination   of   feature

prioritization with other product POs is necessary - because certainly those in the C-suite are going to

want to see a consolidated view of all product priorities.



Business Analyst role

Similar to the PO, the BA plays a critical role in working with the scrum team to execute the product

vision by defining needs and recommend solutions that deliver value. The BA goes a bit deeper by

breaking down high level product features into user stories, with the appropriate amount of detail. This

may result in other BA artifacts –some of the most common examples I’ve experienced are capabilities

gap analysis and process flow diagrams

Question 17 – Prepare a sample Resume of 3yrs exp Product Owner

Sample Resume: Product Owner (3 Years Experience)

Name: Priya Sharma
Location: Bengaluru, India
Phone: +91-9876543210
Email: priya.sharma@email.com
LinkedIn: linkedin.com/in/priyasharma

Professional Summary

Results-driven Product Owner with 3 years of experience in Agile environments, specializing in e-commerce and online agriculture product platforms. Proven expertise in translating business needs into actionable user stories, prioritizing backlogs, and collaborating with cross-functional teams to deliver high-quality digital products. Strong analytical, communication, and stakeholder management skills.

Professional Experience

Product Owner
AgriMart Online Pvt. Ltd., Bengaluru
July 2022 – Present

- Led the product vision and roadmap for an online agriculture product store, increasing user engagement by 25% over 18 months.

- Collaborated with business analysts, UX/UI designers, and development teams to define and prioritize product backlog items.

- Developed and maintained clear, actionable user stories and acceptance criteria, ensuring alignment with business goals.

- Conducted regular sprint planning, reviews, and retrospectives, achieving a consistent sprint completion rate of 95%.

- Acted as the primary liaison between stakeholders and the development team, gathering requirements and managing expectations.

- Utilized data analytics to identify customer pain points and inform product improvements, resulting in a 15% increase in conversion rates.

- Ensured all deliverables met the Definition of Done (DoD) and adhered to quality standards.

Business Analyst
AgriMart Online Pvt. Ltd., Bengaluru
June 2021 – June 2022

- Gathered and analyzed business requirements for new features and enhancements on the agriculture product platform.

- Worked closely with the Product Owner to refine backlog items and prepare them for development (Definition of Ready).

- Facilitated communication between technical and non-technical stakeholders to ensure shared understanding of project goals1.

Education

Bachelor of Technology in Computer Science
Visvesvaraya Technological University, Karnataka
2017 – 2021

Skills

- Product Backlog Management

- Agile/Scrum Methodologies

- User Story Mapping

- Stakeholder Communication

- Data Analysis & Reporting

- Requirement Gathering

- Roadmap Planning

- JIRA, Confluence, Trello

- E-commerce Platforms

Certifications

- Certified Scrum Product Owner (CSPO) – Scrum Alliance, 2023

- Agile Business Analysis – IIBA, 2022

Projects

Online Agriculture Product Store Enhancement

- Launched new features such as advanced search and personalized recommendations, boosting average order value by 18%.

- Integrated payment gateway enhancements, reducing checkout abandonment by 10%.

Languages

- English (Fluent)

- Hindi (Fluent)

- Kannada (Conversational)