## Slide 1: Project Title: Salesforce CRM Lead Management
Prepared by: Shital Kadam
Date: 05-07-2025

## Slide 2: Situation
Lead and target customers data is frequently updated manually in Salesforce CRM.
The Market Research team curates, verifies, and validates lead & target customers data from authorized sources like LinkedIn Sales Navigator, ZoomInfo, and the Apollo extension.
Sales and marketing rely heavily on accurate customer information for effective campaign execution and pipeline management.
The current process lacks real-time data validation and structured updates.
Maintaining up-to-date and accurate lead and customer data is essential to support sales and marketing efforts.

## Slide 3: Problem
Manual errors lead to incorrect or outdated customer information.
Duplicate, incomplete, or inconsistent leads affect sales efficiency.
Unreliable data impacts sales pipeline and campaign reports. Delayed lead and customer updates can cause missed sales opportunities.
Lack of real-time validation leads to campaign inefficiency and misreporting.

## Slide 4: Opportunity
Agile methodology can support continuous improvement and quicker response to data issues.
Clean and updated lead and customer data can significantly improve sales forecasting and campaign outcomes.
Streamlining lead and target customer data maintenance can improve decision-making and sales performance.
Automating lead and customer validation and updates can reduce manual effort and errors.
Enhancing lead data quality will improve campaign effectiveness and customer targeting.

## Slide 5: Purpose Statement (Goals)
The purpose of this project is to continuously improve the accuracy and relevance of lead and customer data in Salesforce CRM to enhance sales pipeline visibility and campaign effectiveness using Agile practices.
To enhance the effectiveness of sales campaigns by providing reliable, up-to-date, and segmented lead and target customer data
Allows businesses to learn more about their target customers and then implement holistic strategies to communicate and connect with these prospects. It’s ideal for building relationships with customers and clients at scale, especially when paired with a CRM tool like Salesforce.

## Slide 6: Project Objectives:
Ensure timely and accurate lead and target customer data updates in Salesforce CRM.
Develop a continuous data cleaning and validation process.
Automate lead assignment and tracking for faster sales follow-up.
Improve collaboration between sales and marketing teams.
Implement iterative feedback loops to refine the lead and costomer management process.

## Slide 7: Success Criteria
90% improvement in lead and customer data accuracy.
80% reduction in duplicate or invalid leads.
Increased sales pipeline reliability and campaign response rates.
Faster lead assignment and follow-up by sales teams.
High user satisfaction with data quality and CRM usability.

## Slide 8: Methods / Approach
Form Cross-Functional Agile Team: Build an Agile team including CRM Admins, Market Researchers, Sales Reps, and Business Analysts with defined roles.
Requirement Gathering & Backlog Creation: Identify target customers data update needs, validation steps, and data sources to create a prioritized product backlog.
Sprint Planning: Plan 2-week sprints focusing on lead or target customers verification, data validation, and automation tasks based on priority.
Daily Stand-ups: Conduct daily meetings to track progress, resolve blockers, and ensure smooth team collaboration.
Sprint Execution: Carry out lead or customer data sourcing, validation, and Salesforce CRM updates in small, manageable batches.

## Slide 9
Sprint Review / Demo: Present lead and target customers data updates, improvements, and process changes to stakeholders at the end of each sprint.
Sprint Retrospective: Review sprint performance, identify areas for improvement, and refine processes for future sprints.
Training and Support: Train teams on new workflows and CRM processes while establishing ongoing support channels.
Go Live and Continuous Improvement: Fully deploy the agile lead and target customers management process and continuously improve through iterative sprints and monitoring.

## Slide 10: Resources
People: CRM Admins, Market Research Team, Sales Team, Product Owner, Scrum Master Business Analyst.
Time: Project execution within 3 months (2-week sprint cycles).
Budget: Primarily internal resource time; minimal additional tool costs.
Total Estimated Budget- 6,000,000
Development and Design - 2,000,000 (UI/UX, frontend, backend)
Database and Infrastructure - 10,00,000 (Cloud hosting, storage, security)
Tools and subscription: 10,00,000
Project Management and Agile Execution - 10,00,000
Maintenance and Updates - 10,00,000
Tools: Usage of authorized tools like LinkedIn Sales Navigator, ZoomInfo, and Apollo (with active subscription).

## Slide 11: Risk
Data Source Reliability: External sources like LinkedIn, ZoomInfo, and Apollo may have occasional access issues or outdated information.
Manual Errors: Despite process improvements, manual errors may still occur during lead and target customers validation and CRM updates.
Timeline Delays: Unforeseen delays in lead and target customers sourcing, tool access, or team dependencies may impact sprint deadlines.
Dependency on Stakeholder Feedback: Delays in feedback from sales and marketing teams may slow sprint reviews and process adjustments.

## Slide 12: Dependencies:
Third-Party Tools: Continuous and reliable access to LinkedIn Sales Navigator, ZoomInfo, and Apollo is essential for lead validation.
Salesforce CRM Configuration: Successful project execution depends on the flexibility and readiness of Salesforce CRM for updates and automation.
Cross-Team Collaboration: Project success relies on timely cooperation between CRM admins, market research, sales, and business teams.
Data Accuracy from External Sources: Lead and target customer data quality heavily depends on the accuracy of data provided by third-party platforms.