## Slide 1: Project Title: Online Product Ordering and Inventory System Prepared By: Kolisetti Gopi Chandu Date: 28/10/2025

## Slide 2: Situation
The present inventory system has a manual process for updating the Stock .
Due to manual entries facing difficulties in managing the stock.
Delay in delivery of product to the customer due to Manual inventory update.

## Slide 3: Problem
Due to manual entries facing difficulties in managing the stock. Such as stock inaccuracies, delayed order processing, and poor visibility of inventory levels.

## Slide 4: Opportunity
Automates order processing, leading to faster and more accurate fulfillment.
Provides real-time tracking and management of inventory levels, minimizing errors and stockouts.
Enhances customer satisfaction by ensuring product availability and timely order updates
Automate inventory tracking and reporting, reducing manual errors, preventing stockouts.

## Slide 5: Purpose Statement(Goals)
​The purpose of this project is to analyze, design, and implement a new Online Product Ordering and Inventory Management System that streamlines the product purchasing process for customers and automates stock tracking for store managers.
This solution aims to replace the existing manual process with a centralized, digital platform that improves order accuracy, inventory visibility, and operational efficiency while providing real-time reporting and analytics for better business decision-making.

## Slide 6: Project Objectives
Implement an online ordering system allowing customers to browse, order, and pay for products.
Develop a centralized inventory management system that updates in real time.
Automate stock alerts and supplier notifications for low inventory.
Provide management dashboards to monitor sales, stock levels, and performance metrics.
Ensure a secure, user-friendly interface with seamless order tracking and payment integration.

## Slide 7: Success Criteria
System Efficiency:
Reduce average order processing time by 40% compared to the previous manual system.
Inventory Accuracy:
Achieve at least 70% improvement in stock accuracy through real-time updates and automation.
System Reliability:
Maintain 99% uptime with minimal system downtime and response time under 3 seconds.
Cross-Device Compatibility:
The system achieves 100% functionality on desktop, tablet, and mobile devices without layout issues.
Customer Satisfaction:
Achieve above 85% positive customer feedback related to order experience and delivery accuracy.
Success Criteria

## Slide 8: Methods/Approach:
  The project follows the Waterfall model, where each phase is completed sequentially to ensure clarity, accuracy, and quality at every stage. The approach ensures that requirements are fully analyzed and documented before design and development begin.
1.Requirement Gathering and Analysis:
Conducted detailed interviews and workshops with stakeholders including customers, store managers, and suppliers.
Collected both functional and non-functional requirements and documented them in a Business Requirement Document (BRD) and System Requirement Specification (SRS).
Defined clear business rules, workflows, and data requirements for the ordering and inventory process.
2.System Design:
Created process flow diagrams, ER diagrams, and use case diagrams to define the system’s structure.
Designed the UI/UX prototypes emphasizing a user-friendly and responsive interface.
Established database schema and architecture for product, order, and inventory modules.

## Slide 9: Methods/Approach:
3.Development:
The development team built the system modules — User Management, Product Catalog, Shopping Cart, Payment Gateway, and Inventory Tracking — according to approved specifications.
Business Analyst supported the developers by clarifying requirements and validating interim outputs.
4.Testing:
Performed unit testing, system integration testing, and user acceptance testing (UAT) to ensure compliance with business and technical requirements.
Documented defects and coordinated with developers to ensure timely fixes.
5.Deployment:
After successful testing and approval, the solution was deployed in the production environment.
Conducted user training sessions and developed a user manual for system operations.
6.Maintenance:
Post-implementation monitoring of the system performance, order accuracy, and user feedback.
Scheduled periodic maintenance and version upgrades to enhance features and fix issues.

## Slide 10: Resources:
People
Mr. Ramesh Iyer – Project Sponsor
Ms. Neha Sharma – Project Manager
Mr. Gopi Kolisetti – Business Analyst
Ms. Priya Nair – UI/UX Designer
Mr. Ankit Verma, Mr. Aditya Rao – Developers
Mr. Rohit Mehta – Database Administrator
Ms. Sneha Patel – QA Tester
Mr. Deepak Singh – IT Support Engineer
Mr. Suresh Kumar – Client Representative
(Store Operations)

## Slide 11: Resources:
Time – Implementation within 6 months, including all Waterfall phases:
Requirement Analysis (1 month)
System Design (1 month)
Development (2 months)
Testing (1 month)
Deployment & Training (1 month)
Budget – Hardware, software, training, and professional services not to exceed ₹1CR.

## Slide 12: Risks and Dependencies
User resistance due to reliance on legacy manual processes.
Budget constraints or delays in third-party payment gateway integration.
Data migration risks from old spreadsheets to the new system.
Potential downtime during transition or deployment phase.
Dependency on vendor support for post-go-live maintenance and updates.

## Slide 13: Project Approval
Project Sponsor Approval
Name: Mr. Ramesh Iyer Designation: Project Sponsor / Business Director Department: Client Operations Signature: ___________________________ Date: _______________________________
Project Manager Approval
Name: Ms. Neha Sharma Designation: Project Manager – IT Solutions Department: Information Technology Services (ITS) Signature: ___________________________ Date: _______________________________

## Slide 14: Thank You