# A G I L E  M O D E L

P R O J E C T	T I T L E :		L S		L E A R N I N G	A P P P R E P A R E D		B Y :	S A M	R A J A N

D A T E :	2 3	J U L Y	2 0 2 5

# S I T U A T I O N

- Currently, LS does not have a dedicated mobile app; learners must access courses via desktop websites or offline channels.

- This limits accessibility, as many users prefer convenient, anytime-anywhere mobile learning.

- Demo course videos and live class enrollment occur through separate or manual processes, leading to delays and user inconvenience.

- Payment for course enrollment is not seamlessly integrated, requiring users to follow complex offline or web-based steps.

7 / 2 4 / 2 0 2 5	2

P R O B L E M

- Absence of a mobile app creates barriers to quick and easy access to learning content and live classes.

- Potential learners lose interest or drop out due to the fragmented experience of browsing demos, registering, and paying via different platforms or channels.

- Lack of mobile optimization results in poor engagement, limited reach, and reduced competitive advantage.

- Manual or non-integrated payment processes reduce convenience and increase chances of errors or abandoned transactions.

7 / 2 4 / 2 0 2 5	3

O P P O R T U N I T Y

  - Developing the LS Learning App will provide a unified, mobile-first platform for users to log in, watch demo videos, and enroll in live classes directly.

  - Integrated and secure in-app payment options will streamline the enrollment process, increasing conversions.

  - Accessibility anytime and anywhere via mobile devices will expand LS’s audience and improve

learner engagement.

  - Enhanced user experience through a dedicated app will strengthen brand reputation, encourage repeat usage, and boost customer satisfaction.

7 / 2 4 / 2 0 2 5	4

# P U R P O S E	S T A T E M E N T	( G O A L S )

- To develop a user-friendly mobile app that allows customers to easily access demo course videos anywhere, anytime.

- To provide an integrated platform where users can securely make payments to join live classes directly within the app.

- To enhance the overall learning experience by offering seamless navigation and interactive course previews.

- To increase student engagement and enrollment by simplifying the onboarding and payment process and increase the converstion rate .

- To strengthen LS’s brand presence in the mobile education market by delivering a reliable and

accessible learning solution.

7 / 2 4 / 2 0 2 5	5

# P R O J E C T	O B J E C T I V E S

  - Design and implement the LS Learning App with features for customer login, demo video access, and secure payment processing.

  - Ensure the app is optimized for mobile devices, supporting smooth performance across Android and iOS platforms.

  - Develop a secure and seamless in-app payment gateway for live class enrollment.

  - Provide an intuitive user interface that enhances user experience and facilitates easy course discovery.

  - Integrate backend services to manage course content, user authentication, and payment transactions efficiently.

7 / 2 4 / 2 0 2 5	6

S U C C E S S	C R I T E R I A

    - Successful deployment of the mobile app on major app stores with zero critical bugs.

    - User adoption rate reaches at least 80% of targeted learners within the first 3 months of launch.

    - Payment processing is completed securely with a transaction success rate of 99% or higher.

    - Positive user feedback on app usability, demonstrated by an average rating of 4 stars or above.

    - Increased conversion rate from demo viewing to live class enrollment by at least 25% compared to the previous system.

7 / 2 4 / 2 0 2 5	7

# A G I L E	M E T H O D

      - Flexibility: Easily accommodate changes such as adding new payment options or enhancing video playback features.

      - Early Value Delivery: Users can start accessing core features (login, demo videos) early while other features are developed.

      - Stakeholder Collaboration: LS management and end users provide constant feedback, ensuring the product meets real needs.

      - Risk Mitigation: Iterative deliveries minimize the risk of late surprises or project failures.

7 / 2 4 / 2 0 2 5	8

# A P P R O A C H

- Sprint Planning and Backlog Creation

  - Break down the project into small, manageable user stories (e.g., user login, demo video access, payment gateway integration).

  - Prioritize the product backlog based on business value and technical dependencies.

  - Define sprint goals aligning with high-priority features for each 2-4 week sprint.

- Roles

  - Product Owner: Represents LS stakeholders, responsible for defining and prioritizing user stories and acceptance criteria.

  - Scrum Master: Facilitates the Agile process, removes impediments, ensures team adherence to Scrum practices.

  - Development Team: Cross-functional members including developers, testers, UX designers working collaboratively to deliver increments.

- Sprint Execution and Review

  - Conduct daily stand-ups to discuss progress, blockages, and plans.

  - Deliver potentially shippable product increments every sprint.

  - Hold sprint reviews to demo features like customer login, demo video streaming, or payment checkout to stakeholders for feedback.

- Continuous Testing and Integration

  - Employ continuous integration tools for faster build and test cycles.

  - Automate testing for key functionalities to ensure reliability and performance through sprints.

- Retrospectives and Adaptation

  - At the end of each sprint, conduct retrospectives for the team to reflect on what went well, challenges faced, and improvement opportunities.

  - Adapt the process and backlog priorities based on feedback and changing requirements.

7 / 2 4 / 2 0 2 5	9

# R E S O U R C E S :

People:

- Project Manager,Product Owner,Scrum Master ,UI/UX Designer, Developers, QA Engineer(s),DevOps Engineer

- Team size: 8–11 members

Time:

- 3–5 months total 2–4 week Agile sprints delivering iterative features

Budget:

- 2 CRORE depending on scope and timeline,Covers payment gateway, cloud services, app store fees, and tools

Other Resources:

- Design & development tools (Figma, IDEs)

- Cloud infrastructure and payment gateway integration

- Testing devices (Android/iOS)

- Collaboration platforms (Jira, Slack, Zoom)

- Security and compliance tools

7 / 2 4 / 2 0 2 5	10

# R I S K S

  - Technology & Integration Risk: Selecting incompatible or unproven technology stacks, or challenges integrating secure payment gateways and video streaming services, could lead to delays and functional issues.

  - Resource and Team Risk: Loss or unavailability of key team members (developers, QA, Scrum Master) or skill gaps can slow development and reduce quality.

  - Security & Compliance Risk: Potential vulnerabilities in app security, data protection, and payment processing could lead to data breaches and regulatory non-compliance.

  - Stakeholder Communication Risk: Insufficient or unclear communication among stakeholders and the development team may lead to misaligned expectations, scope creep, and rework.

7 / 2 4 / 2 0 2 5	11

D E P E N D E N C I E S

  - Third-Party Services: Dependence on external payment gateways, video hosting platforms, and cloud infrastructure services requires stable APIs and cooperation for smooth integration and performance.

  - App Store Approval: The project timeline depends on app store review and approval processes (Apple App Store, Google Play), which can introduce delays or unforeseen compliance requirements.

  - Platform Compatibility: Dependence on mobile OS updates and device compatibility necessitates ongoing testing and adjustments, impacting deployment schedules.

  - Stakeholder Feedback: Timely input and approvals from LS management and end users during sprint reviews are essential for iterative improvements and avoiding late-stage changes.

7 / 2 4 / 2 0 2 5	12