## Slide 1
LEARNING MANAGEMENT SYSTEM ( LMS)

## Slide 2: SITUATION
Imagine a mid-sized company or a school. They are using a mix of methods to train their employees or teach their students. This includes:
Sending training materials via email.
Having in-person training sessions which are hard to schedule.
Using shared folders where documents get lost or outdated.
Tracking who has completed their training using messy spreadsheets.
They have an old LMS, but it's clunky, nobody likes using it, and it doesn't work well on phones. Because of this, managers and instructors spend too much time on admin tasks instead of actual teaching, and employees/students find the learning process frustrating and disconnected.

## Slide 3: PROBLEM
The current situation is causing these main headaches:
Wasted Time and Money: Organizing in-person training is expensive (venue, travel, instructor time) and takes employees away from their actual work.
Inconsistent Learning: Everyone gets a different experience. Some might miss an email, others might get an old version of a document. It's hard to ensure everyone has the same knowledge.
No Clear Tracking: Managers can't easily see who has completed mandatory training (like safety or compliance courses). This is a big risk for the company.
Poor Engagement: The old way of learning (reading long PDFs or sitting through boring lectures) isn't effective. People get bored and don't retain the information.
It's a Scattered Mess: Information is stored in too many different places (email, shared drives, paper files). It's inefficient and confusing for everyone

## Slide 4: OPPORTUNITY
By implementing a modern, user-friendly LMS, the company/school can solve these problems and create new value. The opportunity is to:
Create a "Single Source of Truth": Have one central, organized hub for all learning materials. Everyone knows exactly where to go for the latest information.
Train People Anytime, Anywhere: Move to online courses that employees can take on their own time, even on their phones. This is more flexible and reduces costs.
Automate Tracking and Reporting: automatically track who took which course and their quiz scores. Managers can get a report with one click, saving hours of work and reducing risk.
Make Learning Engaging: Use the LMS to create interactive courses with videos, quizzes, and badges. This makes learning more fun and helps people remember better.
Support Career Growth: Allow employees to find courses to learn new skills for their career development. This helps with employee retention and satisfaction.

## Slide 5: PURPOSE OF STATEMENT
The purpose of this project is to design and implement a Learning Management System that will:
Provide online access to courses, study material, and recorded lectures.
Allow teachers to create and manage quizzes, exams, and assignments.
Track student performance and progress.
Reduce paperwork and manual work.

## Slide 6: PROJECT OBJECTIVE
Centralize All Training Materials: To create one single, organized place for all courses, documents, and videos, so employees stop wasting time searching through emails and shared folders.
Make Learning Accessible & Flexible: To allow employees to complete their required and optional training from anywhere, on any device (phone, laptop, tablet), at their own pace.
Automate Tracking and Compliance: To automatically track who has completed mandatory training (like safety or compliance courses) and generate instant reports, eliminating manual spreadsheet work and reducing business risk.
Improve Employee Engagement: To use the new system to create more engaging learning content with videos, quizzes, and badges, making training more effective and enjoyable.
Save Time and Reduce Costs: To significantly reduce the money and time spent on organizing in-person training sessions, printing materials, and manually managing training records.

## Slide 7: SUCCESS CRITERIA
Students can access study material anytime, anywhere.
Teachers can upload courses and evaluate assignments easily.
Admins can generate reports quickly (attendance, results, course completion).
The system is secure, reliable, and easy to use.
User Adoption & Engagement
. Improved Efficiency & Productivity
Full Compliance & Reduced Risk
High User Satisfaction
Operational Reliability

## Slide 8: METHOOD AND APPROCHES
Requirements Gathering & Analysis You figure out and write down everything the new system needs to be and do. "It must allow users to log in, it must track course progress, it must generate a completion report for managers," etc. This document is signed off and becomes the rulebook for the entire project.
System Design You decide what the database tables will look like, you sketch out all the screens (wireframes), and you plan the technical guts of the application. You are designing the solution without writing any code yet.
Implementation (Coding) Programmers build the software exactly according to the blueprints. Different teams might work on different parts (e.g., the database, the user interface, the reporting module).

## Slide 9
Testing Testers try to break the software. They click every button, enter bad data, and make sure every single requirement from the first document works perfectly. Any bugs found are sent back to developers to fix.
Deployment (Release) You "go live" and launch the application. This might involve training users, moving data from old systems, and turning the switch on.
Maintenance You keep the software running smoothly, fix any unexpected problems, and make minor improvements. This phase continues for the life of the software.

## Slide 10: RESOURCES
People: Project Manager, Software Developers, Testers, Trainers, End Users (students/teachers).
Time:6 months (Requirement gathering – 1 month, Design – 1 month, Development – 3 months, Testing & Deployment – 1 month)
Budget The estimated budget for implementing a new Learning Management System (LMS) is approximately $29,150. This investment primarily covers the annual software subscription fee for the platform itself and the significant cost of internal labor, including the project manager, business analysts, and IT support required for implementation. Additional costs include content creation tools, user training sessions, and a crucial contingency fund to manage unforeseen expenses. This budget is justified by the project's goal to create a centralized training hub that will reduce administrative overhead, ensure compliance, and improve employee skills, ultimately delivering a strong return on investment through increased efficiency and reduced risk.
Services Consultant Fees: Cost of hiring an external expert to help with setup or training (e.g., $2,000 for a training consultant).
Technology Licenses & Subscriptions: Cost for the LMS software itself, project management tools, etc. (e.g., $5,000/year for the LMS license). Hardware: Cost of new servers or computers if needed (e.g., $3,000 for a new server).
Training & Support Training Costs: Cost of creating training videos or running live sessions. Support Costs: Budget for helping users after launch.

## Slide 11
Budget Item | Estimated Cost | Notes
LMS Software License (1 year) | $8,000 | Annual fee for the platform
Project Team Salaries (200 hours) | $15,000 | Based on hourly rates for BA, Developer, Tester
New Test Server | $2,500 | One-time cost for hardware
User Training Materials | $1,000 | Printing and video creation software
Subtotal | $26,500 | 
Contingency Fund (10%) | $2,650 | For unexpected costs
Total Project Budget | $29,150 | This is the number you ask for

## Slide 12: RISK AND DIPENDENCIES
Risks:
Some teachers and students may resist shifting to digital learning.
Budget may increase if more features are required.
Data security risks (student records must be protected).
Dependencies:
Continuous internet access.
Reliable hosting/server.
Skilled developers and testers.