## Slide 1: Migration from ExShare to RDOS Enhancements
Presented by: Gouthami Palepu
Date: 27 June 2025

## Slide 2: SITUATION
The existing financial application used for managing company and event data (e.g., dividends, capital events) lacks automation, validation, and user guidance features. Users often need to manually input and cross-check critical dates and fields across multiple screens, increasing the risk of data entry errors and compliance issues.

## Slide 3: Problem
Lack of Contextual Data Visibility: Company details are not consistently visible
across screens, forcing users to re-verify information manually.
Manual Date Calculations: Dividend and capital event date fields require manual
entry and are not automatically adjusted per country-specific rules.
Missing Cross-Reference Alerts: Updates in Capital Events are not prompting
users to check related X-Ref screens, which can cause data inconsistency.
Non-Enforced Data Standards: Required fields are not always validated against
SOP before saving.
Error-Prone Updates: Invalid or incomplete events may still be pushed to the
RDOS system, leading to downstream issues and data integrity risks.

## Slide 4: Opportunity
Implementing automation, validation, and intelligent prompts in the system will:
Increase efficiency by reducing manual work and re-checks.
Improve data accuracy and compliance with country rules and SOPs.
Enhance user experience through contextual data visibility and smart reminders.
Reduce operational risk by preventing erroneous updates and enforcing validation
before RDOS integration.

## Slide 5: Purpose Statement (Goals)
The purpose of this project is to analyze, select, and implement a new Candidate Tracking System (CTS) for Graduate Admissions that enhances the efficiency, transparency, and accuracy of applicant data management. The system will support the full admissions lifecycle, from application intake through decision-making, ensuring compliance with institutional policies and improving the experience for both applicants and admissions staff.

## Slide 6: Purpose Statement (Goals)
Key Goals:
Identify and evaluate modern candidate tracking solutions suitable for graduate admissions workflows.
Streamline data capture, tracking, and decision processes through automation and rule-based logic.
Ensure the selected system integrates with existing institutional platforms (e.g., student records, communication tools).
Provide real-time dashboards and reporting to aid in informed decision-making.
Enhance user experience for admissions staff and reduce manual data entry and errors.

## Slide 7: Project Background
Over the past several years, financial operations teams have relied on legacy systems to manage dividend schedules, capital event dates, and company-level data. While functional, these systems have evolved little in terms of automation, user experience, or validation logic — leading to inefficiencies and increasing risk as global regulatory demands grow more complex.
The manual entry of key dates (such as Ex-Date, Record Date, and Pay Date) has been a persistent source of errors, inconsistencies, and rework. These issues are compounded by the absence of automated validation rules, lack of contextual information across screens, and limited system safeguards to prevent incorrect data from being published to downstream platforms like RDOS. In some instances, errors have resulted in delayed processing, inaccurate reporting, and non-compliance with country-specific financial regulations — outcomes that pose reputational and regulatory risks.

## Slide 8: Project Background
Solving these issues directly supports the organization’s broader business goals, which include:
Operational Excellence: Reducing manual work and improving system reliability.
Regulatory Compliance: Enforcing country-based date rules and SOPs to ensure all events meet local and international standards.
Risk Mitigation: Preventing invalid or incomplete data from being saved or propagated.
User Empowerment: Providing staff with contextual data and system-guided workflows to improve decision-making and productivity.

## Slide 9: Project Background
According to recent internal audits and operational reviews, over 20% of data correction efforts stemmed from issues that could have been avoided through enhanced automation and system validation. Additionally, feedback from end users indicates that the lack of integrated company context and absence of cross-screen reminders frequently slows down workflows and contributes to mistakes.
By implementing these enhancements through an Agile approach, we can iteratively resolve pain points, incorporate real-time feedback, and deliver improvements that are tightly aligned with business goals and user needs.

## Slide 10: Project Objective
Solution selection according to design criteria, specifications, and requirements ▪ Solution prototyping and testing ▪ Ensure seamless integration with existing university systems (e.g., student information systems, CRM, email) ▪ Improve application tracking and communication workflows for admissions staff and applicants ▪ Ensure data security, privacy, and compliance with institutional and legal requirements (e.g., FERPA, GDPR)

## Slide 11: Success Criteria
Improve records availability and accessibility of information, collateral, forms, and documents for all authorized users ▪ Reduce system downtime, related wait time, and improve system response times for end-users ▪ Achieve at least 95% user satisfaction from admissions staff within the first 3 months post-deployment ▪ Ensure 100% compliance with institutional data security and privacy standards (e.g., FERPA, GDPR) ▪ Enable real-time tracking and reporting of applicant status across all stages of the admissions process

## Slide 12: Methods/Approach:
Establish a selection committee and define requirements – Form a cross-functional team of stakeholders (admissions, IT, compliance) – Document business, technical, and user requirements
▪ Select vendors and finalists through RFP process, demonstrations, and evaluations – Issue a formal Request for Proposal (RFP) to shortlisted vendors – Conduct product demos, gather user feedback, and score vendor proposals
▪ Select and implement the solution – Finalize contract with selected vendor – Configure system based on requirements – Migrate existing data if needed
▪ Train users and technical staff; establish support processes – Deliver end-user training sessions and technical onboarding – Define helpdesk workflows and escalation paths for support
▪ Go Live with the new system – Launch production environment – Monitor initial usage, resolve issues, and track performance metrics

## Slide 13: Resources
People – Project team members from the client (admissions and administrative staff), Information Technology Services (ITS), and other relevant stakeholders will contribute throughout the project lifecycle.
▪ Time – The full implementation, from selection through go-live, is to be completed within 3 months.
▪ Budget – Total cost for hardware, software licenses, implementation services, and training must not exceed Rs. 400000
▪ Other – Additional costs for third-party evaluations (e.g., software benchmarking, Dataquest reports), vendor site visits, and advisory services should not exceed Rs. 200000.

## Slide 14: Risks
User resistance due to familiarity with current system The current solution has been in place for over N years and is intuitive to long-term users.
Transitioning to a new system may result in resistance, decreased productivity during the
learning curve, and the need for extensive training and support.
▪ Difficulty in quantifying ROI Cost justification based on factors such as ease of use, improved data quality, faster
access, and simplified support/maintenance is difficult to express in measurable
financial terms. This may lead to skepticism from management regarding the tangible
benefits of the investment.

## Slide 15: Dependencies
Dependency on third-party vendors for integration and customization Project success relies on timely and quality deliverables from external vendors. Delays or lack of flexibility from vendors can impact schedule and scope.
▪ Potential data migration and compatibility issues Transferring historical data from the legacy system to the new platform may lead to data integrity risks, especially if formats are not standardized or data is incomplete.
▪ Regulatory and compliance dependencies The new system must comply with institutional, national, and international data privacy regulations (e.g., FERPA, GDPR). Any failure to align with these could delay implementation or result in legal issues.

## Slide 16: Summary
The current system used for managing company and event data, particularly in the areas of dividends and capital events, lacks automation, cross-screen consistency, validation enforcement, and smart user guidance. These gaps lead to manual work, data inconsistencies, operational delays, and increased risk of non-compliance with country-specific financial regulations.
To address these issues, this project proposes a series of enhancements implemented using Agile methodology, enabling iterative development, early feedback, and continuous improvement. Key features include:

## Slide 17: Summary
Displaying company details on every screen for user context and accuracy.
Enforcing automated updates of date fields (Ex-Date, Record Date,
Pay Date, Dealing Date) based on country-specific rules.
Providing reminders for cross-referenced events to prevent downstream errors.
Validating required fields against Standard Operating Procedures (SOPs) before
allowing updates.
Blocking incorrect or incomplete event updates in the RDOS system and providing
clear error messages for resolution.
Success will be measured by:
Reduction in manual corrections and rework
Improved system validation and data accuracy
Higher user confidence and satisfaction
Shorter turnaround times for event processing
Full compliance with country rules and SOPs