## Slide 1: Project Title: Customer Lead Management System - CRMNEXT
Prepared By: Ritesh Nigam
Date: 03/06/2025

## Slide 2: Situation
Multiple disconnected lead management tools.
Delayed customer response and follow-ups.
No central visibility of lead status.
Missed business opportunities.
Inconsistent sales process adherence.
Agile backlog analysis reveals pain points early.

## Slide 3: Problem
Low lead conversion rates and high leakage.
Poor coordination across sales channels.
Manual, error-prone data entry processes.
No real-time reporting or dashboards.
Customer dissatisfaction due to delays.
Agile retrospectives identify recurring blockers.

## Slide 4: Opportunity
Implement CRMNEXT for unified lead tracking.
Automate lead allocation and escalation.
Enable real-time dashboards for insights.
Integrate CRM with core banking and APIs.
Use Agile Kanban boards for work-in-progress.
Faster go-to-market with iterative sprints.

## Slide 5: Purpose Statement (Goals)
Centralized lead management through CRMNEXT.
Improve customer engagement outcomes.
Increase lead conversion rates by 30%.
Faster response to customer inquiries.
Automate lead workflows and notifications.
Iterative Agile releases for faster delivery.

## Slide 6: Project Objectives
Capture leads from all touchpoints automatically.
Streamline lead assignment via rules.
Enable real-time dashboards and reports.
Integrate CRMNEXT with existing systems.
Deliver MVP within 3 Agile sprints.
Regular Agile demos and retrospectives.

## Slide 7: Methodology/Approach
Adopt Agile Scrum with 3-week sprints.
Product backlog prioritization by business.
Daily stand-up meetings for progress updates.
Sprint planning, review, and retrospective cycles.
Agile Kanban boards for task visualization.
Continuous integration of feedback.

## Slide 8: Success Criteria
25% reduction in lead conversion time.
90% CRMNEXT adoption in 3 months.
30% increase in sales conversion rates.
Seamless integration with banking systems.
Positive customer satisfaction metrics.
On-time Agile sprint deliveries.

## Slide 9: Resources
Project Manager: Ritesh Nigam.
CRMNEXT implementation specialists.
Business Analysts for user stories.
IT and integration teams.
End-user champions for UAT.
Agile Coach for process alignment.

## Slide 10: Risks
Legacy data migration complexity.
User resistance to new system.
Integration delays with core banking.
Scope creep impacting Agile sprints.
Vendor dependency for CRM features.
Mitigation via Agile risk logs.

## Slide 11: Dependencies
Vendor deliverables (CRMNEXT modules).
Third-party API integrations.
Infrastructure provisioning timelines.
Stakeholder availability for reviews.
Regulatory data handling approvals.
Backlog grooming ensures scope clarity.

## Slide 12: Cost
CRMNEXT license & implementation: ₹8,00,000.
Third-party integrations: ₹2,00,000.
Infrastructure setup: ₹1,00,000.
Training & change management: ₹50,000.
Agile coaching: ₹50,000.
Total estimated: ₹11,00,000.

## Slide 13: Timeline
Sprint 0: Setup and backlog finalization.
Sprint 1: Lead capture and allocation.
Sprint 2: Dashboards & workflows.
Sprint 3: Integration and UAT.
Agile ceremonies at each stage.
Go-live and post-launch support.

## Slide 14: Sign-off
Project Sponsor: Mr.Surendra Bhati
Project Manager: Mr. Ritesh Nigam
CRMNEXT Vendor Lead
Agile Coach
IT Integration Lead
Retail Banking Business Head

## Slide 15: Thank You
Prepared by: Ritesh Nigam
Date: 03/06/2025
For queries: +91-9999999999
CRMNEXT: Simplifying lead management.
Agile: Ensuring adaptive delivery.
Looking forward to your support.