# Capstone Project – BA Answers

# Question 1 – Audits

As a Business Analyst (BA), audits are crucial for ensuring project alignment, quality, and compliance. Here's how the quarterly audits would typically happen:

- Q1 Audit –

| STAGE | REQUIREMENT GATHERING PHASE |
| --- | --- |
| Completed | 10 weeks (Week 1 to Week 10) |
| Checklist | BRD template |
|  | Elicitation results report |
|  | Duplicate requirements report |
|  | Signoff, grouping of functionalities |
|  | Communication via email |

- Q2 Audit –

| STAGE | REQUIREMENT ANALYSIS PHASE |
| --- | --- |
| Completed | 07 weeks (Week 16 to Week 23) |
| Checklist | UML Diagram |
|  | Business to functional requirement mapping |
|  | Client signoff - documents |
|  | RTM document version control |
|  | Communication via email |

- Q3 Audit –

| STAGE | DESIGN |
| --- | --- |
| Completed | 07 weeks (Week 30 to Week 37) |
| Checklist | Validate design documents |
|  | Utilization of the tools |
|  | Documented evidence on client communication |
|  | Stakeholder minute of meetings |
|  | Communication via email |

- Q4 Audit –

| STAGE | DEVELOPMENT |
| --- | --- |
| Completed | 20 weeks (Week 40 to Week 60) |
| Checklist | JAD session report |
|  | User manual preparation document |
|  | BA and developers minute of meetings |
|  | Communication via email |

- Q5 Audit –

| STAGE | TESTING |
| --- | --- |
| Completed | 20 weeks (Week 58 to Week 78) |
| Checklist | Test Case Summary |
|  | Training report to end user |
|  | Lessons learnt documnet |
|  | Communication via email |

BAs ensure that all audit criteria are met by maintaining proper documentation, attending meetings, and facilitating transparency across stakeholders.

# Question 2 – BA Approach Strategy –

The BA Approach Strategy includes the following steps:

1. Requirement Elicitation Techniques – Conduct stakeholder interviews, workshops, surveys, and use cases to gather requirements. Some are: Brainstorming, Document analysis, Focus Groups, Observation, etc.

2. Documentation – Prepare BRD, FRD, user stories, use case diagrams, and acceptance criteria.

3. Stakeholder Analysis (RACI)– Identify and document Roles and Responsibilities (RACI Matrix) – Identifying Stakeholders, define roles and responsibilities, create the RACI Matrix, assign RACI roles.

4. Review and Sign-off Process – Signoff to be taken on SRS as this is the primary and important document. Sign off can be taken by using E mail confirmation from client. Sharing the documents for feedback and following the approval workflow.

5. Client Approvals – Coordinate continuously with clients for timely sign-offs via meetings.

6. Communication Channels – Establish effective channels like emails, dashboards, and meetings to keep everyone informed, weekly status meetings, bi-weekly sprint reviews, and monthly stakeholder updates.

7. Progress Updates – Provide regular status updates to stakeholders through reports and presentations.

8. Change Management – Manage and document any changes in scope or requirements, change request form, impact analysis, approval process, documentation.

9.Project up-dation – Weekly Status reports, Monthly review meetings

10. UAT Coordination – UAT preparation, Conduct UAT with the team, fix issues, acceptance form, final review meeting, obtain the Sign off.

# Question 3 –Tier Architecture –

3-Tier Architecture divides the application into three logical layers:

1. Presentation Layer/ Application Layer (Client Tier):
- This is the user interface (UI), typically a web or mobile app (has screens and pages).
   Example: Farmers interact with the application here to view and request products.

2. Business Logic Layer (Middle Tier / Logic Tier):
- This contains the business logic, rules, and workflow, it is the intermediary between the presentation layer and data storage layer. Example – Printer, payment gateways (3rd party)
- It processes user requests, handles authentication, and routes data between UI and database.

3. Data Layer (Database Tier):
- Stores and retrieves data such as product details, farmer requests, and transaction logs.
- Ensures secure and scalable data management. Example: MySQL, Oracle database.

This architecture improves maintainability, scalability, and security.

# Question 4 – BA Approach Strategy for Framing Questions -

A Business Analyst (BA) should consider the following when framing questions for stakeholders:

1. 5W1H Technique – Who, What, When, Where, Why, and How to gather complete information.

Example: Who are the stakeholder ? What kind of requirements are there ? When should be this project completed ? Where is the completion done? Why to initiate the project? How to resolve the current problems ?

2. SMART Questions Techniques – Specific, Measurable, Achievable, Relevant, Time-bound.

3. RACI Matrix Awareness – Know the stakeholder roles (Responsible, Accountable, Consulted, Informed), helps to define and clarify roles and responsibilities within a team by outlining the Responsible, Accountable, Consulted, Informed.

4. Understand 3-Tier Architecture – To frame relevant technical and functional questions.

5. Use Cases and Specifications – Identify what the user needs to do and what system should support.

6. Activity Diagrams & Models – Helps visualize workflows before framing in-depth questions.

7. Page Designs – Understanding basic UI/UX to clarify visual and user interaction requirements.

# Question 5 – What Elicitation Techniques are you aware of?

The commonly used elicitation techniques (BDRFOWJIJPQU) include:

- Brainstorming

- Document Analysis

- Research & Benchmarking

- Focus Groups

- Observation

- Workshops

- JAD (Joint Application Design)

- Interviews

- Job Shadowing

- Prototyping

- Questionnaires

- Use Cases/Scenarios

# Question 6– This Project: Elicitation Techniques : Justification

Prototyping – To show screens (product list, login, payment) to stakeholders and refine requirements.

Use Case Specs – Helps understand user interactions like product search, order placement.

Document Analysis – Understand existing business process and tech documentation from SOONY.

Brainstorming – With Peter, Kevin, Ben, and Henry to gather feature suggestions.

These are justified based on project needs like login, catalogue display, search filters, payment options, and delivery tracking.

# Question 7– 10 Business Requirements

Requirement ID : Business Requirement

| Req ID | Business Requirement |
| --- | --- |
| BR001 | Farmers should be able to search for products in fertilizers, seeds, pesticides. |
| BR002 | Manufacturers should be able to upload/display their products. |
| BR003 | Farmers should have a secure login using email and password. |
| BR004 | Farmers should be able to view product descriptions and prices. |
| BR005 | Application should support product filtering/search. |
| BR006 | Payment options should include COD, UPI, and card payments. |
| BR007 | Farmers should get confirmation emails on order placement. |
| BR008 | Application should have a delivery tracking system. |
| BR009 | System should allow adding products to a 'Buy Later' list. |
| BR010 | Manufacturers should get order notifications instantly. |

# Question 8– Write assumptions based on the report

1. Internet access is available in the remote areas.

2. Farmers are familiar with basic smartphone/web app use.

3. All product data will be provided by manufacturers.

4. Payment gateway APIs will be available for integration.

5. Stakeholders will be available for timely feedback and approvals.

# Question 9– Project Requirements Priority

# Requirement Prioritization (1–10 scale):

| Req ID | Business Requirement | Priority |
| --- | --- | --- |
| BR001 | Farmers should be able to search for products in fertilizers, seeds, pesticides. | 9 |
| BR002 | Manufacturers should be able to upload/display their products. | 8 |
| BR003 | Farmers should have a secure login using email and password. | 10 |
| BR004 | Farmers should be able to view product descriptions and prices. | 7 |
| BR005 | Application should support product filtering/search. | 6 |
| BR006 | Payment options should include COD, UPI, and card payments. | 7 |
| BR007 | Farmers should get confirmation emails on order placement. | 5 |
| BR008 | Application should have a delivery tracking system. | 6 |
| BR009 | System should allow adding products to a 'Buy Later' list. | 4 |
| BR010 | Manufacturers should get order notifications instantly. | 8 |

# Question 10– Use Case Diagram

Question 11 – Use Case Specifications (5 Minimum)

Here are 5 Use Case Specifications:

Use Case 1:

User Registration/Login

Actor: Farmer/Manufacturer

Description: User registers or logs into the system

Precondition: Must not be logged in

Steps:

1. Open registration/login page

2. Enter email/password

3. System authenticates

4. Dashboard is shown

Postcondition: User is logged in

Use Case 2:

Search Products

Actor: Farmer

Description: Search for products by category or name

Precondition: User is logged in

Steps:

1. Enter search query

2. Select filters

3. View search results

Postcondition: Results displayed

Use Case 3:

Upload Products

Actor: Manufacturer

Description: Upload new products with details

Precondition: Manufacturer is logged in

Steps:

1. Click "Add Product"

2. Enter product name, category, image, price

3. Submit form

Postcondition: Product is listed

Use Case 4:

Rate/Review Products

Actor: Farmer

Description: Leave a rating or feedback

Precondition: Product has been viewed

Steps:

1. Click on product

2. Leave rating and comment

3. Submit

Postcondition: Feedback is saved

Use Case 5:

Admin Product Management

Actor: Admin

Description: Approve or remove products

Precondition: Admin is logged in

Steps:

1. View product list

2. Choose action (approve/delete)

Postcondition: Product status updated

Question 12 – Activity Diagrams

- User Registration

- Rate and Review

- Product Upload

- Product Search

- Admin Manage Products.