MOCK-4 ASSIGNMENT

Q.1) A company is having manufacturing plants and warehouses in various parts of the country. They manufacture ice-cream and milk products. They want to build a software to achieve two goals.

Manage the Inventory

Quickest delivery to the customers

Assignment 1:

Please make a BRD which can be presented to the client along with complete development & resource plan

Prepare process flow diagram using your imagination

Document revision

| Date | Version no. | Document |
| --- | --- | --- |
| 01/09/25 | 0.1 | Initial draft |
| 10/09/25 | 0.2 | Req. analysis |
| 14/09/25 | 0.3 | SRS prep |
| 16/09/25 | 0.4 | Design & dev |
| 25/09/25 | 0.5 | Testing |
| 29/09/25 | 0.6 | UAT sign off |

Approvals

| Role | Name | Title | Signature | date |
| --- | --- | --- | --- | --- |
| Project sponsor | Havells India | Organisation |  |  |
| Business owner | XXXX |  |  |  |
| Project manager | Sher Singh Sharma | AGM |  |  |
| System architect | Shubham | DM |  |  |
| Development lead | Manish Dhiman | Manager |  |  |
| User experience | Anshul | Manager |  |  |
| Quality lead | Neeraj | DM |  |  |
| Content lead | Sudarshan | AM |  |  |

RACI MATRIX

| Name | Position | * | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Rajiv Yadav |  | yes |  |  |  |  | yes |
| Sher Singh |  |  |  |  |  | yes | yes |
| Manish |  |  | yes |  |  | yes | yes |
| Neeraj |  |  |  | yes | yes |  |  |
| Shubham |  |  | yes | yes | yes |  |  |
| Jyoti |  |  |  |  | yes |  |  |
| Sumit Pandey |  |  |  |  | yes |  | yes |

Business Goals: Ensure real-time visibility of stock levels across plants and warehouses.

Improve delivery efficiency to distributors and retailers.

Reduce operational costs and inventory wastage.

Enhance customer satisfaction with timely delivery.

Provide data-driven decision-making through reports and analytics.

Business objectives: - Automate stock tracking, product expiration monitoring, and replenishment alerts.

Enable online order management for distributors and retailers.

Optimize delivery routes and assign vehicles based on load and geography.

Ensure compliance with FIFO (First-In, First-Out) for perishable items.

Provide role-based dashboards for Management, Warehouse Staff, and Delivery Teams.

Business Rules:-

Perishable products must follow FIFO rule for dispatch.

Stock must not be allocated beyond available quantity in real-time.

Expired or near-expiry items cannot be dispatched.

Each delivery vehicle must not exceed its maximum load capacity.

Distributors/retailers must confirm delivery through electronic proof of delivery (e-POD).

Orders beyond cut-off time are scheduled for next-day delivery.

Project background:

XYZ Milk Products Pvt. Ltd. is a dairy manufacturing company producing milk, curd, butter, cheese, and related products. The company operates multiple manufacturing units and distribution warehouses across the country. Currently, inventory and delivery are managed manually and via spreadsheets, which causes delays, inaccuracies, stockouts, wastage (due to perishable nature of milk products), and inefficient delivery.

To ensure real-time inventory tracking, reduced wastage, and quick deliveries to distributors and retailers, XYZ plans to implement a software solution that automates inventory management and delivery scheduling.

Project scope:-

In-Scope

Inventory management (raw materials & finished goods).

Order management & processing.

Delivery scheduling and route optimization.

Integration with barcode/RFID scanners.

Alerts for stock expiry, shortages, and excess.

Reports & dashboards for decision-making.

Out of Scope:-

Payroll & HR management.

Manufacturing plant automation.

Customer-facing retail app.

Assumptions:-

Business Assumptions:

The company will continue milk production and distribution at current or higher volumes.

The demand for milk and milk products will remain stable or grow during project implementation.

Distributors, retailers, and delivery partners will adopt the new system for placing and tracking orders.

Existing business processes (procurement, production, distribution) will remain mostly unchanged and only be digitized.

Technical Assumptions

Stable internet connectivity will be available at plants, warehouses, and distribution centres.

The company has the necessary IT infrastructure (servers, cloud, and storage) or will procure it.

Integration with existing ERP, billing, or transport management systems will be feasible via APIs or middleware.

Mobile devices (for delivery staff, warehouse operators) will support the new software application.

Data migration from legacy/manual systems to the new system will be possible and accurate.

The software will be scalable to handle increased production and order volume in the future.

Skill Assumptions

Employees (plant staff, warehouse operators, delivery managers) will receive adequate training.

Users will be open to adopting digital workflows instead of manual tracking.

Key stakeholders (business managers, IT team, distributors) will be available for requirement gathering and testing.

Adequate support will be provided during the transition phase from manual to digital system.

Compliance Assumptions

Current food safety and dairy regulations will remain stable during project development.

Data storage and processing will comply with local government regulations.

No additional licenses or permits (beyond current ones) will be required for implementing this system.

Constraints:

Limited IT infrastructure in warehouses (need mobile-friendly system).

Perishable nature of products demands strict delivery timelines.

Budget limitations for advanced AI-based predictive analytics (initial phase).

Integration with legacy systems may require additional customization.

Risk & Mitigation:

| Category | Risk | Impact | Mitigation |
| --- | --- | --- | --- |
| Technological Risk | Integration with existing ERP/plant machines may fail | High | Conduct early system compatibility tests; use APIs & middleware for smooth integration |
|  | Data security breaches (customer/supplier info, inventory data) | High | Implement encryption, firewalls, access control, and regular security audits |
|  | Server downtime or network issues disrupting real-time updates | High | Use cloud with redundancy; set up backup servers and offline sync options |
|  | Technology obsolescence | Medium | Choose scalable, widely adopted technologies with long-term support |
| Category | Risk | Impact | Mitigation |
| Skill risk | Lack of skilled IT resources familiar with dairy operations | Medium | Hire/train developers with domain knowledge; engage dairy industry consultants |
|  | Employees unable to adapt to new system | High | Provide hands-on training, user manuals, and phased rollout |
|  | Dependence on key experts causing bottlenecks | Medium | Cross-train team members; maintain detailed documentation |
| Business risk | Budget overrun due to scope creep | High | Define scope clearly; implement strict change management process |
|  | Inventory mismanagement leading to wastage | High | Automate stock tracking with expiry alerts; real-time monitoring |
|  | Customer dissatisfaction from late deliveries | High | Implement route optimization, live tracking, and proactive communication |
|  | ROI uncertainty if adoption is low | Medium | Run pilot testing, gather user feedback, and improve usability |
| Political risk | Sudden changes in food safety regulations | Medium | Stay updated on government norms; design system to be configurable |
|  | Local transport restrictions affecting delivery | Medium | Maintain flexible delivery scheduling and multiple logistics partners |
|  | Data localization laws increasing compliance costs | Low | Host data within country (local servers/cloud providers) |
| Requirement risk | Unclear or changing requirements from stakeholders | High | Conduct workshops, use agile methodology, and get continuous feedback |
|  | Missing critical requirements (e.g., cold chain monitoring) | High | Do thorough AS-IS/TO-BE analysis with business & plant teams |

Technological Risks: System Integration Issues – Difficulty integrating the new system with existing ERP, production machines, IoT devices (temperature sensors, storage units). Data Security & Privacy – Risk of unauthorized access, data theft, or cyberattacks on sensitive customer/supply data. Scalability Limitations – The system may not scale well when production/distribution volume increases. Downtime/Server Failure – Cloud or on premise infrastructure outages impacting operations Connectivity Issues – Weak internet in rural milk collection centres affecting real-time updates. Obsolescence of Technology – Chosen tools/frameworks becoming outdated quickly. Skill Risks: Shortage of Skilled Resources – Limited availability of developers with domain knowledge (dairy supply chain + IT). Training Gaps – Employees (plant operators, warehouse staff, delivery managers) may struggle to use new software. Change Resistance – End-users may prefer old manual processes, slowing adoption. Dependence on Key Individuals – Over-reliance on a few technical experts could create bottlenecks. Business Risks: Cost Overruns – Project budget exceeding due to scope creep or delays. Implementation Delays – Late delivery of the system disrupting operations. Inventory Mismanagement – Incorrect stock updates causing milk wastage or delivery delays. Customer Dissatisfaction – Late deliveries or stock-outs hurting brand image. Operational Disruption – Transition from manual to digital processes temporarily impacting production/delivery. ROI Uncertainty – The software may not deliver expected return on investment if adoption is low. Political & Regulatory Risks Government Policy Changes – New regulations on dairy safety, food traceability, or delivery compliance may require system changes. Local Political Interference – Issues at collection centres/transport routes affecting deliveries. Data Localization Laws – Rules requiring data to be stored within the country may increase costs. Taxation/Trade Rules – Changes in GST or dairy-related subsidies affecting pricing/invoicing modules. Requirement Risks Unclear/Changing Requirements – Business stakeholders may keep altering requirements, causing scope creep. Incomplete Understanding of AS-IS Processes – Gaps in documenting current workflows (milk collection, storage, dispatch). Misaligned Expectations – Different stakeholders (plant managers, distributors, IT team) having conflicting priorities. Over-Engineering Risk – Building complex features that are not actually needed by end-users. Under-Specification – Missing critical requirements like cold storage tracking or route optimization.

Success criteria:

95% accuracy in stock records compared to physical stock.

Reduction of product wastage by at least 30%.

90% on-time delivery rate achieved.

Reduced manual effort by warehouse staff by at least 40%.

System adoption by >90% of staff within 6 months.

AS-IS:

Manual stock entry using spreadsheets.

No real-time stock visibility across warehouses.

Delivery planned manually without route optimization.

Expiry monitoring done manually → high wastage.

Frequent delivery delays due to miscommunication.

TO-BE:

Automated inventory updates with barcode/RFID scanning.

Real-time stock tracking and expiry alerts.

Online order placement by distributors/retailers.

AI/algorithm-based delivery route optimization.

Mobile app for delivery agents with e-POD capture.

Centralized dashboard for management decisions.

Process flow diagram:-

AS-IS:-

Customer places order via phone

Purchaser check the stock on phone with team

Customer places order via phone

If available

If not available

Contact prod team for plan

Sales team process the order

Sales team assigns delivery partner

Team contacts customer for delivery date & address

Delivery agent delivers the order

Delivery agent manually enters the delivery details and receive payment

TO-BE:-

Customer places order

Order manage system

IF No

Trigger warehouse transfer

Check nearest warehouse inventory

IF Yes

Update warehouse stock levels

Assign delivery partner & vehicle

Route Optimization

(GPS/Maps)

Dispatch & Track

Product Delivered

Assignment 2

Dear [XXXX],

I hope this message finds you well. My name is Sumit Pandey, and I will be working as the Business Analyst for your project. My primary responsibility is to collaborate closely with you and your team to understand your business objectives, gather detailed requirements, and ensure that the final solution aligns with your vision.

Over the next few weeks, I will be conducting requirement sessions, documenting key needs, and translating them into functional and technical specifications for our development team. I look forward to engaging with your team to identify opportunities, clarify expectations, and ensure smooth project execution.

Please feel free to reach out to me for any questions or clarifications at any stage of this journey. I am excited to partner with you and contribute to the success of this project.

Warm regards,

Sumit Pandey
Business Analyst
Company Name
Email / Phone

Online Ticketing System (BRD)

Document revision

| Date | Version no. | Document |
| --- | --- | --- |
| 01/10/25 | 0.1 | Initial draft |
| 10/10/25 | 0.2 | Req. analysis |
| 14/10/25 | 0.3 | SRS prep |
| 16/10/25 | 0.4 | Design & dev |
| 25/10/25 | 0.5 | Testing |
| 29/10/25 | 0.6 | UAT sign off |

Approvals

| Role | Name | Title | Signature | date |
| --- | --- | --- | --- | --- |
| Project sponsor | Amber Ent | Organisation |  |  |
| Business owner | XXXX |  |  |  |
| Project manager | Pawan Dagar | Sr.manager |  |  |
| System architect | Rahul | DM |  |  |
| Development lead | Nilesh Sharma | Manager |  |  |
| User experience | Vijay Kumar | Manager |  |  |
| Quality lead | Rakesh | DM |  |  |
| Content lead | Swapnil | AM |  |  |

RACI MATRIX

| Name | Position | * | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Pardeep Singh |  | yes |  |  |  |  | yes |
| Harpreet |  |  |  |  |  | yes | yes |
| Rahul |  |  | yes |  |  | yes | yes |
| Vijay |  |  |  | yes | yes |  |  |
| Shubham |  |  | yes | yes | yes |  |  |
| Sawpnil |  |  |  |  | yes |  |  |
| Sumit Pandey |  |  |  |  | yes |  | yes |

BRD (Business Requirement Document) – Online Ticketing System

Project Background

Currently, ticket booking for events, movies, concerts, and travel is done through physical counters and third-party vendors. This process is time-consuming, prone to errors, and lacks transparency. Customers face issues such as long queues, limited payment methods, and lack of real-time seat availability.

The proposed Online Ticketing System will automate and digitalize ticket reservations through a web and mobile platform. This will enable customers to view events, check seat availability, make payments online, and receive e-tickets instantly.

Business Goals

To provide a seamless, user-friendly, and secure ticket booking experience.

To reduce dependency on physical counters and third-party agents.

To increase sales by providing 24/7 booking availability.

To ensure real-time seat availability and instant confirmation.

To enhance customer satisfaction through convenience and transparency.

Business Objectives

Implement a digital platform (web & mobile app) for ticket booking.

Integrate secure payment gateways (UPI, credit/debit cards, net banking, and wallets).

Provide real-time updates on availability, bookings, and cancellations.

Offer QR-code based e-tickets to reduce fraud.

Maintain user data security through authentication and encryption.

Generate automated reports for sales, bookings, and revenue.

Business Rules

One user account can be linked to a unique email and phone number.

Tickets once booked cannot be transferred, but may be cancelled as per policy.

Payment must be completed before ticket confirmation.

Refunds (if applicable) will be processed within 3–7 business days.

System must show real-time seat availability before booking confirmation.

Tickets will be generated in electronic format (QR/Barcode).

Age-based restrictions (e.g., “A-rated movies”) must be enforced.

Discounts/promotional codes must be validated before final payment.

Project Scope

In-Scope:

Development of web and mobile platforms for booking.

User registration and login module.

Event/movie search and filtering options.

Seat selection and real-time availability.

Online payment integration.

E-ticket generation and email/SMS notifications.

Admin portal for event management and reporting.

Out-of-Scope:

Physical ticket counter operations.

Delivery of printed tickets.

Integration with offline vendors (phase-2 consideration).

Assumption:

Business & Functional Assumptions

Users have access to the internet and a device (computer, tablet, smartphone) to use the system.

The system will allow users to search, select, and book tickets for available events or journeys.

Payment gateways (credit/debit cards, wallets, UPI, net banking) are functional and available.

Seat availability data is accurate and updated in real-time.

Users will provide accurate personal and payment information.

Cancellation, refund, or rescheduling policies are predefined and integrated into the system.

User accounts will be optional for guest bookings, but mandatory for tracking booking history or loyalty points.

Technical Assumptions

The IT infrastructure (servers, databases, network) will support concurrent users and high traffic during peak times.

The system will integrate with third-party services, such as payment gateways, seat inventory systems, or ticketing APIs.

Legacy data migration (if any) will be feasible without loss.

Data security measures (encryption, secure connections, access control) will be implemented to protect sensitive user data.

The system will be compatible across major browsers and mobile platforms.

Notifications (SMS, email, app push) can be reliably sent to users.

Skill Assumptions

Users can navigate basic UI/UX to search, book, and manage tickets.

Customer support team is trained to assist users in case of booking issues.

System administrators have the necessary skills to manage, update, and monitor the system.

Compliance Assumptions

All transactions will comply with local e-commerce and data privacy regulations.

Payment processing will follow PCI-DSS or equivalent security standards.

Refund and cancellation processes will comply with consumer protection laws.

Constraints

Limited budget and timeline for phase-1 rollout.

Dependence on third-party payment gateways.

Regulatory compliance (e.g., data protection laws, taxation rules).

Internet availability required for customers.

Peak traffic handling (high demand during popular events).

Risks & Mitigation

| Risk |  | Mitigation |
| --- | --- | --- |
| Server downtime during peak hours |  | Implement load balancing & scalable cloud hosting |
| Payment gateway failure |  | Integrate multiple gateways as backup |
| Data breaches or fraud |  | End-to-end encryption & multi-factor authentication |
| User resistance to digital adoption |  | Provide simple UI/UX and customer support |
| Refund disputes |  | Clearly define policies and automate refund tracking |

Success Criteria

90% of bookings completed online without manual intervention.

Reduction in queue/walk-in bookings by 70% within 6 months.

System uptime of 99.9% during peak hours.

Secure, error-free transactions with <1% failure rate.

Positive customer feedback (average rating >4.5/5).

AS-IS vs TO-BE Functionalities

AS-IS (Current Process)

Customers purchase tickets manually from counters or third-party vendors.

Limited payment options (mostly cash).

Customers often wait in long queues.

Manual seat allocation prone to errors.

Limited access to event information.

TO-BE (Future State)

Customers can book tickets anytime, anywhere using web/mobile.

Multiple digital payment options available.

Instant booking confirmation and e-ticket generation.

Real-time seat selection with visual layout.

Event details, offers, and discounts available online.

Secure transactions with data protection.

Automated reporting and analytics for management.

Process flow diagram:

AS-IS

Customer visits the ticket counter for booking

Customer fill up the form for travel details

Counter admin checks the details manually

Admin checks the seats availability on system

Admin confirms the ticket if available

Admin Collects the payment manually and hand-over the ticket

TO-BE

Customer register into an online application via web, Mobile App

Customer Login into account with valid credentials

IF details valid

IF details invalid

System displays error prompt & return to login page

Customer search for routes and select travel date

Customer select the desirable transport

Customer enters the travel details and click on “Book”

System validates the necessary details and prompt booking status

Customer select the payment option and click on “Pay”

System check the payment and display the booked ticket

Customer can download the ticket directly from the app

SRS (Software Requirement Specification) – Online Ticketing System

Purpose

The purpose of this document is to define the system requirements for the Online Ticketing System. It provides a detailed description of the system’s functionalities, performance, design constraints, and operational environment.

This SRS serves as a reference for:

System developers and designers

Test engineers

Project managers

End users and stakeholders

Scope

The Online Ticketing System allows users to book, cancel, and manage tickets for various events such as movies, concerts, transport (bus/train/flight), or shows through a web and mobile interface.

The system provides:

User registration and authentication

Search and view events/tickets

Online booking and payment

E-ticket generation and email/SMS confirmation

Ticket cancellation and refund tracking

Admin dashboard for event and user management

Goals:

Provide a seamless online booking experience

Reduce manual effort and queues at counters

Provide secure and quick digital payments

Generate real-time sales and booking reports

Definitions, Acronyms, and Abbreviations

| Term | Definition |
| --- | --- |
| OTS | Online Ticketing System |
| UI | User Interface |
| API | Application Programming Interface |
| OTP | One-Time Password |
| DBMS | Database Management System |
| Admin | Authorized user responsible for managing events, users, and transactions |
| End User | A registered user who books tickets through the system |
| Payment Gateway | Third-party service for secure online payments |

References

| Reference ID | Document Title | Version / Source |
| --- | --- | --- |
| REF-001 | IEEE Std 830-1998: Recommended Practice for Software Requirements Specifications | IEEE |
| REF-002 | OTS Business Requirements Document (BRD) | v1.2 |
| REF-003 | OTS Design Document (SDD) | v1.0 |
| REF-004 | Payment Gateway Integration Manual (e.g., Razorpay, PayPal) | Vendor Doc |
| REF-005 | Database Design Document | v1.1 |

Product Perspective

The Online Ticketing System is a web-based application that integrates with payment gateways, notification systems (email/SMS), and a backend database.
It consists of:

Frontend (UI): For users to search, book, and manage tickets.

Backend (Server): For processing requests, managing events, users, and payments.

Database: For storing event, booking, and user data.

External Interfaces: Payment gateway, email/SMS APIs.

Product Functions

The key system functions include:

User Management

User registration, login, and password recovery

Profile update

Event Management (Admin)

Add, edit, and delete events/tours/movies

Manage schedules and seat availability

Search and Booking

Search by location, date, or category

Select seats and confirm booking

Payment and Ticketing

Secure online payment processing

E-ticket generation with unique booking ID

Cancellation and Refund

Cancel ticket before event start

Auto-refund as per policy

Reports and Analytics (Admin)

View sales, revenue, and user reports

Operating Environment

Frontend: Web browsers (Chrome, Edge, Firefox, Safari), Android/iOS mobile app

Backend: Hosted on a cloud server (AWS/Azure)

Database: MySQL / PostgreSQL

Payment Gateway: Integrated via REST API (Razorpay, PayPal, Stripe)

OS: Windows/Linux servers

Network: High-speed internet connection (HTTPS secure communication)

Design and Implementation Constraints

Must comply with data protection laws

Must handle concurrent user load (up to 10,000 users)

Support responsive design (mobile + desktop)

Limited to third-party payment APIs’ constraints

Data backup and disaster recovery required

User Documentation

The following documentation will be provided:

User Manual (for end users)

Administrator Manual (for admin operations)

Installation and Configuration Guide

API Integration Documentation

Online Help & FAQs

Assumptions and Dependencies

Users have access to internet and digital payment methods

Payment gateway and SMS/email services remain operational

Event data will be provided by the admin or partners

Users will provide valid personal and payment information

System relies on external APIs for ticket confirmation and notifications

System Features

User Registration and Authentication

Description: Allows users to sign up, log in, and manage profiles.

Functional Requirements:

FR-1: User shall register with name, email, phone, and password.

FR-2: System shall verify email/phone using OTP.

FR-3: User shall be able to log in securely using credentials.

FR-4: Forgot password link shall reset via email/SMS.

Search and Booking

Description: Enables users to find and book tickets.
Functional Requirements:

FR-1: User shall search for events by name, location, or date.

FR-2: System shall display available seats and prices.

FR-3: User shall be able to select seats and proceed to checkout.

FR-4: System shall confirm booking after successful payment.

Payment and Ticket Generation

Functional Requirements:

FR-1: System shall integrate with secure payment gateways.

FR-2: User shall receive payment confirmation via SMS/Email.

FR-3: System shall generate e-ticket with unique booking ID.

Ticket Cancellation and Refund

Functional Requirements:

FR-1: User shall cancel ticket before event start time.

FR-2: Refunds shall be processed automatically based on policy.

FR-3: System shall send confirmation of cancellation.

Admin Panel

Functional Requirements:

FR-1: Admin shall manage events, users, and bookings.

FR-2: Admin shall view reports on sales and revenue.

FR-3: Admin shall configure system settings and payment rules.

Non-Functional Requirements

| Category | Description |
| --- | --- |
| Performance | System should respond within 3 seconds for 95% of requests. |
| Scalability | Must support up to 10,000 concurrent users. |
| Security | Use HTTPS, encryption, and secure password |
| Availability | 99.5% uptime required. |
| Reliability | System should auto-recover from failures. |
| Usability | Simple, intuitive UI with accessibility features |
| Maintainability | Code should be modular and well-documented. |
| Portability | Application should work on major browsers and mobile OS. |

Appendix

| A | UML Diagrams (Use Case, ERD, Activity Diagram) |
| --- | --- |
| B | Test Cases and Validation Rules |
| C | Data Dictionary |
| D | User Interface Mock-ups |

Entity-Relationship diagram (For Online Ticketing system)

L_name

F_name

Seat_no

Ticket no

Mobile_no

Name

Show_time

Price

Cust_ID

Customer

bookksbooksbooks

Screen_no

Tickets

Name

hashash

Web_name

Show_IDD

Movie

Web_ID

Movie Website

run

Theatre

Movie show

Loc

hashas

Show_Date

Show_Timee

has

Screen_no

Screen _name

Movie_title

Movie_name

Admin_role

Screen

Movie

Admin

Manage

User Story – E-commerce Shopping

| User story no: US_01 | Tasks: 1 | Priority: High |
| --- | --- | --- |
| Value Statement: As a user, I want to register an account so that I can make orders |  |  |
| BV: 200 | CP: 13 |  |
| Acceptance criteria: User can successfully register with valid email and password and receive confirmation If found invalid credentials system should display error message “Invalid username” Both username/password are mandatory |  |  |

| User story no: US_02 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a user, I want to browse products by category so that I can easily find what I need. |  |  |
| BV: 200 | CP: 8 |  |
| Acceptance criteria: Categories display correctly, products listed under right category. Each category must have subcategories. User should be able navigate from main category. |  |  |

| User story no: US_03 | Tasks: 3 | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a user, I want to search for products by keywords so that I can quickly find items. |  |  |
| BV: 200 | CP: 8 |  |
| Acceptance criteria: Clicking the “Search” button or pressing enter button triggers the search Search returns relevant products within 2 seconds. System must display products whose name, description or tags match the entered keywords. |  |  |

| User story no: US_04 | Tasks: 4 | Priority: High |
| --- | --- | --- |
| Value Statement: As a user, I want to log in with my credentials so that I can access my account. |  |  |
| BV: 200 | CP: 13 |  |
| Acceptance criteria: User must have registered username/email and correct password for login After login user are redirected to dashboard If found invalid credentials system must be prompt an error message |  |  |

| User story no: US_05 | Tasks: 5 | Priority: High |
| --- | --- | --- |
| Value Statement: As a user, I want to view product details so that I can make purchase decisions. |  |  |
| BV: 200 | CP: 13 |  |
| Acceptance criteria: User can click on product from a search result, category or a page System must display product name, images, Price, availability, description etc. User should be able to Add to cart or wish list the items |  |  |

| User story no: US_06 | Tasks: 6 | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a user, I want to filter and sort products so that I can refine my choices. |  |  |
| BV: 200 | CP: 8 |  |
| Acceptance criteria: Users should be able to filter products by attributes such as category & sub-category, Price range, Brand and discounts Users should be able to apply multiple filters simultaneously |  |  |

| User story no: US_07 | Tasks: 7 | Priority: High |
| --- | --- | --- |
| Value Statement: As a user, I want to add items to my cart so that I can purchase them later. |  |  |
| BV: 200 | CP: 8 |  |
| Acceptance criteria: Clicking "Add to Cart" places item in cart; cart updates quantity correctly. Users can add single as wells as multiple products to cart User must not add more products than available products in cart |  |  |

| User story no: US_08 | Tasks: 8 | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a user, I want to update/remove items in my cart so that I can manage my purchase list. |  |  |
| BV: 200 | CP: 8 |  |
| Acceptance criteria: User can add products to the cart from listing User can select the desired quantity before adding System validates stock availability and adds the items in cart |  |  |

| User story no: US_09 | Tasks: 9 | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a user, I want to checkout my cart so that I can purchase items. |  |  |
| BV: 100 | CP: 5 |  |
| Acceptance criteria: User can access checkout page by clicking “Checkout button” Checkout page displays all the information regarding the product |  |  |

| User story no: US_10 | Tasks: 10 | Priority: High |
| --- | --- | --- |
| Value Statement: As a user, I want multiple payment options (credit card, UPI, COD) so that I can pay conveniently. |  |  |
| BV: 200 | CP: 13 |  |
| Acceptance criteria: All available payment methods should be clearly displayed on the checkout page User should be able to select one payment option System must validate the payment options |  |  |

| User story no: US_11 | Tasks: 11 | Priority: High |
| --- | --- | --- |
| Value Statement: As a user, I want to save delivery addresses so that I can reuse them for future orders. |  |  |
| BV: 200 | CP: 8 |  |
| Acceptance criteria: Users can save address to their account Confirmation message must displayed for address saved successfully. |  |  |

| User story no: US_12 | Tasks: 12 | Priority: High |
| --- | --- | --- |
| Value Statement: As a user, I want to track my order so that I know its delivery status. |  |  |
| BV: 200 | CP: 8 |  |
| Acceptance criteria: User can access order tracking from order history User can view the tracking page for a specific order |  |  |

| User story no: US_13 | Tasks: 13 | Priority: High |
| --- | --- | --- |
| Value Statement: As a user, I want to track my order So that I know its delivery status. |  |  |
| BV: 100 | CP: 5 |  |
| Acceptance criteria: Notifications sent automatically after order and shipping update. User can access order tracking from order history User can view the tracking page for a specific order |  |  |

| User story no: US_14 | Tasks: 14 | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a user, I want to write product reviews so that I can share my experience. |  |  |
| BV: 200 | CP: 5 |  |
| Acceptance criteria: User can submit reviews with rating (1–5) and text; reviews display correctly. User can edit or delete reviews and system must display the edited information immediately. |  |  |

| User story no: US_15 | Tasks: 15 | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a user, I want to see ratings and reviews so that I can make better purchase decisions. |  |  |
| BV: 200 | CP: 5 |  |
| Acceptance criteria: Reviews and average rating visible on product page. System must display the reviews in standard format using starts and numbers Reviewer name along with product image must be displayed |  |  |

| User story no: US_16 | Tasks: 16 | Priority: Low |
| --- | --- | --- |
| Value Statement: As a user, I want to apply discount coupons so that I can save money. |  |  |
| BV: 100 | CP: 3 |  |
| Acceptance criteria: As a user, I want to apply discount coupons so that I can save money. User must enter a valid coupon code in the designated field If the coupon code is invalid or expired system must send a prompt message for error |  |  |

| User story no: US_16 | Tasks: 16 | Priority: Low |
| --- | --- | --- |
| Value Statement: As a user, I want to apply discount coupons so that I can save money. |  |  |
| BV: 100 | CP: 5 |  |
| Acceptance criteria: As a user, I want to apply discount coupons so that I can save money. User must enter a valid coupon code in the designated field If the coupon code is invalid or expired system must send a prompt message for error |  |  |

| User story no: US_17 | Tasks: 17 | Priority: Low |
| --- | --- | --- |
| Value Statement: As a user, I want a wish list so that I can save items for later purchase. |  |  |
| BV: 100 | CP: 5 |  |
| Acceptance criteria: Users can add wish list from product catalog System must send a confirmation message Duplicate entries in the wish list must be prevented |  |  |

| User story no: US_18 | Tasks: 18 | Priority: Medium |
| --- | --- | --- |
| Value Statement: As an admin, I want to manage product inventory so that stock levels are updated. |  |  |
| BV: 100 | CP: 5 |  |
| Acceptance criteria: Users can view a list of all products in the inventory Each product record displays by product name current stock quantity Storage location must be displayed |  |  |

| User story no: US_19 | Tasks: 19 | Priority: High |
| --- | --- | --- |
| Value Statement: As an admin, I want to view sales reports so that I can analyse performance. |  |  |
| BV: 200 | CP: 8 |  |
| Acceptance criteria: Admin can filter sales reports by daily, weekly, monthly etc., By product and product category Customer or customer types Filters must be applied correctly |  |  |

| User story no: US_20 | Tasks: 20 | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a user, I want a secure and fast website so that my data is safe and I have a smooth experience. |  |  |
| BV: 100 | CP: 8 |  |
| Acceptance criteria: Website security and data protection must be available Authentication must be mandatory for login Input validation are required to prevent cyber attacks |  |  |