## Slide 1: Project Title: Automation of Accounts Receivable
Prepared By: Shahzad Ahmed Date: 12.06.2025

## Slide 2: Situation
The Accounts Receivable (AR) process involves high-volume daily transactions including:
Payments via Direct Debit, Credit Card, Cheque
Manual posting in SAP customer accounts
Handling refunds and reversals through CSS Application
Customer service teams frequently respond to queries regarding payments, refunds, and overpayments.
Each transaction type (airtime, equipment, cost center) is handled independently, with minimal integration.
Payment allocations and refunds are processed manually, increasing workload and chances of delay or error.
Data entry into SAP and CSS is time-consuming and repetitive.

## Slide 3: Problem
Manual processes lead to:
Delayed payment allocation
Errors in posting and reconciliation
Inaccurate or delayed customer refunds
High operational cost due to excessive manual intervention
Poor customer experience from slow query handling and refund processing
Lack of real-time visibility into transaction status for finance and customer service teams
Scalability issues as transaction volume grows

## Slide 4: Opportunity
Automation can streamline:
Payment posting and allocation in SAP
Refund and reversal handling through CSS
Query resolution by providing real-time transaction visibility
Enable real-time integration of payment channels with internal systems
Reduce manual errors, improve turnaround times
Improve customer satisfaction with faster refunds and fewer issues
Free up staff to focus on value-added tasks rather than routine data entry
Lay the foundation for advanced reporting and analytics in AR processes

## Slide 5: Purpose Statement (Goals)
The purpose of this project is to analyze, design, and implement an automated system for managing accounts receivable, payment allocation, and customer refunds in SAP and associated applications like CSS.

## Slide 6: Project Objectives
Automate the allocation of customer payments to the correct accounts and invoices.
Integrate payment sources (Direct Debit, Credit Card, Cheque) with SAP for real-time posting.
Enable automated reversal and refund processing using CSS application.
Streamline handling of customer queries related to payments and refunds.
Implement reporting and audit trail capabilities for all transactions.

## Slide 7: Success Criteria
Improved accuracy and speed in payment allocation and posting.
Reduction in manual errors and rework due to automation.
Faster resolution of customer queries and refund requests.
Enhanced system response time and reduced wait times.
Improved customer satisfaction and operational efficiency.

## Slide 8: Methods/ Approach
Define requirements with the finance and customer service teams.
Develop and test automated workflows for payments, refunds, and reversals.
Train end users and IT support staff on new processes.
Go live with automated solution and provide post-deployment support.

## Slide 9: Resources
People: Finance team, Customer Service team, SAP Consultants, IT team.
Time: Implementation within 4–6 months.
Budget: Hardware, software, training, and services not to exceed Rs. 2,00,000.00.
Other: Third-party integration tools, vendor consultation, and training costs not to exceed Rs. 50,000.00.

## Slide 10: Risks and Dependencies
Current manual process is entrenched with the team and may resist change.
Integration with existing SAP modules and CSS application may require custom development.
Accurate refund processing must be ensured to avoid financial discrepancies.
Downtime during go-live or system switchover could impact daily operations.
Justifying ROI based on time saved and error reduction may be subjective.

## Slide 11: Project Approval
Project Sponsor: ABC
Project Manager: XYZ

## Slide 12: Thank you