# Business Case Document: Migration from ExShare to RDOS

# 1. Executive Summary

Provide a high-level overview of the project, including the problem/opportunity, the proposed solution, and the expected benefits.

# 2. Business Problem / Opportunity

Describe the limitations of the current system (ExShare), explain why a new system (RDOS) is needed, and highlight operational inefficiencies, compliance risks, or usability concerns.

Outdated Technology: ExShare is no longer supported by vendors and has frequent performance lags.

Security Risks: Lacked compliance with modern data security and regulatory requirements (e.g., audit trails, role-based access).

Inefficient Workflows: Manual document routing and approvals led to process delays and errors.

Poor Integration: No seamless integration with new enterprise systems (e.g., ERP, CRM).

High Maintenance Costs: Increasing effort and cost to maintain, patch, and support ExShare.

# 3. Project Purpose and Objectives

Purpose: To select and implement a modern document management system (RDOS) to replace ExShare, improving usability, scalability, and compliance.

Objectives:

- • Migrate all content from ExShare to RDOS

- • Improve document search and access time by 30%

- • Establish robust access control and audit trails

# 4. Proposed Solution

Replace ExShare with RDOS. Migrate all documents and metadata, configure role-based access and reporting, and provide end-user training and support.

# 5. Options Considered

Option 1: Do Nothing – Retain ExShare (Risks: Compliance, aging tech) – Cost: ₹0

Option 2: Upgrade ExShare – Limited vendor support – Cost: ₹5,00,000+

Option 3: ✅ Migrate to RDOS – Modern system, some migration risk – Cost: ₹10,00,000 est.

# 6. Financial Analysis

Estimated Budget: ₹9.5 – ₹17.7 Lakhs

Expected ROI: Improved efficiency, audit readiness, and reduced support overhead

# 7. Risks and Mitigations

- • User resistance – Mitigation: Provide training and phased rollout

- • Migration errors – Mitigation: Validate data during UAT and pilot runs

- • Integration issues – Mitigation: Schedule buffer time and vendor involvement

# 8. Stakeholders

• Project Sponsor
• Business Analyst
• Admissions Office
• ITS Department
• Vendor Representatives

# 9. Timeline

Phase: Requirements Gathering    – Start: July 1 – End: July 15 – Duration: 2 weeks

Phase: Design & Configuration      – Start: July 16 – End: August 15 – Duration: 4 weeks

Phase: Migration & Testing           – Start: Aug 16 – End: Sept 15 – Duration: 4 weeks

Phase: Go-Live                                  – Start: Sept 20 – End: Sept 30 – Duration: 2 weeks

# 10. Recommendation

Proceed with migration from ExShare to RDOS using a Waterfall approach, with allocated budget and formal project governance.

Business Analysis Strategy Document: Migration from ExShare to RDOS

1. Introduction

This Business Analysis (BA) Strategy outlines the approach for analyzing, validating, and managing the requirements for the migration of the ExShare document management system to RDOS.

2. Business Analysis Objectives

- Understand stakeholder needs and document business requirements

- Ensure traceability from requirements to implementation

- Validate solutions align with business goals

3. Scope of Analysis

Covers all BA activities for replacing ExShare with RDOS:

- Current state analysis

- Requirements gathering and validation

- Stakeholder engagement

- Solution assessment and validation

4. Stakeholder Analysis

Key stakeholders:

- Project Sponsor

- Admissions Office

- ITS Team

- System Vendors

- End Users

5. BA Approach and Techniques

- Waterfall methodology to support sequential phases

- Stakeholder interviews, document analysis, process mapping

- Models: use case diagrams, DFDs, and BPMs

6. Requirements Management

- Maintain Requirements Traceability Matrix (RTM)

- Use formal change control and sign-off

- Prioritize based on impact and feasibility

7. Tools and Templates

- MS Word/Excel – documentation and tracking

- Visio – diagrams and workflows

- SharePoint/Teams – collaboration and versioning

8. Deliverables

- Business Case Document

- Requirements Document (BRD)

- Use Case Specifications

- RTM (Requirements Traceability Matrix)

9. Success Measures

- Stakeholder satisfaction

- Requirements completeness and traceability

- Solution alignment with business needs

Functional Specification Document: Migration from ExShare to RDOS

1. Introduction

This document outlines the detailed functional requirements for migrating from ExShare to RDOS, including system features, roles, and migration criteria.

2. Project Overview

The project aims to replace the outdated ExShare document system with RDOS, providing enhanced user experience, compliance, and maintainability.

3. Functional Requirements

- User Authentication – RDOS must support role-based user access

- Document Upload/Download – Secure upload and download functionality

- Metadata Management – Tagging documents with metadata (type, owner, department)

- Search Functionality – Advanced filtering and keyword-based search

- Audit Logs – Record all user actions with timestamps

- Version Control – Maintain historical versions of documents

4. User Roles and Permissions

- Admin – Full system access and configuration rights

- Department Head – Access to department-specific documents, approval permissions

- Staff – Limited access within their department for upload/view actions

5. Data Migration Requirements

- Migrate active documents from ExShare to RDOS

- Retain metadata such as upload date, creator, and access logs

- Validate data integrity after migration

6. Integration Requirements

- Integration with Active Directory (SSO)

- Integration with internal reporting tools

7. Reporting Requirements

- Daily usage reports by user

- Access history by document type

- Summary of migrated items and validation results

8. Assumptions and Constraints

- RDOS hosted internally

- No major changes to network/security setup

- End-users trained before deployment

Requirement Traceability Matrix (RTM): Migration from ExShare to RDOS

| Req ID | Requirement Description | Source | Functional Spec Section | Design Reference | Test Case ID | Status |
| --- | --- | --- | --- | --- | --- | --- |
| REQ-001 | System shall support role-based access control | Stakeholder Interview | 3.1 | DR-SEC-01 | TC-001 | Implemented |
| REQ-002 | Users shall be able to upload documents securely | Stakeholder Interview | 3.2 | DR-UPLD-02 | TC-002 | In Progress |
| REQ-003 | System shall allow document tagging with metadata | Business Process Doc | 3.3 | DR-META-01 | TC-003 | Implemented |
| REQ-004 | Advanced document search functionality shall be available | Stakeholder Interview | 3.4 | DR-SRCH-01 | TC-004 | Planned |
| REQ-005 | System shall maintain an audit log of user actions | Regulatory Requirement | 3.5 | DR-AUDT-01 | TC-005 | Implemented |
| REQ-006 | Document version history shall be retained | Compliance Checklist | 3.6 | DR-VERS-01 | TC-006 | Planned |
| REQ-007 | RDOS shall integrate with Active Directory | Technical Requirement | 6.1 | DR-INTG-AD | TC-007 | In Progress |
| REQ-008 | System shall produce daily user activity reports | Stakeholder Interview | 7.1 | DR-RPT-01 | TC-008 | Not Started |
| REQ-009 | Migration must retain all metadata and logs | Migration Plan | 5.1 | DR-MIGR-01 | TC-009 | In Progress |

Legend

- Req ID: Unique identifier for each requirement

- Source: Where the requirement originated

- Functional Spec Section: Maps to section in Functional Specification Document

- Design Reference: Corresponding design document/code module

- Test Case ID: Related test case used to verify implementation

- Status: (Planned, In Progress, Implemented, Not Started)

Business Requirements Document (BRD)

Project: Migration from ExShare to RDOS

1. Project Overview

This BRD defines the business needs for migrating from the ExShare system to RDOS to improve document management, access, and security.

2. Business Objectives

- Improve document accessibility and searchability

- Enable secure, role-based access

- Streamline upload, tagging, and version control

- Enable real-time audit tracking and reporting

3. Current State Assessment

ExShare has been used for 7+ years. It lacks modern features, has limited search options, and is difficult to integrate with enterprise systems.

4. Proposed System

RDOS is the proposed replacement, offering enhanced security, better UI, advanced search, integration support, and reporting features.

5. Functional Requirements Summary

- Secure login and authentication

- Document upload/download

- Metadata tagging and management

- Advanced search and filtering

- Version control and audit logs

- Daily/weekly activity reporting

6. Non-Functional Requirements

- 99.9% system uptime

- ≤ 2 seconds search response

- Compliant with internal security and data policies

7. Assumptions and Constraints

- Users will be trained pre-go-live

- Migration will be scheduled during off-hours

- Data integrity and access must be preserved

8. Business Impact

Migration will reduce long-term costs, enhance user experience, and provide a scalable and supportable architecture.

9. Stakeholders

- Project Sponsor

- Department Heads

- ITS Infrastructure Team

- End Users

Business Case Document Template

Section: Why is this project initiated?

Reason for Initiation:

The Migration from ExShare to RDOS project is initiated due to the following key drivers:

- Obsolescence of Existing System (ExShare):
ExShare has been in use for over 1 years and lacks critical modern capabilities such as advanced search, audit logging, and integration with enterprise authentication systems.

- Security & Compliance Requirements:
The current system does not meet the latest IT security policies or regulatory compliance standards (such as audit trails and access logs), creating potential risk exposure.

- Operational Inefficiencies:
Users report difficulties in locating, tagging, and managing documents efficiently in ExShare, leading to productivity loss and support overhead.

- Integration Needs:
RDOS offers seamless integration with Active Directory (SSO), internal reporting tools, and backup systems—something not feasible with ExShare.

- Strategic Alignment:
The migration aligns with the organization’s IT modernization roadmap, aiming to standardize platforms, reduce maintenance costs, and improve system scalability.

- Vendor & Support Limitations:
ExShare’s support model has become limited or cost-prohibitive, while RDOS has robust vendor support and documentation.

Current Problems with ExShare:

- Outdated User Interface & Poor Usability

  - The UI is not intuitive, making it difficult for users to upload, tag, or retrieve documents efficiently.

  - Lacks modern features like drag-and-drop upload or advanced filters.

- Limited Search Functionality

  - Users struggle to find documents due to limited metadata support and basic keyword search only.

  - No filtering by tags, date range, or document type.

- No Version Control or Change History

  - ExShare lacks built-in version control, increasing the risk of data loss or overwriting important documents.

  - Users cannot track changes over time.

- No Real-Time Audit Trails

  - The system does not log who accessed, modified, or deleted documents.

  - This is a major gap for security audits and compliance.

- Lack of Integration Capabilities

  - Cannot be integrated with enterprise systems such as Active Directory, reporting dashboards, or data backup tools.

  - Leads to manual processes and duplication of efforts.

- Poor Support and Maintenance

  - Vendor support is either discontinued or expensive.

  - Internal teams struggle with customization or issue resolution.

- High Operational Overhead

  - Frequent helpdesk requests and workaround implementations drain IT and support resources.

  - Maintenance and upgrades are time-consuming and costly.

- Security Vulnerabilities

  - The platform does not align with current cybersecurity standards (e.g., access control, encryption, secure APIs).

  - This could expose sensitive organizational data.

Problems Solved by RDOS Migration

| Problem in ExShare | How RDOS Solves It |
| --- | --- |
| 1. Outdated User Interface & Poor Usability | RDOS offers a modern, intuitive interface with drag-and-drop, dashboards, and tooltips |
| 2. Limited Search Functionality | Advanced search options with filters, tags, and full-text indexing |
| 3. No Version Control or Change History | Built-in version control and history tracking for all documents |
| 4. No Real-Time Audit Trails | Comprehensive audit logs with timestamps, user IDs, and activity tracking |
| 5. Lack of Integration Capabilities | Integrates with Active Directory, reporting tools, and backup systems |
| 6. Poor Support and Maintenance | Vendor-backed support, frequent updates, and easier internal configuration |
| 7. High Operational Overhead | Automation reduces manual intervention; less IT support required |
| 8. Security Vulnerabilities | Enhanced role-based access, encrypted data storage, and secure APIs |

Resources Required

People Resources

| Role | Responsibility |
| --- | --- |
| Business Analyst (BA) | Requirement gathering, stakeholder communication, documentation |
| Project Manager (PM) | Project planning, monitoring, risk management |
| Solution Architect | Designing system architecture and integration roadmap |
| Developers (Backend & UI) | Development and customization of RDOS |
| QA/Test Engineers | Prepare and execute test cases, validate migration success |
| Migration Specialist | Plan and execute data migration from ExShare to RDOS |
| IT Security Analyst | Ensure compliance with security standards and perform risk reviews |
| End Users (Pilot Group) | Participate in UAT (User Acceptance Testing) |
| Training & Support Staff | Create training materials, deliver user training and post-go-live support |

Time Resources

- Project Duration: Estimated 4–6 months

- Major Phases:

  - Requirement Analysis – 2 weeks

  - Design & Planning – 3 weeks

  - Development & Configuration – 2 months

  - Testing & Validation – 3 weeks

  - User Training & Go-Live – 2 weeks

  - Post-Implementation Support – 2 weeks

Budget Resources

| Cost Item | Estimated Cost (INR) |
| --- | --- |
| Hardware Infrastructure | ₹ 1,00,000 |
| RDOS Software Licensing | ₹ 2,50,000 |
| Development and Integration | ₹ 1,50,000 |
| Training and Change Management | ₹ 50,000 |
| Data Migration & Validation | ₹ 75,000 |
| Contingency & Miscellaneous | ₹ 25,000 |
| Total Estimated Budget | ₹ 6,50,000 |

Other Resources

- Software Tools: Migration utilities, reporting tools, testing frameworks

- Documents: Current system documentation, compliance checklists, training guides

- External Inputs: Site visits, vendor demos, analyst reports (Dataquest, Gartner, etc.)