BRD

<Online Inventory & Delivery Management System>

<INV-2025-001>

<v1.0.0>

<Janes Havalad>

Contents

1. Document Revisions.............................................................................................................8

2. Approvals.............................................................................................................................8

3. RASCI Chart for This Document ............................................................................................8

Codes Used in RASCI Chart...................................................................................................9

RASCI Chart..........................................................................................................................9

4. Introduction.........................................................................................................................9

4.1. Business Goals ..............................................................................................................9

4.2. Business Objectives.......................................................................................................9

4.3. Business Rules.............................................................................................................10

4.4. Background.................................................................................................................10

4.5. Project Objective.........................................................................................................10

4.6. Project Scope ..............................................................................................................10

4.6.1. In Scope Functionality ..........................................................................................10

4.6.2. Out Scope Functionality .......................................................................................10

5. Assumptions ......................................................................................................................10

6. Constraints.........................................................................................................................10

7. Risks...................................................................................................................................10

Technological Risks................................................................................................................11

Skills Risks..............................................................................................................................11

Political Risks.........................................................................................................................11

Business Risks........................................................................................................................11

Requirements Risks ...............................................................................................................11

Other Risks............................................................................................................................11

8. Business Process Overview ................................................................................................11

8.1. Legacy System (AS-IS)..................................................................................................11

8.2. Proposed Recommendations (TO-BE) .........................................................................11

9. Business Requirements......................................................................................................11

10. Appendices.....................................................................................................................12

10.1. List of Acronyms......................................................................................................12

10.2. Glossary of Terms....................................................................................................12

10.3. Related Documents .................................................................................................12

1.Document Revisions

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 05/01/2025 | 0.1 | Initial Draft |
| 25/01/2025 | 0.2 | Added project objectives |
| 01/02/2025 | 0.3 | Included stakeholder analysis and elicitation techniques |
| 20/02/2025 | 0.4 | Completed functional requirements and requirement traceability matrix |
| 01/03/2025 | 0.5 | Updated priority and status in requirement traceability matrix |
| 15/03/2025 | 0.6 | Added Detailed Business Requirements |
| 30/03/2025 | 0.7 | Incorporated Appendices and finalized document |

2 Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Damul Productions and manufacturing limited | Online Inventory & Delivery Management System | Sign | 01.01.2025 |
| Business Owner | CEO & Technical team | Reqirement gathering | Sign | 05.01.2025 |
| Project Manager | Mr. mahi Patil | Technical progress, deadline | Sign | 15.01.2025 |
| System Architect | Ms. Jain | Technical solutions | Sign | 02.02.2025 |
| Development Lead | Mr Tom | Technical Team lead | Sign | 15.02.2025 |
| User Experience Lead | Mr Sachin | Lead UX Designer | Sign | 25.02.2025 |
| Quality Lead | Ms. Sneha | Quality Assurance Lead | Sign | 01.03.2025 |
| Content Lead | Mr John Mic | Content Strategist | Sign | 10.03.2025 |

3. RACI Chart for This Document

| Activity/ Task | Position | * | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project initiation and approval | Delivery Head – Mr. Mohan Pai | * |  | A |  |  |  |
| Requirement Gathering | BA – Miss Janes |  | R | A |  | C |  |
| Budget Allocation | Project Manager – Mr. Mahi Patil |  |  | A |  | C |  |
| System Architecture | Ms. Jain |  |  | A | S | C | I |
| Development of application | Mr Tom |  | R | A | S |  |  |
| Testing and Quality Assurance | Testers – Mr Sachin and Ms Sneha |  | R | A | S |  |  |
| Network and Data base setup | Network Admin – Mr Mayank , DB Admin – Mr.John Mic |  | R | A |  |  | I |
| Product Launch and Deployment | Project Manager – Mr. Mahi Patil |  | R | A | S | C | I |
| Training Farmers and onboarding | BA – Miss Janes |  | R | A |  |  | I |
| Post launch support and feedback | Testers – Mr Sachin and Ms Sneha |  | R | A |  | C | I |

RASCI Chart for This Document Codes Used in RASCI Chart:

●R: Responsible

●A: Accountable

●C: Consulted

●I: Informed

4. Introduction

4.1 Business Goals

- Efficient Inventory Management: Ensure real-time tracking of raw materials and finished goods across manufacturing plants and warehouses.

- Quickest Customer Delivery: Automate order routing to the nearest warehouse/plant for minimal delivery time.

4.2 Business Objectives

- Reduce delivery time by 25% within the first year of implementation.

- Maintain inventory accuracy at 98% or higher.

- Enable demand forecasting to reduce wastage of perishable goods.

4.3 Business Rules

- Perishable goods must be shipped within 24–48 hours of production.

- Inventory data must sync across all locations in real-time.

- Delivery routing must prioritize the shortest lead time over distance alone.

4.4 Background

Currently, the company uses manual Excel-based tracking at each location. Delivery planning is done over phone/email, causing delays, errors, and stockouts.

4.5 Project Objective

To implement a centralized software system that integrates inventory tracking, order management, and automated delivery routing.

4.6 Project Scope

4.6.1 In Scope Functionality

- Inventory management (raw materials & finished goods)

- Automated delivery routing

- Order tracking and status updates

- Real-time inventory synchronization

- User roles & permissions

- Reports & analytics

4.6.2 Out of Scope Functionality

- Fleet management hardware

- Third-party logistics integration (future phase)

5. Assumptions

- All warehouses have stable internet connectivity.

- Staff will be trained on the new system before launch.

- Necessary hardware (scanners, tablets) will be procured by the client.

6. Constraints

- Go-live deadline: 7 months 2 weeks  from project approval.

- Budget capped at 1.5 cr.

- Compliance with FSSAI and local cold-chain regulations.

7. Risks

Technological Risks

- Integration failures with existing accounting/ERP tools.

Skills Risks

- Limited internal IT support for maintenance.

Political Risks

- Resistance to adoption from long-term employees.

Business Risks

- Temporary disruption during switchover.

Requirements Risks

- Scope creep due to new feature requests mid-project.

Other Risks

- Seasonal demand fluctuations impacting testing.

8. Business Process Overview

8.1 Legacy System (AS-IS)

- Inventory tracked manually in Excel sheets.

- Delivery routing done via phone calls.

- No centralized visibility across warehouses.

8.2 Proposed Recommendations (TO-BE)

- Centralized cloud-based inventory management.

- Automated delivery routing using GPS-based algorithms.

- Real-time reporting for decision-making.

9.Business Requirements

|  | Req Name | Req Description | Priority (1–10) |
| --- | --- | --- | --- |
| BR-001 | Centralized Inventory | Maintain a centralized, real-time inventory database across all plants and warehouses. | 10 |
| BR-002 | Auto Stock Update | Automatically update stock levels upon goods receipt, production completion, and sales order dispatch. | 10 |
| BR-003 | Batch & Lot Tracking | Support batch and lot tracking for perishable items to ensure quality control. | 10 |
| BR-004 | Automated Delivery Routing | Determine fastest dispatch location based on inventory and customer location. | 10 |
| BR-005 | Sales Order Management | Allow creation, modification, and cancellation of sales orders by authorized personnel. | 9 |
| BR-006 | Low Stock Alerts | Generate alerts and reorder suggestions when stock levels fall below threshold. | 8 |
| BR-007 | Warehouse Transfers | Enable redistribution of stock between locations as per demand. | 8 |
| BR-008 | Customer Order Tracking | Provide customers with real-time order status updates via web/mobile. | 8 |
| BR-009 | Online Payment Integration | Integrate with third-party payment gateways for online orders (future phase). | 6 |
| BR-010 | Role-Based Access | Implement role-based access control (admin, manager, operator). | 10 |
| BR-011 | KPI Dashboard | Provide dashboards for KPIs like fulfillment time, turnover, wastage. | 8 |
| BR-012 | Barcode/QR Scanning | Support barcode and QR code scanning for faster stock updates. | 9 |
| BR-013 | Demand Forecasting | Predict demand based on historical data and seasonal trends. | 7 |
| BR-014 | Auto Invoicing | Automatically generate invoices and dispatch notes. | 9 |
| BR-015 | Audit Logs | Maintain audit logs of all inventory and order transactions. | 10 |
| BR-016 | High Availability | Ensure 99.9% uptime to prevent downtime in operations. | 10 |
| BR-017 | Regulatory Compliance | Comply with FSSAI rules for product tracking and labeling. | 10 |
| BR-018 | Mobile Device Support | Support desktop and mobile access for field operatives. | 7 |
| BR-019 | Data Retention | Store historical data for at least 5 years for compliance and reporting. | 7 |
| BR-020 | ERP Integration | Support API-based integration with existing ERP/accounting systems. | 8 |

1.Appendices

10.1. List of Acronyms

UAT-User Acceptance Testing

BRD- Business Requirement Document

BR- Business Requirement

UI- User interference

FSSAI- Food Safety and Standards Authority of India.

10.2. Glossary of Terms

User Role :A set of permissions that define what actions a user can perform within the system.

10.3. Related Documents

●Functional Specifications

●Technical Design Document

●This Business Requirements Document (BRD) provides a comprehensive overview of the objectives, scope, requirements, and other relevant aspects of the Online Inventory & Delivery Management System project.

●Stakeholder Analysis

Development Plan

| Phase | Activity / Task | Responsible Position | Duration | Deliverables |
| --- | --- | --- | --- | --- |
| Phase 1: Initiation | Project Initiation and Approval | Delivery Head – Mr. Mohan Pai | 1 week | Project Charter, Approval Sign-off |
| Phase 2: Planning | Requirement Gathering | BA – Miss Janes | 3 weeks | BRD, User Stories, Use Cases |
|  | Budget Allocation | Project Manager – Mr. Mahi Patil | 1 week | Approved Budget Sheet |
| Phase 3: Design | System Architecture | Ms. Jain | 2 weeks | Architecture Diagrams, Tech Stack Document |
| Phase 4: Development | Development of Application | Mr. Tom | 8 weeks | Functional Modules (Inventory, Delivery, Reporting) |
| Phase 5: Infrastructure Setup | Network Setup | Network Admin – Mr. Mayank | 2 weeks | Configured Network Infrastructure |
|  | Database Setup | DB Admin – Mr. John Mic | 2 weeks | Database Schema, Data Migration Completed |
| Phase 6: Testing | Testing and Quality Assurance | Testers – Mr. Sachin, Ms. Sneha | 4 weeks | Test Cases, Bug Reports, QA Sign-off |
| Phase 7: Deployment | Product Launch and Deployment | Project Manager – Mr. Mahi Patil | 1 week | Live System, Deployment Report |
| Phase 8: Training | Training Farmers and Onboarding | BA – Miss Janes | 2 weeks | Training Materials, Attendance Records |
| Phase 9: Post-Launch Support | Post Launch Support and Feedback | Testers – Mr. Sachin, Ms. Sneha | 4 weeks | Support Tickets, Feedback Reports |

## Resource Plan

| Activity / Task | Position / Resource | No. of Resources | Duration |
| --- | --- | --- | --- |
| Project Initiation and Approval | Delivery Head – Mr. Mohan Pai | 1 | 1 week |
| Requirement Gathering | Business Analyst – Miss Janes | 1 | 3 weeks |
| Budget Allocation | Project Manager – Mr. Mahi Patil | 1 | 1 week |
| System Architecture | Solution Architect – Ms. Jain | 1 | 2 weeks |
| Development of Application | Developer – Mr. Tom | 1 | 8 weeks |
| Testing and Quality Assurance | QA Testers – Mr. Sachin, Ms. Sneha | 2 | 4 weeks |
| Network Setup | Network Admin – Mr. Mayank | 1 | 2 weeks |
| Database Setup | Database Admin – Mr. John Mic | 1 | 2 weeks |
| Product Launch and Deployment | Project Manager – Mr. Mahi Patil | 1 | 1 week |
| Training Farmers and Onboarding | Business Analyst – Miss Janes | 1 | 2 weeks |
| Post Launch Support and Feedback | QA Testers – Mr. Sachin, Ms. Sneha | 2 | 4 weeks |

2. Process flow diagram using your imagination.

Assignment  2:

Subject: Introduction – Business Analyst for Online Inventory & Delivery Management System

Dear Damul  CEO &Technical support,

I hope this message finds you well.

My name is Janes Havalad, and I have been assigned as the Business Analyst for the Online Inventory & Delivery Management System initiative. I will be working closely with you and your team to facilitate the business understanding process, ensuring we capture your requirements accurately and align them with the project’s objectives.

Over the coming days, I will be:

- Understanding your business processes, challenges, and goals

- Gathering and documenting functional and non-functional requirements

- Collaborating with stakeholders to ensure a clear, shared vision for the solution

My aim is to act as a bridge between your business needs and our technical team, ensuring the final deliverable meets your expectations and adds tangible value to your operations.

I look forward to our first discussion and to building a productive working relationship. Please feel free to reach out to me directly at janes@abcpvt.com or 7204388888 for any queries or clarifications.

Thank you, and I am excited to get started on this journey with you.

Warm regards,
Janes Havalad
Business Analyst
Abctech  Ltd
janes@abcpvt.com

7204388888

BRD- Business Requirement Document

1.Document Revisions

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 05/01/2025 | 0.1 | Initial Draft |
| 25/01/2025 | 0.2 | Added project objectives |
| 01/02/2025 | 0.3 | Included stakeholder analysis and elicitation techniques |
| 20/02/2025 | 0.4 | Completed functional requirements and requirement traceability matrix |
| 01/03/2025 | 0.5 | Updated priority and status in requirement traceability matrix |
| 15/03/2025 | 0.6 | Added Detailed Business Requirements |
| 30/03/2025 | 0.7 | Incorporated Appendices and finalized document |

2 Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Damul Productions and manufacturing limited | Online Inventory & Delivery Management System | Sign | 01.01.2025 |
| Business Owner | CEO & Technical team | Reqirement gathering | Sign | 05.01.2025 |
| Project Manager | Mr. mahi Patil | Technical progress, deadline | Sign | 15.01.2025 |
| System Architect | Ms. Jain | Technical solutions | Sign | 02.02.2025 |
| Development Lead | Mr Tom | Technical Team lead | Sign | 15.02.2025 |
| User Experience Lead | Mr Sachin | Lead UX Designer | Sign | 25.02.2025 |
| Quality Lead | Ms. Sneha | Quality Assurance Lead | Sign | 01.03.2025 |
| Content Lead | Mr John Mic | Content Strategist | Sign | 10.03.2025 |

3. RACI Chart for This Document

| Activity/ Task | Position | * | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project initiation and approval | Delivery Head – Mr. Mohan Pai | * |  | A |  |  |  |
| Requirement Gathering | BA – Miss Janes |  | R | A |  | C |  |
| Budget Allocation | Project Manager – Mr. Mahi Patil |  |  | A |  | C |  |
| System Architecture | Ms. Jain |  |  | A | S | C | I |
| Development of application | Mr Tom |  | R | A | S |  |  |
| Testing and Quality Assurance | Testers – Mr Sachin and Ms Sneha |  | R | A | S |  |  |
| Network and Data base setup | Network Admin – Mr Mayank , DB Admin – Mr.John Mic |  | R | A |  |  | I |
| Product Launch and Deployment | Project Manager – Mr. Mahi Patil |  | R | A | S | C | I |
| Training Farmers and onboarding | BA – Miss Janes |  | R | A |  |  | I |
| Post launch support and feedback | Testers – Mr Sachin and Ms Sneha |  | R | A |  | C | I |

RASCI Chart for This Document Codes Used in RASCI Chart:

●R: Responsible

●A: Accountable

●C: Consulted

●I: Informed

4. Introduction

4.1 Business Goals

- Efficient Inventory Management: Ensure real-time tracking of raw materials and finished goods across manufacturing plants and warehouses.

- Quickest Customer Delivery: Automate order routing to the nearest warehouse/plant for minimal delivery time.

4.2 Business Objectives

- Reduce delivery time by 25% within the first year of implementation.

- Maintain inventory accuracy at 98% or higher.

- Enable demand forecasting to reduce wastage of perishable goods.

4.3 Business Rules

- Perishable goods must be shipped within 24–48 hours of production.

- Inventory data must sync across all locations in real-time.

- Delivery routing must prioritize the shortest lead time over distance alone.

4.4 Background

Currently, the company uses manual Excel-based tracking at each location. Delivery planning is done over phone/email, causing delays, errors, and stockouts.

4.5 Project Objective

To implement a centralized software system that integrates inventory tracking, order management, and automated delivery routing.

4.6 Project Scope

4.6.1 In Scope Functionality

- Inventory management (raw materials & finished goods)

- Automated delivery routing

- Order tracking and status updates

- Real-time inventory synchronization

- User roles & permissions

- Reports & analytics

4.6.2 Out of Scope Functionality

- Fleet management hardware

- Third-party logistics integration (future phase)

5. Assumptions

- All warehouses have stable internet connectivity.

- Staff will be trained on the new system before launch.

- Necessary hardware (scanners, tablets) will be procured by the client.

6. Constraints

- Go-live deadline: 7 months from project approval.

- Budget capped at ₹1.5 Cr.

- Compliance with FSSAI and local cold-chain regulations.

7. Risks

Technological Risks

- Integration failures with existing accounting/ERP tools.

Skills Risks

- Limited internal IT support for maintenance.

Political Risks

- Resistance to adoption from long-term employees.

Business Risks

- Temporary disruption during switchover.

Requirements Risks

- Scope creep due to new feature requests mid-project.

Other Risks

- Seasonal demand fluctuations impacting testing.

8. Business Process Overview

8.1 Legacy System (AS-IS)

- Inventory tracked manually in Excel sheets.

- Delivery routing done via phone calls.

- No centralized visibility across warehouses.

8.2 Proposed Recommendations (TO-BE)

- Centralized cloud-based inventory management.

- Automated delivery routing using GPS-based algorithms.

- Real-time reporting for decision-making.

|  | Req Name | Req Description | Priority (1–10) |
| --- | --- | --- | --- |
| BR-001 | Centralized Inventory | Maintain a centralized, real-time inventory database across all plants and warehouses. | 10 |
| BR-002 | Auto Stock Update | Automatically update stock levels upon goods receipt, production completion, and sales order dispatch. | 10 |
| BR-003 | Batch & Lot Tracking | Support batch and lot tracking for perishable items to ensure quality control. | 10 |
| BR-004 | Automated Delivery Routing | Determine fastest dispatch location based on inventory and customer location. | 10 |
| BR-005 | Sales Order Management | Allow creation, modification, and cancellation of sales orders by authorized personnel. | 9 |
| BR-006 | Low Stock Alerts | Generate alerts and reorder suggestions when stock levels fall below threshold. | 8 |
| BR-007 | Warehouse Transfers | Enable redistribution of stock between locations as per demand. | 8 |
| BR-008 | Customer Order Tracking | Provide customers with real-time order status updates via web/mobile. | 8 |
| BR-009 | Online Payment Integration | Integrate with third-party payment gateways for online orders (future phase). | 6 |
| BR-010 | Role-Based Access | Implement role-based access control (admin, manager, operator). | 10 |
| BR-011 | KPI Dashboard | Provide dashboards for KPIs like fulfillment time, turnover, wastage. | 8 |
| BR-012 | Barcode/QR Scanning | Support barcode and QR code scanning for faster stock updates. | 9 |
| BR-013 | Demand Forecasting | Predict demand based on historical data and seasonal trends. | 7 |
| BR-014 | Auto Invoicing | Automatically generate invoices and dispatch notes. | 9 |
| BR-015 | Audit Logs | Maintain audit logs of all inventory and order transactions. | 10 |
| BR-016 | High Availability | Ensure 99.9% uptime to prevent downtime in operations. | 10 |
| BR-017 | Regulatory Compliance | Comply with FSSAI rules for product tracking and labeling. | 10 |
| BR-018 | Mobile Device Support | Support desktop and mobile access for field operatives. | 7 |
| BR-019 | Data Retention | Store historical data for at least 5 years for compliance and reporting. | 7 |
| BR-020 | ERP Integration | Support API-based integration with existing ERP/accounting systems. | 8 |

1.Appendices

10.1. List of Acronyms

UAT-User Acceptance Testing

BRD- Business Requirement Document

BR- Business Requirement

UI- User interference

FSSAI- Food Safety and Standards Authority of India.

10.2. Glossary of Terms

User Role :A set of permissions that define what actions a user can perform within the system.

10.3. Related Documents

●Functional Specifications

●Technical Design Document

●This Business Requirements Document (BRD) provides a comprehensive overview of the objectives, scope, requirements, and other relevant aspects of the Online Inventory & Delivery Management System project.

●Stakeholder Analysis

Software Requirement Specification

Project Title:
Online Inventory & Delivery Management

Document Version:
v1.0

Prepared By:
Business Analyst – Janes Havalad

Date:
20-01-2025

1. Introduction

1.1 Purpose

The purpose of this SRS is to define functional and non-functional requirements for the Online Inventory & Delivery Management System that will help Damul Productions effectively manage stock levels and ensure timely deliveries.

1.2 Intended Audience

Business stakeholders, development team, QA team, warehouse managers, and logistics staff.

2. Functional Requirements

- Inventory Management:

  - Add, update, and delete inventory records.

  - Track batch numbers, expiry dates, and storage locations.

  - Low stock alerts and reorder notifications.

- Order Management:

  - Process customer orders from entry to dispatch.

  - Link order fulfillment with real-time inventory updates.

- Delivery Scheduling & Routing:

  - Assign orders to delivery vehicles.

  - Optimize delivery routes based on location and traffic data.

- Reporting & Dashboard:

  - Generate reports on stock levels, deliveries, and wastage.

  - Department-wise role-based dashboards.

- Security:

  - Role-based user access control.

  - Data encryption and secure login.

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| FR-01 | Add Stock | System shall allow adding new stock records. | 10 |
| FR-02 | Update Stock | System shall allow updating existing stock details. | 10 |
| FR-03 | Track Expiry | System shall track batch numbers and expiry dates for perishable products. | 10 |
| FR-04 | Low Stock Alerts | System shall send low-stock alerts to warehouse managers. | 8 |
| FR-05 | Barcode Scanning | System shall support barcode scanning for stock entry. | 8 |
| FR-06 | Stock Transfer | System shall allow transferring stock between warehouses. | 8 |
| FR-07 | Real-Time Inventory | System shall provide real-time stock level visibility across all locations. | 10 |
| FR-08 | Create Orders | System shall allow creating new customer orders. | 10 |
| FR-09 | Modify Orders | System shall allow modifying orders before dispatch. | 9 |
| FR-10 | Cancel Orders | System shall allow cancellation of orders. | 10 |
| FR-11 | Inventory Link | System shall link inventory updates with order processing. | 10 |
| FR-12 | Generate Invoices | System shall generate invoices for completed orders. | 10 |
| FR-13 | Order Search | System shall provide order search functionality by ID or customer name. | 6 |
| FR-14 | Assign Deliveries | System shall allow assigning orders to delivery vehicles. | 10 |
| FR-15 | Route Optimization | System shall optimize delivery routes based on distance and traffic. | 10 |
| FR-16 | Track Vehicles | System shall allow tracking delivery vehicle location in real time. | 10 |
| FR-17 | Update Delivery Status | System shall allow updating delivery status during transit. | 6 |
| FR-18 | Reschedule Delivery | System shall allow rescheduling deliveries. | 6 |
| FR-19 | Generate Reports | System shall generate sales, wastage, and delivery performance reports. | 10 |
| FR-20 | Role-Based Access | System shall provide role-based access control for all users. | 10 |

3. Non-Functional Requirements

- Performance: Support up to 500 concurrent users.

- Scalability: Handle expansion to more warehouses and plants.

- Security: Comply with food industry regulations for data and logistics.

- Availability: 99.9% uptime with disaster recovery backup.

- Usability: Simple UI for non-technical staff.

| NFR-01 | Concurrent Users | System shall handle up to 500 concurrent users without performance degradation. | 10 |
| --- | --- | --- | --- |
| NFR-02 | Inventory Update Speed | System shall process inventory updates within 2 seconds. | 10 |
| NFR-03 | Scalability | System shall support future expansion to 50+ warehouses without major redesign. | 6 |
| NFR-04 | Order Processing Speed | System shall process at least 1,000 orders per hour. | 10 |
| NFR-05 | Compliance | System shall comply with food industry data handling standards. | 10 |
| NFR-06 | Data Encryption Transit | System shall use encryption (SSL/TLS) for all data in transit. | 10 |
| NFR-07 | Data Encryption Rest | System shall encrypt all sensitive data at rest. | 10 |
| NFR-08 | Password Policy | System shall enforce password complexity rules. | 10 |
| NFR-09 | Audit Logs | System shall maintain an audit log of all user actions. | 10 |
| NFR-10 | Uptime | System shall maintain 99.9% uptime. | 10 |
| NFR-11 | Daily Backup | System shall perform automated daily backups. | 10 |
| NFR-12 | Disaster Recovery | System shall support disaster recovery within 4 hours. | 10 |
| NFR-13 | Data Loss Prevention | System shall prevent data loss in case of unexpected shutdown. | 10 |
| NFR-14 | Responsive UI | System shall have a responsive interface for desktop, tablet, and mobile devices. | 6 |
| NFR-15 | Multilingual Support | System shall support multilingual capabilities. | 3 |
| NFR-16 | Help Guides | System shall provide tooltips and help guides for key features. | 3 |
| NFR-17 | Dashboard Load Time | System shall load dashboards within 3 seconds. | 6 |
| NFR-18 | Third-Party Integration | System shall allow integration with third-party accounting software. | 6 |
| NFR-19 | Bulk Data Import/Export | System shall allow bulk data import/export in CSV format. | 6 |
| NFR-20 | Version Control | System shall support version control for future upgrades. | 6 |

4. System Architecture Overview

- Frontend: Web-based responsive application (React/Angular).

- Backend: API-based architecture (Java/.NET).

- Database: PostgreSQL/Oracle.

- Hosting: Cloud infrastructure with redundancy.

5. Acceptance Criteria

- Inventory accuracy meets or exceeds 98%.

- Delivery time improvements verified via monthly reports.

- Positive feedback from warehouse managers and logistics team after UAT.

Make an ERD of creating a support ticket

# User Stories - E-commerce Shopping

User Story No: 1

Tasks: 3

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO browse products by category
SO THAT I can find items easily.

BV: 9

CP: 5

Acceptance Criteria: System shall display all available categories and list products under the selected category with filters like price, brand, and rating.

User Story No: 2

Tasks: 2

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO search products by keywords
SO THAT I can quickly locate specific items.

BV: 10

CP: 4

Acceptance Criteria: System shall return relevant results based on keywords entered in the search bar within 2 seconds.

User Story No: 3

Tasks: 2

Priority: MEDIUM

Value Statement:

AS A Customer
I WANT TO view product details
SO THAT I can make informed purchase decisions.

BV: 8

CP: 3

Acceptance Criteria: System shall display product description, specifications, images, price, availability, and customer reviews.

User Story No: 4

Tasks: 3

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO add products to my cart
SO THAT I can purchase them later.

BV: 9

CP: 4

Acceptance Criteria: System shall allow adding products to the cart and update the cart icon to show the number of items.

User Story No: 5

Tasks: 3

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO update quantities in my cart
SO THAT I can adjust my order.

BV: 8

CP: 5

Acceptance Criteria: System shall update the total amount dynamically when quantity is changed and validate against available stock.

User Story No: 6

Tasks: 2

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO checkout securely
SO THAT my payment details are protected.

BV: 10

CP: 6

Acceptance Criteria: System shall redirect to a secure checkout page with HTTPS and encrypt payment details.

User Story No: 7

Tasks: 2

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO pay using multiple methods
SO THAT I have flexibility in payments.

BV: 9

CP: 6

Acceptance Criteria: System shall support payment through credit/debit cards, UPI, wallets, and net banking with instant validation.

User Story No: 8

Tasks: 2

Priority: MEDIUM

Value Statement:

AS A Customer
I WANT TO track my order status
SO THAT I know when it will be delivered.

BV: 8

CP: 4

Acceptance Criteria: System shall display real-time status updates (Processing, Packed, Shipped, Out for Delivery, Delivered).

User Story No: 9

Tasks: 3

Priority: LOW

Value Statement:

AS A Customer
I WANT TO save my favorite products
SO THAT I can purchase them later.

BV: 6

CP: 3

Acceptance Criteria: System shall allow saving items into a wishlist accessible from the account dashboard.

User Story No: 10

Tasks: 2

Priority: MEDIUM

Value Statement:

AS A Customer
I WANT TO get email/SMS confirmation after purchase
SO THAT I have proof of my order.

BV: 8

CP: 2

Acceptance Criteria: System shall send an automated email and SMS with order details and invoice immediately after payment.

User Story No: 11

Tasks: 3

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO apply discount codes at checkout
SO THAT I can save money on purchases.

BV: 9

CP: 4

Acceptance Criteria: System shall validate discount codes, update the total, and show applied discounts before payment.

User Story No: 12

Tasks: 2

Priority: MEDIUM

Value Statement:

AS A Customer
I WANT TO filter products by price range
SO THAT I can shop within my budget.

BV: 7

CP: 3

Acceptance Criteria: System shall display only products within the selected price range and allow sorting by price.

User Story No: 13

Tasks: 2

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO filter products by brand
SO THAT I can shop from preferred brands.

BV: 8

CP: 3

Acceptance Criteria: System shall display only products of the selected brand when filter is applied.

User Story No: 14

Tasks: 3

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO compare products
SO THAT I can make better purchasing decisions.

BV: 9

CP: 5

Acceptance Criteria: System shall allow selecting up to 4 products and display side-by-side comparison of specifications.

User Story No: 15

Tasks: 2

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO see related products
SO THAT I can explore more options.

BV: 7

CP: 4

Acceptance Criteria: System shall recommend products similar to the one being viewed using a recommendation engine.

User Story No: 16

Tasks: 3

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO see recently viewed products
SO THAT I can revisit them easily.

BV: 6

CP: 2

Acceptance Criteria: System shall maintain a list of last 5 viewed products and display them at the bottom of the page.

User Story No: 17

Tasks: 3

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO write product reviews
SO THAT I can share my experience.

BV: 8

CP: 4

Acceptance Criteria: System shall allow customers to submit text and star ratings after verified purchase.

User Story No: 18

Tasks: 2

Priority: MEDIUM

Value Statement:

AS A Customer
I WANT TO read customer reviews
SO THAT I can evaluate the product.

BV: 9

CP: 3

Acceptance Criteria: System shall display average rating, review count, and sort reviews by most recent or helpful.

User Story No: 19

Tasks: 2

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO select delivery options
SO THAT I can choose between standard and express delivery.

BV: 8

CP: 4

Acceptance Criteria: System shall provide delivery options with respective charges and estimated delivery time.

User Story No: 20

Tasks: 2

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO choose a delivery address
SO THAT my order reaches the correct location.

BV: 9

CP: 4

Acceptance Criteria: System shall allow saving multiple addresses and selecting one at checkout.

User Story No: 21

Tasks: 2

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO update my profile
SO THAT my details remain accurate.

BV: 7

CP: 3

Acceptance Criteria: System shall allow editing name, phone, email, and address with verification for changes.

User Story No: 22

Tasks: 2

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO reset my password
SO THAT I can regain account access.

BV: 8

CP: 3

Acceptance Criteria: System shall send a password reset link to registered email within 1 minute.

User Story No: 23

Tasks: 2

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO receive personalized offers
SO THAT I feel valued as a customer.

BV: 6

CP: 4

Acceptance Criteria: System shall send discount notifications based on browsing and purchase history.

User Story No: 24

Tasks: 3

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO see order history
SO THAT I can reorder quickly.

BV: 9

CP: 3

Acceptance Criteria: System shall display all past orders with reorder option in order history section.

User Story No: 25

Tasks: 2

Priority: MEDIUM

Value Statement:

AS A Customer
I WANT TO reorder items from my history
SO THAT I can save time.

BV: 8

CP: 3

Acceptance Criteria: System shall allow reordering from past orders with one click and add items to the cart.

User Story No: 26

Tasks: 2

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO cancel my order before dispatch
SO THAT I am not charged unnecessarily.

BV: 8

CP: 4

Acceptance Criteria: System shall allow order cancellation until it is marked as 'Shipped' and initiate refund automatically.

User Story No: 27

Tasks: 3

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO return defective products
SO THAT I can get a replacement/refund.

BV: 9

CP: 5

Acceptance Criteria: System shall allow return requests within 7 days and generate a return pickup slip.

User Story No: 28

Tasks: 3

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO track my refund status
SO THAT I know when I’ll get my money back.

BV: 8

CP: 3

Acceptance Criteria: System shall display refund status (Initiated, In Process, Completed) in the account dashboard.

User Story No: 29

Tasks: 3

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO receive push notifications
SO THAT I stay updated on my orders.

BV: 7

CP: 3

Acceptance Criteria: System shall send app push notifications for order updates, discounts, and delivery alerts.

User Story No: 30

Tasks: 2

Priority: MEDIUM

Value Statement:

AS A Customer
I WANT TO subscribe to newsletters
SO THAT I can stay informed about new products.

BV: 6

CP: 2

Acceptance Criteria: System shall allow customers to opt-in for newsletters and send weekly updates.

User Story No: 31

Tasks: 2

Priority: LOW

Value Statement:

AS A Customer
I WANT TO share products on social media
SO THAT I can show them to my friends.

BV: 5

CP: 2

Acceptance Criteria: System shall allow sharing product links via Facebook, Instagram, and WhatsApp.

User Story No: 32

Tasks: 3

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO chat with customer support
SO THAT I can resolve issues quickly.

BV: 9

CP: 6

Acceptance Criteria: System shall provide live chat option with auto-response and escalation to human support.

User Story No: 33

Tasks: 2

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO view stock availability
SO THAT I know if the product is ready to ship.

BV: 8

CP: 4

Acceptance Criteria: System shall display real-time stock status (In Stock, Limited, Out of Stock).

User Story No: 34

Tasks: 2

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO pay in installments
SO THAT I can afford expensive items.

BV: 7

CP: 5

Acceptance Criteria: System shall provide EMI options and validate eligibility instantly.

User Story No: 35

Tasks: 3

Priority: MEDIUM

Value Statement:

AS A Customer
I WANT TO earn loyalty points
SO THAT I can use them for discounts.

BV: 7

CP: 4

Acceptance Criteria: System shall track loyalty points earned and allow redemption during checkout.

User Story No: 36

Tasks: 3

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO view my loyalty balance
SO THAT I know how much I can redeem.

BV: 8

CP: 2

Acceptance Criteria: System shall show loyalty points in account dashboard and update after each order.

User Story No: 37

Tasks: 2

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO use voice search
SO THAT I can search products hands-free.

BV: 6

CP: 4

Acceptance Criteria: System shall accept voice input and return relevant search results.

User Story No: 38

Tasks: 2

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO get estimated delivery date
SO THAT I know when to expect my order.

BV: 8

CP: 3

Acceptance Criteria: System shall calculate estimated delivery date dynamically based on location and delivery type.

User Story No: 39

Tasks: 2

Priority: MEDIUM

Value Statement:

AS A Customer
I WANT TO see trending products
SO THAT I know what’s popular.

BV: 7

CP: 3

Acceptance Criteria: System shall display a section with trending products updated daily.

User Story No: 40

Tasks: 3

Priority: HIGH

Value Statement:

AS A Customer
I WANT TO receive invoice in PDF format
SO THAT I can keep records.

BV: 9

CP: 2

Acceptance Criteria: System shall generate a PDF invoice automatically and attach it to confirmation email.