## Business Case Document – Learning Management System (LMS) for Schools/Classes

### 1. Why is this project initiated?

This project is initiated to digitize and centralize the teaching–learning process in schools and coaching classes. Traditional education methods rely heavily on manual work (attendance registers, physical assignments, paper-based exams) which are time-consuming and error-prone. The Learning Management System (LMS) will provide a single digital platform for:

- Conducting classes (online/offline support)

- Managing attendance and records

- Uploading study materials and assignments

- Conducting exams and evaluations

- Communication between teachers, parents, and students

The initiative ensures efficiency, transparency, and accessibility for all stakeholders.

### 2. What are the current problems?

- Manual attendance records prone to errors.

- Physical study materials difficult to share and track.

- Lack of centralized storage for notes, assignments, and test results.

- Communication gaps between parents, teachers, and students.

- Difficulty in tracking student progress and performance.

- No proper system for online exams or automated grading.

- Teachers spend too much time on administration instead of teaching.

### 3. With this project how many problems could be solved?

This project will address most of the above issues:

- 100% digital attendance with reports and analytics.

- Central repository for study materials and recorded lectures.

- Automated assignment and test management (submission, grading, feedback).

- Parent portal for real-time updates on performance and attendance.

- Seamless communication (notices, messages, forums).

- Analytics dashboards for teachers and management to track performance trends.

### 4. What are the resources required?

- Human Resources:

  - Project Manager

  - Business Analyst

  - Developers (Web & Mobile)

  - UI/UX Designer

  - QA/Testers

  - System Administrator

  - Trainers (for onboarding teachers and staff)

- Technical Resources:

  - Cloud server hosting

  - Database (MySQL/PostgreSQL)

  - Web framework (Java/.NET/Python)

  - Mobile app (Android/iOS)

  - Security tools for data privacy

- Other Resources:

  - Training manuals and workshops

  - Helpdesk/support team

### 5. How much organizational change is required to adopt this technology?

- Moderate level of change is required.

- Teachers need to learn how to upload notes, create quizzes, and mark attendance digitally.

- Students and parents need to adapt to using the mobile app/portal.

- Administrative staff must move from manual registers to digital reporting.

- With training and support, the transition will be smooth.

### 6. Time frame to recover ROI?

- Development & Implementation: 6–9 months.

- Adoption Phase: 1 academic year.

- ROI Recovery: Within 1–2 years, since digitalization reduces manual workload, saves printing costs, and improves efficiency. Additionally, schools can save costs by reducing dependency on external apps (Zoom, Google Classroom, WhatsApp).

### 7. How to identify stakeholders?

- Internal Stakeholders:

  - School Management (decision-makers)

  - Teachers (end-users for teaching & monitoring)

  - Administrative Staff (managing records)

- External Stakeholders:

  - Students (primary users of the system)

  - Parents (progress tracking & communication)

  - Education Boards/Government Regulators (compliance needs)

Methods to Identify:

- Conduct stakeholder analysis (interviews, surveys, RACI chart).

- Engage with school leadership to identify key decision-makers.

- Involve end-users (teachers, students, parents) in requirement gathering workshops.

Document 2: BA Strategy

# BA Approach Strategy — LMS (Waterfall)

## 1) Delivery approach & phases (Waterfall)

Why Waterfall here? School processes are well-known and academic calendars are fixed. Waterfall gives clear baselines and sign-offs at each stage.

Phases & BA outputs (with entry/exit criteria):

- Initiation

  - Inputs: Problem statement, high-level scope, sponsor nomination.

  - BA outputs: Stakeholder list, high-level context diagram, Business Case draft.

  - Exit: Sponsor approves to proceed to discovery.

- Discovery & Elicitation

  - BA outputs: Elicitation plan, interview guides, observation notes, survey findings, current-state (AS-IS) flows.

  - Exit: Stakeholders validate problems/opportunities.

- Analysis

  - BA outputs: Future-state (TO-BE) flows, data dictionary, business rules, non-functional needs, prioritised requirement set.

  - Exit: Scope freeze for BRD drafting. (AS-IS/TO-BE are explicitly expected in your pack.)

- Specification

  - BA outputs: BRD (business goals, scope, risks), FRS/SRS (detailed functional specs), RTM v1 linking BRD→FRS→Test.

  - Exit: Formal Approvals captured (see roles below).

- Design handoff

  - BA outputs: Clarifications, UI wireframes annotations, updated glossary, RTM refresh.

  - Exit: Design sign-off to start build.

- Build support

  - BA outputs: Requirement clarifications, change request (CR) analyses, RTM maintenance.

  - Exit: SIT readiness confirmed.

- Test support (SIT → UAT)

  - BA outputs: UAT plan & scenarios, UAT traceability to FRs, defect triage notes, entry/exit criteria.

  - Exit: UAT sign-off achieved (see Section 10).

- Go-Live & Transition

  - BA outputs: Cutover checklist, training packs, release notes, comms to users.

  - Exit: Client acceptance form signed; move to warranty/support.

- Closure

  - BA outputs: Lessons learned, benefits realisation plan, BA handover.

## 2) Elicitation techniques (what to use, when, and for whom)

- 1:1 Interviews (Principal, Admin Head, IT Head, senior teachers) — deep process pain points, policies, approval chains.

- Focus Groups (Teachers by subject) — content upload, assessment workflows, grading rubrics.

- Workshops (Mixed stakeholders) — agree to TO-BE, prioritise MVP vs later phases.

- Observation/Shadowing (Front office, teachers) — attendance taking, timetable mgmt, exam conduction.

- Surveys (Students/Parents) — device access, notification preferences, language needs.

- Document Analysis — academic policies, exam rules, data retention norms, current forms.

- Prototyping — low-fi wireframes of dashboards, timetable, assignment flows to validate usability early.

- Reverse engineering (if legacy portals exist) — identify gaps vs desired.

Tips for schools: schedule sessions around school timings; offer bilingual surveys; anonymise student data during discovery.

## 3) Stakeholder analysis & RACI

Stakeholder groups:

- Business: School Management (Sponsor/Owner), Principal, Admin Office, Finance/Bursar, Heads of Department, Teachers.

- External: Students, Parents, Education Board/Regulator.

- Project/IT: PM, BA, Solution Architect, Dev Lead, QA Lead, UX, Content Lead, System Admin.

Power–Interest mapping:

- High power/High interest: Sponsor, Principal, PM → keep closely engaged (weekly).

- High power/Low interest: Board reps → inform at milestones.

- Low power/High interest: Teachers, Students, Parents → frequent demos/comms.

- Low power/Low interest: Back-office roles → broadcast updates.

RACI (sample for major deliverables):
(Use your template’s RACI codes & Approvals roles.)

| Deliverable | Sponsor | Business Owner/Principal | PM | BA | Architect | Dev Lead | QA Lead | UX | Content Lead |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Business Case | A | C | C | R | C | I | I | I | I |
| BRD | A | A | C | R | C | I | C | C | C |
| FRS/SRS | I | C | C | R | A | C | C | C | C |
| RTM | I | C | C | R | C | C | A | I | I |
| UAT Plan & Sign-off | A | A | C | R | I | I | R | I | I |
| (Your BRD template lists Approvals roles such as Project Sponsor, Business Owner, PM, System Architect, Dev Lead, UX Lead, Quality Lead, Content Lead—use the same names on signatures.) |  |  |  |  |  |  |  |  |  |

## 4) Document set to write (and when)

Align to your assignment pack: Business Case, BA Strategy, Functional Specs, RTM, BRD.

- Business Case – why, costs/benefits, options analysis, go/no-go.

- BA Strategy – this document (approach, RACI, comms, CR, sign-offs).

- BRD – goals, scope (in/out), business rules, assumptions, constraints, risks, AS-IS/TO-BE, requirements. (All sections are pre-outlined in your BRD template.)

- FRS/SRS – detailed functional & non-functional requirements; UI behaviours; validations. (Use the FRS table pattern from your file.)

- RTM – trace BRD→FRS→Design→Test→UAT (the matrix structure is in your file).

- Supporting – Glossary, Data Model, Wireframes, UAT Plan, Training Plan, Release Notes.

## 5) Process to follow for sign-offs & approvals

Baselining:

- Version each artefact (e.g., BRD v1.0) and baseline after review.

- Keep a Decision Log for clarifications.

Who signs what (from your Approvals section):

- BRD: Sponsor + Business Owner + PM + Architect + QA + UX + Content Lead.

- FRS/SRS: Architect (A), BA (R), PM (C), Dev & QA (C/I).

- UAT Plan: QA Lead (R), Business Owner (A), Sponsor (A).

How to capture approval:

- Circulate PDF with approval table (Name/Role/Signature/Date) exactly as your template shows. Digital signatures or email approvals embedded in the doc are fine.

## 6) Communication plan (channels & cadence)

- Channels: Email (formal), Teams/Zoom (workshops), Project Portal (SharePoint/Drive for artefacts), Ticketing (Jira/ServiceNow) for CRs/defects.

- Cadence:

  - Weekly Status to Sponsor/Principal (RAG; scope/schedule/cost; risks; decisions needed).

  - Design/Build Clarification Huddles 2–3×/week (BA + Dev + QA).

  - UAT Triage daily during UAT.

- Artefact repositories: Version-controlled folder structure (01-Business-Case, 02-BRD, 03-FRS, 04-RTM, 05-UAT). Approvals stored with each doc.

## 7) Change Request (CR) management

When is a CR needed? Any change after BRD/FRS baseline (scope, process, data, integrations, NFRs).

CR workflow:

- Raise CR (any stakeholder) via form/ticket.

- BA triage — clarify requirement, define current vs proposed, update RTM impact.

- Impact analysis (BA + PM + Architect + QA): scope/time/cost/quality, risks, dependencies, training/comms impact.

- CCB decision (Sponsor, PM, Business Owner, Architect): Approve/Reject/Defer.

- Update baselines: BRD/FRS versions, RTM links, schedule, budget.

- Communicate change & plan; execute.

CR form (fields you can use):

- Title, Requestor, Date, Description, Business Rationale/Benefit, Affected Modules (Attendance, Exams, Parent App), Priority, Impact (S/T/C/Q), Risks, Alternatives, Decision, Effective Version, Owner.

Tie-back: When a CR is approved, update the RTM so new/changed FRs trace to Design→Test→UAT. (Your RTM template supports this.)

## 8) Progress updates to stakeholders

Weekly Status Report (1 page):

- RAG: Scope / Schedule / Cost / Quality.

- Milestones: planned vs actual (Gantt snapshot or list).

- Completed this week / Planned next week.

- Risks & Issues (Top 5) — owner, due date, mitigation.

- Decisions needed — with due owners.

- Metrics: RTM coverage (% FRs designed/tested), defect counts (open/closed by severity), UAT pass rate.

Steering updates (fortnightly): Focus on decisions, CRs, benefits, readiness for next gate.

## 9) LMS-specific requirements focus (to guide your specs)

- Core: User management & roles (Student/Teacher/Admin/Parent), timetable, classes (online/offline), attendance, content library, assignments, exams, grading, results, notifications.

- Compliance: Student data privacy, audit trails, content copyright.

- NFRs: Accessibility (WCAG), performance (class launch <2s), mobile support, uptime SLAs (e.g., exam windows).
(These flow into BRD + FRS and must be traceable in RTM.)

## 10) UAT & Client sign-off (project acceptance)

UAT Plan (what to include):

- Scope: Which modules (Attendance, Exams, Parent Portal, Reports).

- Environment & data: Near-production config; anonymised student data.

- Participants: Business Owner, Teacher leads, Admin reps; QA facilitates.

- Traceability: Map every UAT test case to an FR (via RTM).

- Entry criteria: SIT passed, critical defects ≤ agreed threshold, UAT scripts ready, environment stable.

- Exit criteria: All Must-Have FRs accepted; Sev-1/2 defects closed or with signed workaround; training materials approved.

UAT execution & triage:

- Daily defect triage with Business Owner + QA + BA.

- Update RTM with UAT results (pass/fail evidence) — your template has a UAT column.

Client Project Acceptance Form (contents):

- Project/Release name & version, scope summary, dates.

- List of accepted deliverables (BRD, FRS, RTM, training, release notes).

- UAT summary (pass rate, open non-blocking issues).

- Any approved deviations/waivers or CRs included.

- Go-live readiness checklist (backup, rollback, support contacts).

- Warranty/support window & SLAs.

- Signatures: Sponsor (A), Business Owner (A), PM (C), QA Lead (R noted), Architect (C). (Use the same Approvals table structure from your BRD template.)

## 11) Risk management (brief)

Follow your BRD’s risk sections: Technological, Skills, Political, Business, Requirements, Others. Keep a RAID log and review weekly.

## 12) How this maps to your assignment pack

- You are writing this strategy into Document 2: BA Strategy.

- Keep Document 1 (Business Case) answers you already prepared.

- Fill Document 3 (FRS) using the Req table style shown.

- Maintain Document 4 (RTM) using the provided matrix (Design/Test/UAT columns).

- Build Document 5 (BRD) with the sections & approvals exactly as in the template.

- Document 3 – Functional Specifications

- Project Name

- Learning Management System (LMS) for Schools and Classes

- A digital platform to manage online/offline teaching, attendance, exams, assignments, and communication between teachers, students, parents, and school administration.

- Customer Name

- XYZ International School / ABC Coaching Classes (example – you can replace with your institution’s name)

- The end customer is an educational institution (school or coaching center) that requires a centralized learning platform.

- Project Version

- Version 1.0 (Initial Release)

- This is the first implementation covering core functionalities such as login, attendance, class management, study material sharing, and exam module. Later versions may include AI tutors, gamification, and advanced analytics.

- Project Sponsor

- Mr./Ms. [Name], Principal / Director of XYZ School

- The Project Sponsor is responsible for providing budget, approvals, and strategic direction. In a school setup, this is usually the Principal or School Management Board.

- Project Manager

- Mr./Ms. [Name], IT/Implementation Manager

- Responsible for planning, execution, and delivery of the LMS project, coordinating between developers, testers, and school management.

- Project Initiation Date

- 01-September-2024 (example – update based on your project timeline)

- The date on which the project officially started, after approval of the Business Case and Project Charter.

# Functional Requirement Specifications (FRS)

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| FR0001 | User Login & Role Management | System must allow secure login for students, teachers, parents, and admin with role-based access. | High |
| FR0002 | User Registration | Admin should be able to add students, teachers, and parents with unique IDs. | High |
| FR0003 | Attendance Management | Teachers should mark daily attendance; system should auto-generate reports. | High |
| FR0004 | Class Scheduling | Teachers/admins should be able to create and manage timetables (online/offline). Notifications should be sent to students and parents. | High |
| FR0005 | Study Material Upload | Teachers can upload notes, e-books, recorded lectures, and assignments. Students can view/download them. | High |
| FR0006 | Assignment Management | Teachers can create assignments, students can submit, and teachers can review/grade online. | High |
| FR0007 | Examination Management | System should allow online exams (objective/subjective) with timer and auto-grading for objective tests. | High |
| FR0008 | Grading & Results | Teachers should upload marks, system should auto-calculate results, generate report cards, and share with parents. | High |
| FR0009 | Parent Portal | Parents can track attendance, marks, assignments, and communicate with teachers. | Medium |
| FR0010 | Communication Module | System should have announcement board, chat, and discussion forum. Notifications should be sent via email/SMS. | Medium |
| FR0011 | Reports & Analytics | Generate reports on student performance, attendance, and exam results for management and teachers. | Medium |
| FR0012 | Notification System | System should notify students/parents about new assignments, upcoming classes, results, and announcements. | Medium |
| FR0013 | Content Security | All study materials should be secure, accessible only by authorized users, and protected from plagiarism. | High |
| FR0014 | Multi-device Access | The LMS must work on web browsers and mobile apps (Android/iOS). | High |
| FR0015 | Data Backup & Recovery | System should have periodic backups and quick recovery in case of data loss. | Medium |

# Requirement Traceability Matrix (RTM) – LMS

| Req ID | Req Name | Req Description | Design | D1 | T1 | D2 | T2 | UAT | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR0001 | Login & Role Mgmt | User must be able to log in with secure authentication and role-based access. | Yes | Done | Pending | Yes | Yes | Yes | In Progress |
| FR0002 | User Registration | Admin should be able to register/add users (students, teachers, parents). | Yes | Done | Pending | Yes | Yes | Yes | Planned |
| FR0003 | Attendance Management | Teachers should mark attendance and generate reports automatically. | Yes | Pending | No | Yes | No | Yes | In Progress |
| FR0004 | Class Scheduling | System should allow timetable creation and notify users. | Yes | Pending | No | Yes | No | Yes | Planned |
| FR0005 | Study Material Upload | Teachers upload notes, e-books, and assignments; students download them. | Yes | Pending | No | Yes | Yes | Yes | Planned |
| FR0006 | Assignment Management | Students submit assignments; teachers review/grade. | Yes | Pending | No | Yes | No | Yes | Planned |
| FR0007 | Examination Mgmt | Online exams with auto-grading for objective questions. | Yes | Pending | No | Yes | No | Yes | Planned |
| FR0008 | Grading & Results | Teachers upload marks, system generates report cards. | Yes | Pending | No | Yes | No | Yes | Planned |
| FR0009 | Parent Portal | Parents track attendance, marks, and performance. | Yes | Pending | No | Yes | No | Yes | Planned |
| FR0010 | Communication Module | Announcements, chat, discussion forums for users. | Yes | Pending | No | Yes | Yes | Yes | Planned |
| FR0011 | Reports & Analytics | Generate performance and attendance reports. | Yes | Pending | No | Yes | No | Yes | Planned |
| FR0012 | Notification System | System should notify users of assignments, exams, and announcements. | Yes | Pending | No | Yes | Yes | Yes | Planned |
| FR0013 | Content Security | Study materials must be secure and restricted to authorized users. | Yes | Pending | No | Yes | Yes | Yes | Planned |
| FR0014 | Multi-device Access | LMS should support web & mobile (Android/iOS). | Yes | Pending | No | Yes | No | Yes | Planned |
| FR0015 | Backup & Recovery | Periodic backups and quick recovery in case of data loss. | Yes | Pending | No | Yes | No | Yes | Planned |

### Explanation of Columns

- Req ID / Req Name / Description → Links directly from Document 3 (FRS).

- Design (Yes/No) → Whether requirement is covered in design docs.

- D1, D2 → Design phases (e.g., UI Design, System Design).

- T1, T2 → Test phases (Unit Testing, System Testing).

- UAT → Whether requirement is covered in User Acceptance Testing.

- Status → Progress (Planned / In Progress / Completed)

# Business Requirement Document (BRD) – LMS for Schools/Classes

### Project Name

Learning Management System (LMS) for Schools and Classes
👉 This identifies the project title. It clearly states that the purpose of the project is to build an LMS that supports teaching, learning, and administration for educational institutions.

### Project ID

LMS-SCH-2024-01 (example – you can create a unique identifier)
👉 The project ID is an internal reference code used for tracking. A good format is:

- Acronym of the project (LMS)

- Type/Department (SCH = School)

- Year (2024)

- Sequential number (01)

This ensures easy identification of the project in records, emails, and reports.

### Version ID

Version 1.0 (Initial Draft)
👉 The version number shows the stage of the BRD. As changes are made, you will update it to 1.1, 2.0, etc.

- Draft Version: 0.1

- Reviewed Version: 0.9

- Approved/Final Version: 1.0

For the LMS, this is the first baseline version of the BRD.

### Author

[Your Name], Business Analyst
👉 The author is the person who prepared this document. In your case, it will be you (the BA trainee/student preparing the LMS project BRD).

✅ Example Filled Header:

- Project Name: Learning Management System (LMS) for Schools and Classes

- Project ID: LMS-SCH-2024-01

- Version ID: 1.0 (Initial Baseline)

- Author: Swapnil Ninawe, Business Analyst