## Slide 1: Project Title: CDE (Customer Data Essential
Prepared By: Bhumika Sahu Date – 16-07-2025

## Slide 2: Situation
The legacy system was built on a mainframe platform, which had been in use for several years to manage customer data and related operations. While it was stable and functionally rich, the system posed significant limitations:
Outdated Technology: The mainframe environment lacked flexibility, had limited integration capabilities with modern APIs or cloud-based services, and required specialized skills that were becoming scarce.
Slow Time-to-Market: Any change or enhancement required extensive development, testing, and deployment cycles, leading to delays in responding to business needs.
Data Silos: Customer data was fragmented and stored in multiple legacy formats, making it difficult to extract insights, ensure consistency, or meet compliance and reporting standards.
User Experience Issues: The interface was non-intuitive, primarily built for backend processing, not for user-friendly navigation or self-service use cases.
High Maintenance Costs: Maintaining the mainframe infrastructure and legacy codebase was costly and resource-intensive.
Scalability Constraints: With growing customer data volumes and business demands, the system was struggling to scale efficiently.

## Slide 3: Problem
Lack of Real-Time Data Access - The system operated in batch mode, meaning updates and processing happened at scheduled intervals—not in real time—leading to delayed data availability for customer-facing teams and decision-makers.
Data Inconsistency Across Systems - Customer data was scattered across various mainframe modules, resulting in data duplication, outdated records, and conflicting customer information, which impacted compliance and operational efficiency.
Complex Change Management - Implementing even minor changes (e.g., new customer fields, data validation rules) required lengthy development cycles, regression testing, and coordination across teams—slowing down innovation.
Limited Integration with Modern Tools - The mainframe system could not seamlessly integrate with new-age tools (e.g., CRM, analytics dashboards, cloud-based apps), making it difficult to provide a unified customer view or automated reporting.
High Dependency on Niche Skills - Only a few legacy developers were skilled in COBOL/JCL or mainframe environments. As they retired or moved on, knowledge gaps and onboarding delays became more frequent.
Non-Compliant with Regulatory Expectations - The system lacked proper audit trails, dynamic data enrichment, and up-to-date documentation, which made compliance with regulations like GDPR or internal audit requirements difficult and risky.
Inefficient User Experience - Front-line users (Ops, Support, Audit teams) found the UI clunky and difficult to use, leading to manual errors, low productivity, and heavy reliance on IT teams for routine tasks.
High Operational and Maintenance Costs - Running the mainframe setup involved significant infrastructure and support costs, diverting budget away from innovation and modernization.

## Slide 4: Opportunity
Unified Customer Data Platform - Consolidate scattered customer data into a single source of truth to improve data accuracy, governance, and decision-making.
Real-Time Data Processing - Enable real-time updates and retrieval of customer information for faster service delivery and improved customer experience.
Enhanced Data Quality and Enrichment - Apply standardized validation, deduplication, and enrichment rules to ensure high-quality, actionable customer data.
Improved Regulatory Compliance - Implement audit trails, data lineage, and access controls to comply with regulatory standards like GDPR, AML/KYC, and internal audit requirements.
Agile Delivery and Faster Time-to-Market - Use Agile methodology to release incremental features, gather user feedback, and deliver value faster compared to long mainframe development cycles.
Self-Service and User-Friendly UI - Improve the front-end interface for business users, allowing for greater autonomy in accessing and updating customer data without IT dependency.
Lower Maintenance Costs and Risk Mitigation - Reduce dependency on legacy skillsets and infrastructure, resulting in cost savings and future-proofing the tech stack.
Integration with Downstream Systems - Build APIs and connectors to integrate with CRM, analytics tools, onboarding platforms, and customer service systems, enhancing automation and data flow.

## Slide 5: Purpose Statement (Goals):
The primary goal of the Mainframe to CDE migration project is to modernize and streamline customer data management and account creation processes by transitioning from a legacy mainframe system to the Customer Data Essentials (CDE) platform. This initiative aims to:
Ensure centralized and structured storage of customer data including personal details, address, contact information, and KYC documentation.
Enhance operational efficiency by enabling users to create and manage customer savings accounts through a user-friendly and compliant interface.
Improve data accuracy, accessibility, and security by replacing outdated, siloed systems with a scalable and agile solution.
Enable compliance with regulatory requirements by integrating real-time KYC validation and document management features.
Support future scalability and digital banking initiatives through a flexible and modern data foundation.

## Slide 6: Project Objectives:
Migrate Legacy Data Accurately migrate customer master data—including personal details, contact information, and KYC records—from the legacy mainframe system to the new CDE platform without data loss or integrity issues.
Modernize Customer Onboarding Implement a streamlined customer onboarding process within CDE that allows users to create new savings accounts with all required demographic and compliance-related information.
Enable End-to-End KYC Compliance Integrate mandatory KYC document capture, validation rules, and real-time status tracking to ensure compliance with regulatory standards during customer creation.
Improve Data Quality and Accessibility Enhance data quality by enforcing standardized input formats and validation checks, and ensure that customer data is easily retrievable for business and audit purposes.
Support Agile Delivery & Phased Rollouts Deliver functionalities in incremental sprints using Agile methodology, enabling faster time-to-market and early feedback from stakeholders.
Minimize Operational Disruption Ensure a smooth transition with minimal impact to end users by providing user training, documentation, and parallel run/testing support.
Improve System Scalability and Maintenance Replace rigid mainframe logic with a more maintainable and scalable architecture using CDE to support future digital banking initiatives.

## Slide 7: Success Criteria:
Accurate Data Migration
100% of active customer records are successfully migrated from the mainframe system to CDE with ≥98% data accuracy.
No loss of critical customer information such as KYC documents, address, or contact details.
Functional Completion
All planned CDE modules (customer creation, KYC upload, document verification, contact validation, account activation) are delivered and functioning as expected.
All key user stories meet their Acceptance Criteria and pass both SIT and UAT.
Regulatory Compliance
CDE system enforces mandatory KYC checks and supports document retention as per PNC Bank and regulatory guidelines (e.g., AML, CDD, RBI if applicable).
Audit trails are enabled for all data changes and approvals.
User Adoption and Training
100% of intended end-users are trained, and training materials are distributed before go-live.
Users can create customer accounts in CDE independently within the first week of rollout.
System Performance and Availability
CDE system meets performance benchmarks (e.g., customer creation in ≤2 minutes).
No critical defects reported during the first 30 days post-deployment.
Agile Delivery Efficiency
All sprints are completed on time with backlog items tracked and updated in JIRA.
Stakeholder satisfaction is ≥85% based on demo feedback and project retrospective surveys.
Business Continuity
Zero disruption to daily operations during the transition from the mainframe to CDE.
A contingency/rollback plan is prepared and tested before the migration cutover.

## Slide 8: Methods/Approach:
1. Agile Delivery Framework
Adopted Scrum-based Agile methodology with iterative development, enabling continuous stakeholder collaboration and incremental delivery.
Organized project work into sprints (2-3 weeks) with defined Sprint Goals, User Stories, and Acceptance Criteria.
Conducted Scrum ceremonies including Sprint Planning, Daily Stand-ups, Sprint Reviews, and Retrospectives.
2. Requirement Elicitation & Analysis
Conducted workshops, interviews, and JAD sessions with stakeholders to understand the legacy mainframe process and define business requirements for CDE.
Documented business requirements in the form of BRD (Business Requirements Document) and decomposed them into User Stories and Functional Specifications.
3. AS-IS and TO-BE Process Mapping
Performed Gap Analysis by mapping AS-IS processes from the mainframe with TO-BE processes in CDE.
Identified areas for improvement, automation, and compliance alignment.
4. Data Migration Strategy
Collaborated with data teams to:
  Define data mapping rules (e.g., fields for Name, Address, Phone, KYC, etc.)
  Perform data cleansing and validation
  Ensure data consistency, integrity, and compliance during migration.

## Slide 9
5. System Design and Documentation
Supported UI/UX teams by sharing wireframes, screen flows, and data field definitions.
Created process flow diagrams, ER diagrams, and field-level specifications for development teams.
6. Testing and Quality Assurance
Defined UAT test scenarios and test cases based on business workflows.
Worked with QA and users during System Integration Testing (SIT) and User Acceptance Testing (UAT) to validate new functionalities.
Logged and tracked defects using JIRA and ensured timely resolution.
7. Change Management & Training
Conducted training sessions and demos for business users to ensure smooth adoption of the CDE tool.
Developed user manuals, FAQs, and SOPs (Standard Operating Procedures) for end-user support.
8. Stakeholder Communication & Reporting
Provided regular updates to stakeholders via status reports, sprint dashboards, and review meetings.
Ensured cross-functional alignment between IT, Compliance, Operations, and Product teams.

## Slide 10: Resources:
1. Human Resource:
Role | Responsibility
Product Owner (PO) | Defines product vision, prioritizes backlog, aligns with business goals.
Business Analyst (You) | Gathers requirements, documents processes, writes user stories, supports testing.
Scrum Master | Facilitates Agile ceremonies, removes blockers, ensures team collaboration.
Development Team | Builds CDE features and integrations based on user stories.
QA/Testers | Designs test cases, executes SIT & UAT, logs defects.
Data Migration Team | Handles data extraction, transformation, and loading from mainframe to CDE.
UI/UX Designers | Designs user-friendly screens and forms for customer onboarding in CDE.
Operations/Business SMEs | Provides domain knowledge, validates TO-BE processes, supports UAT.
IT Support / DevOps | Manages environments, deployments, and performance tuning.

## Slide 11
2. Tools & Technologies:
3. Documentation Resources:
BRD (Business Requirements Document)
FRD (Functional Requirements Document)
User Stories with Acceptance Criteria
Process Flow Diagrams (AS-IS/TO-BE)
Data Mapping Sheets
UAT Test Scenarios and Defect Logs
Training Manuals and SOPs
Tool/Platform | Purpose
CDE (Customer Data Essentials) | Target system for storing and managing customer data.
Mainframe System | Legacy system from which customer data is migrated.
JIRA | Agile project management, sprint tracking, and user story management.
Confluence | Documentation of BRDs, process flows, and sprint artifacts.
MS Excel / Google Sheets | Used for data mapping templates, test data, and reporting.
SQL / Data Tools | Data extraction, transformation, validation (if applicable).
Visio / Draw.io | For creating process maps, data flow diagrams, and wireframes.
Outlook / MS Teams | Communication and collaboration with project stakeholders.

## Slide 12: Risk
Risk | Impact | Likelihood | Mitigation Strategy
1. Data Loss or Corruption During Migration | Incomplete or inaccurate customer records | High | Perform multiple data validation cycles, backups, and dry runs before final migration.
2. Incomplete Requirements or Scope Creep | Project delays, rework, missed functionality | Medium | Define and prioritize user stories in backlog; obtain stakeholder sign-off on BRD/FRD.
3. Resistance to Change from End Users | Low adoption of CDE, user errors | Medium | Conduct training, hands-on sessions, and provide user manuals and ongoing support.
4. KYC or Regulatory Non-compliance | Legal issues, audit failures | High | Involve compliance SMEs early, perform reviews, and automate mandatory validations.
5. Integration Failure with Other Bank Systems | Data sync issues, failed onboarding | Medium | Plan early integration testing and have fallback mechanisms for dependent systems.
6. Performance Issues in the New CDE Platform | Poor user experience, slower onboarding | Medium | Define performance benchmarks, conduct load testing, and monitor post go-live.
7. Dependency on Legacy SMEs Who May Exit | Knowledge gaps, delays in clarifications | Low | Document legacy processes thoroughly; record sessions and capture workflows early.
8. Environment or Deployment Delays | Sprint overruns, testing backlog | Medium | Coordinate early with DevOps and IT teams; schedule dry runs and deployment rehearsals.
9. Defects Identified Late in UAT Phase | Go-live delays, rework | High | Conduct thorough SIT before UAT, shift testing left, involve QA from sprint start.
10. Misalignment Between Business and Technical Teams | Conflicting expectations, delivery gaps | Medium | Hold regular demo sessions, maintain shared documentation in Confluence, and escalate blockers early.

## Slide 13: Dependencies
Dependency | Description | Impact if Delayed | Owner/Stakeholder
1. Legacy Mainframe Data Availability | Timely access to customer data for extraction and mapping. | Delays in data migration and validation activities. | Data Migration Team
2. Finalization of Business Rules & Validation Logic | Rules for KYC validation, customer eligibility, and mandatory fields. | Development blockers and rework. | Compliance & Business Teams
3. Access to CDE Development and Testing Environments | Required for configuration, testing, and user validation. | Postponed SIT/UAT cycles and sprint testing. | IT Infrastructure / DevOps
4. Approval of BRD/FRD/User Stories by Stakeholders | Sign-off from SMEs and business owners to proceed with development. | Requirement freeze delays and scope ambiguity. | Product Owner / Business SME
5. Integration APIs from Upstream/Downstream Systems | APIs for fetching or sending data to other banking systems (e.g., CRM, Core Banking). | Integration failures or testing gaps. | Architecture / Integration Team
6. Data Mapping Templates from Source to Target | Required for accurate transformation and load processes. | Data mismatch or rejection during ETL runs. | Data Analyst / BA
7. KYC Document Repository Access | Availability of digital KYC document repository for attachment in CDE. | Incomplete onboarding functionality. | IT & Document Management Team
8. UAT Resource Availability | Business users must be available to test CDE workflows. | Delay in sign-off and production deployment. | Business Team / QA
9. Training Content Finalization | SOPs, manuals, and training decks needed for smooth user transition. | Poor end-user adoption and process errors. | BA / Training Team
10. Regulatory Guideline Updates (If Any) | Any new changes in AML/KYC regulations must be reflected in workflows. | Non-compliance and rework. | Compliance Officer

## Slide 14: To Be Completed by Appropriate Manager
Project Sponsor: Ganesh Rathod Project Manager : Bonney Joseph