Assignment 1

Please make a BRD which can be presented to the client along with complete development and resource plan

### 1. Executive Summary

The client operates multiple manufacturing plants and warehouses across India, producing and distributing ice cream and milk products. This BRD outlines the development of a centralized software system to manage inventory efficiently and optimize delivery logistics, ensuring timely delivery to customers.

### 2. Document Revisions

Date Version Number Document Changes

05/02/2025 0.01 Initial Draft

07/02/2025 0.01 System Requirements Specification (SRS)

07/02/2025 0.01 Wireframes

08/02/2025 0.01 Prototypes

08/02/2025 0.01 Gap Analysis Documents

### 3 Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | M Diwakar | Project Sponsor | M Diwakar | 07-02-2025 |
| Business Owner | Rajeshwari Kamath | Business Owner | Rajeshwari Kamath | 07-02-2025 |
| Project Manager | Shrinivas K | Project Manager | Shrinivas K | 10-02-2025 |
| System Architect | Manjunath K | System Architect | Manjunath K | 10-02-2025 |
| Development Lead | Pradeep P | Development Lead | Pradeep P | 12-02-2025 |
| User Experience Lead | Kanak | User Experience Lead | Kanak | 12-02-2025 |
| Quality Lead | Ruchika S | Quality Lead | Ruchika S | 14-02-2025 |
| Content Lead | Deep | Content Lead | Deep | 14-02-2025 |

4. RACI

| Name | Position | * | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- | --- |
| M Diwakar | Project Sponsor | Rajeshwari Kamath | Development Lead | Project Sponsor | Development Lead | Business Analyst | Business Owner |
| Rajeshwari Kamath | Business Owner | Rajeshwari Kamath | Development Lead | Project Sponsor | Development Lead | Business Analyst | Business Owner |
| Shrinivas K | Project Manager | Rajeshwari Kamath | Development Lead | Project Sponsor | Development Lead | Business Analyst | Business Owner |
| Manjunath K | System Architect | Rajeshwari Kamath | Development Lead | Project Sponsor | User Experience Lead | Business Analyst | Business Owner |
| Pradeep P | Development Lead | Rajeshwari Kamath | Development Lead | Project Sponsor | Quality Lead | Business Analyst | Business Owner |
| Kanak | User Experience Lead | Rajeshwari Kamath | Development Lead | Project Sponsor | Content Lead | Business Analyst | Business Owner |
| Ruchika S | Quality Lead | Rajeshwari Kamath | Development Lead | Project Sponsor | User Experience Lead | Business Analyst | Business Owner |
| Deep | Content Lead | Rajeshwari Kamath | Development Lead | Project Sponsor | User Experience Lead | Business Analyst | Business Owner |
| Tarun Pongallu | Business Analyst | Rajeshwari Kamath | Development Lead | Project Sponsor | Project Manager | Business Analyst | Business Owner |

### 5. Business Objectives

- To provide real-time inventory visibility across all warehouses and plants.

- To enable automated inventory management, including restocking and expiry tracking.

- To ensure efficient dispatching and delivery, minimizing delays and optimizing route planning.

- To support data-driven decision-making through reporting and analytics.

### 6. Project Scope

#### In Scope:

- Centralized inventory management system.

- Delivery management module with real-time tracking.

- Integration with existing ERP and supply chain software (if applicable).

- Web and mobile interfaces for warehouse staff and delivery personnel.

- Role-based access control for Admin, Warehouse Manager, Delivery Manager, and Staff.

#### Out of Scope:

- Customer-facing e-commerce platform.

- Hardware procurement for warehouses (RFID, barcode scanners).

### 7. Requirements

#### Functional Requirements:

- Inventory Management

  - Product registration and categorization.

  - Batch tracking, expiry date monitoring.

  - Stock level alerts and reorder automation.

  - Transfers between warehouses.

- Warehouse Operations

  - Goods inward and outward entries.

  - Quality checks and logging.

  - Warehouse space utilization monitoring.

- Delivery Management

  - Order assignment to nearest warehouse.

  - Delivery route optimization.

  - Live delivery tracking.

  - Proof of delivery and customer feedback collection.

- Reporting & Dashboard

  - Inventory aging report.

  - Stock movement report.

  - Delivery performance analytics.

  - Forecasting and trend analysis.

#### Non-Functional Requirements:

- Scalability to support additional locations.

- High availability (uptime > 99.9%).

- Secure access and encrypted data transmission.

- Mobile-responsive user interface.

### 8. Assumptions

- All warehouses have internet access.

- Staff will be trained on the new system.

- Data migration support will be available from the client.

### 9. Constraints

- Integration must not affect ongoing operations.

- Development budget capped at ₹ 10 Lacs.

- Delivery timelines must align with peak seasons (avoid rollout during high-demand summer months).

### 10. Dependencies

- Availability of warehouse and delivery personnel for testing and feedback.

- Access to current ERP/inventory management system (if any).

- Cooperation from logistics partners.

### 11. Timeline (Waterfall Approach)

| Phase | Description | Duration |
| --- | --- | --- |
| 1. Requirements | BRD finalization and approvals | 2 weeks |
| 2. Design | System architecture, UI/UX mockups | 3 weeks |
| 3. Development | Module-wise software development | 8 weeks |
| 4. Testing | Unit, system, integration, UAT | 4 weeks |
| 5. Deployment | Final deployment on production servers | 1 week |
| 6. Maintenance | Initial support & training phase | 2 weeks |
| Total Duration |  | ~20 weeks |

### 12. Resource Plan

| Role | Responsibility | Allocation |
| --- | --- | --- |
| Project Manager | Overall project coordination | 100% |
| Business Analyst | Requirement gathering, documentation | 100% (first 5 weeks) |
| UI/UX Designer | Design mockups and interface layouts | 100% (weeks 3-5) |
| Backend Developers | Develop business logic and database APIs | 2 Full-time (weeks 6–13) |
| Frontend Developers | Build UI for web and mobile | 2 Full-time (weeks 6–13) |
| QA Engineers | Perform testing (manual and automated) | 2 Full-time (weeks 14–17) |
| DevOps Engineer | Deployment and server management | 1 Part-time (weeks 17–20) |
| Trainers | Staff training, support documentation | 1 Part-time (weeks 18–20) |

### 13. Cost Estimate (Indicative)

| Category | Estimated Cost (INR) |
| --- | --- |
| Human Resources | ₹3-5 Lacs |
| Software Tools/Licenses | ₹ 10-12 Lacs |
| Hosting & Infrastructure | ₹2-3 Lacs |
| Miscellaneous | ₹ 1-2 Lacs |
| Total | ₹ 22-24 Lacs |

### 14. Risk Management

| Risk | Mitigation Strategy |
| --- | --- |
| Scope Creep | Strict change management |
| Delivery delays | Buffer in timeline, milestone tracking |
| Resistance to adoption | User training and change management |
| Integration failures | Early access and mock testing |

### 15. Success Criteria

- Inventory discrepancies reduced by 90%.

- Delivery time improved by 30% within 3 months post-implementation.

- 100% warehouse and delivery personnel trained and onboarded.

### 16. Appendices

- Meeting minutes

- Detailed process flows

- Technical specifications

- Diagrams

- Mock-ups

- Reference documents

- Letters of intent or key contracts

- Endorsements

- Resumes of key managers

- Technical information

### 16. Approval & Sign-off

| Name & Designation | Signature | Date |
| --- | --- | --- |
| Rajeshwari Kamath | Rajeshwari Kamath | 13-06-2025 |
| Rivera Gomez | Rivera Gomez | 13-06-2025 |
| Tarun Pongallu | Tarun Pongallu | 13-06-2025 |

2 - Prepare process flow diagram using your imagination.

Assignment 2

- Write an introduction letter to a client introducing yourself as a business analyst in charge of working with the client and his team to start the business understanding process.

Subject: Introduction – Business Analyst for Inventory & Delivery Management Software Project

Dear Dairy Pvt. Ltd.,

I hope you are doing well.

My name is Tarun Pongallu, and I have been assigned as the Business Analyst for your upcoming project focused on building a software solution to manage inventory and ensure the quickest delivery of your ice-cream and milk products across your nationwide network of manufacturing plants and warehouses.

As the key point of contact during the business understanding phase, my responsibility will be to work closely with you and your team to understand your current operations, challenges, and goals in detail. This includes gathering and documenting all the necessary business and functional requirements that will guide the design and development of a solution aligned with your objectives.

Given the scale of your operations and the perishable nature of the products, I understand the importance of optimizing inventory visibility and delivery efficiency. My aim is to ensure that the final solution is both practical and impactful, delivering value across all your locations.

I would be happy to schedule an initial meeting at your convenience to begin this process and align on next steps.

Please feel free to reach out to me directly with any questions or to suggest a suitable time for our first discussion.

Looking forward to working with you.

Warm regards,
Tarun Pongallu
Business Analyst
ABD Pvt. Ltd.
Email: Tarun.Pongallu@ ABD.COM
Phone: 9511881435

- Prepare a brief BRD and SRS for a project- Horoscope or Ticketing system or online store.

Online Store for Ice-Cream & Milk Products with Inventory & Delivery Management

Client: Dairy Pvt. Ltd.

Prepared By:
Tarun Pongallu – Business Analyst

### Project Overview:

The company has multiple manufacturing plants and warehouses across the country. To streamline operations and improve customer experience, it wants to develop an online store that integrates real-time inventory management and enables fastest delivery of ice-cream and milk products directly to consumers.

### Business Objectives:

- Enable online ordering of dairy products via web/mobile platform

- Manage stock levels across multiple warehouses and plants

- Fulfill customer orders from the nearest warehouse

- Optimize delivery routes for speed and efficiency

### Key Stakeholders:

- Operations Manager

- E-Commerce Team

- IT/Technical Team

- Warehouse Staff

- Delivery Team

- End Customers

### Business Requirements:

- E-commerce storefront (product listing, cart, checkout)

- Inventory sync from warehouses in real-time

- Geo-based warehouse selection for delivery

- Delivery tracking for customers

- Reports for inventory, orders, and delivery performance

### Scope:

In Scope:

- Web & mobile online store

- Integration with inventory and delivery modules

- Real-time notifications to customers

- Admin portal for order & stock management

Out of Scope:

- Physical POS integration

- Employee payroll or HR features

### Success Criteria:

- 90%+ order fulfillment within 24 hours

- 100% real-time inventory visibility

- 95% delivery accuracy and satisfaction

Software Requirements Specification (SRS)

### 1. Functional Requirements:

#### 1.1 User Management

- Customer registration/login

- Admin and warehouse user roles

- Password recovery and profile management

#### 1.2 Product Catalog

- List products with images, prices, expiry

- Filter by category and availability

- Product detail view and nutritional info

#### 1.3 Inventory Integration

- Live stock status per product per warehouse

- Stock deduction after order confirmation

- Automatic low-stock alerts

#### 1.4 Order Management

- Add to cart, place order

- Assign to nearest warehouse based on location

- Order confirmation via SMS/email

- Order cancellation and refund handling

#### 1.5 Delivery Management

- Auto-routing and delivery time estimation

- Assign delivery partner and vehicle

- Real-time GPS tracking

- Delivery confirmation (OTP or signature)

#### 1.6 Reporting & Analytics

- Orders by region, product, and date

- Inventory aging and expiry report

- Delivery time and performance metrics

### 2. Non-Functional Requirements:

- Performance: 2-second max load time for pages

- Scalability: Support 10,000+ daily users and orders

- Security: SSL encryption, role-based access

- Availability: 24/7 uptime with cloud hosting

- Compatibility: Web + Android/iOS support

- Backup: Daily automatic backups

### 3. System Users:

- Customers

- Admin Users

- Warehouse Managers

- Delivery Agents

### 4. Suggested Tech Stack:

- Frontend: React / Flutter (for mobile)

- Backend: Node.js / Django

- Database: PostgreSQL or MySQL

- Cloud Hosting: AWS or Azure

- APIs: Google Maps (delivery), Razorpay/Stripe (payment), Twilio (notifications)

- Make an ERD of creating a support ticket/Ticketing life cycle

- User story of shopping from ecommerce.

| User story No:1 | Task 1 |  | Priority : High |
| --- | --- | --- | --- |
| As a new user, I want to sign up using my email or mobile so that I can create an account. |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA: - Able to Change Password/Login - All mandatory fields are filled in correctly - Should receive a verification email |  |  |  |

| User story No:2 | Task 2 |  | Priority: Medium |
| --- | --- | --- | --- |
| As a returning user, I want to log in securely so that I can access my previous orders and wishlist |  |  |  |
| BV:250 |  | CP: 400 |  |
| ACCEPTANCE CRITERIA: Enter a valid email/mobile number and correct password Should be able to access their previous orders and wishlist |  |  |  |

| User story No:3 | Task 3 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a user, I want to reset my password so that I can regain access if I forget it |  |  |  |
| BV:10 |  | CP: 50 |  |
| ACCEPTANCE CRITERIA : Should ableto click on the “Forgot Password” link Password should meets all security requirements |  |  |  |

| User story No:4 | Task 4 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a user, I want to receive a confirmation email/SMS after registration for verification |  |  |  |
| BV:10 |  | CP: 50 |  |
| ACCEPTANCE CRITERIA : Should contain a secure verification link or OTP code |  |  |  |

| User story No:5 | Task 5 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a user, I want to log in with Google or Facebook for quick access. |  |  |  |
| BV:10 |  | CP: 50 |  |
| ACCEPTANCE CRITERIA : User has a valid Google or Facebook account System should link the social login to the existing account |  |  |  |

| User story No:6 | Task 6 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a user, I want to search for products using keywords so that I can find specific items quickly |  |  |  |
| BV:20 |  | CP: 50 |  |
| ACCEPTANCE CRITERIA : Enter a keyword in the search bar Product should be highlighted / visible in the results page |  |  |  |

| User story No:7 | Task 7 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a user, I want to filter products by categories, price, brand, and ratings so that I can narrow down my options. |  |  |  |
| BV:20 |  | CP: 50 |  |
| ACCEPTANCE CRITERIA : ENABLE THE TIME SHEET AND ATTENDANCE IN LOG IN |  |  |  |

| User story No:8 | Task 8 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a user, I want to sort products by price, popularity, or reviews so that I can browse efficiently. |  |  |  |
| BV:100 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA : ENABLE THE COMMENT AND PHOTO UPLOAD ACCESS IN LOG IN |  |  |  |

| User story No:9 | Task 9 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a user, I want to view detailed product information including images, price, reviews, and specifications |  |  |  |
| BV:50 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA : ENABLE THE FEEDBACK OPTION IN LOG IN |  |  |  |

| User story No:10 | Task 10 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a user, I want to see related/suggested products to discover more items I might like |  |  |  |
| BV:50 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA : ENABLE THE GPS IN THE LOG IN |  |  |  |

| User story No:11 | Task 11 |  | Priority : HIGHEST |
| --- | --- | --- | --- |
| As a user, I want to add products to my wishlist so I can purchase them later |  |  |  |
| BV:500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA : ENABLE THE PAYMENT GET WAY , ACCESS TO THE POOLING ACCOUNT TO CHECK PAYMENT RECEIVED |  |  |  |

| User story No:12 | Task 12 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a user, I want to remove items from my wishlist if I change my mind |  |  |  |
| BV:500 |  | CP: 05 |  |
| ACCEPTANCE CRITERIA : NAME , KYC , TRADE LICENCE , EMAIL ID , NO OF EMPLOYEES , ESTABLISHED ON , HOUSE TYPE , |  |  |  |

| User story No:13 | Task 13 |  | Priority :HIGHEST |
| --- | --- | --- | --- |
| As a user, I want to add items to my cart so I can review them before purchase. |  |  |  |
| BV:100 |  | CP: 05 |  |
| ACCEPTANCE CRITERIA : LOGG IN WITH USER ID AND PASSWORD |  |  |  |

| User story No:14 | Task 14 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a user, I want to view my shopping cart to review selected items, quantity, and total price |  |  |  |
| BV:100 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA : DISPLAY MENUS WITH CHOOSE / ADD BUTTON |  |  |  |

| User story No:15 | Task 15 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a user, I want to update the quantity of items in my cart so I can order the desired amount |  |  |  |
| BV:100 |  | CP: 10 |  |
| ACCEPTANCE CRITERIA : ENABLE THE UNIQUE ORDER ID AND DELIVERY BOYS ORDER ID |  |  |  |

| User story No:16 | Task 16 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a user, I want to remove items from the cart before checking out |  |  |  |
| BV:100 |  | CP: 05 |  |
| ACCEPTANCE CRITERIA : ACCEPT / DECLINE THE ORDER BASED ON AVAILABILITY |  |  |  |

| User story No:17 | Task 17 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a user, I want to add my shipping address so that my order is delivered to the right location |  |  |  |
| BV:50 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA : ENABLE THE OPEN AND CLOSURE TIMING |  |  |  |

| User story No:18 | Task 18 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a user, I want to choose from multiple payment options (credit card, UPI, wallet, COD) so I can pay conveniently |  |  |  |
| BV:50 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA : ENABLE THE UPDATION OF AVAILABLE DISH |  |  |  |

| User story No:19 | Task 19 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a user, I want to apply a promo code or coupon to receive a discount |  |  |  |
| BV:50 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA : ENABLE THE CUSTOMERS CONTACT NUMBER ALONG WITH THE ORDER |  |  |  |

| User story No:20 | Task 20 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a user, I want to view order summary before placing my order. |  |  |  |
| BV:50 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA : ENABLE THE REPORT OF FREQUENTLY ORDERED DISH |  |  |  |

| User story No:21 | Task 21 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a user, I want to receive order confirmation by email/SMS after successful checkout |  |  |  |
| BV:100 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA : ENABLE THE EDIT AND UPDATION IN MENU OPTION |  |  |  |

| User story No:22 | Task 22 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a user, I want to track my order status (processing, shipped, delivered) in real-time |  |  |  |
| BV:50 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA : ENABLE THE UPDATE OPTION IN MENU |  |  |  |

| User story No:23 | Task 23 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A REGIONAL ADMINISTATOR I WANT TO VALIDATE THE EMPLOYEES WITH KYC SO THAT VALID EMPLOYEES GET ENROLLED TO SCRUM FOOD |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : ENABLE THE KYC VALIDATION PROCESS OF EMPLOYEES |  |  |  |

| User story No:23 | Task 23 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A REGIONAL ADMINISTATOR I WANT TO INITIATE THE POLICE VERIFICATION AND BGC OF EMPLOYEES SO THAT VALID EMPLOYEES GET ENROLLED TO SCRUM FOOD |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : ENABLE THE KYC VALIDATION PROCESS OF EMPLOYEES |  |  |  |

| User story No:24 | Task 24 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A REGIONAL ADMINISTATOR I WANT TO ACCESS THE TIME SHEET OF THE EMPLOYEES SO THAT I CAN APPROVE ON TIME |  |  |  |
| BV:500 |  | CP: 05 |  |
| ACCEPTANCE CRITERIA : ENABLE THE ACCESS TO THE TIMESHEET UPDATE |  |  |  |

| User story No:25 | Task 25 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A REGIONAL ADMINISTATOR I WANT TO VALIDATE THE PAYROLL AND INCENTIVES OF THE EMPLOYEES SO THAT I CAN DISBURSE ONTIME |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : ENABLE PAYROLL AND TIMESHEET OF EMPLOYEES |  |  |  |

| User story No:26 | Task 26 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A ADMINISTATOR I WANT TO VIEW CUSTOMER FEEDBACK SO THAT I CAN WORK ONTHAT |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : ENABLE PAYROLL AND TIMESHEET OF EMPLOYEES |  |  |  |

| User story No:27 | Task 27 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A ADMINISTATOR I WANT TO SET UP CUSTOMER SERVICE CENTER SO THAT I CAN RESOLVE QUERRIES ONTIME |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : ENABLE EMPLOYEES QUERIES , CUSTOMER QUERIES , EMPLOYEES QUERIES |  |  |  |

| User story No:28 | Task 28 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A ADMINISTATOR I WANT TO VALIDATE THE PAYMENT DONE BY THE CUSTOMER SO THAT I CAN VERIFY THE SAME |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : REPORT GENERATION OF PAYMENTS |  |  |  |

| User story No:29 | Task 29 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A ADMINISTATOR I WANT TO EDIT THE PAYMENT METHOD SO THAT CUSTOMER CAN MAKE PAYMENT SEAMLESSLY |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : ENABLE AND EDIT PAYMENT METHODS |  |  |  |

| User story No:30 | Task 30 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A ADMINISTATOR I WANT TO MANAGE THE DATABASE SO THAT I CAN MONITOR THEM PROPERLY |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : ENABLE DATABASE OF EMPLOYEES ,CUSTOMERS EDITING AND MODIFICATION |  |  |  |

| User story No:31 | Task 31 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A REGIONAL ADMINISTATOR I WANT TO PUBLISH ADD FOR EMPLYEMENTS SO THAT I CAN RECRUIT NEW EMPLOYEES |  |  |  |
| BV:100 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA : 1.PUBLISH ADVIRTIZATION, 2 ACCEPT APPLICATIONS , 3.ROUTE THEM TO THE RECRUITEMENT TEAM |  |  |  |

| User story No:32 | Task 32 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A REGIONAL ADMINISTATOR I WANT TO MONITOR THE REGIONAL REVENUE SO THAT I CAN MONITOR THAT |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : 1 .REPORT GENERATION 2.TOTAL COST 3.TOTAL PROFIT GAINED |  |  |  |

| User story No:33 | Task 33 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A REGIONAL ADMINISTATOR I WANT TO ACCESS TO EMPLOYEES RESIGNATION SO THAT I CAN APPROVE |  |  |  |
| BV:100 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA : 1.RESIGNATION REQUEST 2. APPROVAL 3.FOREWARD THAT TO THE NEXT AUTHORITY |  |  |  |

| User story No:34 | Task 34 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A REGIONAL ADMINISTATOR I WANT TO LOGG OUT FROM PORTAL SO THAT I CAN LOGG OUT |  |  |  |
| BV:100 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA : 1.LOG OUT RADIO BUTTON |  |  |  |

| User story No:35 | Task 35 |  | Priority : Medium |
| --- | --- | --- | --- |
| As a user, I want to cancel an order before it's shipped |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : - NAME - GENDER - CONTACT NUMBER - EMAIL ID - VALIDATION BY OTP - ADDRESS - REGISTER |  |  |  |

| User story No:36 | Task 36 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO EDIT ADDRESS SO THAT I CAN UPDATE THE ADDRESS |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : 1.ADD ADDRESS MANUALLY 2.ENABLE CURRENT LOCATION |  |  |  |

| User story No:37 | Task 37 |  | Priority : HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW OFFERS SO THAT I CAN CHOOSE |  |  |  |
| BV:500 |  | CP: 500 |  |
| ACCEPTANCE CRITERIA : 1.OFFERS IN SPECIFIC RESTURANT 2.OFFERS FOR THE DAY |  |  |  |

| User story No:38 | Task 38 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW PICTURES OF MENUS WITH PRICE SO THAT I CAN CHOOSE |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : 1.ITEM NAME 2.PRICE |  |  |  |

| User story No:39 | Task 39 |  | Priority :HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT MANAGE THE CART SO THAT I CAN ADD AND ORDER |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA 1.ADD TO CART 2.EDIT 3.CHECK OUT 4.DELETE |  |  |  |

| User story No:40 | Task 40 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW TOTAL AMOUNT PAYBLE SO THAT I CAN KNOW THE PRICE BREAK UP AND TAX |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : 1.BILL GENERATION 2.TOTAL AMOUNT PAYBLE 3.SERVICE TAX |  |  |  |

| User story No:41 | Task 41 |  | Priority : HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT ADD COUPON AND OFFERS ON DIFFERENT PAYMENT METHODS SO THAT I CAN USE THEM |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : RADIO BUTTON 1.ADD COUPON 2.OFFERS ON THE CARDS 3. OFFERES ON THE WALLETS 4.OFFERES ON THE PAYMENT METHODS |  |  |  |

| User story No:42 | Task 42 |  | Priority : HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO TRACK THE FOOD DELIVERY SO THAT I KNOW WHEN I CAN GET THE FOOD |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : 1.GPS ACTIVATED FOR THE DELIVERY BOY 2.TRACKING SYSTEM ENABLED |  |  |  |

| User story No:43 | Task 43 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO CALL THE DELIVERY BOY SO THAT I CAN TRACK THE DELIVERY |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : 1.A CONFIRMATION MESSAGE DELIVERED TO CUSTOMERS NUMBER WITH THE DELIVERY BOYS NUMBER |  |  |  |

| User story No:44 | Task 44 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD CUTLERY TO THE ORDER SO THAT I CAN ADD CUTLERY AND EDIT IT |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : RADIO BUTTON - ADD CUTLERY TO ORDER - YES/NO |  |  |  |

| User story No:45 | Task 45 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO RATE THE FOOD AND COMENT SO THAT I CAN GIVE RATING |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : 1.RATING TO DISH 2.RATING TO DELIVERY BOY 3.FEEDBACK OPTION |  |  |  |

| User story No:46 | Task 46 |  | Priority : HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW OTHER CUSTOMERS FEEDBACK SO THAT I CAN TAKE DECISION |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : 1.CHECK FEEDBACK ON THE DISH 2.CHECK RATING OF THE DISH |  |  |  |

| User story No:47 | Task 47 |  | Priority : HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO INTERACT WITH CUSTOMER CARE SO THAT I CAN RAISE QUERRIES |  |  |  |
| BV:500 |  | CP: 05 |  |
| ACCEPTANCE CRITERIA : CUSTOMER CARE ACCESS RADIO BUTTON : CONTACT US (CALL/ ARRANGE A CALL BACK/CHAT ) |  |  |  |

| User story No:48 | Task 48 |  | Priority : HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW MY ORDER ID SO THAT I CAN RAISE THE QUERY AND TRACK |  |  |  |
| BV:500 |  | CP: 50 |  |
| ACCEPTANCE CRITERIA : ORDER PLACED –UNIQUE ORDER ID CREATED |  |  |  |

| User story No:49 | Task 49 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO CHOOSE PAYMENT OPTION SO THAT I CAN MAKE PAYMENT |  |  |  |
| BV:500 |  | CP: 100 |  |
| ACCEPTANCE CRITERIA : 1.RADIO BUTTON OF PAYMENT OPTION 2.PAYTM 3.PHONE PAY 4.CARD(DEBIT CARD/CREDIT CARD) 5.COD 6.INTERNET BANKING 7.GOOGLE PAY |  |  |  |

| User story No:50 | Task 50 |  | Priority : Medium |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW MY LAST ORDER SO THAT I CAN REPEAT |  |  |  |
| BV:100 |  | CP: 05 |  |
| ACCEPTANCE CRITERIA : PREVIOUS ORDERS 1.REPEAT 2. MODIFY |  |  |  |