AGILE DOCUMENTS

Document 1: Definition of Done Document

2- Product Vision Document

3: User stories Document

4: Agile PO Experience

Document5: Product and sprint backlog and product and sprint burndown charts

Document 6: Sprint meetings

Document 1: Definition of Done

Purpose: To ensure that each user story related to the digital email updation process meets all functional, technical, and quality standards before being marked as complete.

Checklist for DOD

1.Development Completion

- Code for digital email updation module developed and unit tested.

- Two-factor authentication (OTP) integrated and verified.

- API integration between CRM and CBS(Core Banking System) completed and tested for real-time updates.

- Error handling and validation for invalid or duplicate requests implemented.

2.Testinng & Quality Assurance

- All acceptance criteria from the user story are met.

- End-to-end testing completed in UAT environment with successful CBS update confirmation.

- Negative scenarios (invalid OTP, duplicate email, invalid customer) tested and passed.

- UI validated for accessibility and browser/device compatibility.

- No open defects of severity “High” or “Critical”

3. Customer Communication

- SMS and Email acknowledgment templates configured and triggered automatically post successful update.

- Reference number generated and visible to customer and branch in CRM.

4. Compliance & Audit

- Audit trail captured for each email updation transaction.

- KYC and data privacy requirements verified as per regulatory norms.

- Digital consent stored and retrievable for audit purposes.

5.Documentation & Deployment

- MIS dashboard for branch and regional tracking configured.

- Deployment checklist completed and signed off by Product Owner.

- User manuals and process guides updated.

- Training material shared with branch and CPU users.

6. Business Validation

- Transaction tested live in pilot branches with real CBS sync.

- Customer acknowledgment verified via SMS/Email.

- Average TAT validated (1 day)

- Feedback captured post -pilot for NPS measurement.

Final Acceptance Criteria

The feature is consider Done when:

- The digital updation journey is functional end-to-end(CRMCBSCustomer)

- Customer receives acknowledgment instantly.

- Data accuracy confirmed by CBS validation.

- MIS dashboard reflects successful entries.

- Product Owner provides final sign-off.

Document 2- Product Vision

| Scrum Project Name: | CRM Digital Email Id Updation --WOW Journey |  |  |
| --- | --- | --- | --- |
| Venue: | Head Office Mumbai |  |  |
| Date: 1 Oct 2025 | Start time: 11:00 am | End time: 06:00 pm | Duration: 6 Month |
| Client: | In-house |  |  |
| Stakeholder list: | Business Head--Liability Operations |  |  |
|  | IT Team--CRM and CBS Integration |  |  |
|  | Information Security Officer |  |  |
|  | Regional Operation Manager |  |  |
|  | Branch Managers |  |  |
| Scrum Team |  |  |  |
| Scrum Master: |  |  |  |
| Product Owner: | Vibha Prasad |  |  |
| Scrum Developer 1 | CRM Backend Developer |  |  |
| Scrum Developer 2 | UI/UX Developer |  |  |
| Scrum Developer 3 | CBS Integration Engineer |  |  |
| Scrum Developer 4 | QA & Testing Engineer |  |  |
| Scrum Developer 5 | MIS & Reporting Analyst |  |  |

Product Vision: To create a seamless, secure and fully digital workflow for customer email ID updation with CRM, ensuring real-time synchronization with CBS, eliminating manual intervention, and enhancing customer experience through instant acknowledgment and fraud-free processing.

| Target Group | Needs | Product | Value |
| --- | --- | --- | --- |
| Retail banking customers and branch staff | Need a faster, digital, and secure way to update customer email IDs without paper forms or physical signature | CRM WOW Journey-Digital Email ID Updation Module | Reduces processing time, prevents fraud, and boosts customer satisfaction |
| Target users: Bank Customer, branch operations, and CPU | Removes delays caused by physical form dispatch to CPU | Enables real-time update of customer email IDs through secure 2FA authentication | Enhances operational efficiency and customer trust. |
| Market Segment: Banking and BFSI | Compliance with digital KYC and audit trail requirements | Integrated with CBS for real-time data flow, ensuring zero duplication or mismatch | Saves cost by eliminating paper, logistics, and manual workload. |
|  |  |  | Supports organizational digital transformation and NPS improvement goals |

Business Benefits

- Customer Delight: Instant acknowledgement via SMS/Email with ref. no.

- Paperless Processing: Fully digital workflow reduces physical documentation.

- Operational Efficiency: Faster turnaround time (TAT reduced to 1 day)

- Fraud Elimination: No forged signatures or manual tampering possible.

- Regulatory Compliance: End-to-end audit trail for every email ID update.

Document 3: User stories

| User story No: 1 | Tasks: Form design, validation rules, backend integration | Priority: High |
| --- | --- | --- |
| Value statement: As a customer, I want to update my registered email Id online so that I can receive all communication digitally and avoid visiting the branch. |  |  |
| BV:500 | CP:2 |  |  |
| Acceptance criteria: User can access secure “Email ID update “form through CRM Mandatory fields validated (CID, mobile no., OTP) Success message displayed after submission Data securely stored and sent to CBS |  |  |  |

| User storyNo:2 | Tasks: OTP trigger, verification service, timeout logic | Priority: High |
| --- | --- | --- |
| Value Statement: AS a customer, I want to authenticate using OTP so that my identity is verified securely before updating my Email. |  |  |
| BV:500 | CP:3 |  |  |
| Acceptance criteria: OTP is sent to register mobile no. OTP expires in 5 min Incorrect OTP prompts error message. Correct OTP allows proceeding to update form. |  |  |  |

| User storyNo:3 | Tasks: Dashboard Creation | Priority: High |
| --- | --- | --- |
| Value Statement: As a CRM User, want to view pending email update request so that I can verify and approve them efficiently. |  |  |
| BV:500 | CP:5 |  |  |
| Acceptance criteria: Pending requests appear in CRM Filter by date, region, and branch work correctly. Approvals auto-log timestamp and user ID. |  |  |  |

| User storyNo:4 | Tasks: API design, CBS testing, mapping | Priority: High |
| --- | --- | --- |
| Value Statement: As a product owner, I want to integrate CRM with CBS so that updates reflect in real time. |  |  |
| BV:500 | CP:8 |  |  |
| Acceptance criteria: Email update reflects instantly in CBS Error logged if CBS unavailable. Sync verified by reconciliation report. |  |  |  |

| User storyNo:5 | Tasks: | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a Customer, I want to receive an acknowledgement SMSs after my email update so that I know my request was successful. |  |  |
| BV:100 | CP:3 |  |  |
| Acceptance criteria: SMS sent after successful update. Template includes reference number. Message delivery confirmed in logs. |  |  |  |

| User storyNo:6 | Tasks: Audit trail setup, timestamp logs | Priority:Low |
| --- | --- | --- |
| Value Statement: As a CRM user, I want to track status history of each request so that I can check its stage and action owner. |  |  |
| BV:50 | CP:8 |  |  |
| Acceptance criteria: Each stage (InitiatedVerifiedUpdateClosed) Visible Status auto-update after each system event. |  |  |  |

| User storyNo:7 | Tasks: Encryption at rest and transit | Priority: High |
| --- | --- | --- |
| Value Statement: As a compliance officer, I want all customer data encrypted so that sensitive information remains protected. |  |  |
| BV:500 | CP:8 |  |  |
| Acceptance criteria: Data encrypted using AES-256 No plaintext visible in logs or API payloads Compliance audit passes security tests. |  |  |  |

| User storyNo:8 | Tasks: UI display, backend fetch | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a customer, I want to view my update email confirmation on the CRM acknowledgment screen so that I can confirm accuracy. |  |  |
| BV:200 | CP:5 |  |  |
| Acceptance criteria: Update Email shows on final screen Data matches CBS record Option to print acknowledgment visible. |  |  |  |

| User storyNo:9 | Tasks: Report template, export function | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a product owner, I want to generate MIS reports so that management can monitor daily progress. |  |  |
| BV:100 | CP:8 |  |  |
| Acceptance criteria: Report shows total requests, completed, pending, failed. Exportable in Excel and PDF format. |  |  |  |

| User storyNo:10 | Tasks: Dashboard | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a CRM user, I want to view branch-wise performance metrics so that I can track SLA adherence. |  |  |
| BV:100 | CP:5 |  |  |
| Acceptance criteria: SLA Status auto-calculated Colour -coded (Green/Red) performance indicators. |  |  |  |

| User storyNo:11 | Tasks: Role setup, user mapping, testing | Priority: High |
| --- | --- | --- |
| Value Statement: As a system admin, I want role-based access control so that only authorized users can approve changes. |  |  |
| BV:500 | CP:8 |  |  |
| Acceptance criteria: Maker-checker roles enforced. Unauthorized access blocked with error. |  |  |  |

| User storyNo:12 | Tasks: Log creation, filters | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a QA tester, I want error logs for failed requests so that I can troubleshoot easily. |  |  |
| BV:100 | CP:3 |  |  |
| Acceptance criteria: Logs capture request ID, error message, timestamp. Logs retrievable by date range. |  |  |  |

| User storyNo:13 | Tasks: Auto reconciliation | Priority: High |
| --- | --- | --- |
| Value Statement: As a business head, I want consolidated CBS-CRM reconciliation so that I can ensure data accuracy. |  |  |
| BV:500 | CP:13 |  |  |
| Acceptance criteria: Reconciliation file auto-generated daily. Discrepancies flagged and notified to admin. |  |  |  |

| User storyNo:14 | Tasks: Email trigger | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a customer, I want to receive an email notification once my request is approved so that I have official confirmation. |  |  |
| BV:50 | CP:3 |  |  |
| Acceptance criteria: Email sent successfully with timestamp. Message template approved by compliance. |  |  |  |

| User storyNo:15 | Tasks: Audit table, data retention logic | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a PO, I want to maintain audit compliance logs so that regulatory checks are easier. |  |  |
| BV:100 | CP:5 |  |  |
| Acceptance criteria: Audit data retained for 7 years Downloadable for compliance audit |  |  |  |

| User storyNo:16 | Tasks: Reference ID generation | Priority: High |
| --- | --- | --- |
| Value Statement: As a customer, I want to see reference number after submission so that I can track my request later. |  |  |
| # BV:200 | CP:5 |  |  |
| Acceptance criteria: Unique reference ID generation ID used for future tracking or support queries. |  |  |  |

| User storyNo:17 | Tasks: Search filter, indexing | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a CRM user, I want search functionality for email update requests so that I can locate records quickly. |  |  |
| BV:50 | CP:3 |  |  |
| Acceptance criteria: Search by C.ID, branch, date Results return with 3 seconds |  |  |  |

| User storyNo:18 | Tasks: Input Validation | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a customer, I want to get an error message if my email format is invalid so that I can correct it immediately. |  |  |
| BV:100 | CP:1 |  |  |
| Acceptance criteria: Invalid format(missing@,.com) triggers error. Only valid format accepted. |  |  |  |

| User storyNo:19 | Tasks: Timestamp logging | Priority: Medium |
| --- | --- | --- |
| Value Statement: As s system, I want to log time of each CBS update so that performance metrics can be analysed. |  |  |
| BV:100 | CP:8 |  |  |
| Acceptance criteria: Time taken for each update recorded. Average time displayed in dashboard. |  |  |  |

| User storyNo:20 | Tasks: Cancel button, session management | Priority: Low |
| --- | --- | --- |
| Value Statement: As a customer, I want to be able to cancel my request before final submission so that I have control. |  |  |
| BV:20 | CP:2 |  |  |
| Acceptance criteria: Cancel returns user to dashboard No data saved if not submitted. |  |  |  |

| User storyNo:21 | Tasks: Scheduled report, mailer setup | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a PO, I want performance reports weekly so that I can monitor project progress. |  |  |
| BV:100 | CP:3 |  |  |
| Acceptance criteria: Report auto-emailed every Monday Includes sprint velocity and completion % |  |  |  |

| User storyNo:22 | Tasks: Language pack, UI translation | Priority: Low |
| --- | --- | --- |
| Value Statement: As a customer, I want multilingual support so that I can use the service in my preferred language |  |  |
| BV:20 | CP:5 |  |  |
| Acceptance criteria: English & Hindi version functional. Language switch persists across pages. |  |  |  |

| User storyNo:23 | Tasks: KPI Charts creation | Priority: High |
| --- | --- | --- |
| Value Statement: As a business owner, I want dashboard for KPIs so that decision-making is data-driven. |  |  |
| BV:200 | CP:8 |  |  |
| Acceptance criteria: KPI dashboard updated daily. Drill-down available by region and product. |  |  |  |

| User storyNo:24 | Tasks: Alert setup, escalation logic | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a support team member, I want alters for failed CBS updates so that issues are resolved quickly. |  |  |
| BV:100 | CP:8 |  |  |
| Acceptance criteria: Alerts generated for any failed CBS sync. Email sent to support mailbox immediately. |  |  |  |

| User storyNo:25 | Tasks: Analytics script, dashboard integration | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a PO, I want user activity analytics so that I can measure adoption of the new digital feature. |  |  |
| BV:200 | CP:8 |  |  |
| Acceptance criteria: Metrics track number of requests, time spent, drop rate. Analytics visible on admin dashboard. |  |  |  |

Document 4: Agile PO Experience

As a PO for the Digital Email ID Updation in CRM WOW journey project, my primary role was to ensure alignment between business goal, customer experience, and technology delivery. I collaborated closely with the Scrum team, business stakeholders IT to deliver a seamless digital process for email updation in the CRM platform.

Key Responsibilities and Contributions

1.Market & Enterprise Analysis

- Conducted an analysis of the existing manual process of email updation at branches.

- Identified key challenges such as customer inconvenience, fraud risk (forged signatures), and high turnaround time (TAT).

- Studied best practices in digital onboarding and CRM workflows to ensure alignment with the bank’s digital transformation goals.

2. Product Vision and Roadmap

- Defined the product vision: “To enable a secure, paperless, real-time digital journey for customer email updation in CRM.

- Created a roadmap for phased implementation of WOW journeys across service requests, with Email Id updation.

- Set measurable success parameters----80% digital adoption within 6 months and 20% NPS improvement in 3 months.

3.Managing Product Features

- Defined core features including two-factor authentication (OTP), customer acknowledgment (SMS/Email), CBS integration for real-time update, and MIS tracking dashboard.

- Prioritized features in the product backlog based on business value, regulatory importance, and technical dependencies.

- Balanced stakeholder expectation by aligning IT feasibility with branch operational efficiency.

4.Managing Product Backlog

- Created detailed user stories in collaboration with the Business Analyst and Scrum Master.

- Defined acceptance criteria for each story, ensuring they must security, compliance, and customer experience requirements.

- Conduct backlog refinement sessions before sprint to reprioritize based on progress and feedback.

5.Managing Sprint Progress

- Participated actively in Sprint Planning, Daily Scrum, Sprint Review, and Sprint Retrospective meetings.

- Ensured sprint goals aligned with the overall roadmap.

- Reviewed sprint deliverables and validated them against the Definition of Done (DOD)

- Collected feedback from pilot branch users and incorporated it into upcoming sprints for continuous improvement.

6.Collaboration and Communication

- Worked as the liaison between business stakeholder (operations, compliance, and customer service teams) and the Scrum team.

- Ensured timely communication on project progress, risk updates, and CBS dependency management.

- Facilitated change management and user training during rollout.

❖ From this project I have learned how to handle sprint meetings such as

➢ Sprint planning meeting: At the start of each sprint, I conducted a Sprint Planning Meetings with the Scrum Master and development team.

- The goal was to decide which user stories from the product backlog would be delivered in the sprint, based on business value and team capacity.

- Defined the Sprint Goal---e.g Enable OTP authentication and real-time CBS integration for digital email updation.

- Clarified scope, dependencies (especially CBS interface), and acceptance criteria for each story.

- Ensured that the team understood the business impact and customer value behind every backlog item.

➢ Daily scrum meeting: Joined the daily 15- minute Scrum stand-up to monitor progress.

- Ensured the team was aligned with sprint goals and resolved blockers (like CRM-CBS connection delays)

- Discussed what was completed yesterday, what will be done today, and any blockers.

- Helped prioritize quick decision to keep development on track.

➢ Sprint review meeting: At the end of each sprint, I reviewed the deliverables against the Definition of Done and acceptance criteria.

- Demonstrated working features such as the digital email updation workflow and SMS/email acknowledgment system to stakeholders.

- Collect feedback from operations and compliance teams to plan next improvements.

➢ Sprint retrospective meeting: Conducted with Scrum Master and team to analyse what went well and what could be improved.

- Discussed challenges such as dependency delays from CBS or testing bottlenecks.

- Agreed on actions points----e.g. improving early integration testing or revisiting sprint timelines.

➢ Backlog refinement meeting: Regularly reviewed and prioritized the product backlog.

- Collaborated with Business Analyst to break down epics into smaller user stories.

- Updated priority and value based on customer needs and business impact.

❖ Also, as a PO, I ensured every user story was clear, valuable, and testable.

Each story included:

➢ Story no.: US001

➢ Tasks: Create digital form, enable OTP authentication, integrate CRM with CBS

➢ Priority: High (due to regulatory and fraud-prevention needs)

➢ Acceptance criteria: Successful real-time email update in CBS, acknowledgment via SMS/Email, reference number generated

➢ BV & CP value: Enhance digital adoption and customer satisfaction CP: Medium—due to CBS dependency and security validation.

Role of PO: Acted as the bridge between business and technology teams.

- Ensured that the product vision (Secured digital, paperless customer service) was maintained throughout development.

- Collaborated with the scrum team to refine requirements, clarify doubts, and confirm priorities.

- Communicate updates and progress to senior stakeholders and ensured alignment with branch transformation goals.

Document 5: Product and sprint backlog and product and sprint burndown charts

Product Backlog: The Product Backlog is a master list of everything that needs to be developed in the product. Its helps to achieve the product vision.

| User Story ID | User story | Tasks | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Customer initiates Email ID update request | 3 | High | 500 | 2 | S-1 |
| 2 | Validate customer using registered mobile OTP | 3 | High | 500 | 3 | S-1 |
| 3 | Fetch customer details from CBS | 1 | High | 500 | 5 | S-1 |
| 4 | Integrate CRM with CBS | 3 | High | 500 | 5 | S-1 |
| 5 | Receive an acknowledgement SMSs | 2 | Medium | 100 | 3 | S-1 |
| 6 | MIS dashboard for email update Success/failure | 2 | High | 200 | 8 | S-1 |
| 7 | Allow entry of new email ID and re-confirm | 2 | Medium | 200 | 2 | S-1 |
| 8 | data encrypted | 1 | High | 500 | 5 | S-1 |
| 9 | role-based access control | 3 | High | 500 | 3 | S-1 |
| 10 | Generate daily CBS-CRM reconciliation report | 2 | Medium | 200 | 8 | S-1 |
| 11 | alters for failed CBS updates | 2 | Medium | 100 | 8 | S-2 |
| 12 | dashboard for KPIs so that decision-making is data-driven | 1 | High | 200 | 8 | S-2 |
| 13 | multilingual support | 2 | Low | 20 | 5 | S-2 |
| 14 | reports weekly to monitor project progress. | 2 | Medium | 100 | 3 | S-2 |
| 15 | be able to cancel my request before final submission | 2 | Low | 20 | 2 | S-2 |
| 16 | an error message if my email format is invalid | 2 | Medium | 100 | 1 | S-2 |
| 17 | reference number after submission to track | 1 | Medium | 100 | 3 | S-2 |
| 18 | audit compliance logs so that regulatory checks are easier | 2 | Medium | 100 | 5 | S-2 |
| 19 | email notification once my request is approved | 1 | Medium | 50 | 2 | S-2 |
| 20 | error logs for failed requests so that I can troubleshoot easily | 2 | Medium | 100 | 3 | S-2 |
| 21 | view branch-wise performance metrics | 1 | Medium | 100 | 3 | S-3 |
| 22 | MIS reports so that management can monitor daily progress. | 2 | Medium | 200 | 8 | S-3 |
| 23 | track status history of each request | 2 | Low | 50 | 8 | S-3 |
| 24 | Retry logic for failed | 2 | Medium | 100 | 5 | S-3 |
| 25 | Backup and archival of old email data | 2 | High | 500 | 8 | S-3 |

Sprint Backlog: The Sprint Backlog is a subset of the Product Backlog---it contains the items that the Scrum Team commits to completing during the current Sprint (typically 2-4 weeks)

| User story ID | User story | Tasks | Owner | Status | Estimated Effort |
| --- | --- | --- | --- | --- | --- |
| 1 | Customer initiates Email ID update request | 3 | D-1 | Completed | 2 |
| 2 | Validate customer using registered mobile OTP | 3 | D-1 | Completed | 3 |
| 3 | Fetch customer details from CBS | 1 | D-1 | Completed | 5 |
| 4 | Integrate CRM with CBS | 3 | D-1 | Completed | 5 |
| 5 | Receive an acknowledgement SMSs | 2 | D-2 | Completed | 3 |
| 6 | MIS dashborad for Email update Success/failur | 2 | D-2 | Completed | 8 |
| 7 | Allow entry of new email ID and re-confirm | 2 | D-1 | Completed | 2 |
| 8 | data encrypted | 1 | D-1 | Completed | 5 |
| 9 | role-based access control | 3 | D-1 | Completed | 3 |
| 10 | Genrate daily CBS-CRM reconcilitation report | 2 | D-1 | Completed | 8 |
| 11 | alters for failed CBS updates | 2 | D-1 | Completed | 8 |
| 12 | dashboard for KPIs so that decision-making is data-driven | 1 | D-3 | Completed | 8 |
| 13 | multilingual support | 2 | D-3 | Completed | 5 |
| 14 | reports weekly to monitor project progress. | 2 | D-3 | Completed | 3 |
| 15 | be able to cancel my request before final submission | 2 | D-1 | Completed | 2 |
| 16 | an error message if my email format is invalid | 2 | D-2 | Completed | 2 |
| 17 | reference number after submission to track | 1 | D-1 | Completed | 3 |
| 18 | audit compliance logs so that regulatory checks are easier | 2 | D-2 | Completed | 5 |
| 19 | email notification once my request is approved | 1 | D-1 | Completed | 2 |
| 20 | error logs for failed requests so that I can troubleshoot easily | 2 | D-2 | Completed | 3 |
| 21 | view branch-wise performance metrics | 1 | D-3 | Completed | 3 |
| 22 | MIS reports so that management can monitor daily progress. | 2 | D-2 | Completed | 8 |
| 23 | track status history of each request | 2 | D-1 | Completed | 8 |
| 24 | Retry logic for failed | 2 | D-2 | Completed | 5 |
| 25 | Backup and archival of old email data | 2 | D-3 | Completed | 8 |

Product burndown Charts: The product burndown chart is the chart that is plotted with the story points of all the user stories on the y-axis and the sprint numbers on the x-axis. Its provides the product backlog visualization of completed requirements over time

| Sprint | Planned Story Points | Completed Story Points | Remaining Story Points |
| --- | --- | --- | --- |
| Start Before Sprint 1 | - | - | 25 |
| Sprint 1 | 10 | 10 | 15 |
| Sprint 2 | 10 | 10 | 5 |
| Sprint 3 | 5 | 5 | 0 |

Document 6: Sprint meetings

Meeting Type 1: Sprint Planning meeting

| Date | 02-Oct-25 |
| --- | --- |
| Time | 10:00am-11:30am |
| Location | Digital Transformation Room/MS Teams |
| Prepared By | Vibha Prasad |
| Attendees | PO, Scrum Master, Development Team, (CRM Backend, CBS Integration, QA, MIS) |

Agenda Topics

| Topic | Presenter | Time allotted |
| --- | --- | --- |
| Overview of Sprint Goal | Product Owner | 10 mins |
| User Story Review & Prioritization | Scrum Master | 15 mins |
| Estimation of Effort (Story Points) | Dev Team | 25 mins |
| Task Breakdown & Assignment | Scrum Master | 20 mins |
| CBS Dependency & Integration Plan | CBS Engineer | 15 mins |
| Risk Identification & Mitigation Plan | QA Lead | 10 mins |
| Final Sprint Commitment | Scrum Team | 5 mins |

Other Information

Observers: IT Security Officer, Operations Head

Resources Sandbox, CBS Test Environment, Sprint Board in JIRA

Special Notes: Ensure CBS dependency approval before Day 3 of Sprint; perform mock testing before pushing to UAT

Meeting Type 2: Sprint review meeting

| Date | 10-Oct-25 |
| --- | --- |
| Time | 3:00 PM-4:00PM |
| Location | Digital Transformation Room/MS Teams |
| Prepared By | Vibha Prasad |
| Attendees | PO,Scrum Master,Development Team,Bussiness Stakeholders |

| Sprint status | Things to demo | Quick updates | What’s next |
| --- | --- | --- | --- |
| Sprint successfully completed; all 6 user stories delivered and tested | Live demo of email ID updation journey --customer validation via OTP,CRM to CBS sync. | Minor issue identified in SMS trigger for inactive customers (to handle in next sprint) | Deploy to UAT environment, plan for next sprint on mobile CRM enhancement. |

Meeting Type 3: Sprint retrospective meeting

| Date | 11-Oct-25 |
| --- | --- |
| Time | 3:00 PM-3:45PM |
| Location | Digital Transformation Room/MS Teams |
| Prepared By | Vibha Prasad |
| Attendees | PO, Scrum Master, Development Team, Business Stakeholders,QA,CBS |

| Agenda | What went well | What didn't go well | Questions | Reference |
| --- | --- | --- | --- | --- |
|  | Team collaboration improved significantly; daily stand-ups were consistent | CBS dependency approval took longer than expected, delaying integration testing. | How can we ensure CBS approval is received in the first two days of the sprint? | Action item: Align CBS dependency pre-approval in sprint backlog. |
|  | Test coverage for CRM-CBS sync achieved 95% | Minor delays in SMS trigger module deployment. | Should we plan partial deployment testing for low-risk modules? | Discuss with Product Owner in Sprint 2 Planning. |
|  | Communication with stakeholders was clear and documented | Need better documentation for API error logs. | Can we automate CBS-CRM error reporting? | To explore in next sprint improvement. |

Meeting Type 4: Daily Stand-up meeting

| Question | Name/Role | Monday | Tuesday | Wednesday | Thusday | Friday |
| --- | --- | --- | --- | --- | --- | --- |
| What did you do yesterday | Dev 1 | Completed CRM-CBS API mapping | Worked on OTP validation module | Fixed API bug in test enviroment | Deployed on UAT | Supported QA testing |
|  | Dev 2 | Updated UI from validation | Integrated CBS error handling | Code review | Supported deployment | Created test report |
|  | Dev 3 | Designed MIS dashboard | Validated CBS data sync | Updated documentation | Closed Jira tickets | Prepared demo |
| What will you do today ? | Dev 1 | Test customer data push | Validate CBS reponse | Finalize logs | Verify SMS triggers | Demo setup |
|  | Dev 2 | Complete UI testing | Log CBS responses | QA testing | Verify OTP resend | Sprint review demo |
|  | Dev 3 | Review QA feedback | MIS fine-tuning | Prepare release note | Validate data flow | Attend sprint review |
| What (if any) is blocking your progress? | Dev 1 | CBS dependency approval pending | None | None | None | None |
|  | Dev 2 | API key authentication issue | Resolved | None | None | None |
|  | Dev 3 | Awaiting MIS test data | Resolved | None | None | None |