Assignment1:

- BUSINESS REQUIREMENTS DOCUMENT (BRD)

Project Name:Inventory & Delivery Management System

Project ID: INV-DEL-MGMT-BRD-1.0-2025

Version ID: 1.0                                                        Author: Shirisha

Contents

- Document Revisions ...............................................................................................2

- Approvals ...............................................................................................................2

- RASCI Chart for This Document ..............................................................................3

Codes Used in RASCI Chart ...................................................................................3

RASCI Chart ...........................................................................................................4

4 Introduction ..............................................................................................................4

4.1. Business Goals ...................................................................................................4

4.2. Business Objectives ...........................................................................................4

4.3. Business Rules ...................................................................................................5

4.4. Background ........................................................................................................5

4.5. Project Objective................................................................................................6

4.6. Project Scope .....................................................................................................6

4.6.1. In Scope Functionality ....................................................................................6

4.6.2. Out Scope Functionality ..................................................................................6

- Assumptions ..........................................................................................................6

- Constraints .............................................................................................................7

- Risks .......................................................................................................................7

Technological Risks ..................................................................................................7

Skills Risks ...............................................................................................................7

Political Risks ..........................................................................................................8

Business Risks .........................................................................................................8

Requirements Risks ................................................................................................8

Other Risks .............................................................................................................8

- Business Process Overview ......................................................................................9

8.1. Legacy System (AS-IS)......................................................................................9

8.2. Proposed Recommendations (TO-BE) ............................................................10

- Business Requirements ............................................................................................10

- Appendices ...............................................................................................................11

10.1. List of Acronyms ...............................................................................................12

10.2. Glossary of Terms .............................................................................................12

10.3. Related Documents ..........................................................................................13

    - Document Revisions

| Date | Version | Changes Made |
| --- | --- | --- |
| 10/03/2025 | 0.1 | Initial draft created |
| 25/03/2025 | 0.2 | Defined inventory management and delivery tracking requirements |
| 10/04/2025 | 0.3 | Added user authentication and access control |
| 25/04/2025 | 0.4 | Integrated AI-based delivery route optimization |
| 10/05/2025 | 0.5 | Enhanced stock tracking and automated restocking features |
| 25/06/2025 | 0.6 | Included reporting and analytics for business insights |
| 10/07/2025 | 0.7 | Developed mobile app integration for order tracking |
| 25/07/2025 | 0.8 | Improved security measures and compliance standards |
| 05/08/2025 | 0.9 | Final review and approval |

    - Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Mr. Henry | Project Sponsor | XYZ | 01/08/2025 |
| Business Owner | Mr. Rajesh | Delivery Head | XYZ | 02/08/2025 |
| Project Manager | Mr. Anil | Project Manager | XYZ | 03/08/2025 |
| System Architect | Mr. Suresh | System Architect | XYZ | 04/08/2025 |
| Development Lead | Ms. Priya | Development Lead | XYZ | 05/08/2025 |
| User Experience Lead | Ms. Anjali | User Experience Lead | XYZ | 06/08/2025 |
| Quality Lead | Mr. Vijay | Quality Lead | XYZ | 07/08/2025 |
| Content Lead | Ms. Neha | Content Lead | XYZ | 08/08/2025 |

    - RACI Chart for This Document

The RACI chart identifies the persons who need to be contacted whenever changes are made to this document. RACI stands for responsible, accountable, consulted, and informed. These are the main codes that appear in a RACI chart, used here to describe the roles played by team members and stakeholders in the production of the BRD. They are adapted from charts used to assign roles and responsibilities during a project. (RACI Can be made for IT side[Project stakeholder] as mentioned above, apart from that Can also Be made for Client side[Business Stakeholder]).

The following describes the full list of codes used in the table:

Codes Used in RACI Chart

- Authorize: Has ultimate signing authority for any changes to the document.

- R Responsible: Responsible for creating this document.

- A Accountable: Accountable for the accuracy of this document (for example, the project manager).

- S Supports: Provides supporting services in the production of this document.

- C Consulted: Provides input (such as an interviewee).

- I Informed: Must be informed of any changes.

RACI Chart

| Name | Position | Authorize | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Mr. Henry | Project Sponsor | ✅ |  | ✅ |  |  | ✅ |
| Mr. Rajesh | Delivery Head |  |  |  |  | ✅ | ✅ |
| Mr. Anil | Project Manager |  | ✅ |  | ✅ | ✅ | ✅ |
| Mr. Suresh | System Architect |  |  |  | ✅ |  |  |
| Ms. Priya | Development Lead |  | ✅ |  | ✅ |  |  |
| Ms. Anjali | User Experience Lead |  |  |  | ✅ |  |  |
| Mr. Vijay | Quality Lead |  |  |  | ✅ |  |  |
| Ms. Neha | Content Lead |  |  |  | ✅ |  |  |
| Mr. Arjun | Java Developer |  | ✅ |  |  |  |  |
| Mr. Rohan | Java Developer |  | ✅ |  |  |  |  |
| Mr. Vivek | Java Developer |  | ✅ |  |  |  |  |
| Mr. Sandeep | Quality Assurance Tester |  | ✅ |  |  |  | ✅ |
| Mr. Mahesh | Financial Head |  |  |  |  | ✅ | ✅ |
| Mr. Rakesh | Project Coordinator |  |  |  |  | ✅ | ✅ |
| Mr. Manish | Network Administrator |  |  |  |  |  | ✅ |
| Ms. Pooja | Senior Java Developer |  |  |  |  | ✅ |  |

    - Introduction

4.1. Business Goals

The main goal of this project is to optimize inventory management and ensure the fastest possible delivery to customers while reducing costs and improving operational efficiency.

- Automate inventory tracking to reduce manual work.

- Optimize logistics for efficient stock movement.

- Ensure data security to protect business information.

- Improve reporting for better decision-making.

- Support scalability for future business growth.

- Enhance customer experience with real-time order tracking.

- Reduce costs by avoiding waste and using resources efficiently.

- Improve supply chain coordination between warehouses and manufacturing plants.

- Ensure compliance with food safety and industry regulations.

- Predict demand to manage stock levels better.

- Make communication easier between suppliers and delivery teams.

4.2. Business Objectives

We want to develop an IT solution that includes:

- Build a system to track inventory in all locations.

- Improve delivery speed with optimized routes.

- Automate stock updates to avoid shortages and excess inventory.

- Provide real-time tracking for inventory and deliveries.

- Generate reports to help with planning and decision-making.

- Create an easy-to-use interface for managing stock and deliveries.

- Ensure data security to protect business information.

- Train employees to use the system effectively.

- Improve warehouse coordination to ensure efficient stock movement.

- Reduce manual work by automating inventory and delivery tracking.

- Ensure compliance with industry standards for food quality and safety.

- Enhance supplier communication for better stock management.

- Optimize resource allocation to reduce waste and unnecessary costs.

- Provide mobile access so employees can track inventory and deliveries on the go.

- Enable customer notifications for real-time order updates.

4.3. Business Rules

These are the rules and policies that need to be followed:

- Stock updates must be real-time.

- Orders can only be processed if stock is available.

- Expired products must be removed automatically.

- Deliveries must follow optimized routes.

- Only authorized users can change inventory details.

- Low stock must trigger an automatic reorder alert.

- Customer and business data must be secure.

- All processes must follow food safety rules.

- Raw materials must meet quality standards.

- Customers must get real-time delivery updates.

- Keep all user information secure and private.

- Ensure all payment transactions are secure and comply with regulations.

- Regularly check and update the system to keep it safe.

- Maintain accurate records of all transactions.

- Provide user-friendly interfaces.

4.4. Background

The company manufactures ice cream and milk products and operates multiple plants and warehouses nationwide. Currently, inventory tracking and delivery coordination are manual, causing delays, stock mismatches, and inefficiencies.

This project will implement a centralized Inventory & Delivery Management System to

- Automate stock tracking

- Optimize delivery routes

- Provide real-time monitoring

- Ensuring fresh product availability

- Cost reduction, and faster deliveries.

4.5. Project Objective

This project aims to develop a centralized Inventory & Delivery Management System that will

- Track inventory in real time to prevent shortages and waste.

- Automate stock updates for better accuracy and efficiency.

- Optimize delivery routes for faster customer service.

- Reduce operational costs by minimizing manual work.

- Ensure smooth coordination between manufacturing plants and warehouses.

- Provide reports and analytics to support better decision-making.

- Ensure data security to protect inventory and customer information.

- Support business expansion by making the system scalable.

4.6. Project Scope

In Scope (Included)

- Real-time inventory tracking across all locations.

- Automated stock alerts for replenishment and expiry.

- Optimized delivery routes for faster shipments.

- Order processing and live tracking for customers.

- Reports and analytics for better decision-making.

- Secure user access control to manage system permissions.

- Supplier coordination for raw material tracking.

- Warehouse integration to improve stock movement efficiency.

- Mobile access for inventory and delivery monitoring.

Out of Scope (Not Included)

- Customer order management (Handled separately).

- Vehicle management (Managed by logistics partners).

- Upgrading physical warehouses (Focus is on software).

- Payment processing integration (Not required in this system).

- HR and employee management (Not part of inventory and delivery scope).

- Legal and compliance audits (Handled separately).

5. Assumptions

These are the things we assume:

- Inventory data will be correct and updated.

- Users will be trained to use the system.

- Warehouse systems will connect smoothly.

- Deliveries will follow planned routes.

- Stock alerts will be used to refill inventory.

- Internet will be stable for real-time tracking.

- Required hardware and software will be ready.

- All industry rules and safety standards will be followed.

- Suppliers will give timely stock updates.

- Data security will protect business information.

6. Constraints

These are the limitations we need to consider:

- Limited budget – Must stay within allocated funds.

- Strict timeline – Must be completed on time.

- System integration – Must work with existing inventory software.

- Data accuracy – Inventory tracking relies on correct data.

- User training – Employees must learn the new system.

- Stable internet – Needed for real-time tracking.

- Compliance – Must follow industry regulations.

- Supplier data – System depends on timely supplier updates.

- Hardware limits – Must work with available infrastructure.

- Security – Strong data protection is required.

7. Risks

In this section, we describe potential risks that could affect the success or failure of the Inventory & Delivery Management System project. Regularly analyzing risks as the project progresses can help minimize their impact. For each risk, we will note the likelihood of its occurrence, the cost to the project if it does occur, and the strategy for handling it. Strategies include:

- Avoid: Do something to eliminate the risk.

- Mitigate: Do something to reduce damage if the risk materializes.

- Transfer: Pass the risk to another entity.

- Accept: Do nothing about the risk and accept the consequences.

a) Technological Risks (TR)

- New technology issues: Integration problems with existing systems.

- System security vulnerabilities: Risk of data breaches and cyberattacks.

- Compatibility issues: Problems with different devices and operating systems.

- Performance issues: System slowing down or crashing under high user load.

- Likelihood: Medium

- Impact: High

- Strategy: Mitigate by conducting thorough testing and having a backup plan.

b) Skills Risks (SR)

- Lack of expertise: Not having staff with the required skills for the project.

- Insufficient training: Staff not adequately trained on new technologies.

- High turnover: Frequent changes in key project personnel.

- Dependence on external experts: Relying too much on outside consultants.

- Likelihood: Medium

- Impact: High

- Strategy: Mitigate by conducting regular training programs and knowledge-sharing sessions.

c) Political Risks (PR)

- Government policy changes: New regulations or policies affecting the project.

- Political instability: Unstable political climate causing delays or disruptions.

- Loss of support: Changes in government or management reducing project backing.

- Compliance requirements: Stricter regulations needing additional compliance efforts.

- Likelihood: Medium

- Impact: High

- Strategy: Mitigate by staying updated on regulations and aligning project goals accordingly.

d) Business Risks (BR)

- Project cancellation: The risk of the project being stopped or canceled.

- Budget overruns: Spending more than the allocated budget.

- Market changes: Shifts in market demand affecting project relevance.

- Low ROI: Failure to achieve the expected return on investment.

- Likelihood: Low

- Impact: High

- Strategy: Mitigate by securing commitment and support from top management and stakeholders.

e) Requirements Risks (RR)

- Incorrect requirements: Misunderstanding or misdocumenting what is needed.

- Changing requirements: Frequent changes during the project lifecycle.

- Stakeholder disagreements: Conflicting requirements from different stakeholders.

- Incomplete requirements: Missing important aspects of the project scope.

- Likelihood: Medium

- Impact: High

- Strategy: Mitigate by involving stakeholders in requirement-gathering and regular reviews.

f) Communication Risks (CR)

- Miscommunication: Information not being clearly shared among stakeholders.

- Information delays: Critical information not reaching the team on time.

- Language barriers: Communication issues due to different languages spoken by team members.

- Cultural differences: Misunderstandings arising from diverse cultural backgrounds.

- Likelihood: Medium

- Impact: Medium

- Strategy: Mitigate by ensuring clear and regular communication channels.

g) Documentation Risks (DR)

- Incomplete documentation: Key details missing from project documents.

- Inaccurate documentation: Errors in project descriptions and requirements.

- Version control issues: Problems tracking document changes and updates.

- Accessibility issues: Difficulties in accessing necessary documents.

- Likelihood: Medium

- Impact: Medium

- Strategy: Mitigate by maintaining proper version control and ensuring approvals.

h) Stakeholder Engagement Risks (SER)

- Lack of involvement: Stakeholders not participating actively in the project.

- Conflicting interests: Different stakeholders having opposing priorities.

- Resistance to change: Stakeholders resisting new processes or technologies.

- Unclear expectations: Ambiguity about project goals and deliverables.

- Likelihood: High

- Impact: High

- Strategy: Mitigate by keeping stakeholders engaged and setting clear expectations.

i) Quality Risks (QR)

- Poor quality deliverables: Outputs not meeting quality standards.

- Inadequate testing: Insufficient testing leading to undiscovered issues.

- Non-compliance: Failure to meet industry standards or regulations.

- User dissatisfaction: End-users unhappy with the final product.

- Likelihood: Medium

- Impact: High

- Strategy: Mitigate by conducting regular quality checks and reviews.

j) Budget Risks (BR)

- Cost overruns: Spending more than planned.

- Unexpected expenses: Unanticipated costs arising during the project.

- Funding issues: Delays or shortfalls in project funding.

- Cost estimation errors: Incorrect budgeting leading to financial strain.

- Likelihood: Medium

- Impact: High

- Strategy: Mitigate by careful budget planning and monitoring.

k) Data Risks (DR)

- Data inaccuracies: Incorrect or outdated information.

- Data loss: Loss of important data due to technical failures.

- Data breaches: Unauthorized access to sensitive data.

- Inconsistent data: Discrepancies in data across different systems.

- Likelihood: Medium

- Impact: High

- Strategy: Mitigate by implementing data validation, encryption, and regular audits.

### 8. Business Process Overview

This section describes the overall process flow from each phase.

8.1. Legacy System (AS-IS)

The current inventory and delivery management system is manual and inefficient, leading to various challenges:

- Stock tracking is manual, causing errors and delays.

- Replenishment is slow, leading to shortages or excess inventory.

- Delivery scheduling is unoptimized, causing delays.

- Limited visibility into inventory movement across locations.

- No real-time tracking, making decision-making difficult.

- Manual reporting, increasing chances of human errors.

- Data security risks, as information is not properly protected.

8.2. Proposed Recommendations (TO-BE)

The new system will introduce modern solutions to improve efficiency:

- Centralized visibility for inventory and movement tracking.

- Automated real-time inventory tracking for accuracy.

- Stock replenishment alerts to avoid shortages and waste.

- Optimized delivery scheduling for faster shipments.

- Real-time updates to support better decision-making.

- Automated reporting to reduce errors and save time.

- Strong security measures to protect business data.

9. Business Requirements

| Req ID | Req Name | Req Description | Priority | Design | Code | UT | CT | ST | SIT | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| BR0001 | Inventory Tracking | System must provide real-time stock visibility across all locations. | 10 | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ |
| BR0002 | Automated Stock Alerts | Alerts must be triggered for low stock and expired products. | 10 | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ |
| BR0003 | Delivery Route Optimization | System must suggest optimized delivery routes to reduce time and fuel costs. | 9 | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ |
| BR0004 | Order Processing | Orders must be processed automatically based on stock availability. | 10 | ✅ | ✅ | ✅ | ✅ | ✅ |  |  |
| BR0005 | Supplier Coordination | System must track raw material availability from suppliers. | 8 | ✅ | ✅ | ✅ | ✅ |  |  |  |
| BR0006 | Warehouse Integration | System must sync inventory data with warehouse operations. | 9 | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ |
| BR0007 | Customer Notifications | Customers must get real-time updates on order and delivery status. | 9 | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ |
| BR0008 | Security & Access Control | System must ensure user authentication and role-based access to sensitive data. | 10 | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ |  |
| BR0009 | Reporting & Analytics | Business must have detailed reports on inventory, delivery, and operations. | 8 | ✅ | ✅ | ✅ | ✅ | ✅ |  |  |
| BR0010 | Compliance Standards | System must comply with industry regulations and food safety standards. | 10 | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ |
| BR0011 | Mobile Access | Users must access inventory and delivery details via mobile devices. | 9 | ✅ | ✅ | ✅ | ✅ | ✅ |  |  |
| BR0012 | Multi-Warehouse Coordination | System must manage inventory across multiple warehouses seamlessly. | 10 | ✅ | ✅ | ✅ | ✅ |  |  |  |
| BR0013 | Order Accuracy | Orders must be verified to ensure correct delivery of products. | 9 | ✅ | ✅ | ✅ | ✅ | ✅ |  |  |
| BR0014 | Supplier Performance Tracking | System must track supplier efficiency based on delivery timelines. | 8 | ✅ | ✅ |  |  |  |  |  |
| BR0015 | User-Friendly Dashboard | System must provide a simple and intuitive dashboard for managing tasks. | 8 | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ |
| BR0016 | Automated Compliance Checks | System must verify inventory and delivery against regulatory requirements. | 10 | ✅ | ✅ | ✅ | ✅ | ✅ |  |  |
| BR0017 | Demand Forecasting | System must predict stock requirements based on historical trends. | 9 | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ |
| BR0018 | Role-Based Access Control | Users must only access data relevant to their roles to enhance security. | 10 | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ |
| BR0019 | Audit Trail | System must keep a detailed log of all inventory and delivery changes. | 9 | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ |
| BR0020 | Returns Management | The system must efficiently handle product returns and refunds. | 8 | ✅ | ✅ | ✅ |  |  |  |  |

10. Appendices

10.1. List of Acronyms

- BR: Business Requirement

- FR: Functional Requirement

- UT: Unit Test

- CT: Component Test

- ST: System Test

- SIT: System Integration Test

- UAT: User Acceptance Test

- BRD: Business Requirements Document

- API: Application Programming Interface

- ERP: Enterprise Resource Planning

- KPI: Key Performance Indicator

10.2. Glossary of Terms

- Business Requirement (BR): A high-level need that defines business goals and expectations.

- Functional Requirement (FR): A system feature or function required for operations, such as inventory tracking.

- Non-Functional Requirement (NFR): Defines system attributes like performance, security, and scalability.

- Unit Test (UT): Testing individual software components to ensure proper functionality.

- Component Test (CT): Verifying interactions between integrated software components.

- System Test (ST): Validating the entire system against defined requirements.

- System Integration Test (SIT): Ensuring the system works seamlessly with external integrations.

- User Acceptance Test (UAT): Final testing by end-users to confirm the system meets business needs.

- Business Requirements Document (BRD): A document outlining business goals, needs, and solution scope.

- Application Programming Interface (API): A set of protocols enabling interaction between different software systems.

- Real-Time Updates: Instant updates on inventory stock levels and delivery tracking.

- Accessibility Features: System functionalities ensuring usability for people with disabilities.

10.3. Related Documents

- Project Charter: Defines project objectives, scope, stakeholders, and timeline.

- Requirements Specification: Detailed documentation of functional and non-functional system needs.

- Design Specification: Describes system architecture, design decisions, and technical details.

- Test Plan: Defines the testing strategy, schedule, and required resources.

- User Manual: Provides instructions and troubleshooting tips for system users.

- Maintenance Plan: Outlines procedures for system updates and issue resolution.

- Risk Management Plan: Documents identified risks, their impact, and mitigation strategies.

- Training Plan: Defines training schedules and materials for system users.

- Deployment Plan: Specifies steps and resources needed for system rollout.

COMPLETE DEVELOPMENT AND RESOURCE PLAN

Project Overview

- System: Inventory & Delivery Management

- Methodology: Agile (Sprint-based iterative development)

- Duration: 6 months

- Budget Estimate: ₹75 Lakhs

Development Plan (Agile Sprints)

| Sprint | Focus Area | Duration | Key Deliverables |
| --- | --- | --- | --- |
| Sprint 1 | Planning, user stories, UI/UX design | 2 weeks | Wireframes, backlog |
| Sprint 2 | Inventory tracking module | 3 weeks | Stock monitoring features |
| Sprint 3 | Delivery optimization | 3 weeks | Route management system |
| Sprint 4 | API integrations (payments, logistics) | 3 weeks | Fully functional APIs |
| Sprint 5 | Security & performance testing | 2 weeks | Vulnerability assessment |
| Sprint 6 | Deployment & training | 2 weeks | System rollout & onboarding |

Continuous stakeholder feedback ensures flexibility & efficiency.

Resource Plan (Agile Team)

| Role | Team Size | Monthly Cost |
| --- | --- | --- |
| Scrum Master | 1 | ₹2 Lakhs |
| Business Analyst | 1 | ₹1.5 Lakhs |
| UI/UX Designers | 2 | ₹1 Lakhs each |
| Backend Developers | 2 | ₹2 Lakhs each |
| Frontend Developers | 2 | ₹1.5 Lakhs each |
| QA Testers | 2 | ₹1.2 Lakhs each |
| DevOps Engineer | 1 | ₹1.8 Lakhs |

Total Agile Team Cost: ₹10 Lakhs

Infrastructure & Budget Breakdown

| Resource | Purpose | Estimated Cost |
| --- | --- | --- |
| Cloud Hosting (AWS/Azure) | Scalable deployment | ₹10 Lakhs |
| Development & Testing Tools | Jira, GitHub, Postman | ₹17 Lakhs |
| Security Setup | Firewalls, encryption | ₹6 Lakhs |
| Training & Onboarding | Staff coaching, user documentation | ₹6 Lakhs |

Total Infrastructure Budget: ₹39 Lakhs

Key Risks & Mitigation

| Risk | Solution |
| --- | --- |
| Scope Creep | Prioritized backlog & stakeholder alignment |
| Delivery Delays | AI-driven logistics optimization |
| Technical Bugs | Continuous testing with CI/CD integration |
| Security Issues | Strong encryption & role-based access |

- Process flow Diagram

Assignment 2:

- AN INTRODUCTION LETTER TO A CLIENT INTRODUCING YOURSELF AS A BUSINESS ANALYST IN CHARGE OF WORKING WITH THE CLIENT AND HIS TEAM TO START THE BUSINESS UNDERSTANDING PROCESS.

Dear Client,

I hope this letter finds you well. My name is Sodari ShirishaNaresh, and I am pleased to introduce myself as the Business Analyst assigned to work with you and your team. My role is to ensure a clear understanding of your business needs, streamline requirements and help translate your vision into actionable strategies.

Over the coming weeks, I will collaborate closely with your team to define project objectives, document key requirements, and ensure alignment with stakeholders. My goal is to provide structured insights that will enhance decision-making and drive efficiency.

To begin, I’d love to schedule a meeting to discuss your expectations, key challenges, and business priorities. This will allow us to establish a strong foundation for the project. Please let me know your availability, and I’d be happy to arrange a time that works best for you.

Looking forward to working together!

Best Regards,

Sodari ShirishaNaresh Business Analyst [7989607123]

- BRD and SRS for a Ticketing system

- BRD

Project Name: Railway Reservation System

Project ID: PRJ001-BRD-0.1-2025

Version ID: 1.0                                                        Author: Shirisha Naresh

Contents

- Document Revisions ...............................................................................................15

- Approvals ...............................................................................................................15

- RASCI Chart for This Document ..............................................................................15

Codes Used in RASCI Chart ...................................................................................15

RASCI Chart .........................................................................................................16

- Introduction ...........................................................................................................16

4.1. Business Goals ..................................................................................................16

4.2. Business Objectives ...........................................................................................16

4.3. Business Rules ...................................................................................................17

4.4. Background ........................................................................................................17

4.5. Project Objective................................................................................................17

4.6. Project Scope .....................................................................................................17

4.6.1. In Scope Functionality ....................................................................................17

4.6.2. Out Scope Functionality ..................................................................................18

- Assumptions ..........................................................................................................18

- Constraints .............................................................................................................18

- Risks .......................................................................................................................18

Technological Risks ..................................................................................................18

Skills Risks ...............................................................................................................19

Political Risks ........................................................................................................19

Business Risks .......................................................................................................19

Requirements Risks ..............................................................................................19

Other Risks .............................................................................................................19

- Business Process Overview ......................................................................................20

8.1. Legacy System (AS-IS)......................................................................................20

8.2. Proposed Recommendations (TO-BE) ............................................................22

- Business Requirements ............................................................................................22

- Appendices ...............................................................................................................26

10.1. List of Acronyms ...............................................................................................26

10.2. Glossary of Terms .............................................................................................26

10.3. Related Documents ..........................................................................................27

    - Document Revisions

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 05/02/20xx | 0.1 | Initial Draft |
| 15/03/2025 | 0.2 | Added User Registration and Authentication Requirements |
| 25/04/2025 | 0.3 | Updated Booking and Cancellation Processes |
| 05/05/2025 | 0.4 | Integrated Payment Gateway Details |
| 15/06/2025 | 0.5 | Included Real-Time Updates and Notifications |
| 25/07/2025 | 0.6 | Added Accessibility and Customer Support Features |
| 05/08/2025 | 0.7 | Final Review and Approval |

    - Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Mr. Henry | Project Sponsor | XYZ | 01/08/2025 |
| Business Owner | Mr. Rajesh | Delivery Head | XYZ | 02/08/2025 |
| Project Manager | Mr. Anil | Project Manager | XYZ | 03/08/2025 |
| System Architect | Mr. Suresh | System Architect | XYZ | 04/08/2025 |
| Development Lead | Ms. Priya | Development Lead | XYZ | 05/08/2025 |
| User Experience Lead | Ms. Anjali | User Experience Lead | XYZ | 06/08/2025 |
| Quality Lead | Mr. Vijay | Quality Lead | XYZ | 07/08/2025 |
| Content Lead | Ms. Neha | Content Lead | XYZ | 08/08/2025 |

    - RACI Chart for This Document

The RACI chart identifies the persons who need to be contacted whenever changes are made to this document. RACI stands for responsible, accountable, consulted, and informed. These are the main codes that appear in a RACI chart, used here to describe the roles played by team members and stakeholders in the production of the BRD. They are adapted from charts used to assign roles and responsibilities during a project. (RACI Can be made for IT side[Project stakeholder] as mentioned above, apart from that  it can also be made for client side[Business Stakeholder]).

The following describes the full list of codes used in the table:

Codes Used in RACI Chart

- Authorize: Has ultimate signing authority for any changes to the document.

- R Responsible: Responsible for creating this document.

- A Accountable: Accountable for the accuracy of this document (for example, the project manager).

- S Supports: Provides supporting services in the production of this document.

- C Consulted: Provides input (such as an interviewee).

- I Informed: Must be informed of any changes.

RACI Chart

| Name | Position | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- |
| Mr. Henry | Project Sponsor |  | ✅ |  |  | ✅ |
| Mr. Rajesh | Delivery Head |  |  |  | ✅ | ✅ |
| Mr. Anil | Project Manager | ✅ |  | ✅ | ✅ | ✅ |
| Mr. Suresh | System Architect |  |  | ✅ |  |  |
| Ms. Priya | Development Lead | ✅ |  | ✅ |  |  |
| Ms. Anjali | User Experience Lead |  |  | ✅ |  |  |
| Mr. Vijay | Quality Lead |  |  | ✅ |  |  |
| Ms. Neha | Content Lead |  |  | ✅ |  |  |
| Mr. Arjun | Java Developer | ✅ |  |  |  |  |
| Mr. Rohan | Java Developer | ✅ |  |  |  |  |
| Mr. Vivek | Java Developer | ✅ |  |  |  |  |
| Mr. Sandeep | Quality Assurance Tester | ✅ |  |  |  | ✅ |
| Mr. Mahesh | Financial Head |  |  |  | ✅ | ✅ |
| Mr. Rakesh | Project Coordinator |  |  |  | ✅ | ✅ |
| Mr. Manish | Network Administrator |  |  |  |  | ✅ |
| Ms. Pooja | Senior Java Developer |  |  |  | ✅ |  |

4.  Introduction

4.1. Business Goals

The goal of this project is to create a better railway reservation system for Indian Railways. This new system aims to:

- Make booking train tickets easier and faster.

- Provide real-time information about train schedules and delays.

- Improve customer service and support.

- Increase the efficiency of railway operations.

- Reduce manual errors and streamline processes.

4.2. Business Objectives

We want to develop an IT solution that includes:

- A mobile app for Android and iOS users.

- An online learning system for training railway staff.

- A human resource management system for managing employees.

- Integration with existing railway systems.

- Automated ticketing and seat allocation.

4.3. Business Rules

These are the rules and policies that need to be followed:

- Keep all user information secure and private.

- Follow Indian Railways' guidelines for booking and cancellations.

- Ensure all payment transactions are secure and comply with regulations.

- Regularly check and update the system to keep it safe.

- Maintain accurate records of all transactions.

- Provide user-friendly interfaces.

4.4. Background

This project started because the current railway reservation system has many issues like slow booking processes and lack of real-time updates. The new system will solve these problems and make the booking experience better for customers by:

- Addressing customer complaints and feedback.

- Analyzing the shortcomings of the existing system.

- Proposing a modern solution to meet current and future demands.

4.5. Project Objective

The main goal is to create a new railway reservation system that:

- Makes booking and managing train tickets easy for users.

- Provides real-time updates on train schedules and delays.

- Integrates smoothly with payment systems and customer support.

- Enhances user experience with intuitive design.

- Reduces operational costs through automation.

4.6. Project Scope

What We Will Do:

- Allow users to register and log in.

- Enable train searches and ticket bookings.

- Integrate various payment options.

- Provide real-time updates on trains.

- Support multiple languages.

- Offer customer support through the app.

- Create an admin dashboard for managing bookings and cancellations.

- Implement security measures to protect user data.

- Develop an API for third-party integrations.

What We Will Not Do:

- Connect with third-party travel agencies.

- Provide AI-driven recommendations.

- Integrate social media features.

- Implement dynamic pricing.

- Develop a desktop application.

- Offer offline booking capabilities.

5. Assumptions

These are the things we assume:

- Users will have internet access and smartphones.

- Payment systems will work properly and offer various options.

- Train schedule data will be accurate and updated.

- The project will have enough resources and budget.

- Stakeholders will provide timely feedback.

6. Constraints

These are the limitations we need to consider:

- We have strict deadlines to complete the project.

- We need to follow Indian Railways' regulations.

- Limited resources for development and testing.

- We depend on third-party services for payments and real-time data.

- Budget limitations may affect some features.

7. Risks

In this section, we describe potential risks that could affect the success or failure of the Railway Reservation System project. Regularly analyzing risks as the project progresses can help minimize their impact. For each risk, we will note the likelihood of its occurrence, the cost to the project if it does occur, and the strategy for handling it. Strategies include:

- Avoid: Do something to eliminate the risk.

- Mitigate: Do something to reduce damage if the risk materializes.

- Transfer: Pass the risk to another entity.

- Accept: Do nothing about the risk and accept the consequences.

- Technological Risks (TR)

- New technology issues: Integration problems with existing systems.

- System security vulnerabilities: Risk of data breaches and cyberattacks.

- Compatibility issues: Problems with different devices and operating systems.

- Performance issues: System slowing down or crashing under high user load.

- Likelihood: Medium

- Impact: High

- Strategy: Mitigate by conducting thorough testing and having a backup pl

- Skills Risks (SR)

- Lack of expertise: Not having staff with the required skills for the project.

- Insufficient training: Staff not adequately trained on new technologies.

- High turnover: Frequent changes in key project personnel.

- Dependence on external experts: Relying too much on outside consultants.

- Likelihood: Medium

- Impact: High

- Strategy: Mitigate by conducting market analysis and remaining adaptable to changes.

Political Risks (PR)

- Government policy changes: New regulations or policies affecting the project.

- Political instability: Unstable political climate causing delays or disruptions.

- Loss of support: Changes in government or management reducing project backing.

- Compliance requirements: Stricter regulations needing additional compliance efforts.

achieve the expected return on investment.

- Likelihood: Medium

- Impact: High

- Strategy: Mitigate by conducting thorough market analysis and feasibility studies.

Business Risks (BR)

- Project cancellation: The risk of the project being stopped or canceled.

- Budget overruns: Spending more than the allocated budget.

- Market changes: Shifts in market demand affecting project relevance.

- Low ROI: Failure to achieve the expected return on investment.

- Likelihood: Low

- Impact: High

- Strategy: Mitigate by securing commitment and support from top management and stakeholders.

Requirements Risks (RR)

- Incorrect requirements: Misunderstanding or misdocumenting what is needed.

- Changing requirements: Frequent changes during the project lifecycle.

- Stakeholder disagreements: Conflicting requirements from different stakeholders.

- Incomplete requirements: Missing important aspects of the project scope.

- Likelihood: Medium

- Impact: High

- Strategy: Mitigate by involving stakeholders in the requirement-gathering process and regularly reviewing requirements.

Communication Risks (CR)

- Miscommunication: Information not being clearly shared among stakeholders.

- Information delays: Critical information not reaching the team on time.

- Language barriers: Communication issues due to different languages spoken by team members.

- Cultural differences: Misunderstandings arising from diverse cultural backgrounds.

- Likelihood: Medium

- Impact: Medium

- Strategy: Mitigate by ensuring clear and regular communication channels.

Documentation Risks (DR)

- Incomplete documentation: Key details missing from project documents.

- Inaccurate documentation: Errors in project descriptions and requirements.

- Version control issues: Problems tracking document changes and updates.

- Accessibility issues: Difficulties in accessing necessary documents.

Stakeholder Engagement Risks (SER)

- Lack of involvement: Stakeholders not participating actively in the project.

- Conflicting interests: Different stakeholders having opposing priorities.

- Resistance to change: Stakeholders resisting new processes or technologies.

- Unclear expectations: Ambiguity about project goals and deliverables.

Quality Risks (QR)

- Poor quality deliverables: Outputs not meeting quality standards.

- Inadequate testing: Insufficient testing leading to undiscovered issues.

- Non-compliance: Failure to meet industry standards or regulations.

- User dissatisfaction: End-users unhappy with the final product.

- Likelihood: Medium

- Impact: High

- Strategy: Mitigate by conducting regular quality checks and reviews.

Budget Risks (BR)

- Cost overruns: Spending more than planned.

- Unexpected expenses: Unanticipated costs arising during the project.

- Funding issues: Delays or shortfalls in project funding.

- Cost estimation errors: Incorrect budgeting leading to financial strain.

- Likelihood: Medium

- Impact: High

- Strategy: Mitigate by careful budget planning and monitoring.

Data Risks (DR)

- Data inaccuracies: Incorrect or outdated information.

- Data loss: Loss of important data due to technical failures.

- Data breaches: Unauthorized access to sensitive data.

- Inconsistent data: Discrepancies in data across different systems.

- Likelihood: Medium

- Impact: High

- Strategy: Mitigate by implementing data validation and regular audits.

### 8. Business Process Overview

This section describes the overall process flow from each phase.

#### 8.1. Legacy System (AS-IS)

The current railway reservation system is outdated and has many issues. The booking process is slow, there are frequent system downtimes, and customers often face problems with payment processing. Below is a brief explanation of the process in the legacy system:

- Struggles with booking and cancellation.

- Limited access to payment options.

- Manual refund processing.

- Frequent system downtime and slow performance.

- Outdated and non-intuitive user interface.

- Limited customer support options.

- No real-time updates on seat availability and train schedules.

- Security concerns with data protection.

Diagramaticlally

Start--> User Visits Railway Station or Online Portal

User Registration: Account Creation and Manual Verification

Search and Check Availability: Manual or Slow Seat Availability Check

Booking Tickets: Fill Form, Select Train and Class

Payment Processing: Payment Processed (May be Slow/Error-prone

#### Ticket Issuance: Printed or Emailed, No Real-time Updates

#### Ticket Cancellation and Refunds: Manual Processing

Customer Support: Phone Calls or In-Person Visits

End

#### 8.2. Proposed Recommendations (TO-BE)

The recommended system aims to address the challenges in the legacy system by introducing the following improvements:

- Online booking and cancellation.

- Multiple payment options.

- Automated refund processing.

- Reliable and fast system performance.

- Modern and user-friendly interface.

- Enhanced customer support with 24/7 availability.

- Real-time updates on seat availability and train schedules.

- Strong security measures to protect user data.

9. Business Requirements

| Req ID | Req Name | Req Description | Priority | Design | Code | Unit Test (UT) | Component Test (CT) | System Test (ST) | System Integration Test (SIT) | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Functional Requirements |  |  |  |  |  |  |  |  |  |  |
| FR0001 | User Registration | Users should be able to register with email and phone number. | 10 | ✅ | ✅ | ✅ | ✅ | ✅ |  |  |
| FR0002 | User Login | Secure login with username and password. | 10 | ✅ | ✅ | ✅ | ✅ |  |  |  |
| FR0003 | Password Recovery | Password recovery via email or SMS. | 7 | ✅ | ✅ | ✅ |  |  |  |  |
| FR0004 | Train Search | Search for trains by date, source, and destination. | 10 | ✅ | ✅ | ✅ | ✅ |  |  |  |
| FR0005 | Seat Selection | Option to select seat classes and specific seats. | 10 | ✅ | ✅ | ✅ | ✅ | ✅ |  |  |
| FR0006 | Online Booking | Online ticket booking and instant confirmation. | 10 | ✅ | ✅ | ✅ | ✅ |  |  |  |
| FR0007 | Online Cancellation | Option to cancel bookings online and receive automated refunds. | 9 | ✅ | ✅ |  |  |  |  |  |
| FR0008 | Payment Gateway Integration | Support for multiple payment options like credit/debit cards, net banking, and digital wallets. | 10 | ✅ | ✅ | ✅ | ✅ | ✅ |  |  |
| FR0009 | Real-Time Updates | Display real-time information on train schedules, delays, and cancellations. | 10 | ✅ | ✅ | ✅ | ✅ |  |  |  |
| FR0010 | Notifications | Send notifications for booking confirmations, changes, and reminders. | 8 | ✅ |  |  |  |  |  |  |
| FR0011 | Multilingual Support | Provide support for multiple languages. | 7 | ✅ | ✅ |  |  |  |  |  |
| FR0012 | Accessibility Features | Accessibility features for users with disabilities. | 7 | ✅ | ✅ |  |  |  |  |  |
| FR0013 | Customer Support Integration | Integration with live chat support and helpdesk ticketing system. | 8 | ✅ | ✅ | ✅ |  |  |  |  |
| FR0014 | Admin Dashboard | Admin interface for managing user accounts, bookings, and cancellations. | 9 | ✅ | ✅ |  |  |  |  |  |
| Non-Functional Requirements |  |  |  |  |  |  |  |  |  |  |
| NFR0015 | Security Measures | Implement strong security protocols to protect user data. | 10 | ✅ | ✅ | ✅ | ✅ |  |  |  |
| NFR0016 | Performance | System should handle a high volume of users without performance degradation. | 10 | ✅ | ✅ | ✅ | ✅ | ✅ |  |  |
| NFR0017 | Reliability | Ensure system availability 99.99% of the time. | 9 | ✅ | ✅ | ✅ | ✅ |  |  |  |
| NFR0018 | Scalability | The system should be scalable to accommodate future growth. | 9 | ✅ | ✅ |  |  |  |  |  |
| NFR0019 | Usability | The system should be user-friendly and easy to navigate. | 8 | ✅ | ✅ |  |  |  |  |  |
| NFR0020 | Maintainability | The system should be easy to maintain and update. | 8 | ✅ | ✅ |  |  |  |  |  |
| NFR0021 | Compatibility | The system should be compatible with different devices and browsers. | 8 | ✅ | ✅ | ✅ | ✅ | ✅ |  |  |

10. Appendices

10.1. List of Acronyms

- FR: Functional Requirement

- NFR: Non-Functional Requirement

- UT: Unit Test

- CT: Component Test

- ST: System Test

- SIT: System Integration Test

- UAT: User Acceptance Test

- BRD: Business Requirements Document

- API: Application Programming Interface

10.2. Glossary of Terms

- Functional Requirement: A specific behavior or function of a system, such as user authentication or data processing.

- Non-Functional Requirement: Defines system attributes such as security, reliability, performance, maintainability, and scalability.

- Unit Test (UT): Testing individual components of the software to ensure they function correctly.

- Component Test (CT): Testing integrated components to verify their interaction.

- System Test (ST): Testing the complete system to validate its compliance with the requirements.

- System Integration Test (SIT): Testing the system's integration with external systems.

- User Acceptance Test (UAT): Testing conducted by end-users to ensure the system meets their needs and requirements.

- Business Requirements Document (BRD): A document that outlines the business requirements, goals, and objectives for a project.

- Application Programming Interface (API): A set of protocols and tools for building software and applications.

- Real-Time Updates: Providing current information without delays, such as live train schedules and availability.

- Accessibility Features: Design elements that make the system usable for people with disabilities.

10.3. Related Documents

- Project Charter: Document outlining the project's objectives, scope, stakeholders, and high-level timeline.

- Requirements Specification: Detailed documentation of the functional and non-functional requirements of the system.

- Design Specification: Document describing the system architecture, design decisions, and technical details.

- Test Plan: Document outlining the testing strategy, objectives, schedule, and resources required for testing.

- User Manual: Guide for end-users on how to use the system, including instructions and troubleshooting tips.

- Maintenance Plan: Document describing the procedures for maintaining and updating the system post-implementation.

- Risk Management Plan: Document detailing the identified risks, their impact, likelihood, and mitigation strategies.

- Training Plan: Document outlining the training strategy, schedule, and resources required for training users and staff.

- Deployment Plan: Document describing the steps, schedule, and resources required for deploying the system.

- SRS

Record of Revisions

| Version | Date of Release / Revision | Prepared / Revised By | Reviewed By | Approved By | Reasons for Revisions |
| --- | --- | --- | --- | --- | --- |
| 0.1 | Feb 5, 2025 | Shirisha | Mr. Rajesh | Mr. Henry | Initial Draft |
| 0.2 | Mar 15, 2025 | Shirisha | Mr. Rajesh | Mr. Henry | Added User Registration and Authentication |
| 0.3 | Apr 25, 2025 | Shirisha | Ms. Priya | Mr. Henry | Updated Booking and Cancellation Process |
| 0.4 | May 5, 2025 | Shirisha | Mr. Suresh | Mr. Henry | Integrated Payment Gateway Details |
| 0.5 | Jun 15, 2025 | Shirisha | Ms. Anjali | Mr. Henry | Included Real-Time Updates & Notifications |
| 0.6 | Jul 25, 2025 | Shirisha | Mr. Vijay | Mr. Henry | Added Accessibility and Customer Support |
| 0.7 | Aug 5, 2025 | Shirisha | Ms. Neha | Mr. Henry | Final Review and Approval |

Table of Contents

1.0   Introduction ....................................................................................................................32 1.1 Overview ........................................................................................................................32 Acronyms and definitions ..............................................................................................32 Operational Requirements ............................................................................................3 3 References ....................................................................................................................33 Design and Implementation Constraints .......................................................................3 4 Assumed Factors That Could Affect the Requirements Stated In the SRS ..................34

2.0      System Overview ........................................................................................................3 5                      Current System .............................................................................................................3 5 Proposed System ..........................................................................................................35 Benefits of the Proposed System ..................................................................................35

3.0 UI Requirements  ............................................................................................................36 3.1 Project contents ............................................................................................................36

4.0 Other Parameters   ..........................................................................................................37 4.1 Acceptance ...................................................................................................................37

- Introduction

The Railway Reservation System is designed to simplify train ticket booking, improve efficiency, and provide real-time updates. It replaces outdated manual processes with a secure, automated platform for passengers and railway authorities.

1.1 Overview

The current system relies on manual ticket booking, causing delays and inefficiencies. Passengers face long queues and limited real-time updates.

The proposed system is an automated online platform that enables seamless ticket booking, real-time train tracking, secure payments, and easy reservation management, improving efficiency and user experience.

1.2  Acronyms and definitions

| Term | Description |
| --- | --- |
| PNR | Passenger Name Record, a unique identifier for a booked ticket. |
| IRCTC | Indian Railway Catering and Tourism Corporation, the official railway booking system in India. |
| API | Application Programming Interface, used for system integration. |
| UPI | Unified Payments Interface, a secure payment method for online transactions. |
| OTP | One-Time Password, used for authentication during ticket booking. |
| GUI | Graphical User Interface, the system’s visual design for user interaction. |
| DBMS | Database Management System, storing ticket and passenger details. |

1.3 Operational Requirements

These requirements define what the system needs to function properly.

1.3.1 Software Requirements

This refers to the programs and tools needed to run the system smoothly:

- Operating System: Works on Windows, Linux, and macOS.

- Database: Uses MySQL or PostgreSQL to store ticket details.

- Frontend (User Interface): Built using ReactJS or Angular for easy booking.

- Backend (Processing Logic): Uses Java or Python to handle ticket reservations.

1.3.2 Hardware Requirements

- Computer Servers: Must have at least 8 GB RAM and 500 GB storage.

- Internet Connection: Required for online booking and payment processing.

- User Devices: Works on smartphones, tablets, and computers.

1.4 References

This section lists important documents that provide background information for the project.

- Proposal

A document outlining the project's goals, purpose, and expected outcomes. It serves as the foundation for planning and approval.

- User Requirements Document (URD)

A document that defines what the users need from the system, including features, functionalities, and usability expectations. It ensures the system meets user demands.

- Business Requirements Document (BRD) – Defines high-level business needs and objectives.

- Functional Specification Document (FSD) – Provides detailed descriptions of system functionalities.

- Entity Relationship Diagram (ERD) – Visual representation of the database structure.

- Process Flow Diagrams – Illustrates how users interact with the system.

- Previous System Reports – Legacy system documentation that helps in transition planning.

- Regulatory Compliance Guidelines – Any government or industry-specific rules the system must follow.

- Software Architecture Document – Explains system components, interactions, and technical design.

1.5  Design and Implementation Constraints

These are the rules and limitations developers must follow while building the system.

1.5.1 Restrictions on Development

- Budget: Limited funds may affect some features.

- Security: Must protect user data and prevent unauthorized access.

- Scalability: System must handle high traffic during peak booking hours.

- Regulatory Compliance: Must follow government rules for online payments and data privacy.

1.5.2 Allowed and Restricted Technologies

- Allowed:

  - Languages: Java, Python

  - Database: MySQL, PostgreSQL

  - Frontend: ReactJS

  - Backend: Spring Boot

  - Cloud Deployment: AWS or Azure for scalability

- Avoid:

  - Outdated technologies that lack security updates.

1.5.3 Development Standards

- Developers must follow standardized coding conventions.

- If external teams work on the project, they must comply with documentation and testing requirements.

- Must use Agile methodology for efficient development and continuous improvements.

1.5.4 Hardware Limits

- Storage: Minimum 500GB, expandable for future needs.

- RAM: At least 8GB for smooth performance.

- Processing Speed: Must handle large transactions efficiently.

- Backup Systems: Required for data recovery in case of failures.

1.5.5 Data Formats

- JSON & XML for exchanging data across systems.

- CSV for reports and backups.

- Encrypted formats for sensitive user information.

1.6 Assumed Factors That Could Affect the Requirements Stated In the SRS

1.6.1 External Components & Dependencies

- Train Schedule Data: If railway servers have errors or delays, bookings may be affected.

- Payment Gateway Reliability: Issues with third-party providers (UPI, banks) can cause failed transactions.

- Government Policies: Changes in railway ticketing rules or tax policies could require system updates.

1.6.2 Technical & Infrastructure Limitations

- Network Issues: Poor internet connections in remote areas may disrupt ticket bookings.

- Server Downtime: If hosting servers crash, users won’t be able to access the system.

- Scalability Challenges: The system must handle peak booking hours efficiently.

1.6.3 Hardware & Performance Assumptions

- Storage Needs: Large amounts of passenger and booking data require regular backups.

- Speed Requirements: System must process thousands of transactions quickly to avoid delays.

- Mobile Compatibility: Must work smoothly on smartphones, tablets, and desktop browsers.

1.6.4 User Behavior & Operational Factors

- High Traffic Periods: Festival seasons may cause system overload.

- Fraud Prevention: Secure login and OTP verification are needed to prevent unauthorized access.

- Customer Support: The system must include helpdesk features for ticket issues.

2.0 System Overview

This section provides a high-level summary of the Railway Reservation System, including its current limitations and proposed improvements.

2.1 Current System

The current system relies on manual ticket booking, leading to:

- Long queues at railway stations.

- Limited payment options and delays in processing transactions.

- No real-time train status updates.

- Difficulty in managing cancellations and refunds.

- Security concerns with physical tickets and data handling.

2.2 Proposed System

The proposed system introduces automated online booking with:

- A user-friendly platform for ticket reservations.

- Secure digital payments with multiple options.

- Real-time train tracking and schedule updates.

- Easy cancellation and refund processing.

- Improved security through OTP verification and encrypted transactions.

3 Benefits of the Proposed System

The new system will offer:

- Faster ticket booking without physical queues.

- 24/7 availability for users to book anytime, anywhere.

- Better security with encrypted data protection.

- Improved efficiency through automated processes.

- Enhanced user experience with smooth interface navigation.

- Real-time train updates for better travel planning.

- Flexible payment options including UPI, net banking, and digital wallets.

- Easier refund processing for cancellations.

3.0  UI Requirements

UI (User Interface) Requirements describe how the system should look and function from the user's perspective.Ensures the interface is user-friendly, easy to navigate, and visually appealing.

- Simple and user-friendly interface for easy navigation.

- Supports multiple languages for accessibility.

- Works on smartphones, tablets, and desktops.

- 3.2 Key UI Components

- Dashboard – Displays train schedules and ticket history.

- Booking Page – Users search trains, select seats, and view fares.

- Payment Screen – Supports UPI, cards, wallets, and generates a PNR after booking.

- Cancellation & Refund Module – Allows easy ticket cancellation and refund tracking.

- Real-Time Train Tracking – Shows live arrival times and delays.

- Help Desk & Support – Provides FAQs and customer support options.

3.1 Project Contents

- This refers to the different functional modules that make up the railway reservation system.

Describes all system components and their functionalities.

- Train Search & Booking – Users find trains, check seats, and book tickets.

- Payment Processing – Secure payments via UPI, cards, net banking.

- Ticket Cancellation & Refunds – Easy ticket cancellation with refund tracking.

- Real-Time Train Tracking – Live updates on train arrival and delays.

- Customer Support – FAQs, chat help, and railway contact options.

- Admin Management – Railway staff can update schedules and fares.

4.0 Other Parameters

This section covers additional important factors related to system development and acceptance. It ensures the Railway Reservation System meets the required standards before final delivery.

4.1 Acceptance

The client will review and approve the system once they receive the following:

- Prototypes – Early versions of the system to test basic features and get client feedback.

- Application – The full working system, ready for use with all planned features.

- Documentation – Guides explaining how to install, use, and troubleshoot the system.

  - Installation Guide – Step-by-step instructions to set up the software.

  - User Manual – Instructions on how to book tickets, make payments, cancel reservations, and track trains.

4.2 Performance & Security

- The system must handle high traffic during peak hours.

- Data must be encrypted to protect sensitive information.

4.3 Compliance & Regulations

- Must follow government policies on railway ticketing and payments.

- Ensure the system meets cybersecurity standards.

Once the client reviews these deliverables and confirms they meet the requirements, the system is officially accepted.

- An ERD for a support ticket/Ticketing life cycle.

Description of the Diagram

The ERD represents how tickets move through different stages, interacting with users and support staff.

Entities & Attributes:

- User (Customer/Requester) – Initiates a support ticket.

  - Attributes: User_ID, Name, Email, Contact_Info

- Ticket – Represents the issue raised by the user.

  - Attributes: Ticket_ID, Issue_Description, Priority, Status, Created_Date

- Support Agent – Responsible for resolving tickets.

  - Attributes: Agent_ID, Name, Department, Contact_Info

- Ticket Status – Tracks ticket progress through different lifecycle stages.

  - Attributes: Status_ID, Status_Name (New, In Progress, Resolved, Closed)

- Ticket Category – Classifies issues based on type (Billing, Technical, General).

  - Attributes: Category_ID, Category_Name

- Resolution – Details of how the ticket was handled.

  - Attributes: Resolution_ID, Ticket_ID, Resolution_Notes, Closure_Date

- Audit Logs – Keeps track of ticket updates and status changes.

  - Attributes: Log_ID, Ticket_ID, Changed_By, Change_Timestamp

Relationships:

- User submits Ticket (1:M) – A user can raise multiple tickets.

- Ticket assigned to Support Agent (M:1) – Each ticket is handled by one support agent.

- Ticket has a Status (1:M) – Status changes over time (New → In Progress → Resolved → Closed).

- Ticket belongs to a Category (M:1) – Each ticket falls under a specific category.

- Ticket has a Resolution (1:1) – Each resolved ticket has one resolution record.

- Audit Log tracks Ticket changes (1:M) – One ticket can have multiple log entries.

This ERD structure ensures efficient tracking, categorization, and resolution of support tickets in a streamlined process.

- USER STORY OF ONLINE SHOPPING

| User Story No: 1 | Tasks : 2 |  | Priority : HIGHEST |
| --- | --- | --- | --- |
| AS A Customer, I WANT TO create an account SO THAT I can place orders and track deliveries. |  |  |  |
| BV: 500 |  | CP: 05 |  |
| ACCEPTANCE CRITERIA User inputs email, password, and personal details. User receives a verification email. User can verify their account through the link provided. |  |  |  |

| User Story No: 2 | Tasks : 2 |  | HIGHEST |
| --- | --- | --- | --- |
| AS A Customer, I WANT TO to log in SO THAT I can access my account and order history. |  |  |  |
| BV: 500 |  | CP: 03 |  |
| ACCEPTANCE CRITERIA User can log in using email and password, Error message for incorrect credentials, Redirection to profile page upon successful login. |  |  |  |

| User Story No:3 | Tasks : 3 |  | Priority : HIGHEST |
| --- | --- | --- | --- |
| AS A Customer I WANT TO search for products SO THAT I can order food. |  |  |  |
| BV:500 |  | CP: 03 |  |
| ACCEPTANCE CRITERIA Search screen, Text box for restaurant name, Search button, Display list of restaurants. |  |  |  |

| User Story No:4 | Tasks : 4 |  | Priority : HIGHEST |
| --- | --- | --- | --- |
| AS A Customer I WANT TO track my orders SO THAT I know the delivery status. |  |  |  |
| BV:500 |  | CP: 04 |  |
| ACCEPTANCE CRITERIA Tracking screen, Display order status, Display estimated delivery time. |  |  |  |

| User Story No: 5 | Tasks : 2 |  | Priority : HIGHEST |
| --- | --- | --- | --- |
| AS A Delivery Boy, I WANT TO register Online Shopping System SO THAT I can deliver orders. |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Registration screen, Text boxes for User Name, Password, Nation ID, Mobile No, Email, Address, Phone Number. Click on Register button. Send successful notification to the user. |  |  |  |

| User Story No:6 | Tasks : 2 |  | MEDIUM |
| --- | --- | --- | --- |
| AS A Delivery Boy I WANT TO view my assigned orders SO THAT I can deliver them. |  |  |  |
| BV: 200 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Orders screen, Display list of assigned orders, Order details button. |  |  |  |

| User Story No:7 | Tasks : 3 |  | HIGHEST |
| --- | --- | --- | --- |
| AS A Delivery Boy, I WANT TO update order status SO THAT I customers are informed. |  |  |  |
| BV: 500 |  | CP: 03 |  |
| ACCEPTANCE CRITERIA Order management screen, Update status button, Display updated status to customer. |  |  |  |

| User Story No:8 | Tasks : 3 |  | HIGHEST |
| --- | --- | --- | --- |
| AS A Supplier, I WANT TO register SO THAT I can manage my inventory and process orders.. |  |  |  |
| BV: 500 |  | CP: 03 |  |
| ACCEPTANCE CRITERIA Registration screen Text boxes for: User Name, Password, Business ID, Mobile No, Email, Address, Phone Number Click on Register button Send successful notification to the user |  |  |  |

| User Story No: 9 | Tasks : 3 |  | HIGHEST |
| --- | --- | --- | --- |
| AS A delivery manager, I WANT TO assign orders to delivery boys SO THAT I deliveries are handled efficiently. |  |  |  |
| BV: 1000 |  | CP: 04 |  |
| ACCEPTANCE CRITERIA View all pending orders. Select a delivery boy for each order. Assign orders and notify delivery boys. |  |  |  |

| User Story No: 10 | Tasks : 2 |  | MEDIUM |
| --- | --- | --- | --- |
| AS A Customer I WANT TO to make payments online SO THAT I I can complete my order. |  |  |  |
| BV: 200 |  | CP: 03 |  |
| ACCEPTANCE CRITERIA Payment screen, Text boxes for card details, Pay button, Display payment confirmation. |  |  |  |

| User Story No:11 | Tasks :2 |  | LOW |
| --- | --- | --- | --- |
| AS A Customer, I WANT TO view my order history SO THAT I can re order easily. |  |  |  |
| BV: 100 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Order history screen, Display list of past orders, Reorder button. |  |  |  |

| User Story No: 12 | Tasks : 3 |  | LOW |
| --- | --- | --- | --- |
| AS A Customer, I WANT TO rate my delivery experience SO THAT I can provide feedback |  |  |  |
| BV: 100 |  | CP: 03 |  |
| ACCEPTANCE CRITERIA Rating screen, Text box for comments, Rating stars, Submit button. |  |  |  |

| User Story No:13 | Tasks : 3 |  | MEDIUM |
| --- | --- | --- | --- |
| AS A Customer, I WANT TO apply discount codes SO THAT I can save money on my order. |  |  |  |
| BV: 50 |  | CP: 03 |  |
| ACCEPTANCE CRITERIA Payment screen, Text box for discount code, Apply button, Display discounted total. |  |  |  |

| User Story No:14 | Tasks : 3 |  | HIGHEST |
| --- | --- | --- | --- |
| AS A Business Owner, I WANT TO update inventory status SO THAT I can keep track of stock levels and ensure availability. |  |  |  |
| BV: 500 |  | CP: 03 |  |
| ACCEPTANCE CRITERIA Inventory management screen Update status button Display updated status to business owner and suppliers |  |  |  |

| User Story No:15 | Tasks : 3 |  | HIGHEST |
| --- | --- | --- | --- |
| AS A Administrator, I WANT TO manage user permissions SO THAT I can keep track of stock levels and ensure availability. |  |  |  |
| BV: 500 |  | CP: 03 |  |
| ACCEPTANCE CRITERIA User management screen Permissions settings Ability to assign roles and access levels Display updated permissions to users |  |  |  |

| User Story No:16 | Tasks : 3 |  | HIGHEST |
| --- | --- | --- | --- |
| AS A Regional Manager, I WANT TO monitor sales performance SO THAT I identify trends and improve regional strategies. |  |  |  |
| BV: 1000 |  | CP: 03 |  |
| ACCEPTANCE CRITERIA Sales performance dashboard Data visualization tools for regional trends Ability to generate performance reports Notifications for significant changes in sales metrics |  |  |  |

| User Story No: 17 | Tasks : 2 |  | MEDIUM |
| --- | --- | --- | --- |
| AS A marketing specialist, I WANT TO create promotional campaigns SO THAT I can attract more customers. |  |  |  |
| BV: 200 |  | CP: 05 |  |
| ACCEPTANCE CRITERIA Specialist can create and schedule promotions. Promotions can include discount codes, special offers, and targeted ads. Specialist can track the performance of each campaign. |  |  |  |

| User Story No: 18 | Tasks : 2 |  | MEDIUM |
| --- | --- | --- | --- |
| AS A support agent, I WANT TO manage customer inquiries SO THAT I resolve issues effectively. |  |  |  |
| BV: 100 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Agent can access a dashboard of all incoming inquiries. Agent can filter inquiries by type and priority. Agent can respond to and resolve inquiries through multiple channels (chat, email, phone). |  |  |  |

| User Story No: 19 | Tasks : 3 |  | MEDIUM |
| --- | --- | --- | --- |
| AS A system administrator I WANT TO backup and restore data SO THAT I can prevent data loss. |  |  |  |
| BV: 500 |  | CP: 03 |  |
| ACCEPTANCE CRITERIA Schedule regular backups of the database. Store backups securely. Restore data from backups if needed. |  |  |  |

| User Story No:20 | Tasks : 3 |  | LOW |
| --- | --- | --- | --- |
| As a Customer, I want to save items to a wishlist So that I can revisit and purchase them later. |  |  |  |
| BV: 50 |  | CP: 03 |  |
| ACCEPTANCE CRITERIA Users can add products to a wishlist from the product page. The wishlist is accessible from the user’s account dashboard. Users can move wishlist items to the cart. Wishlist items remain until manually removed or purchased. |  |  |  |

| User Story No: 21 | Tasks : 3 |  | HIGHEST |
| --- | --- | --- | --- |
| As a Customer, I want to receive personalized product recommendations So that I can discover items that match my preferences. |  |  |  |
| BV:500 |  | CP: 03 |  |
| ACCEPTANCE CRITERIA Recommendation engine analyzes past purchases. Suggested products displayed on home and category pages. |  |  |  |

| User Story No:22 | Tasks : 2 |  | HIGH |
| --- | --- | --- | --- |
| As a Customer, I want to receive notifications for order updates So that I stay informed about delivery status. |  |  |  |
| BV:500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Users receive SMS and email updates for each delivery stage. Status updates include estimated delivery time. Tracking details are provided within notifications. Notifications stop once the order is delivered. |  |  |  |

| User Story No:23 | Tasks : 3 |  | HIGH |
| --- | --- | --- | --- |
| As a Customer, I want to track my refund request So that I can know when I will receive my money back. |  |  |  |
| BV: 200 |  | CP: 05 |  |
| ACCEPTANCE CRITERIA Users can check refund status from their order history. Expected refund processing time is displayed. Notifications are sent when a refund is initiated or completed. Refund details include transaction history and reference ID. |  |  |  |

| User Story No:24 | Tasks : 4 |  | MEDIUM |
| --- | --- | --- | --- |
| As a Customer, I want to receive personalized product recommendations So that I can discover items based on my preferences. |  |  |  |
| BV: 200 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Recommendations are based on past purchases and browsing history. Suggested items are displayed on the homepage and product pages. Users can filter and update preferences for recommendations. A "Similar Items" section appears on each product detail page. |  |  |  |

| User Story No:25 | Tasks : 3 |  | LOW |
| --- | --- | --- | --- |
| As a Customer, I want to schedule delivery for a preferred time So that I can receive my order at a convenient time. |  |  |  |
| BV: 100 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Users can select a delivery time slot before checkout. Options include morning, afternoon, and evening slots. Delivery preferences are saved for future orders. Notifications confirm scheduled time after placing the order. |  |  |  |

| User Story No:26 | Tasks : 4 |  | HIGH |
| --- | --- | --- | --- |
| As a Customer, I want to contact customer support via chat So that I can quickly resolve any issues with my order. |  |  |  |
| BV: 500 |  | CP: 03 |  |
| Users can access live chat support from the help center. Support agents respond in real-time during business hours. Users receive automated responses for common queries. Chat transcripts are available for future reference. |  |  |  |

| User Story No:27 | Tasks : 3 |  | HIGH |
| --- | --- | --- | --- |
| As a Sustainability Officer, I want to track the carbon footprint of deliveries So that I can implement eco-friendly logistics strategies. |  |  |  |
| BV: 2000 |  | CP: 05 |  |
| Acceptance Criteria: Delivery emissions are calculated based on transportation method. Green shipping options are promoted to customers. Reports display carbon footprint trends over time. Incentives for sustainable deliveries are implemented. |  |  |  |

| User Story No:28 | Tasks : 4 |  | HIGH |
| --- | --- | --- | --- |
| As a Customer, I want to try virtual fitting rooms So that I can ensure the right fit before purchasing |  |  |  |
| BV: 1000 |  | CP: 04 |  |
| Acceptance Criteria: AI-powered tools allow users to upload a body scan. Virtual try-on feature provides accurate size recommendations. Users can compare different fits before making a decision. Past purchase history helps refine fitting accuracy. |  |  |  |

| User Story No:29 | Tasks :04 |  | HIGH |
| --- | --- | --- | --- |
| As a Customer, I want to receive alerts for my favorite brand’s new arrivals So that I can stay updated on the latest products. |  |  |  |
| BV: 500 |  | CP: 03 |  |
| Users can select brands they wish to follow. Notifications are sent when new products are available. New arrivals appear in a dedicated section. Users can opt out of alerts anytime. |  |  |  |

| User Story No:30 | Tasks : 3 |  | MEDIUM |
| --- | --- | --- | --- |
| As a Customer, I want to compare products So that I can choose the best option for my needs. |  |  |  |
| BV: 200 |  | CP: 02 |  |
| Users can add products to a comparison list. Feature differences are displayed side by side. Price differences are highlighted for easy comparison. Users can remove items from the comparison list anytime. |  |  |  |

| User Story No:31 | Tasks : 3 |  | HIGH |
| --- | --- | --- | --- |
| As a Customer, I want to store multiple delivery addresses So that I can easily select one during checkout. |  |  |  |
| BV: 500 |  | CP: 03 |  |
| Users can add and save multiple addresses. Saved addresses appear as options at checkout. Users can edit or delete an address anytime. Default delivery addresses can be set for convenience. |  |  |  |

| User Story No:32 | Tasks : 4 |  | HIGH |
| --- | --- | --- | --- |
| As a Delivery Manager, I want to monitor live delivery progress So that I can ensure timely deliveries and address delays. |  |  |  |
| BV: 2000 |  | CP: 05 |  |
| A real-time tracking dashboard displays active deliveries. Alerts notify managers of delays or delivery failures. Estimated arrival times update based on live conditions. Managers can intervene and reassign orders if necessary. |  |  |  |

| User Story No:33 | Tasks : 3 |  | HIGH |
| --- | --- | --- | --- |
| As a Vendor Partner, I want automated supplier performance analytics So that I can evaluate business efficiency and optimize operations.. |  |  |  |
| BV: 2000 |  | CP: 04 |  |
| Acceptance Criteria: Supplier dashboards provide delivery reliability metrics. AI highlights inconsistencies in supply chain efficiency. Reports suggest alternative suppliers based on performance history. Automated alerts notify vendors about contract renewal opportunities. |  |  |  |

| User Story No:34 | Tasks : 4 |  | HIGH |
| --- | --- | --- | --- |
| As a Supplier, I want to forecast inventory demands So that I can maintain optimal stock levels. |  |  |  |
| BV: 2000 |  | CP: 04 |  |
| AI-driven demand forecasting suggests restocking schedules. Reports highlight peak seasons and purchasing trends. Suppliers receive automatic alerts for low-stock conditions. Inventory adjustments are based on predictive analytics. |  |  |  |

| User Story No:35 | Tasks : 3 |  | HIGHEST |
| --- | --- | --- | --- |
| As a Finance Controller, I want to generate financial reports So that I can analyze revenue streams and expenses. |  |  |  |
| BV: 2000 |  | CP: 04 |  |
| Automated monthly reports display revenue breakdowns. Expense tracking categorizes costs by department. Reports include profit-margin analysis for each product category. Alerts notify finance teams of irregular financial activities. |  |  |  |

| User Story No:36 | Tasks : 3 |  | HIGH |
| --- | --- | --- | --- |
| As a Warehouse Manager, I want to monitor real-time stock movements So that I can optimize inventory flow and avoid delays. |  |  |  |
| BV: 2000 |  | CP: 05 |  |
| Acceptance Criteria: Stock levels update automatically based on inbound and outbound shipments. Alerts notify managers of slow-moving or overstocked items. AI-based predictions suggest ideal reordering times. Dashboard provides visual tracking of stock movements. |  |  |  |

| User Story No:37 | Tasks : 3 |  | HIGH |
| --- | --- | --- | --- |
| As a Legal Compliance Officer, I want to verify product authenticity So that I ensure only legitimate goods are sold. |  |  |  |
| BV: 2000 |  | CP: 04 |  |
| Acceptance Criteria: The system scans product details for authenticity checks. AI flags potentially counterfeit or non-compliant listings. Sellers must upload proof of authenticity for high-risk items. Reports highlight compliance risks and required actions. |  |  |  |

| User Story No:38 | Tasks : 3 |  | HIGH |
| --- | --- | --- | --- |
| As a Legal Compliance Officer, I want to verify product authenticity So that I ensure only legitimate goods are sold. |  |  |  |
| BV: 2000 |  | CP: 04 |  |
| Acceptance Criteria: The system scans product details for authenticity checks. AI flags potentially counterfeit or non-compliant listings. Sellers must upload proof of authenticity for high-risk items. Reports highlight compliance risks and required actions. |  |  |  |

| User Story No:39 | Tasks : 3 |  | HIGH |
| --- | --- | --- | --- |
| As a Finance Manager, I want automated fraud detection for large transactions So that I can protect the company from unauthorized purchases. |  |  |  |
| BV: 2000 |  | CP: 05 |  |
| Acceptance Criteria: AI detects anomalies in high-value transactions. Flagged transactions require additional verification. Secure multi-level authentication is required for approval. Finance reports highlight risks for company leadership. |  |  |  |

| User Story No:40 | Tasks : 3 |  | HIGH |
| --- | --- | --- | --- |
| As a Fraud Analyst, I want to identify suspicious transactions So that I can prevent fraudulent activities. BV: |  |  |  |
| BV: 2000 |  | CP: 04 |  |
| Acceptance Criteria: AI-driven fraud detection flags abnormal spending patterns High-risk transactions trigger manual review alerts. Users receive verification prompts for flagged purchases. Fraud reports are automatically generated for analysis. |  |  |  |

| User Story No: 41 | Tasks: 4 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| As a Corporate Buyer, I want to negotiate bulk discounts So that I can optimize procurement costs. |  |  |  |
| BV: 1000 |  | CP: 04 |  |
| Acceptance Criteria: Suppliers offer tiered pricing based on purchase volume. Automated discount calculations apply at checkout. Buyers receive alerts for bulk purchase promotions. Corporate accounts have dedicated supplier negotiation channels. |  |  |  |

| User Story No: 42 | Tasks: 3 |  | Priority: HIGH |
| --- | --- | --- | --- |
| s an Accessibility Advocate, I want to ensure website usability for differently-abled users So that everyone can shop without barriers. |  |  |  |
| BV: 2000 |  | CP: 05 |  |
| Acceptance Criteria: Voice-assisted navigation is enabled for visually impaired users. Screen reader compatibility is optimized across all pages. Text and button size adjustments are available for better readability. Users can customize accessibility settings from their profile. |  |  |  |

| User Story No: 43 | Tasks: 3 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| As a Regional Expansion Manager, I want to analyze local market demand So that I can make informed decisions about entering new markets. |  |  |  |
| BV:2000 |  | CP: 04 |  |
| Acceptance Criteria: Local purchasing trends are analyzed through AI predictions. Regional competitor insights are presented via analytics dashboards. Demand fluctuation reports suggest ideal launch timings. Alerts notify managers of emerging market opportunities. |  |  |  |

| User Story No: 44 | Tasks: 4 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| As a Logistics Coordinator, I want to optimize warehouse space utilization So that I can maximize storage efficiency. |  |  |  |
| BV:1000 |  | CP: 03 |  |
| Acceptance Criteria: AI-driven space management optimizes shelf allocation. Fast-moving items are placed in easily accessible areas. Real-time inventory tracking prevents overstocking issues. The system provides space usage recommendations based on demand trends. |  |  |  |