## Slide 1: Hubble Sales Module Enhancement (Requirements & Opportunities Workflow + KPI Dashboard Implementation)
By Samuel John
Date: 10th October 2025

## Slide 2: SITUATION:
Miracle Software Systems uses an internal enterprise application named Hubble to manage various business operations across departments (Sales, Recruitment, Delivery, Payroll, etc.).
Within Hubble, the Sales Department utilized features such as Accounts, Opportunities, Requirements, and Activities to track client and sales information.
However, only the initial requirement and opportunity creation were performed in Hubble, while subsequent recruitment and delivery coordination were managed externally (via emails, meetings, and calls).
This resulted in fragmented operations and lack of full process visibility across teams.

## Slide 3: SITUATION:
Simultaneously, there was no centralized dashboard to track monthly performance KPIs for the sales team. KPI tracking was done manually, making it difficult to evaluate individual and team productivity.
To address both issues, the management initiated an Agile enhancement project to:
Digitally streamline the end-to-end Requirement & Opportunity workflow inside Hubble.
Implement a Sales KPI Dashboard to track and visualize performance metrics in real time.

## Slide 4: PROBLEM:
The existing Hubble system did not support full lifecycle tracking of requirements from creation to billing.
Manual and external communication channels (emails, calls) caused delays, duplication, and data loss.
Lack of transparency between Sales, Recruitment, and Delivery teams led to inefficiencies and accountability gaps.
Limited visibility for management — unable to monitor progress, bottlenecks, or workload distribution in real time.
No automated KPI tracking for the Sales team — performance metrics like calls made, opportunities created, and NDAs submitted were manually compiled.
Inconsistent performance evaluation due to absence of standardized measurement and categorization based on experience levels.

## Slide 5: OPPORTUNITY:
Build a fully integrated, end-to-end process within Hubble for managing requirements and opportunities, from initiation to billing.
Enable real-time collaboration and visibility among Sales, Recruitment, Delivery, and Payroll teams.
Improve accountability by clearly defining ownership and approval workflows for each stage of the requirement lifecycle.
Introduce a centralized Sales KPI Dashboard displaying key performance indicators (calls executed, opportunities created, requirements posted, NDAs submitted).

## Slide 6: OPPORTUNITY:
Facilitate data-driven performance tracking segmented by experience levels (0–1 year, 1–3 years, 3+ years).
Provide management-level insights for informed decision-making and performance-based incentive allocation.
Enhance overall efficiency, transparency, and motivation across the sales department through digital process automation.
Lay the foundation for future analytics, reporting, and predictive performance improvements within Hubble.

## Slide 7: PURPOSE STATEMENT:
The purpose of this project is to enhance the Sales Module of Hubble by streamlining the end-to-end Requirements and Opportunities workflow and implementing a real-time KPI Dashboard for the sales team. This enhancement aims to eliminate manual processes, improve transparency, and enable seamless collaboration among Sales, Recruitment, Delivery, and Payroll teams within a single integrated platform. Additionally, the KPI Dashboard will provide data-driven insights into individual and team performance, supporting effective decision-making, accountability, and performance-based incentives aligned with organizational goals.

## Slide 8: PROJECT OBJECTIVES:
To digitally streamline the complete Requirements and Opportunities process within Hubble, enabling end-to-end tracking from creation to billing.
To improve transparency and collaboration among Sales, Recruitment, Delivery, and Payroll teams through a unified workflow.
To eliminate dependency on external communication channels (emails, meetings, phone calls) by capturing all activities and updates within Hubble.
To implement a Sales KPI Dashboard that provides real-time visibility of key performance indicators for all sales team members.

## Slide 9: PROJECT OBJECTIVES:
To standardize KPI measurement criteria across different experience levels (0–1 year, 1–3 years, 3+ years) for fair and consistent evaluation.
To enable management to monitor progress and performance through data-driven insights and reports.
To enhance accountability and ownership by defining clear roles and responsibilities in the workflow.
To increase sales productivity and motivation through transparent KPI tracking and performance-based bonus calculation.
To build a scalable foundation for future enhancements such as advanced analytics, forecasting, and automation within the sales module.

## Slide 10: SUCCESS CRITERIA:
End-to-end Requirements and Opportunities workflow is fully automated and managed within Hubble without reliance on external tools or communication channels.
All stakeholders (Sales, Recruitment, Delivery, and Payroll teams) can view, update, and track real-time progress of each requirement and opportunity.
Reduction in process delays and improved turnaround time for requirement closures compared to the previous manual process.
KPI Dashboard is successfully implemented and accurately displays all key metrics (calls executed, opportunities created, requirements posted, NDAs submitted) in real time.

## Slide 11: SUCCESS CRITERIA
Performance data is categorized correctly based on experience levels (0–1 year, 1–3 years, 3+ years) and used for evaluation and bonus calculations.
Sales and management teams report improved transparency and ease of monitoring individual and team performance.
User adoption rate of the enhanced Hubble features (workflow and dashboard) meets or exceeds 90% within the first three months of implementation.

## Slide 12: SUCCESS CRITERIA
Error rate and duplicate data entries are significantly reduced due to centralized data entry and validation.
Positive stakeholder feedback indicating improved collaboration, visibility, and accountability across departments.
Measurable increase in sales productivity and process efficiency, aligning with organizational performance and revenue goals.

## Slide 13: METHODS & APPROACHES
Agile Methodology: The project follows the Agile Scrum methodology to enable iterative development, continuous feedback, and rapid adaptation to business needs.
Scrum Team: The Scrum team consists of members from Sales, Recruitment, Delivery, Payroll, and IT development, ensuring all stakeholder perspectives are incorporated during design and testing.
Requirements Gathering: For requirements gathering we used different elicitation techniques like Brainstorming, Requirements Workshop & JAD sessions, Document Analysis, Stakeholder Interviews.
A Product Backlog is created, capturing all enhancement features, user stories, and prioritized requirements based on business value and complexity points. Each enhancement is defined as a user story with clear acceptance criteria, ensuring transparency and alignment with end-user expectations.
All User Stories are prioritize by MoSCoW technique and also by calculating BV & CV Value

## Slide 14: METHODS & APPROACHES
And then Sprint starts for two weeks to deliver the software. It might get longer if there's any change request.
Sprint Meetings: Different meetings will be held like Sprint Planning Meetings at the start of each sprint to identify deliverables, define sprint goals, and allocate tasks among team members. Daily Scrum Meetings to review progress, discuss impediments, and synchronize efforts among development and business teams for 10 to 15 minutes. Sprint Review and Retrospective meeting to review and evaluate.
The Sprint and Product Burndown Chart will be prepared by the project manager to update the work done in progress. This chart is very useful for the notification of work yet to be done and was done.
JIRA is used to run the sprint and create sprint and product burndown chart and to maintain product backlog.

## Slide 15: RESOURCES:
People: The project team will consist of a cross-functional Agile group including a Product Owner, Business Analyst, Scrum Master, Developers, UI/UX Designer, and QA Engineer. Supporting stakeholders such as Sales Representatives, Recruitment Heads, Delivery Managers, Payroll Team Members, and IT Infrastructure Staff will also be involved for input, validation, and integration support throughout the project lifecycle.
Time: The estimated project duration is 4 months, divided into 2 week Agile sprints. The initial sprints will focus on requirement gathering, workflow design, followed by development and testing of the Requirements & Opportunities enhancement and Sales KPI Dashboard. The final sprint will include user acceptance testing, deployment, and training.
Budget:
  Human Resource Costs: Developer, BA, QA, and Scrum Master allocation.
  Training Costs: End-user and admin training sessions post-deployment.
  Infrastructure Costs: Server for additional storage and processing. Backup and maintenance provisions.
  Contingency: 10–15% of total estimated budget for unforeseen enhancements or scope changes.

## Slide 16: RESOURCES:
Other Resources: The project will utilize existing Hubble infrastructure along with tools such as Jira for sprint tracking, Balsamiq for design mockups, Zoho drive for documentation. A dedicated testing environment will be used for UAT, and collaboration will occur through Microsoft Teams. Additional resources include training materials, user manuals, and feedback mechanisms to support adoption and continuous improvement.
Technologies Required:
  JavaScript
  Node.js
  MySQL
  Zoho Documentation
  JIRA
  Microsoft Teams
  Custom BI Dashboards

## Slide 17: RISKS AND DEPENDENCIES:
RISKS:
Sales, Recruitment, or Delivery heads may not be available for workshops, reviews, or approvals on time.
Enhancements may face technical challenges while integrating with existing Hubble modules (Accounts, Payroll, Activities).
Existing requirement, opportunity, or KPI data may not migrate correctly into the enhanced system.
Existing Hubble platform may have constraints affecting dashboard visualization or workflow automation.
Dashboard or workflow modules may experience slow performance under large data loads.

## Slide 18: RISKS AND DEPENDENCIES:
DEPENDENCIES:
Requirement sign-offs and feedback from Sales, Recruitment, Delivery, and Payroll teams are critical for development progress.
Development and testing depend on access to the Hubble environment and necessary user permissions.
Accurate historical account, requirement, and KPI data is required for migration and dashboard testing.
Server, database, and testing environments must be ready and stable for smooth deployment.
Smooth collaboration between Sales, Recruitment, Delivery, and Payroll is essential for workflow validation.
Successful adoption depends on timely training sessions and availability of support resources.

## Slide 19: THANK YOU