## Slide 1: Project Title : Online Coaching Application
PREPARED BY: DEVINA SINGH
DATE: 22/08/2025

## Slide 2
SITUATION
Traditional coaching (offline) methods are limited by geographical reach, qualified teacher availability, scheduling conflict, limited study material, space availability, moreover the payments are also irregular. Making the online coaching platform can bridge these gaps, offering flexibility, accessibility, security and a proper channel.
PROBLEM: The offline coaching solution often have :
Limited Geographical reach.
Limited Access to Resources( study material).
Struggle to find Qualified Teachers.
Lack of space availability for students
Irregular payments.
OPPORTUNITIES
Growing demand for Online education.
Increased Geographical Reach
Flexibility and convenience.
Continuously improve and innovate.

## Slide 3: Purpose Statement(Goals):
The aim for developing FOCUS EDUCATIONS is to develop intuitive, user friendly online coaching application using Agile methodology that enables the seamless interaction between qualified teachers and students with availability of diverse learning material, secure payment gateway through an iterative development process.
The project aims to:
Increase accessibility and flexibility
Cost Effectiveness
Reach a wider audience
Utilize Digital resources
Structured Learning Environment

## Slide 4: Project Objectives:
The main objective of the online coaching application are:
Build MVP within 6 months using Agile Sprints.
Develop user friendly interface for both students and teachers.
Ensure data privacy and secure authentication.
Create secure and reliable platform for booking, conducting and managing online coaching sessions.
Enable seamless communication between teachers and students.
Ensure a secure payment method

## Slide 5: Success Criteria
Geographical Accessibility: students and teachers from different geographical area can access this application.
Time –to- Market: Deliver a functional Minimum Viable Product (MVP) within 6 months.
User Engagement: 70% plus active users within first 4 months.
User Satisfaction : 80% positive feedback from active users.
System performance: maintain at least 90% uptime to ensure continuous system availability.
Secure Payments: 100% secure payment methods.

## Slide 6: Methods/Approach
METHOD:
Agile Framework
Iterative Development: Develop the application in short, time boxed iteration.
Incremental Delivery: Release working software with increasing functionality at the end of each sprint.
Continuous Improvement: Regularly review and adapt the process to enhance the efficiency and product quality.
Collaboration: Foster close collaboration between developers, designers, product owners, and stakeholders.
APPROACHES:
User story mapping: visualize the user journey, to identify core feature and prioritize development.
Minimum Viable Product: launch a basic version of application with essential features to gather early user feedback and validate assumptions.
Continuous Delivery: Automate building, testing and deployment processes to ensure rapid and reliable releases.
Testing: test different features and designs with segments of user to determine what performs best.

## Slide 7: Resources
Team: ( 8- 10 members)
Product owner, Scrum Master, Agile developers, UX/UI Designers, QA Testers.
Tools:
Project management software ( JIRA), communication tools ( ZOOM, google meet), cloud hosting.
Budget: ( 15-20 lacs appox )
For development team , licensing and marketing.
Time:
Implementation within 6 months

## Slide 8: Risk and Dependencies
RISKS:
Competition: online coaching market is crowded with different coaching centres competing for student.
Skilled Teacher Availability: finding and retaining skilled teacher is challenging.
Scope creep: The flexibility of Agile can lead to uncontrolled expansion of features if not managed effectively. Which can lead to both budget and time overrun.
Data privacy breach: Student and teachers data can be exposed if strong security measures are not taken.
User Adoption: resistance to new technology or lack of compelling features can hinder adoption
Technical Complexity: Reliable internet connection, appropriate technical and software support are important factor for smooth online learning.
DEPENDANCY:
Stakeholders alignment: The project depend on consistent input and approval from key stakeholders.
Dependency on third party: Reliance on third party services for features like Payments, or video conferencing.
Hardware: suitable computers, webcam, microphone and headphones are needed for teachers and student to interact effectively.
Market and Sales: Planning market strategy to attract student using online advertisement, social media presence.
Qualified Teachers Availability: securing and retaining skilled and qualified teacher is challenging.

## Slide 9: To Be Completed By:
Project Sponsor: ABC company
Project Manager: Devina Singh

## Slide 10: THANK YOU