Capstone Project - 1 Part – 2

Question 1 – Audits - 5 Marks

Answer:

Project Name	Online Agriculture Products Store

Client	Mr. Henry (SOONY Company)

Vendor	APT IT SOLUTIONS

Budget	₹2 Crores

CSR Initiative	Yes

Duration Audited	First 12 Months (Q1 to Q4) of 18-Month Project

Quarter 1 Audit

| Phase | Requirement Gathering & Analysis |
| --- | --- |
| Activities Performed | Meeting, Requirement elicitation, BRD, User stories |
| Completed | 4 week |
| Key Stakeholders Involved | Mr. Henry, Mr. Pandu, Mr. Dooku, Peter, Kevin, Ben, BA |
| Deliverables Submitted | Stakeholder Analysis, Feasibility Report |
| Budget Utilization | ₹20 Lakhs |
| Risks Identified | Remote areas, low tech literacy |
| Status | Email signoff |

Quarter 2 Audit

| Phase | Design the audit report |
| --- | --- |
| Completed | 6week |
| Activities Performed | Development of modules |
| Key Stakeholders Involved | Ms. Juhi, Java Developers, DB Admin, BA |
| Budget Utilization | ₹35 Lakhs |
| Overall Status | On Track with email signoff |

Quarter 3 Audit

| Phase | Development |
| --- | --- |
| Completed | 4 week |
| Activities Performed | Catalog, cart, order processing, integration, partial testing |
| Key Stakeholders Involved | Developers, Testers, Network Admin |
| Deliverables Submitted | Developed modules, bug reports |
| Budget Utilization | ₹45 Lakhs |
| Overall Status | On Track |

Quarter 4 Audit

| Phase | Testing, UAT |
| --- | --- |
| Activities Performed | SIT, UAT planning, Backend tuning |
| Completed | 3 week |
| Key Stakeholders Involved | All stakeholders including Peter, Kevin, Ben |
| Deliverables Submitted | Test Cases, SIT Report, UAT Checklist |
| Budget Utilization | ₹55 Lakhs |
| Overall Status | On Track |

Question 2 – BA Approach Strategy - 6 Marks

Answer:

Elicitation Techniques

| Interviews | One-on-one discussions with stakeholders to understand expectations. |
| --- | --- |
| Brainstorming | For Identifying all problems and simplify all problems |
| Workshops | Collaborative sessions for requirement discovery and validation. |
| Observation | Study current processes and user activities. |
| Document Analysis | Review existing documentation, reports, and forms. |
| Prototyping | Create UI mockups to validate user interface and flow. |
| Questionnaires | Collect responses from a larger stakeholder group in remote areas. |
| Reverse engineering | Get the requirements for migration projects |
| Focus group | To elicit and ideas about specific product or service |
| JAD | Collaboration between stakeholder and system |

Stakeholder Analysis (RACI Matrix)

| Activity | BA | Mr. Henry | Committee | Developers | Testers | PM |
| --- | --- | --- | --- | --- | --- | --- |
| Requirements Gathering | R | A | C | I | I | C |
| Document Review & Sign-off | R | A | C | I | I | C |
| UAT Execution | C | A | R | I | R | C |
| Change Request Evaluation | R | A | C | C | C | I |
| Progress Reporting | R | C | C | I | I | A |
| UAT Sign-Off | C | A | R | I | I | C |

Documents to Prepare

- BRD - Business Requirement Document capturing high-level needs

- SRS - Detailed functional and non-functional requirements

- Use Case Document - Interaction of users with the system

- User story - Description of a software feature or requirement from the end user’s perspective

- Process Flows - BPMN or flowcharts to represent processes

- RACI Matrix - Stakeholder roles and responsibilities

- Change Request Log - Tracking all changes post-requirement sign-off

- UAT Plan & Acceptance Form - For testing and final approval

Document Sign-Off Process

- Draft the document of the final signoff from the client

- Internal review with PM and technical team

- Stakeholder walkthroughs and feedback

- Make changes if any and finalize

- Circulate for formal email/digital sign-off

Client Approval

- Use official communication via E-mail or project tools (JIRA/Confluence)

- Document approvals via formal meetings

- Maintain signed/emailed approvals in Document

Communication Channels

- Weekly Email updates to the client committee

- Daily standups with internal team (Slack/JIRA /Teams)

- By weekly, weekly Sprint review

- Monthly review meetings with PM and client stakeholder updates

Change Request Handling

- Change request form

- Impact analysis on scope, budget, timeline

- Review with PM and client

- Update documents and get approval

- Communicate to all stakeholders

Progress Reporting

- Weekly Status Reports with summary

- Monthly review Meetings

- Use of Excel/JIRA dashboards

UAT Sign-Off

- Prepare UAT Plan

- Execute UAT with client stakeholders

- Final review Meetings

- Fix issues and get re-consideration

- Client Acceptance Form

Question 3 – 3-Tier Architecture - 5 Marks

Answer:

A 3-tier architecture is a software architecture pattern that separates an application into three interconnected layers

- Application Layer - Topmost layer also known as Presentation layer it will handle UI interface for this app store

Web store

Online App

Users can be – famers, manufactures, admin, middle men

Technology can be used to build this layer or application is

Frontend and backend technologies.

- Business Logic layer- It is a middle layer act as an intermediate between application layer and data base layer.

It is a core logic of development of an application.

Like – payment gateways

Order shipment

Marketing channels

- Data base layer- Bottom layer of architecture, Responsible for stored                and retrieving data

Data includes farmers details

Transaction

Product details

Question 4 – BA Approach Strategy for Framing Questions - 10 Marks

Answer:

5W1H Strategy

Who will be the customers

Who will be decision makers

Who will be stakeholders

Who will be impacted and facilitated

What is problem

What will be functions and features for this particular online store

What type of problems farmers are facing, what type of features they are going to get by this store

Why you want online store

Why you are preferring direct communication

When this need to be complete

When this online store need generated

When the seeds and Pest side need to be delivered

Where the main supply will happen

Where the major users are residing in which region

Where they will access the app or online store

How does the online store help in reducing the difficulties faced by farmers in procuring fertilizers

How does internet connectivity impact the usability of the online agriculture products store for new users

SMART Approach

S – Specific

Ask clear questions to define exact needs or problems

Eliminate confusion

Examples:

- What specific problems do you face when buying fertilizers from local stores

- Which agricultural products should be available in the app initially

- Which technology are you focusing on to start this online store

M – Measurable

What will be time line what, what are the matrix

Ensure requirements can be tracked and evaluated

Examples:

- How many products do you usually in product list

- How much time do you currently spend on manual process

- What is the acceptable delivery time in days/hours for farmers

A – Achievable

Ask questions that help define realistic and implementable requirements

Ensure that what's being asked can actually be built

Examples:

- Can farmers in your village access the internet reliably

- Is it feasible to expect delivery to your location within decided timeline

R – Relevant

Ensure that questions are focused on business needs and objectives

Keep questions aligned with project vision and stakeholder value

Examples:

- How will this app help reduce costs or time for farmers

- Do you think providing detailed product info

- What feature is most valuable – tracking orders, comparing prices, or quick ordering

T – Time-bound

Ask questions that clarify timelines, usage frequency, and deadlines.

Understand time-related expectations or constraints.

Examples:

- When do you typically start buying products before a new crop cycle

- How soon do you need the MVP (Minimum Viable Product) delivered

- In how many months do you want to see the pilot version in action

RACI Matrix:

| Activity | BA | Mr. Henry | Committee | Developers | Testers | PM |
| --- | --- | --- | --- | --- | --- | --- |
| Requirements Gathering | R | A | C | I | I | C |
| Document Review & Sign-off | R | A | C | I | I | C |
| UAT Execution | C | A | R | I | R | C |
| Change Request Evaluation | R | A | C | C | C | I |
| Progress Reporting | R | C | C | I | I | A |
| UAT Sign-Off | C | A | R | I | I | C |

Unified Modeling Language (UML)

It is standardized way of diagramming and modelling system or requirement to aid a design development and communication between team members

Question 5 – Elicitation Techniques - 6 Marks

Answer:

Document Analysis:

· Description: Reviewing existing documentation to gather background information, identify relevant business rules, and understand current processes.

· Sources: Business plans, market studies, existing system documentation, procedure manuals, policy documents, organizational charts, and competitor websites.

· Best For: Gaining a quick understanding of the domain, identifying constraints, and uncovering implicit requirements.

Interviews:

· Description: A formal or informal, one-on-one conversation to gather detailed information from a stakeholder.

· Types:

· Structured: Uses a pre-defined set of questions (like a questionnaire).

· Unstructured: A free-flowing, conversational approach.

· Semi-Structured: A mix of prepared questions and open-ended discussion.

· Best For: Gaining detailed, in-depth perspectives, exploring sensitive topics, and building rapport with key individuals.

Workshops:

· Description: A structured meeting bringing together a cross-functional group of stakeholders to define, refine, and reach a consensus on requirements.

· Key Element: Often facilitated by a neutral party (the Business Analyst) to keep the session focused and productive.

· Best For: Resolving conflicting requirements, generating creative solutions quickly, and building a shared sense of ownership and understanding.

Brainstorming:

· Description: A group creativity technique designed to generate a large number of ideas for the solution of a problem without immediate criticism or evaluation.

· Best For: Innovation, exploring a wide range of possibilities, and involving stakeholders in the ideation phase.

Focus Groups:

· Description: A moderated discussion with a pre-selected group of end-users or customers to gather their attitudes, expectations, and perceptions about a specific concept, product, or service.

Homogeneous - individuals with similar characteristics. Caution: Differing perspectives will not be shared. Possible solution: conduct separate sessions for different homogeneous groups.

Heterogeneous - individuals with diverse backgrounds, perspectives. Caution: Individuals may self-censor if not comfortable with others' background resulting in lower quality of data collected.

· Best For: Market research, understanding user experience, and gathering feedback on concepts or prototypes.

Observation

· Description: The analyst directly observes a user or stakeholder performing their job tasks in their normal work environment.

· Types:

· Passive/Observant: The analyst simply watches and takes notes without interrupting.

· Active/Contextual Inquiry: The analyst interacts with the user, asking questions about why they are performing certain actions in real-time.

· Best For: Understanding the nuances of complex processes, identifying inefficiencies, and uncovering unarticulated "workarounds."

Prototyping:

· Description: Creating a partial or preliminary version of the solution (a "mock-up") to make requirements concrete and visual.

· Types:

· Low-Fidelity (Lo-Fi): Paper sketches, wireframes, and storyboards. Quick and cheap to create and modify.

· High-Fidelity (Hi-Fi): Interactive models that closely resemble the final product in look and feel.

· Best For: Eliciting feedback on usability and design, validating requirements with users early, and managing expectations. Excellent for "I'll know it when I see it" scenarios.

Surveys & Questionnaires:

· Description: A set of written questions used to collect information from a large, diverse, or geographically dispersed group of people in a standardized way.

· Best For: Quantifying opinions, gathering data from a large audience, and initial fact-finding. Less effective for exploring complex or nuanced topics.

Reverse Engineering:

In situations where the software for an existing system has little or outdated documentation and it is necessary to understand what the system actually does, reverse engineering is an elicitation technique that can extract requirements from the software implementation.

There are two general categories of reverse engineering:

Black Box Reverse Engineering: The system/product is studied without examining its internal structure.

White Box Reverse Engineering: The inner workings of the system/product are studied.

JAD Sessions (Joint Application Development):

Purpose: Align technical and business teams quickly.

How to Apply: Facilitate Joint Application Development (JAD) sessions with:

APT IT Solutions developers.

SOONY’s committee.

Key farmers (Peter, Kevin, Ben).

Define non-negotiable features:

Offline ordering capability.

Multilingual support (local dialects).

Question 6 – This Project Elicitation Techniques - 5 Marks

Answer:

- Interviews

Interviews are essential for deep-diving into individual perspectives without group pressure.

- Farmer Stakeholders (Peter, Kevin, Ben): Conducting one-on-one interviews with them is vital. In a workshop, they might be hesitant to speak up in front of company executives. In an interview, they can more comfortably elaborate on their specific difficulties—what "difficulties in procuring fertilizers" actually means (e.g., is it availability, price, trust, delivery?).

- Committee Members: Interviews with Mr. Pandu (Financial Head) will uncover budget constraints and payment-related requirements. Interviews with Mr. Dooku (Project Coordinator) will help define project scope, timelines, and technical boundaries. An interview with Mr. Henry can refine the core business and CSR objectives.

- Workshops

Workshops are the primary and most crucial technique for this project. The case study explicitly states that a committee has been formed (Mr. Henry, Mr. Pandu, Mr. Dooku) and that Peter, Kevin, and Ben are stakeholders who can "share requirements."

- Collaborative Foundation: A workshop brings all these key stakeholders together in a single room (or virtual meeting). This allows for immediate collaboration, conflict resolution, and consensus-building. For example, a requirement from Peter (a farmer) can be immediately discussed with Mr. Pandu (Financial Head) for budget implications and with Mr. Dooku (Project Coordinator) for technical feasibility.

- Shared Understanding: It helps create a shared vision for the project. Mr. Henry can communicate his philanthropic goal, while the farmers can ground this vision in practical reality.

- Efficiency: It is an efficient way to gather a wide range of high-level requirements (e.g., "Farmers need to filter seeds by crop type," "Companies need to upload product catalogues") quickly.

- Prototyping

The requirement that the Application should be user friendly" for "new users" (farmers who may not be tech-savvy) makes prototyping indispensable.

- Bridging the Communication Gap: It is difficult for farmers to articulate needs in technical terms like "UI/UX." Showing them a visual, clickable prototype (even a simple wireframe) of the product listing, cart, and checkout process will elicit concrete feedback ("This button is too small," "I don't understand this term," "The order confirmation should look like this receipt").

- Early Validation: Prototyping allows for early and continuous validation of requirements with the end-users (farmers), ensuring the final product is truly built for them. It helps prevent building a technically sound application that is unusable for its primary audience.

Question 7 – 10 Business Requirements - 10 Marks

Answer:

- Provide farmers in remote areas with easy access to fertilizers, seeds, and pesticides.

- Ensure that products are sourced directly from certified manufacturers to maintain quality.

- Establish a pricing model that is affordable and transparent for farmers.

- Enable timely delivery of products to farmers’ locations, even in rural areas.

- Build a simple and user-friendly process for placing and tracking orders.

- Create awareness among farmers about the availability of this online platform.

- Provide multilingual support to cater to farmers from different regions.

- Offer customer support through phone, chat, and email to assist farmers.

- Ensure that farmers can make payments through multiple secure options, including cash on delivery.

- Maintain compliance with all agricultural product sales regulations and government guidelines.

Question 8 – Assumptions - 5 Marks

Answer:

Assumptions

- Farmers have at least basic internet connectivity in their areas to access the application.

- The platform will be available in multiple languages to accommodate regional diversity.

- Delivery partners will be available and willing to deliver to remote locations.

- Farmers will have access to smartphones or computers to use the application.

- Training or awareness programs will be conducted to familiarize farmers with the platform.

- All necessary licenses and approvals for online sale of agricultural products will be obtained.

- Customer support teams will be set up and trained before the platform launch.

- Payment gateway services will be available and integrated without major delay.

Question 9 – This Project Requirements with Priority - 8 Marks

Answer:

| Sr. No | Business Requirement | Priority (1 to 10) | Reasoning |
| --- | --- | --- | --- |
| 1 | Provide farmers in remote areas with easy access to fertilizers, seeds, and pesticides. | 10 | Core purpose of the project; directly solves the main problem. |
| 2 | Ensure that products are sourced directly from certified manufacturers to maintain quality. | 8 | Ensures trust and credibility for farmers; impacts adoption. |
| 3 | Establish a pricing model that is affordable and transparent for farmers. | 8 | Affordability drives farmer participation; essential for CSR goals. |
| 4 | Enable timely delivery of products to farmers’ locations, even in rural areas. | 9 | Directly impacts customer satisfaction and trust. |
| 5 | Build a simple and user-friendly process for placing and tracking orders. | 8 | Improves usability; ensures adoption by non-tech-savvy farmers. |
| 6 | Create awareness among farmers about the availability of this online platform. | 4 | Necessary for adoption but comes after platform readiness. |
| 7 | Provide multilingual support to cater to farmers from different regions. | 6 | Increases inclusivity; important for national reach. |
| 8 | Offer customer support through phone, chat, and email to assist farmers. | 8 | Ensures farmers can resolve issues quickly, improving trust. |
| 9 | Ensure that farmers can make payments through multiple secure options, including cash on delivery. | 9 | Crucial for rural adoption; many farmers may prefer cash on delivery. |
| 10 | Maintain compliance with all agricultural product sales regulations and government guidelines. | 8 | So that farmers can get quality certified and tested product from manufacture. |

Question 10 – Use Case Diagram - 10 Marks

Question 11 – Use Case Specs – 15 Marks

UC01 – User Registration

| Actors Involved | Farmer, Manufacturer, Admin |
| --- | --- |
| Preconditions | User not already registered |
| Postconditions | Account created; confirmation email sent |
| Notes / Relationships | Includes: Send Confirmation Email |

UC02 – User Login

| Actors Involved | All Registered Users |
| --- | --- |
| Preconditions | User account exists |
| Postconditions | User session started |
| Notes / Relationships | Includes: Validate Credentials |

UC03 – Manage Profile

| Actors Involved | Registered Users |
| --- | --- |
| Preconditions | User logged in |
| Postconditions | Updated details saved |
| Notes / Relationships | - |

UC04 – Add Product

| Actors Involved | Manufacturer |
| --- | --- |
| Preconditions | Manufacturer logged in |
| Postconditions | Product visible to farmers |
| Notes / Relationships | - |

UC05 – Browse Products

| Actors Involved | Farmer |
| --- | --- |
| Preconditions | Logged in or guest access |
| Postconditions | Products displayed |
| Notes / Relationships | - |

UC06 – Search Products

| Actors Involved | Farmer |
| --- | --- |
| Preconditions | Internet connectivity |
| Postconditions | Matching results displayed |
| Notes / Relationships | Alternate: No match found |

UC07 – View Product Details

| Actors Involved | Farmer |
| --- | --- |
| Preconditions | Product exists |
| Postconditions | Product page loaded |
| Notes / Relationships | - |

UC08 – Place Order

| Actors Involved | Farmer, Manufacturer, System |
| --- | --- |
| Preconditions | Farmer logged in; products available |
| Postconditions | Order stored; Manufacturer notified; Farmer gets confirmation |
| Notes / Relationships | Includes UC09 (Make Payment); Extends UC10 (Track Order) |

UC09 – Make Payment

| Actors Involved | Farmer, System |
| --- | --- |
| Preconditions | Valid order in system |
| Postconditions | Payment confirmed |
| Notes / Relationships | Alternate: Payment declined → Retry/Cancel |

UC10 – Track Order

| Actors Involved | Farmer |
| --- | --- |
| Preconditions | Order placed |
| Postconditions | Tracking details displayed |
| Notes / Relationships | Extends UC08 (Place Order) |

UC11 – Manage Orders

| Actors Involved | Manufacturer |
| --- | --- |
| Preconditions | Order exists |
| Postconditions | Order status updated |
| Notes / Relationships | - |

UC12 – Deliver Products

| Actors Involved | Delivery Partner |
| --- | --- |
| Preconditions | Order ready for dispatch |
| Postconditions | Delivery completed |
| Notes / Relationships | Includes: Update Status |

UC13 – Manage Categories

| Actors Involved | Admin |
| --- | --- |
| Preconditions | Admin logged in |
| Postconditions | Category list updated |
| Notes / Relationships | - |

UC14 – Generate Reports

| Actors Involved | Admin |
| --- | --- |
| Preconditions | Admin logged in |
| Postconditions | Reports displayed/downloaded |
| Notes / Relationships | - |

UC15 – Provide Feedback/Rating

| Actors Involved | Farmer |
| --- | --- |
| Preconditions | Product delivered |
| Postconditions | Feedback stored |
| Notes / Relationships | - |

Question 12 – Activity Diagrams – 15 Marks