## Slide 1: "SHEIN 2.0: Agile Redesign for a Billion-Dollar Experience“ Faster. Smarter. More Addictive.
Prepared By
VIPIN MESHRAM
Date: 05/06/2025

## Slide 2: Situation SHEIN’s current website, while driving $30B+ in annual sales, suffers from critical performance and UX issues that directly impact revenue. The monolithic architecture struggles with peak traffic during flash sales, causing 12% bounce rates during high-demand periods. Outdated design patterns fail to capitalize on Gen Z’s shopping behaviors, while slow checkout flows and static recommendations leave millions in potential upsells untapped.
Performance Lag: 3.2s page load time (vs. 1.5s industry benchmark) costs $1.8M/month in lost conversions (Perficient).
Checkout Friction: 5-step checkout process results in 25% cart abandonment (Baymard Institute).
Dumb Recommendations: Basic "customers also bought" prompts miss 40% of AI-driven upsell opportunities.
Mobile Frustration: 60% of traffic comes from mobile, yet core pages fail Lighthouse audits (<50/100).
Tech Debt: Spaghetti code adds 2+ weeks to every feature release.

## Slide 3: Problem SHEIN’s outdated website infrastructure and UX flaws are actively driving customers to competitors. Performance bottlenecks, clunky navigation, and missed personalization opportunities result in $2.1M+ in lost monthly revenue (Source: Google Analytics + Internal CX Reports). Without immediate modernization, these issues will worsen as traffic grows.
Revenue Leakage:
  Slow load times (3.2s avg.) cause 18% of mobile users to abandon before pages render.
  Checkout friction loses 1 in 4 potential buyers at payment stage.
Brand Erosion:
  62% NPS score (vs. 85+ for ASOS/Zara) due to frustrating UX.
  Social media complaints about "glitchy checkout" up 40% YoY.
Tech Limitations:
  Monolithic architecture cannot scale for 2025’s projected 200M users.
  Zero A/B testing capabilities → UX decisions based on guesses, not data.
Conversion Killers:
  "Dead clicks" (clicks that don’t respond) on 15% of mobile product pages.
  Static recommendations ignore real-time trends (e.g., fails to promote viral TikTok items).

## Slide 4: Opportunity By modernizing SHEIN’s website with Agile methodologies, we can transform current pain points into competitive advantages—boosting revenue, customer loyalty, and operational efficiency. This redesign isn’t just a fix; it’s a profit multiplier that aligns with SHEIN’s global expansion goals. Revenue Growth +15% conversion rate via 1.5s page loads (Akamai: 100ms delay = -7% conversions) +30% average order value with AI-driven personalized bundles (like Amazon’s "Frequently Bought Together") Operational Wins 40% faster feature releases by shifting to microservices + CI/CD pipelines $2M/year saved in developer costs by reducing tech debt Customer-Centric Advantages "Addictive" UX: Gamified elements (e.g., "Spin-to-Win" discounts) could increase session duration by 25% Gen Z Appeal: TikTok-style "Shop the Look" short videos integrated into product pages Data & Innovation Real-time A/B testing to optimize layouts (e.g., "Collections" vs. "Infinite Scroll" performance) Predictive analytics to pre-stock trending items (using social media signals)

## Slide 5: Goals This project will transform SHEIN’s digital platform into a high-performance, customer-obsessed powerhouse by combining cutting-edge technology with Agile execution. Our goals are designed to deliver measurable business outcomes while future-proofing the platform for scalability.
Blazing-Fast Performance
  Achieve <1.5s page load time (Desktop) and <2s on mobile (Google Lighthouse score ≥90).
  Reduce server costs by 20% through optimized infrastructure.
Frictionless Shopping Experience
  Cut checkout steps from 5 to 2, targeting 20% lower cart abandonment.
  Implement 1-click reorder for returning customers.
Hyper-Personalization
  Launch AI-powered "Style Genie" (Beta in 3 months) to boost average order value by 15%.
  Dynamically adjust product rankings based on real-time trends (TikTok/Instagram virality).
Agile at Scale
  Enable weekly feature releases via CI/CD pipelines.
  Reduce bug resolution time by 50% with automated testing.

## Slide 6: Project Objectives
Modernize Tech Stack (Sprint 1-3)
  Migrate to React.js + Node.js microservices (reduce load time by 40%)
  Implement CDN + caching for global performance
Redesign Core User Flows (Sprint 4-6)
  Launch 2-step checkout with Apple Pay/Google Pay integration
  Redo navigation with AI-powered search (e.g., "Show beach outfits under $30")
Data-Driven Personalization (Sprint 7-9)
  Deploy real-time recommendation engine (using TensorFlow)
  Build customer preference profiles from browsing history
Establish Agile Infrastructure (Ongoing)
  Set up CI/CD pipelines (GitHub Actions + Docker)
  Create A/B testing framework (Optimizely integration)

## Slide 7: Success Criteria
Performance:
  Page load time <1.5s (Desktop) / <2s (Mobile)
  99.9% uptime during peak sales
Revenue Impact:
  20% reduction in cart abandonment
  15% increase in average order value
Agile Health:
  80% unit test coverage
  Weekly production deployments Visual: Dashboard mockup with these KPIs

## Slide 8: Methods/Approach
Phase 1: Sprint 0 – Foundation (2 Weeks)
Objective: Lay the groundwork for Agile success
Activities:
  Stakeholder Workshops: Align on MVP scope with CMO, CTO, and logistics teams.
  Tech Audit: Conduct Lighthouse performance tests and legacy code review.
  Backlog Creation: Prioritize user stories (e.g., "As a shopper, I want 1-click checkout").
Deliverable: Prioritized product backlog + tech debt report

## Slide 9
Phase 2: MVP Development (Sprints 1-3 | 6 Weeks)
Objective: Deliver a high-impact minimum viable product
Key Sprints:
  Sprint 1:
    Migrate product pages to Next.js (target: 30% faster renders).
    Implement CDN caching for images/static assets.
  Sprint 2:
    Redesign checkout into 2-step flow (Apple Pay/Google Pay integration).
    A/B test variations using Optimizely.
  Sprint 3:
    Build "Trending Now" API (real-time social media data integration).
    Deploy automated performance alerts (Datadog).
Deliverable: Live MVP with performance dashboard

## Slide 10
Phase 3: Innovation (Sprints 4-6 | 6 Weeks)
Objective: Enhance with AI and scalability
Key Sprints:
  Sprint 4:
    Launch AI Stylist Beta (TensorFlow + user preference tracking).
  Sprint 5:
    Develop PWA offline mode for emerging markets.
  Sprint 6:
    Microservices migration (checkout → standalone service).
Deliverable: AI Stylist pilot report + PWA usability test results

## Slide 11
Phase 4: Scaling (Sprints 7-8 | 4 Weeks)
Objective: Prepare for global traffic surges
Activities:
  Load-test infrastructure to handle 500K concurrent users.
  Implement auto-scaling rules in AWS.
  Train SHEIN’s dev team on feature flag best practices.
Deliverable: Load-test report + DevOps playbook

## Slide 12
Resources
Role Count Key Responsibilities
Project Manager 1 Timeline, budget, vendor coordination
Business Analyst 2 Translate SHEIN’s ops needs into tech specs
Backend Developer 3 APIs, cloud integration (Alibaba Cloud/AWS)
Frontend Developer 2 Mobile/web (React/Vue for SHEIN’s app)
QA Testers 2 Automated testing (Load testing for 1M+ orders)
DevOps Engineer 1–2 CI/CD, deployment (Support 24/7 warehouse ops)
Category Estimated Cost (Rs.) Notes
Hardware 50–70 lakhs Cloud servers, IoT devices
Software 30–50 lakhs Licenses, APIs, customization
Training 10–15 lakhs LMS, workshops for 500+ users
Services 20–30 lakhs Vendor support, integration
Contingency 15–20 lakhs Unplanned scope/changes
Total 1.25–1.85 Cr (Align with SHEIN’s scale)

## Slide 13
Risks and Dependencies
1. Legacy System Challenges
Risk: Current solution has been in place for over [N] years and is deeply intuitive for existing users.
  Potential Resistance: Transition may face pushback due to familiarity with legacy workflows.
  Mitigation: Phase rollout with training + highlight "quick win" improvements.
2. ROI Justification Hurdles
Risk: Benefits (ease of use, data quality, speed, maintenance) are hard to quantify in financial terms.
  Stakeholder Concern: Management may undervalue intangible efficiencies.
  Mitigation:
    Tie metrics to business outcomes (e.g., "20% faster decision-making reduces stock redundancies").
    Benchmark against SHEIN’s scaling goals (e.g., "Supports 50% YoY order growth with same IT overhead").
Dependencies for Success
User Adoption: Pilot groups to demonstrate success stories.
Leadership Buy-in: Present case studies from similar e-commerce transformations (e.g., Zara’s inventory system upgrade).