## Slide 1: PDA
Prepared By: Renuka Date: 24/06/2025

## Slide 2: Situation/Problem/Opportunity
Situation
PayPal support agents use multiple internal tools (Tesini Mass, Dispute Tool,
MRZ, CCI, Genesis, Jarvis) to resolve customer queries.
These tools are currently desktop-based, requiring constant context-switching.
Increasing demand for mobile flexibility and faster support delivery.

## Slide 3: Problem
Lack of a unified, portable solution slows down Average Handling Time (AHT).
Agents face difficulty accessing full customer context on the move.
Tool-switching reduces First Contact Resolution (FCR) and increases errors.
Limited efficiency during remote work or escalations.

## Slide 4: Opportunity
Introduce a PDA application that consolidates:
Tesini Mass – Limitation tickets
Dispute Tool – Dispute management
MRZ – Photo ID verification
CCI – Customer history
Genesis – Email communication
Jarvis – Previous conversations
Empower agents to resolve queries faster, on-the-go, with a single interface.
Improve agent performance, CSAT, and operational flexibility.

## Slide 5: Purpose Statement (Goals)
Purpose
To equip PayPal customer support agents with a unified, mobile-friendly PDA application that consolidates critical internal tools for efficient, secure, and responsive query resolution.
Key Goals
Streamline Agent Workflow - Integrate Tesini, Dispute Tool, MRZ, CCI, Genesis, and Jarvis into a single mobile platform.
Enhance Resolution Speed - Enable faster access to key tools to reduce Average Handling Time (AHT).
Support On-the-Go Assistance - Provide access to customer queries during travel, remote work, or high-load periods.
Improve First Contact Resolution (FCR) - Offer full customer history and prior interactions to resolve issues in one go.
Ensure Secure & Compliant Communication - Use Genesis for sending emails within policy-compliant, role-based access controls.
Boost Productivity & CSAT - Empower agents with efficient tools to deliver high-quality support and improve satisfaction.

## Slide 6: Project Objectives
Solution selection according to design criteria, specifications, and requirements - Ensure the PDA tool aligns with PayPal's support process needs and integrates with Tesini, Dispute Tool, MRZ, CCI, Genesis, and Jarvis.
Solution prototyping and testing - Build and test a functional prototype for usability, performance, and system compatibility.
Integration of internal tools into a unified mobile platform - Combine all key support tools into one PDA application to reduce tool-switching and streamline workflows.
Improve agent accessibility and mobile response time - Allow agents to respond to customer queries effectively while remote or on the move.
Enhance support quality with complete customer context - Enable informed decision-making by giving agents real-time access to customer history and prior interactions.

## Slide 7: Success Criteria
Improve records availability and accessibility - Provide agents with mobile access to information, forms, and documents across Tesini, Dispute Tool, MRZ, CCI, Genesis, and Jarvis.
Reduce system downtime and response delays - Ensure fast, reliable performance of integrated tools to minimize wait times and improve system responsiveness.
Full mobile functionality of internal tools - Seamless operation of all support tools in a secure, PDA-optimized environment for agents on the move.
Reduce Average Handling Time (AHT) - Streamline workflows to shorten resolution time through unified access and reduced tool-switching.
Improve First Contact Resolution (FCR) & Customer Satisfaction (CSAT) - Enable agents to resolve queries more effectively and improve overall customer experience with complete context access.

## Slide 8: Methods/Approach
Establish selection committee and define requirements
Form a cross-functional team to gather business, technical, and user requirements for integrating Tesini, Dispute Tool, MRZ, CCI, Genesis, and Jarvis into a unified PDA platform.
Select vendors and finalists through RFPs, demos, and evaluations
Issue Request for Proposals (RFP), conduct vendor demonstrations, and evaluate shortlisted solutions based on fit, feasibility, and integration capabilities.
Select and implement solution; train users and technical staff
Finalize the most suitable solution, initiate development/integration, conduct agent and IT training, and define ongoing support workflows.
Go Live with the new PDA system
Deploy the solution in phases or full rollout, monitor system performance, gather feedback, and stabilize support operations.

## Slide 9: Resources
People
Project team to include representatives from the client community (support operations) and ITS (Information Technology Services) for requirements, testing, and implementation.
Time
Implementation timeline estimated within 6 months (can be adjusted based on scope/final vendor selection).
Budget
Costs for hardware, software, training, and implementation not to exceed Rs. 50,00,000.00.
Other
Expenses for third-party software evaluation, site visits, and Dataquest/industry reports not to exceed Rs. 5,00,000.00.

## Slide 10: Risks and Dependencies
Existing Solution Familiarity - The current desktop-based tools have been in place for over 8 years and are initiate to current users. Shifting to a PDA-based tool may face resistance to change and require substantial user retraining.
Cost Justification Challenges - Justifying investment in terms of ease of use, speed of access, quality of information, and maintainability may be difficult to quantify. Management may not immediately see measurable ROI from improved utilization and mobility.
Dependency on Legacy System APIs - Integration with existing tools like Tesini, MRZ, and Genesis depends on availability and stability of legacy APIs and internal support for mobile access.
Data Security and Compliance Risks - Enabling PDA-based access to customer-sensitive tools (MRZ, CCI, Jarvis) introduces data privacy and compliance challenges, requiring strict security measures and governance.
Network Reliability Dependency - The PDA tool’s usability is dependent on consistent network connectivity to access real-time data and tools securely.

## Slide 11: To be completed by Appropriate Manager
Name Role Signature Date
Chandu Project Sponsor - -
Ram Project Manager - -