## Slide 1: SARASWAT CREDIT CARD APPLICATION
Mile yahan, dono jahan
Presented by : Mr. Mahesh Bhusari

## Slide 2: Opportunity
India is rapidly growing economy and emerging as a powerhouse in Mobile Banking Adoption.
It’s strength is solid Banking Sector Base.
At present there are 12 Public Sector Banks & 21 Private Sector Banks in India.
78% of the total population connected with Banks (have the account with Bank)
Out of which only 31% population have Banking Applications installed in their Mobiles.
Credit Card use in India has witnessed a formidable rise in recent times.
Users increases from 29 million in 2017 to 100 million in 2024.

## Slide 3: PURPOSE STATEMENT
The purpose of this project is
To provide support for Credit Card related queries to the customers.
To solve the initial problems/difficulties of customers while using Credit Card.
Assign the queries to respective service provider executive.
To provide prompt and correct solutions to customer.

## Slide 4: PROJECT OBJECTIVE
To provide basic services like Account Summary, Previous Payment details, View Statement, Transaction Details etc.
Customer should be able to set and generate pin of Credit Card.
Customer should be able to set spending limit.
Customer should be able to block the existing card.
Customer should be able to apply for new Card.
Customer should be able to view offers on Card.

## Slide 5: SUCCESS CRITERIA
Basic difficulties of Customer should be solved quickly.
Access to the application is 24 * 7 for all users (initial login is mandatory).
Quick response to the queries by Customer Support.
Provide immediate, specific and precise solutions.

## Slide 6: METHODS/APPROACH
WATERFALL METHOD :
Requirement Gathering – Arrange meeting with stakeholders and PM by using Interview technique.
Requirement Analysis – By sorting the requirements, by arranging them prioritywise.
Design – Design the application by User Stories, Activity diagrams.
Developing – Development team will develop the codes based on User stories and Activity diagrams
Testing – Testing team will test the codes and in case of any queries send back to development team for rework till completion
UAT – After successful testing UAT will be arranged with Stakeholders, PM, Client and End users.
Deployment – After successful UAT the application will be deployed or launched for use.

## Slide 7: Gap analysis
AS-IS existing process | TO-BE future Process
The customer need to visit Branch / Department for resolving query. | The customer will raise the query to help desk though application.
Time consuming. | Time saving.
Slow process. | Faster service.
Need to submit hard copies of supporting documents. | Need to submit soft copies of supporting documents.
Follow up required after submission. | Immediate, specific and precise solution.

## Slide 8: resources
PEOPLE – Project team will be consist of 8 members (Project Manager, BA, Sr. Developer, 2 Asst. Developers, 2 Testers, Database System Analyst)
Duration – Project needs to be completed in 4 months
Budget – The budget of the project is Rs.20.00 lacs (including Hardware, Software, Training and services).
Other – Database Management System required

## Slide 9: Risk and dependencies
The application may not user friendly.
Network or Server issue.
Entering wrong password may block the access to the application.
Supporting document may not reliable for further action.
Delay in resolving queries.

## Slide 10: Project sponsorship
The Project is powered by…
Project Sponsor – Saraswat Infotech Private Limited
Project Manager : Mr. Mahesh Bhusari

## Slide 11: Thank you…!!!