## Slide 1: Project Title: Data Bot
Prepared By: Mouleeshwaran V
Date: 08/10/2025

## Slide 2: Situation:
The chatbots are used for receiving queries and requests from the user
This helps the support team to gather feedback and request queries that the user has raised
This bridges the gap between users and the application system, but it is used for support

## Slide 3: Problem
We don’t have any chatbot that is capable of being used by the stakeholder for internal processes.
Which means giving detailed insight details of the organization database
The data bot will provide the information related to the organization and their activities

## Slide 4: Opportunities
The Opportunities are building a chatbot, which integrates the organization’s Database to get an instant reply at any time.
Where Stakeholders can use this chatbot to make decisions based on the database.
The data bot, which is used by a data-driven approach.

## Slide 5: Purpose statement (Goals)
When a stakeholder asks a question related to Organization database, the data bot will reply in a readable format.
If the stakeholder needs any pictorial representation, the data bot provides the graph and chart.
If any stakeholder has any separate data, they can upload the data and get insights from the data, for example, if they have the sales data, they get answers related to the sales database.

## Slide 6: Project Objectives
In the Backend, we need to connect to the database to query the answer based on the user’s question
Integration of OpenAI API with the prompts to generate dynamic SQL queries based on the question
Using the lang chain framework to convert tabular data answers into a readable format
Using the Streamlit framework, generate the graphs and charts.
Adding the feature of uploading your own dataset for querying.

## Slide 7: Success Criteria
Which helps the stakeholder to know the insights of the data in a minute.
For simple querying of data, they never rely on any data engineers.
Which helps to understand the pictorial representations
Where the replies to their questions are in text format, which is readable and understandable.
The data bot is accessible for stakeholders across the clock.

## Slide 8: Methods/Approach
Requirements Gathering: In the requirements gathering phase, we get all the project scope and objectives for the BRD(Business Requirement Document)
Requirement Analysis: Need to model the UML diagrams (Use case of an application and activity diagram for each feature) in FRS(Functional requirement specification)
Design: In Design, the SME’s will design the application of the application documents like HDD(High-level design document) and ADD(Application design document)
Development and Testing: Developers will develop the functionality and features that testers will use to test the functionality and(components, system integration) contains LDD and testcases
UAT and deployment: UAT testing driven by the client, and if sign-off is done, the next step is to prepare use case manuals.

## Slide 9: Resources
People – project team members are involved in the project( PM-1, BA-1, Developers-2, Testers-1)
Time – implementation will take 6 months.
Budget – hardware, software, training and services not to exceed Rs. 90000.00
Other – third-party software evaluation is open ai Api– not to exceed Rs. 15000.00

## Slide 10: Risks and Dependencies
Current Solution will work up to 3 years until any updates from OpenAI models.
Currently, the Running cost of GPT is affordable; if any price hike for the subscription, we need to go for other gen-ai platforms.

## Slide 11: To Be Completed by Appropriate Manager
Project Sponsor: Acuvate Software Pvt Ltd
Project Manager: xxxxxx