## Slide 1: Biotechnology Research Laboratory Application-Using Waterfall methodologies
– Prathmesh Anerao

## Slide 2: Problem Identification
Current Challenges in the Lab:
  Inefficient tracking of experiments, samples, chemicals and instruments.
  Inadequate data management and security.
  Complicated equipment scheduling and compliance management
Impact: Decreased efficiency, increased errors, and potential non-compliance issues.

## Slide 3: Purpose Statement
To develop a sophisticated application tailored for the Biotechnology Research Laboratory, aimed at resolving operational inefficiencies, enhancing data security, and ensuring compliance, while providing an intuitive user experience.

## Slide 4: Project Objectives
Comprehensive Functionality: Integrate features for experiment tracking, sample management, equipment scheduling, data storage, and compliance documentation.
Data Security: Implement robust data protection protocols.
Regulatory Compliance: Ensure the application facilitates adherence to relevant regulations and standards. (IPR)
User Experience: Design a user-friendly interface to streamline lab operations.
Data Analysis Integration: Incorporate statistical tools and visualization capabilities
Backup and Recovery: Implement mechanisms for data integrity and availability

## Slide 5: Success Criteria
Complete Functionality: All specified features should be implemented and operational.
Performance Efficiency: Application must meets performance benchmarks under typical load.
User Satisfaction: Positive feedback from laboratory staff regarding usability.
Compliance: Application adheres to all relevant regulations and institutional policies.
Project Timeliness: Completed within the planned timeline and budget.

## Slide 6: Methods (Waterfall Methodology)
Requirements Analysis: Gather and document detailed requirements from stakeholders.
System Design: Develop system architecture, database schema, and user interface designs.
Implementation: Code the application and integrate system components.
Verification: Conduct thorough testing to ensure functionality and performance.
Deployment: Roll out the application to the production environment and provide user training.
Maintenance: Ongoing support, updates, and issue resolution post-deployment.

## Slide 7
Requirements Analysis
  Objective: Gather and document detailed requirements from lab stakeholders.
  Activities: Conduct interviews with lab managers, researchers, and IT staff; document functional and non-functional requirements; validate and get approval.
  Deliverables: Requirements Specification Document that outlines experiment tracking, sample management, and compliance needs.
System Design
  Objective: Create detailed system architecture and design documents based on requirements.
  Activities: Develop the system architecture (hardware and software), design the database schema for managing samples and experiments, create user interface prototypes, and review designs with stakeholders.
  Deliverables: System Design Document, Database Schema, UI Prototypes

## Slide 8
3. Implementation
  Objective: Develop and integrate the application components.
  Activities: Code the application based on design documents, integrate various modules (e.g., data storage, compliance features), perform unit testing to ensure components work as intended.
  Deliverables: Functional application code, Integration Reports, Unit Test Results.
4. Verification
  Objective: Ensure the application meets all requirements and is free from defects.
  Activities: Perform system testing (functional, integration, and performance testing), conduct User Acceptance Testing (UAT) with lab personnel, address and resolve any issues identified during testing.
Deliverables: Testing Reports, Issue Resolution Document

## Slide 9
5. Deployment
  Objective: Roll out the application to the production environment.
  Activities: Develop a deployment plan including data migration strategies, execute deployment, provide user training, and monitor the system post-deployment for any issues.
  Deliverables: Deployed Application, Training Materials, Post-Deployment Report.
6. Maintenance
  Objective: Provide ongoing support and updates.
  Activities: Monitor application performance, implement updates and fixes, offer user support for any issues.
Deliverables: Maintenance Plan, Update Logs, Support Documentation

## Slide 10: Resources
Personnel:
  Project Manager: Oversees the project, manages timelines and resources, and ensures project objectives are met.
  Business Analysts: Gather and document requirements from stakeholders, ensure alignment with lab needs.
  Developers: Write and test the application code, integrate various system components.
  Testers: Conduct testing phases (unit, system, and user acceptance testing) to ensure the application functions as required.
  Training Specialists: Develop and deliver training materials to users, ensuring smooth adoption of the new system.
  Support Staff: Provide ongoing technical support and resolve issues post-deployment.
Tools and Technologies:
  Development Platforms: Integrated Development Environments (IDEs) such as Visual Studio, Eclipse.
  Testing Tools: Automated testing software like Selenium, JUnit.
  Deployment Infrastructure: Servers and cloud services (AWS, Azure) for hosting the application.
  Project Management Tools: Software for tracking progress and managing tasks (e.g., Jira, Trello).

## Slide 11
Budget (in INR):
  Requirements Analysis: ₹4,00,000
  System Design: ₹6,40,000
  Implementation: ₹16,00,000
  Verification: ₹5,60,000
  Deployment: ₹3,20,000
  Maintenance (Annual): ₹8,00,000
  Total Estimated Cost: ₹43,20,000

## Slide 12: Risk and Dependencies
Requirement Changes: Potential impacts on timeline and cost.
  Mitigation: Implement a formal change control process and document changes.
Technical Challenges: Possible unforeseen issues during development.
  Mitigation: Allocate buffer time and conduct thorough pre-development testing.
Resource Availability: Risk of key personnel being unavailable.
  Mitigation: Cross-train team members and develop contingency plans.
Regulatory Changes: Updates to compliance requirements.
  Mitigation: Regularly review and adjust the application as needed.
User Adoption: Resistance to the new system.
  Mitigation: Provide extensive training and support for smooth transition.

## Slide 13: Dependencies
Stakeholder Input: Timely and accurate feedback for requirements and design.
Technology: Availability and compatibility of development and deployment tools.
Regulatory Requirements: Up-to-date knowledge and integration of regulatory standards.
Resource Allocation: Availability and commitment of project team members.

## Slide 14: Project Timeline
Phase | Start Date | End Date | Duration
Requirements Analysis | 2024-09-01 | 2024-09-15 | 15 days
System Design | 2024-09-16 | 2024-10-15 | 30 days
Implementation | 2024-10-16 | 2024-12-15 | 60 days
Verification | 2024-12-16 | 2025-01-15 | 30 days
Deployment | 2025-01-16 | 2025-02-01 | 17 days
Maintenance | 2025-02-02 | Ongoing | Ongoing

## Slide 15: Conclusion
Goal: Deliver a high-quality Biotechnology Research Laboratory application.
Methodology: Waterfall approach ensures systematic and thorough development.
Benefits: Enhanced lab efficiency, improved data security, and streamlined compliance.