Business Requirement Document (BRD)

Project Title:

Smart Inventory & Delivery Optimization System for Ice-Cream and Dairy Manufacturer

1. Executive Summary:

The client is a leading manufacturer of ice-cream and milk products with multiple manufacturing plants and warehouses across the country. They want to build an integrated software system to manage inventory levels in real-time and enable quickest delivery to customers, reducing product spoilage and improving customer satisfaction.

2. Business Objectives:

- Real-time inventory tracking at plants and warehouses

- Enable automatic stock reordering and stock transfers

- Implement smart delivery routing to minimize delivery times

- Provide dashboard and reports for supply chain performance

- Ensure traceability of product batches (for compliance and recalls)

3. Scope of Work:

✅ In-Scope:

- Inventory management system for raw materials and finished goods

- Delivery route optimization tool with customer order tracking

- Integration with existing ERP (if any)

- Web & mobile dashboards for supply chain stakeholders

❌ Out-of-Scope:

- Cold storage hardware integration

- External delivery vendor tracking (unless API provided)

4. Functional Requirements:

| Module | Requirement |
| --- | --- |
| Inventory Management | Track stock at plant & warehouse level, batch-level tracking, expiry alerts |
| Auto Reorder | Trigger stock reorder when reaching threshold levels |
| Inter-Warehouse Transfer | Route-based transfer requests and approvals |
| Order Management | Capture customer orders from app/portal |
| Delivery Optimization | Auto-assign orders to routes based on location, traffic, stock availability |
| Alerts & Notifications | Email/SMS for low stock, delayed delivery, and order status |
| Reporting Dashboard | Real-time data for stock, sales, spoilage, route KPIs |

5. Non-Functional Requirements:

- Performance: System should support 1000+ concurrent users

- Scalability: Should scale as business expands to more locations

- Security: Role-based access, secure API integration

- Availability: 99.9% uptime with cloud hosting

6. Stakeholders:

| Role | Responsibility |
| --- | --- |
| Plant Managers | Update production and inventory levels |
| Warehouse Supervisors | Monitor stock and trigger reorders |
| Logistics Coordinators | Manage routing and delivery scheduling |
| IT Admin | Manage user access, system performance |
| Customers | Place and track orders |

7. Assumptions & Constraints:

- Internet availability at all plants and warehouses

- GPS data available for delivery routing

- Customer order data available via portal or mobile app

8. Development Plan:

| Phase | Deliverables | Timeline |
| --- | --- | --- |
| Requirement Analysis | BRD, Use Cases, Workflow Diagrams | Week 1–2 |
| Design & Prototyping | UI Mockups, Architecture Design | Week 3–4 |
| Development – Phase I | Inventory Module | Week 5–7 |
| Development – Phase II | Delivery Module, Routing Logic | Week 8–10 |
| Testing & QA | UAT, Performance Testing | Week 11–12 |
| Deployment | Go-live on cloud infrastructure | Week 13 |

9. Resource Plan:

| Role | Count | Duration |
| --- | --- | --- |
| Business Analyst | 1 | Full Project |
| Project Manager | 1 | Full Project |
| UI/UX Designer | 1 | 2 Weeks |
| Frontend Dev | 2 | 8 Weeks |
| Backend Dev | 2 | 8 Weeks |
| QA Engineer | 1 | 3 Weeks |
| DevOps Engineer | 1 | 2 Weeks |

✅ 2. Process Flow Diagram (Descriptive)

Here’s a step-by-step flow that you can visualize in a diagram using standard flowchart symbols:

A. Inventory Management Flow

- Raw Material Arrival →
Input into inventory system by plant staff

- Production Batch Created →
Quantity and expiry auto-updated

- Goods Transferred to Warehouse →
Inventory count updated in warehouse module

- Inventory Threshold Check →
If low stock → auto reordering triggered

- Daily Sync →
Dashboard displays real-time inventory per location

B. Order-to-Delivery Flow

- Customer Places Order →
Order received via web/mobile portal

- System Checks Nearest Warehouse with Stock →
Inventory and location matched

- Delivery Route Optimized →
Based on distance, traffic, and vehicle availability

- Order Assigned to Driver →
Driver gets digital delivery list

- Goods Delivered →
Delivery status updated in system

- Customer Receives Confirmation + Feedback Prompt

1. Introduction Letter to Client (as a Business Analyst)

Subject: Business Analyst Introduction – Project Kickoff & Collaboration

Dear [Client Name],

I hope this message finds you well.

My name is [Your Name], and I will be serving as the Business Analyst for your upcoming project. I am excited to collaborate closely with you and your team to understand your business objectives, gather requirements, and ensure that the final solution aligns perfectly with your vision.

Over the next few days, I will initiate discovery sessions to capture your expectations, analyze current workflows, identify pain points, and translate them into clear, actionable requirements. I will serve as the communication bridge between your business stakeholders and our technical team to ensure clarity, alignment, and traceability throughout the project.

I look forward to a productive partnership and am confident that, together, we will deliver a solution that drives real value.

Warm regards,
Aamir
Axia Womens health
Email: aamir@axia.com | Phone: 9966577563

✅ 2. Brief BRD and SRS – (Project: Online Store)

Business Requirement Document (BRD) – Online Store

Project Title: Digital Retail Storefront for Fashion & Electronics

Objective:
To develop an online store that allows users to browse products, place orders, track deliveries, and manage returns seamlessly through a web and mobile interface.

Stakeholders:

- Product Manager

- Marketing Team

- IT & Development Team

- End Users (Customers)

Business Requirements:

- Users should be able to browse products by category and filter them.

- The system should allow secure user registration/login.

- Customers can add products to cart and complete checkout.

- Support multiple payment options (credit card, UPI, COD).

- Admins can add/update/delete products.

- Users can track orders, manage returns, and give feedback.

Software Requirement Specification (SRS)

Functional Requirements:

- User Authentication (Sign Up/Login with email & OTP)

- Product Listing with search and filters (brand, price, size)

- Shopping Cart management (add/edit/delete items)

- Checkout system (with payment gateway integration)

- Order Management: View status, history, cancel/return

- Admin Panel: Inventory control, price update, view orders

- Notification: Email/SMS updates on orders and offers

Non-Functional Requirements:

- System uptime: 99.9%

- Response time: < 3 seconds

- Mobile responsive design

- Data privacy and security (HTTPS, encrypted payments)

✅ 3. ERD – Support Ticket Lifecycle (Ticketing System)

Here’s the Entity Relationship Diagram (ERD) conceptually described:

Entities and Relationships:

- User

  - User_ID (PK)

  - Name, Email, Role

- Ticket

  - Ticket_ID (PK)

  - Subject, Description, Status, Priority, Created_At, Closed_At

  - FK: User_ID (Raised by)

- Support_Agent

  - Agent_ID (PK)

  - Name, Email, Assigned_Department

- Ticket_Assignment

  - Assignment_ID (PK)

  - FK: Ticket_ID

  - FK: Agent_ID

  - Assigned_At, Status

- Comment

  - Comment_ID (PK)

  - FK: Ticket_ID

  - Comment_Text, Created_At, Comment_By (User/Agent)

- Department

  - Dept_ID (PK)

  - Name, SLA_Policy

Relationships:

- 1 User → Many Tickets

- 1 Ticket → Many Comments

- 1 Agent → Many Ticket Assignments

- 1 Department → Many Agents

- Ticket → Assigned to Agent (via Ticket_Assignment)

I can also generate a visual ERD for you if you want a PNG or diagram format.

✅ 4. User Story – Shopping from E-commerce Site

User Story 1 – Add to Cart & Checkout
As a registered user,
I want to browse products by category,
So that I can add my desired items to the cart and checkout easily.

Acceptance Criteria:

- User can browse by category (e.g., Fashion, Electronics)

- Filter by price, brand, size

- Add product to cart with quantity

- View cart and edit quantities

- Proceed to checkout and pay via preferred method

- Receive confirmation email on successful order