Question 1 – write Agile Manifesto – 8 Marks Scrum Project Name: Scrum Foods (Foods Delivery Applications) Scrum Project Description: Scrum Foods provides fast, reliable online food delivery application targeting customers of all age group offering 24/7 service along with tracking of the delivery real time.

Answer: Agile manifesto is a seminal document in the field of software development created in 2001 by 17 Software developers who sought to outline  a more flexible and efficient approach in the project management and software development

It has 4 core values and 13 principles as follows:

4 Principal

- Individuals and interactions over Proce & Tool: Prioritizing on teamwork & communication over process & tool

- Working software over comprehensive documentation: Emphasizing on functional software that meets user needs over detailed paperwork.

- Responding to change over following a plan: Being open to change & adopting plan as needed instead rigidly following a set plan.

- Customer collaboration over contract negotiation: Emphasizing ongoing engagement with customers rather than sticking strictly to initial agreement

12 Principals:

- Customer Satisfaction: Highest priority is to satisfy customer through early and continuous delivery

- Change acceptance: Welcome change request even late in development

- Consistent Development: Agile promotes sustainable development. The sponsors, developers’ users should be able to maintain a constant pace indefinitely.

- Continuous Delivery: Deliver working software frequently from a couple of weeks to a couple of months with a preference to the shorter timescale.

- Continuous Improvement: Continuous attention to technical excellence and good design enhances agility.

- Collaboration: Business people and developers must work together daily throughout the project.

- Communication: The most effective & efficient methos of conveying information to and within a development team is face to face conversation.

- Confident teams: Build projects around motivated individuals give them the environment & support they need & trust them to get the job.

- Calculate progress: Working software is the primary measure of progress.

- Cut Waste: Simplicity the art of maximizing the amount of work not done-is essential.

- Cohesive Teams: The best architectures re & designs emerge from self-organizing teams.

- Continuous refection: At regular intervals, the team reflects on how to become more effective then tunes & adjusts its behaviour accordingly

Question 2 – User Stories- Acceptance Criteria-BV-CP – 40 Marks Write minimum 40 User stories and their Acceptance Criteria along with their BV and CP

Answer:

| User Story:1 | Task 3 Priority Highest |
| --- | --- |
| AS A DELIVERY BOY I WANT TO REGISTER IN SCRUM FOOD SO THAT I CAN DELIVER ORDER. |  |
| BV 500 Acceptance Criteria Registration Screen Text Boxes for user Name, Password, Nation Id Mobile no,,Email,Address,ph no,Click on Register Button send successful Notification to the user | CP:05 |

| User Story :2 | Task : 3 Priority |
| --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW ORDERS SO THAT I CAN VIEW THE LIST OF ORDERS. |  |
| BV:500 Acceptance Criteria View order, Display List of orders in the tabular Form | CP:03 |

| User story:3 | Task 3 Priority :Highest |
| --- | --- |
| AS A CUSTOMER I WANT TO ADD THE ADDRESS SO THAT I CAN GET THE ORDER TO THE ADDRESS. |  |
| BV:500 Acceptance Criteria Text Box to enter Business rules: With the radius of 5km | CP:05 |

| User Story:5 | Task Priority Highest |
| --- | --- |
| AS AN ADMIN I WANT TO VIEW THE RESTAURNTS SO THAT I CAN APPROVE THEIR REGISTRATION. |  |
| BV 200 | CP:03 |
| Acceptance Criteria Register in the platform with the details |  |

| User story:6 | Task 1 Priority Low |
| --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE PRICE SO THAT I CAN ORDER THE FOOD. |  |
| BV:50 | CP:3 |
| Acceptance Criteria: Display price in the list of menu items |  |

| User Story:7 | Task 2 Priority :Low |
| --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE CONTACT NUMBER OF THE DELIVERY BOY SO THAT I CAN CONTACT THE DELIVERY BOY FOR THE STATUS. |  |
| BV:50 | Cp:3 |
| Acceptance Criteria I. Display delivery boy mobile number 2. Display delivery boy name in tracking field 3.Display delivery boy picture |  |

| User Story:8 | Task 2 Priority Medium |
| --- | --- |
| As a restaurant owner want to provide time slots so that customers able to see opening and closing hours |  |
| BV:100 | CP:3 |
| Acceptance Criteria - Click on restaurant dashboard - Add from time to time - Click on submit - Display updated successfully |  |

| User Story:9 | Task :2 Priority : High |
| --- | --- |
| AS A BUSINESS ONWER I WANT TO VIEW RESTAURANT VENTURE REPORT SO THAT I CAN VIEW WITH RESTAURANT’S REVENUE. |  |
| BV:200 | CP :3 |
| Acceptance Criteria: Select Reports Select Revenue Reports Select to and from date Select Region( Can select all) Generate Report Download Report in Excel. |  |

| User Story:10 | Task :3 Priority: High |
| --- | --- |
| AS A REG ADMIN I WANT TO MANAGE REGIONAL RESTAURANTS SO THAT I CAN TRACK THE PERFORMANCE OF REGIONAL RESTAURANTS. |  |
| BV:200 |  |
| Acceptance Criteria Click on performance of Restaurants select from date to date click on general report which includes restaurants id ,name .Revenue click download reports should be in Excel |  |

| User Story:11 | Task:2 Priority: Medium |
| --- | --- |
| AS AN ADMIN I WANT TO SEE THE REGIONAL REVENUE REPORTS SO THAT I CAN VIEW THE REGIONAL PERFORMANCE. | Task:2 Priority :Medium |
| BV:100 |  |
| Acceptance Criteria Select regional dropdown view performance of each rest of that region in tabular form which includes rest name,revenue,generated Download |  |

| User Story:12 | Task:2 Priority: High |
| --- | --- |
| AS A CUSTOMER I WANT TO CHAT WITH REG ADMIN SO THAT I CAN REQUEST FOR REFUND. |  |
| BV:200 | CP:5 |
| Acceptance Criteria i)Br-all mandatory ii) Test box fields iii) Display order id - Text box, for description - Submit button - Generate issue id - Display sucessful |  |

| User Story:13 A S A HUNGER USER I WANT TO BROWSE NEARBY RESTAURANTS SO THAT I CAN ORDER FOOD. | Task:2 Priority :High |
| --- | --- |
| BV:200 |  |
| Acceptance Criteria - Each restaurant entry displays in name,cuisine type and rating - This list can be sorted by distance or rating |  |

| User Story 14 | Task 2 Priority: High |
| --- | --- |
| AS A CUSTOMER I WANT TO BROWSE DIFFERENT RESTAURANTS AND MENUS SO THAT I CAN FIND A PLACE TO ORDER FOOD. |  |
| BV: 200 | CP:3 |
| Acceptance Criteria: - The menu includes dishes,prices, and descriptions - Show the restaurant is open or closed. |  |

| User Story:15 | Task:1 PRIORITY:hIGH |
| --- | --- |
| AS A CUSTOMER I WANT TO BROWSE FOR SPECIFIC DISHES AND CUISINES SO THAT I CAN FIND PLACE TO ORDER FOOD. |  |
| BV:200 | Cp:3 |
| Acceptance Criteria - App displays relevant restaurant and dishes matching the query |  |

| User Story:16 | Task 1 Priority High |
| --- | --- |
| AS A CUSTOMER I WANT TO FILTER RESTAURANTS SO THAT I CAN FIND PLACE TO ORDER FOOD. |  |
| BV:200 | CP:3 |
| Acceptance Criteria Filter restaurants by cuisine type and delivery options (Vegan,nonveg,Chinese) |  |

| User Story:17 | Task:2 Priority: High |
| --- | --- |
| As a customer I want to track my order so that I know the time of delivery |  |
| BV:200 | CP:3 |
| Acceptance Criteria: - App shows real time update on the order status - Display estimated delivery time |  |

| User Story:18 | Task 2 Priority High |
| --- | --- |
| AS A USER I WANT TO RATE AND REVIEWS RESTAURANTS SO THAT I CAN RATE AND REVIEW THE RESTAURANTS I HAVE VISITED. |  |
| BV:200 | CP:3 |
| Acceptance Criteria Can see reviews from other users to help me make dining decisions |  |

| User Story:19 | Task 1 Priority: High |
| --- | --- |
| AS A USERT I WANT TO SAVE FAVOURITE RESTAURANTS AND DISHES SO THAT I CAN ORDER FROM MY FAVOURITES . |  |
| BV:200 |  |
| Acceptance Criteria Access my list of favourite easily for future orders. |  |

| User Story:20 | Task 3 Priority: High |
| --- | --- |
| AS A USER I WANT TO VIEW PAST ORDER HISTORY SO THAT I CAN ORDER AGAIN. |  |
| B:200 | CP:3 |
| ACCEPTANCE Criteria Access my list of favourite easily for future orders |  |

| User Story: 21 | Task 2 Priority medium |
| --- | --- |
| AS A USER I WANT TO RECEIE NOTIFICATIONS SO THAT I CAN RECIVE UPDATES. |  |
| BV:200 | CP: 3 |
| ACCEPTANCE Criteria i)Notifications for order confirmation ii) Notification for dispatch - Notification for dispatch - Notification for delivery |  |

| User story 22 | Task 2 Priority: High |
| --- | --- |
| AS A CUSTOMER I WANT TO CONTACT CUSTOMER SUPPORT SO THAT I CAN SUBMIT QUERIES OR ISSUES. |  |
| BV:200 | CP:3 |
| Customer support section with contact information |  |

| User story 23 | Task 2 Priority: High |
| --- | --- |
| AS A RESTAURANT OWNER I WANT TO RECEIVE AND MANAGE ORDERS SO THAT I CAN UPDATE ORDER STATUS. |  |
| BV:200 | CP:3 |
| Acceptance Criteria - Mnage order status - Notify restaurants about incoming orders |  |

| User story 24 | Task 2 Priority: Medium |  |  |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO ACCESS TO CUSTOMER VIEWS SO THAT I CAN VIEW AND RESPOND TO CUSTOMER REVIEWS. |  |  |  |
| BV:200 | CP:3 |  |  |
| Acceptance Criteria - Owners can address feedback - Owners can improve their services |  |  |  |

| User story 25 | Task 2 Priority: Medium |
| --- | --- |
| AS A CUSTOMER I WANT TO APPLY PROMO CODES AND DISCOUNT SO THAT I CAN ORDER LOW PRICE. |  |
| BV:200 | CP:3 |
| Acceptance Criteria - Active promo code |  |

| User story 26 | Task 7 Priority: High |  |  |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO APPLY PROMO ACCESS AND DISCOUNT SO THAT I CAN ORDER LOW PRICE. |  |  |  |
| BV:200 | CP:3 |  |  |
| Acceptance Criteria - Sctive Promo Codes |  |  |  |

| User story 27 | Task 5 Priority: High |  |  |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW THE ORDERS SO THAT I ACCEPT THE ORDER. |  |  |  |
| BV:200 | CP:3 |  |  |
| Acceptance Criteria i)Order Visibility ii) Real-time updates - Order details - Order filtering and sorting - Order map view - Order navigation - Order completion and confirmation |  |  |  |

| User story 28 | Task 5 Priority: High |  |  |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW FEEDBACK SO THAT I CAN KNOW THE CUSTOMER FEEDBACK. |  |  |  |
| BV:200 | CP:3 |  |  |
| Acceptance Criteria i)Order Visibility ii) Real-time updates - Access to feedback system - Feedback Visibility - Feedback sorting and filtering - User Support Order completion and confirmation |  |  |  |

| User story 29 | Task 5 Priority: High |  |  |
| --- | --- | --- | --- |
| AS A ADMIN I WANT TO VIEW FEEDBACK SO THAT I CAN KNOW THE CUSTOMERS FEEDBACK. |  |  |  |
| BV:200 | CP:3 |  |  |
| Acceptance Criteria - Access to feedback system - Feedback Visibility - Responses Mechanism - User support |  |  |  |

| User story 31 | Task 5 Priority: High |  |  |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW FEEDBACK SO THAT I CAN KNOW THE CUSTOMER FEEDBACK. |  |  |  |
| BV:100 | CP:3 |  |  |
| Acceptance Criteria - Access to ffedback system - Feedback Visiblity - Response Mechanism - User Support |  |  |  |

| User story 32 |  |
| --- | --- |
| AS A N ADMIN I WANT TO KNOW THE ISSUES SO THAT I CAN RESOLVE THEM. | Priority:High |
| BV:200 | CP3 |
| Acceptance Criteria - Display issue section - Sorting and filtering of issues list - Editing and modifying the issues |  |

| User story 33 | Task6 Priority: High |
| --- | --- |
| AS A REGIONAL ADMIN I WANT TO KNOW THE ISSUES SO THAT I CAN RESOLVE THEM. |  |
| BV:200 | CP:3 |
| Acceptance Criteria: - Display issue section - Sorting and filtering of issues list - Editing and modifying the issues |  |

| User story 34 | Task 5 Priority: High |  |  |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW REVIEW GENERATED SO THAT I VIEW RESTAURANT REVENUE. |  |  |  |
| BV:200 | CP:3 |  |  |
| Acceptance Criteria: Select Reports Select Revenue Reports Select to and from date Select Region Generate Report Download Report in Excel |  |  |  |
| User story 35 | Task 5 Priority: High |
| AS A RESTAURANT OWNER I WANT TO VIEW REVIEW GENERATED SO THAT I VIEW RESTAURANT REVENUE. |  |
| BV:200 | CP:3 |
| Acceptance Criteria: Select Reports Select Revenue Reports Select to and from date Select Region Generate Report Download Report in Excel |  |

| User story 36 | Task 5 Priority: High |
| --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW REVIEW GENERATED SO THAT I VIEW RESTAURANT REVENUE. |  |
| BV:200 | CP:3 |
| Acceptance Criteria: Select Reports Select Revenue Reports Select to and from date Select Region Generate Report Download Report in Excel |  |

| User story 37 | Task 3 Priority: High |
| --- | --- |
| AS A RESTAURANT OWNER I WANT TO PROVIDE TIME SLOTS SO THAT CUSTOMER CAN CHECK OPENING CLOSING TIME. |  |
| BV:200 | CP:3 |
| Acceptance Criteria: - Click on restaurant dashboard - Add from time to time - Click on submit - Display updated successfully |  |

| User story 39 | Task 4 Priority: High |
| --- | --- |
| AS A CUSTOMER I WANT TO CONTACT CUSTOMER SUPPORT SO THAT I CAN SUBMIT QUERIES OR ISSUES. |  |
| BV:200 | CP:3 |
| Acceptance Criteria: Customer support section with contact information |  |

| User story 40 | Task 4 Priority: High |
| --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE ORDER SO THAT I CAN CANCEL IT. |  |
| BV:200 | CP:3 |
| Acceptance Criteria: Order Status Methos of cancellation Refund policy Timeframe |  |

Question 3– What is epic? Write 2 epics – 5 Marks Business Value and Complexity Points

Answer: Epic is a large user story or a collection of related user stories that represents a significant feature or functionality.

Epic are high level, often spanning multiple prints or iterations and they provide a way to organize and prioritize work in a product backlog

2 Epics

- Ratings & Reviews:

As a user I want to view ratings and reviews for restaurants on Scum Foods, so that I can make informed decisions about where to order food from.

AS a user I want to provide ratings and reviews for restaurants on scrum foods so that I can share my experience with other users and contribute to the community.

Acceptance Criteria:

- Users can view average ratings and reviews for each restaurant on the restaurant’s details page.

- Users can read detailed reviews and comments left by the other customers.

- Users can sort and filter reviews based on criteria such as rating and relevance

- Users can rate the restaurants and leave a review after placing the order

- Users can edit or delete their own reviews within a specified timeframe

- Reviews are displayed in a way that provides helpful insights to other users.

- The rating and review system maintain the integrity and authenticity of user feedback.

- Real-Time order Tracking for Food Delivery App

Description

The real -time order tracking epic aims to provide users with a seamless and transparent

Experience by allowing them to track the status and location of their food orders in real-time. The feature enhances customer satisfaction, reduces support inquiries, and improves overall user engagement.

User Stories:

As a customer, I want to see the live status of my order.

- Display the current status of the order, such as ‘Order Confirmed”, preparing, out of delivery and delivered.

- Provide real-time updates as the order progresses through various stages. As a customer I want to track the location of my delivery.

- Integrate GPS or location services to show the delivery partner’s real time location on a map.

- Allow customers to view the estimated time of arrival based on the delivery partner’s location.

- As a customer I want to receive notifications for order updated.

- Send push notifications or SMS updates to inform customers about order confirmation, preparation and delivery status changes.

- Provide delivery partner details, including name, contact info and a profile pics.

As a customer I want to contact the delivery partner directly.

- Enable in-ap chat or call functionality to allow customers to communicate with the assigned delivery partner.

- Ensure privacy by using ph. no and secure messaging channels.

As a customer, I want to view the delivery route.

- Display the delivery route on the map, showing the path the delivery partner  will take to reach the destination.

- Allow customer to track the progress of the delivery in the real time along the route

As a customer, I want to provide feedback on the delivery experience.

- Allow customers to rate the delivery partner and overall delivery experience after the order  is delivered.

- Implement a feedback system with written comments to gather valuable insights.

As a customs want to see estimated delivery time adjustments.

- Account for real-time traffic conditions and other factors  that  may affect the delivery time.

- Update the estimated delivery time accordingly and inform the customer promptly.

As a customer, I want to have a seamless tracking experience across platforms.

- Ensure the real time order tracking feature is available  and consistent on all supported platform(mobile,app,web)

As A admin I want to monitor order tracking performance.

- Provide analytics and reporting on order tracking metrics such as average delivery time and customer satisfaction ratings.

- Use data to identify areas for improvement and optimize the delivery process.

Acceptance Criteria:

Real -Time Order Status:

The app should provide real-time updates on the status of the user’s order,such as ‘Order received’, Preparing, out of delivery and Delivered

Order Location Tracking

The app should display the live location of the delivery driver en route to the User’s address.

The map should update at regular intervals to reflect the driver’s movement accurately

Estimates Delivery Time:.

The app should provide an accurate estimated time of Delivery based on the driver’s current location, distance to the delivery address, and traffic conditions.

Delivery Notifications:

Users should receive push notifications or in-app alerts for significant order updates,such as when the order is dispatched for delivery or when its near the delivery address.

Map Zoom and Interaction:

i)Users should be able to zoom in and out on the map to view the delivery drier’s route more closely.

ii) The map should support standard interactions such as planning and rotating, to improve the user experience.

Delivery Status History

Users should have access to the delivery status history, allowing them to see the timeline of their order from placement to delivery completion.

Accuracy & Reliability:

The real-time tracking information should be accurate and reliable, providing users with the most up-to-date data available.

The system should handle location updates efficiently, minimizing delays or inaccuracies.

Privacy & Security

The real-time tracking feature should adhere to data privacy regulations and ensure that user location data is handled securely and used only for order tracking purposes.

Compatibility:

The real -time order tracking should work smoothly across various platforms, including iOS and Android devices as well as web browsers.

Opt-out Option:

Users should have the option to disable real -time order tracking if they prefer not to share their location information.

User Education:

Provide clear instructions or tooltips to educate users on how to use  the real-time  order tracking feature effectively.

Support for Multiple Orders:

If a user places multiple orders, the app should allow them to track each order individually with its own status and location updates.

By meeting these acceptance criteria, the food delivery app can successfully implement.

Real-time order tracking, providing users with a transparent and convenient way to monitor their orders from the moment they are placed until they are delivered to their doorstep.

Question 4 –What is the difference between BV and CP – 2 Marks

Product Backlog

Your user stories will go into Product Back log

Ans: Difference between BV & CP

Business Value (BV):

i)Business Value refers to the quantifiable worth or benefit that a specific task, feature or requirement brings to the business or project.

ii)Its typically determined based on factors such as revenue generation, cost savings, customer satisfaction, market competitiveness, strategic alignment and other business-related criteria.

iii)Business Value helps prioritize tasks or features based on their importance to the

Overall project goals and objectives.

Examples of business Value  Increased revenue ,improved user experience, compliance with industry regulations, competitive advantage.

Techniques used: Moscow, Currency notes Technique.

MOSCOW:

The MOSCOW technique is a prioritization and requirements management technique used in project management and software development. It helps stakeholders and project teams prioritize and categorize requirements or tasks based on their importance and urgency. The acronym “MOSCOW” stands for the  4 categories into which requirements or tasks are typically classified:

Must Have: These are critical requirements or tasks that are essential for the project’s success. Without these the project would likely fail to meet its objectives.

Should Have: These are important requirements or tasks  that are not  absolutely critical but significantly contribute to the project’s value. They are high priority items that should be included if possible.

Could Have: These are desirable requirements or tasks that would enhance the project but are not essential. They are often considered nice-to-have features that can be addressed if time  and resources allow.

Won’t Have: These are requirements or tasks that are deliberately deprioritized and will not be included in the current phase of the project. They  may be considered for future iterations or versions.

Complexity Points(CP):

i)CP also known as story points (SP)of function points, are a measure for  the effort required to complete a task, feature or requirement.

ii)They are used to estimate the effort, time and resources needed to implement a specific item.

iii)CP are often assigned based on factors such as technical difficulty ,development effort integration challenges and other technical or development related criteria.

Examples of CP considerations: Integration with legacy systems, technical dependencies, data migration, algorithmic complexity.

Techniques used: Planning Poker: Planning poker is a consensus-based commonly used in Agile and Scrum methodologies for estimating the effort or complexity of user stories or tasks. It helps teams collaborate and arrive at a shared understanding of the work involved in a particular item. The term “CP”in  the project used in Planning Poker to represent the relative effort or Complexity of a task.

Some Planning Poker technique:

Preparation: The team gathers to estimate the effort or complexity of user stories or tasks that need to be completed in a sprint or iteration.

Estimation Cards;

Estimation cards are used ,each  containing a number representing a predefined range of CP ( 0,1,2,3,5,8,13,20)

The cards are often designed such that the numbers increase non-linearly, reflecting that as tasks become more complex, the uncertainly in estimates also increases.

Facilitator:

A facilitator (Often the Scrum Master or Agile Coach) leads the session & explains the process to the team.

Estimation Process:

For each user story or task the team discussed the requirements assumptions and any relevant information.

Each team member selects an estimation card representing their individual view of the CP required to complete the task. The card is kept face down.

Reveal & Discussion:

After everyone has selected a card ,all team members reveal their chosen cards simultaneously.

If there’s a wide variation in estimates,team members have a discussion to share their reasoning and insights. This helps clarify assumptions and leads to a shared understanding.

Re-Estimation and Consensus:

After the discussion team members may revise their estimates by selecting a different card based on the insights gained

The process of discussion and re-estimation continues until a consensus is reached.The goal is to align the team’s estimates.

Repeat for Each Task:

The process is repeated for each user story or task in the backlog.

Final Estimate:

The final Estimate for each user story or task is often determined by the mode or median of the estimate chosen by the team members.

Planning Poker helps mitigate individual biases and provides a collaborative and transparent way to estimate work. It encourages discussions ,helps identify potential challenges, and allows the team to make informed decisions about how much work can be taken on in a sprint or iteration in summary, Business Value focuses on the  technical effort and complexity involved in implementing those tasks or features. Both concepts are valuable in project management and software development, as they help prioritize and plan work based on both business goals and technical constraints.

Question 5 –Explain about Sprint– 5 Marks

Sprint Understanding What is sprint Duration: 2 Weeks - Your sprint Value Scrum is a subunit of Sprint. What is scrum Duration: 1 day – Your scrum Value ?

PBI: Product Backlog Item

Task: Unit of Work done by 1 Developer in 1 Scrum

WIP: Work In Progress

Sprint Backlog

| PBI | Tasks | WIP | Done |
| --- | --- | --- | --- |

Sprint: In the context of software development and project management, a sprint is a time-boxed iterative development period during which a specific set of tasks and goals are worked on by a development team. Sprint is a core concept in Agile methodologies, such as Scrum, which emphasizes flexibility, collaboration and delivering value to the customer in shorter cycles.

The key component of Sprint is as follows:

Time Frame: A sprint typically has a fixed duration, often ranging from 1 to 4 weeks. The duration is consistent across all Sprints to provide a predictable cadence for development and planning.

Goals & Objectives: At the beginning of each Sprint the development team, along with Stakeholders selects a set of user stories, features or tasks to work on during that Sprint  .These items are collectively referred to as the Sprint backlog.

Planning: During Sprint planning, the development team breaks down the selected items from the product backlog into smaller tasks and estimates the effort required for each task. The team commits to completing these tasks within the Sprint duration.

Daily Stand ups:Throughout the Sprint ,the team holds daily stand-up meetings (also known as daily Scrums) to discuss progress,obstacles,and plans. Each team Member shares what they’ve accomplished, what they’re working on, and challenges they’re facing. These meetings foster communication and collaboration.

Development: The development team works on the task identified in the Sprint backlog. They collaborate closely. Often using techniques like pair programming and frequent code reviews to ensure high-quality work.

Continuous Integration: Developers integrate their code changes into the main codebase regularly, ensuring that the software remains functional and stable throughout the Sprint.

Testing: Testing is an integral part of  a Sprint. Automated tests are run to validate code changes, and manual testing may be conducted to ensure the quality of the Software.

Review and Demo: At the end  of the Sprint, the development team conducts a Sprint review and demo. They showcase the completed work to Stakeholders, gathering feedback and validation. This helps ensure that the delivered features align with expectations.

Retrospective: Following the review and demo, the team holds a Sprint retrospective. They reflect on what went well during the Sprint, what could be improved, and actions to take in the next Sprint. The retrospective encourages continuous improvement.

Incremental Development: Each Sprint results in a potentially shippable product increment, meaning that at the end of each Sprint, a new version of the software is available with additional features or improvements.

Adaptability: Agile methodologies emphasize adaptability and the ability to respond to changing requirements. If few priorities or insights emerge, adjustments can be made in subsequent Sprints.

Sprints allow development teams to iteratively deliver alue 	to customers and Stakeholders ina acontrolles and predictable manner By breaking down the work into manageable chunks and continuously seeking feedback. Agile teams can enhance collaboration,reduce risk, and improve the overall quality of the software being developed.

Question 6 – Explain Product backlog and sprint back log– 5 Marks Sprint Planning Meeting: All 8 Scrum Developers will gather before the sprint starts and understand how many user stories, they can develop in 1 sprint (2 weeks), and move them from the product Backlog to the sprint Backlog. They take inputs from Sprint Retrospective meeting.

Scrum Meeting – Daily Stand-up Meeting End of every Scrum, Scrum Developers will participate in Scrum meeting. Here they must answer 3

Questions.

a. What task did you work in this scrum? b. What task will you work on next scrum? c. Any Challenges/impediments? When will you complete the user story?

Answer: Product Backlog & Sprint Backlog

The product backlog Its a prioritized list of all the features, user stories, and other work items that need to be addressed over the course of a project. It represents the entire scope of the products development and is managed by the Product Owner. The product Backlog is continually refined and updated based on feedback, changing requirements and new insights.

The sprint Backlog is a subset of the Product Backlog that represents the work that the development team commits to complete during a specific time period called a ‘Sprint”.

A Sprint is a fixed duration iteration, usually lasting 2 or 4 weeks in which the team works on a set of items from the Product Backlog. The Sprint back log is created during the Sprint Planning meeting, where the development team selects a set of teams to work on based on their capacity and priorities set by the Product Owner.

| S. NO | Product Backlog | Sprint Backlog |
| --- | --- | --- |
| 1 | Anything that needed to accomplish the project vision | Anything that needed to fulfil the Sprint goal |
| 2 | Product owner owns | Development team owns |
| 3 | Contains requirements, tasks, defects | A subset of product backlog items defines as a priority by the product owner |
| 4 | Everyone contributes to the product catalogue | Sprint planning meeting is to refine the sprint backlog items |
| 5 | Product back log evolves and changes will be done by the PO through the product lifecycle. | No changes are all owed to the Sprint backlog items. Once the Sprint has started. |
| 6 | Product Backlog refinement meeting is to refine the product backlog | Sprint planning meeting is to refine the Sprint backlog items |
| 7 | Release burndown metric is used | Sprint burn down metric is used |
| 8 | Estimation is done at a user story level | Estimation is done at activity or task level |
| 9 | Daily standup meeting does not discuss product backlog items | Daily standup meeting discusses the Sprint backlog in accordance with Sprint goal. |

Question 7 – What is impediments log? write 2 impediments – 5 Marks

Impediments Log:

All challenges faced by the team will be logged in this impediments log

Once the Sprint is completed 1. From the Done state of the sprint Backlog, we will product Increment and we can deliver it to the client 2. Sprint Retrospective meeting: Only the Scrum Developers will participate and will discuss about Challenges faced and come up with lessons learnt. We can use these lessons learnt in Sprint planning meeting to select user stories for the next sprint. 3. Sprint Review meeting: All Stakeholders like Scrum Developers, Product owner, Scrum master, Client, 3 rd party reviewers will participate. What they discuss is  Velocity – How many CP is covered in this sprint  Sprint Burn Down Chart………………….continues.

Answer: Impediments Log:

An impediment log, also known as an issue log or obstacle log is document or tool used in Agile software development to track and mange obstacles, bottlenecks or  any factors that impede the progress of a project or team.

2 Impediments:

- Delivery partner shortage in a specific region.

- Technical issue causing intermittent order processing failure.

Delivery partner shortage in a specific region:

| Login ID | 1 |
| --- | --- |
| Description | Delivery partner storage in specific region |
| Impact | Delays in order deliveries and increases customer dissatisfaction |
| Priority | High ( Due to its impact on customer experience) |
| Assigned to | Operations team and HR team |
| Status | Open |
| Action Taken | The operations team is actively recruiting new delivery partners |
| Resolution | Delivery partner recruitment efforts are ongoing and the HR team is streamlining the onboarding process to expedite new hires.Regular updates are being provided in team meetings. |

Technical issue causing intermittent order processing failure.

| Login ID | 2 |
| --- | --- |
| Description | Technical issue causing intermittent order processing failures |
| Impact | Delays in order processing and potential revenue loss |
| Priority | High(Due to its impact o revenue and customer experience) |
| Assigned to | Tech team and QA team |
| Status | In progress |
| Action taken | The tech team has identified the root cause and is working on a fix. The QA team is conducting extensive testing to ensure the issue is resolved. |
| Resolution | The tech team has implemented a fix and conducted through testing. The issue has been resolved and orders are now processing smoothly. |

Question 8 – Explain Velocity of the Team – 1 Marks Velocity – How many CP is covered in this sprint

Ans:

VELOCITY OF THE TEAM:

Velocity refers to the measure of the amount of work a development team can complete during a Sprint.

The calculation of velocity  is performed by the development team itself, as they are responsible for estimating the effort required to complete each user story or backlog item.

Story point estimation:

Story point estimation is a technique used in agile software development to estimate the effort required for specific task or user story. It’s a relative measure of complexity rather than a fixed time unit. Team members assign story points based on their understanding of the work involved, considering factors like complexity, effort, and uncertainly.

The actual time a story point represents can vary from team to team. For some, it might equate to hours, while for others, it might represent days. It’s important to establish a consistent baseline with in the team so that story point estimates can be used effectively for planning and prioritization.

Tracking completed Work:

Tracking completed work in Agile development typically involves calculating the total story points completed by the team over a specific time frame, usually a Sprint or iteration. We can calculate completed work as follows:

Identify Completed stories: All the end of the Sprint or iteration, review the user stories or tasks that were completed and accepted as done.

Sum Story Points: Add up the story points assigned to all the completed user stories. Exclude any story points that were not fully finished or accepted during the Sprint.

Calculate Total Completed Work: The sum of story points completed represents the total completed work for that Sprint.

This completed work can be used to calculate  the team’s velocity for that specific Sprint ,as mentioned in the previous response. It provides insights into the team’s  capacity and helps with future Sprint planning and estimation.

Summing story points:

Summing story points involves adding up the numerical values assigned to individual user stories or tasks during the estimation process in Agile developments. Story points are used to represent the effort, complexity  and size of a piece of work relative to other items on the backing .Here’s how we can sum story points.

- List completed user stories: Gather a list of user stories or tasks that have been completed during a specific Sprint or iteration.

- Identify Story Point values: Each user story or task should have a story point value assigned to it during the estimation process. These values are usually relative ,such as 1,2,3,5,8,13 etc representing increasing levels of complexity  or effort.

Question 9 – Draw Sprint Burn Charts n Product Burn Down Charts– 3 Marks

Sprint Burn Up Chart

SPRINT BURN DOWN

Question 10 – Explain about Product Grooming / backlog grooming or refinement – 2 Marks

Product insights for improvement Used for product grooming

Ans: Product grooming is also known as backlog grooming or refinement, is crucial activity in Agile development that involves preparing and refining items in the product backlog to ensure they are well-understood, prioritized and ready for development.

The breakdown process is as follows:

Setting the context: At the beginning of the backlog grooming process, the team and relevant Stakeholders come together to understand the overall goals and objectives of the project. This helps set the context for the work to be done and aligns everyone’s understanding.

Backlog Review: The product and the development team review the items in the product backlog.

This involves assessing the user stories, tasks and other items to ensure they accurate, up-to date and still relevant to the project’s goals.

Prioritization: During backlog grooming, the team collaboratively prioritize the backlog items based on their value to the product and the needs of the users or customers. This helps ensure that the most important and valuable work is addressed first

Refinement and Estimation: In this step, the backlog items are refined to provide clear and detailed descriptions. The team breaks down user stories into similar tasks and discusses the technical requirements. Estimation involves assigning story points or rather sizing metrics to each item, indication the relative effort needs for implementation.

Dependency Analysis: The team examines potential dependencies between backlog items identifying and understanding dependencies helps in planning the order of implementation and managing potential bottleneck.

Acceptance Criteria: Well-defined acceptance criteria are established for each backlog item. These criteria outline the condition that must be met for the  item to be considered complete and ready for delivery. Clear acceptance criteria help prevent misunderstandings and ensure a shared understanding of what is expected.

Backlog Grooming Meetings: These are recurring meetings were the product owner and development team come together to perform the activities mentioned above. These meetings often occur before Sprint planning sessions to ensure that the upcoming Sprint backlog is well prepared.

Backlog grooming is an iterative process that helps maintain a healthy and well organised product backlog. It ensures that the development team always has a prioritize list of well-defined, estimated and ready -to develop items. This in turn, supports the efficient planning and executed of Sprints and help the team deliver value to customers in a more predictable and effective manner.

Question 11 – Explain the roles of Scrum Master and Product Owner – 3 Marks

Team Experiences with Sprint 1 Scrum Master: Product Owner You acted as Product Owner.

Answer:

| Criteria | Product Owner | Scrum Master |
| --- | --- | --- |
| 1)Nature of Work | Collaborates with all the Stakeholders and brings the vision of a product into the product backlog | Acts as team coach and is responsible for maintaining the quality of the product. |
| 2)Responsibility | Acts as an intermediary between development team and the customers | Ensures the scrum frameworks followed and helps the development team create a quality product |
| 3)Accountability | Responsible for project backlog and the timely completion of the product and for providing updates to the clients and Stakeholders | Accountable for the quality of the entire project and for giving updates to the management about the completion of the product |
| 4)Reporting | Reports to top management and clients | Reports to top management about the efficiency of the team and the quality of the product. |
| 5)Qualities | Communication and the Leadership skills, creativity, critical thinking and a sharp mind are key assets for any product owner | Through knowledge of Scrum theory and practices. Being able to lead the team but without the sense of authority. |

Question 12 – Explain all Meetings Conducted in Scrum Project – 8 Marks

Answer:

1)Sprint Planning

This meeting kicks off each Sprint, which is a time-boxed iteration of work, usually spanning 204 weeks. During this meeting, the Scrum team, including the Product Owner, Scrum Master and Development Team, Collaborates to determine which backlog items( User Stories, features etc) will be worked on in the upcoming Sprint. The team also breaks down these items into tasks and estimates the effort required.

2)Daily-Stand-up(Daily Scrum)

Held daily during the sprint ,this short meeting aims to facilitate quick focused communication among team embers. Each team member answers 3 key questions

- What did I accomplish since the last Stand -up?

- What will I work on until the next Stand-up?

- Are there any obstacles or impediments in my way?

These meeting helps keep everyone aligned and informed about the progress and challenges.

3)Sprint Retrospective:

Also held at the end of each Sprint, the retrospective is a dedicated time for the team to reflect on their processes and practices. The team discusses what went well,what could be improved any potential change they wud like to make in the next Sprint to enhance their efficiency and effectiveness.

- Backlog Refinement(Grooming)

While not officially part of the scrum events, backlog refinement is an important ongoing activity. During these sessions, the team and the Product Owner review and  refine backlog items ,adding details, clarifications ,and estimates to make them ready for inclusion in future Sprints.

4)Product Backlog Refinement:

This meeting focusses on refining the product backlog items. The team and the Product owner discuss and clarify requirements, priorities  and any changes needed in the backlog items. This ensures that the backlog is well-prepared for upcoming Sprints.

5)Release Planning:

This meeting occurs at the start of the project or major release and involves the product owner, development team, and stakeholders. It aims to discuss and plan the high level scope, timeline and goals for the project.

Ad hoc meetings:

These meeting may be schedules as needed to address specific topics or issues, such as resolving impediments, discuss technical challenges or conducting additional planning or collaboration sessions.

Question 13 – Explain Sprint Size and Scrum Size– 2 Marks **

Ans:Sprint Size:

In scrum a Sprint is a time-boxed iteration during which the development team works to deliver a potentially shippable product increment. The  length of a Sprint is referred to as the Srint duration and is usually fixed throughout the project.

Common Sprint duration 1-4 weeks. The choice of Sprint duration depends  on factors  such as team velocity, project complexity and business needs .A shorter Sprint encourages more frequent opportunities for feedback and adaptation, while a longer Sprint provides more time for development.

Scrum Size:

The Scrum team size refers to the number of individuals who collectively contribute to the development of the product. Scrum team consists of 3 key roles: the Product owner, the scrum master and the development team. The development Team, in particular is responsible for creating the product increment. Scrum recommends that the development team size be kept small, typically between 3 to 9 members, to facilitate effective communication, collaboration and decision making.

Question 14 – Explain DOR and DOD – 2 Marks

Answer: The definition of Ready outlines the criteria that a product backlog item(User story, feature, task etc.) Should meet  before it is considered ready to be taken into a Sprint for development. The DOR ensures that the item is well-defined.

Understood and prepared for efficient development. The specific in the DOR can vi,ary from team to team, but commonly include elements such as:

- Clear description and acceptance criteria. The item’s requirements are clearly stated, and the conditions for its successful completion are well-defined.

- Dependencies identified: Any dependencies on external factors, teams or resources are identified and addressed

- Estimable: The team has enough information to provide a reasonable estimate of the effort required.

- Testable: Its possible to determine whether the item has been successfully implemented through testing.

Minimal ambiguity: The team’s details are clear , and any uncertainties are resolved.

Definition of Done(DOD)

The definition of Done outlines the criteria that must be met for a product increment or backlog item to be considered complete and potentially shippable. The DOD ensure that the team maintains a consistent level of quality and completeness in their work. The specific criteria in the DOD can vary based on the team’s standardard,the nature of the project, and the industry, but commonly include elements such as:

Code Complete: All development work is finished,including coding.,testing and integration,

Peer-reviewed:Code has been reviewed by other team members for quality and adherence to coding standards.

Automated tests passed:Automated tests(Unit tests,integration tests,) have been successfully executed and passed.

Fuctional requirements met:The team meets all specified acceptance criteria and fuctional requirements.

Documentation updated: Any necessary documentation ,user guides or technical documentation has been updated.

Question 15 – Explain Prioritization Techniques and MVP .

Answer: Prioritization Techniques: It’s method to determine the order in which tasks, features or items should be addressed in a project. These techniques help teams allocate resources effectively and focus on delivering the most valuable work first. Some common prioritization techniques include:

MOSCOW:

This technique categorizes items into Must have,should have,could have, and wont have categories. It helps clarify essential features from those that are optional or lower priority.

Weighted Shortest Job First(WSJF):

WSJF assigns a priority score to each item based on factors like business values, time sensitivity and risk. Items with higher scores are considered  more important to work on.

Kano Model: This model categorizes features into Basic Needs, Performance Needs, and Delighters. It helps prioritize based on how features impact user satisfaction.

Value Vs Effort Matrix:

Items are plotted on a matrix based on their potential, value and effort required. This helps identify quick wins and high-value tasks.

Relative Prioritization:

Teams compare items pairwise to determine which is more important. This helps create a relative ranking of items.

Buy  A Feature:

Stakeholders are given a budget to ‘buy” features, which helps prioritize features based on how much value they  see in them Prioritization Techniques:

Minimum Viable Product(MVP):

An MVP  is the smallest version of a product that includes just enough features to provide value to early adopters and gather feedback. The MVP approach helps validate assumptions, learn from users, and iteratively build upon a product’s foundation, it involves:

Core Functionality:

An MVP focuses on delivering the core functionalities that addresses the primary needs or pain points of the target users.

Minimal Features:The MVP omits non-essential features to avoid unnecessary complexity and expedite development.

Testing Hypotheses:

The MVP tests assumptions and hypotheses about user behaviour,marked demand and product viability.

Iterative Development

Based on user feedback,the product is refined and expanded in subsequent iterations,gradually adding more features.

Early Value:

The MVP allows the product to be released faster,gaining valuable insights and attracting early adopters.

Question 16 – Difference between Business Analyst n Product Owner – 3 Marks *

| Aspect | Business analyst | Product owner |
| --- | --- | --- |
| Role Focus | Understanding business needs and requirements | Define, prioritize and convey requirements for the product |
| Requirement gathering | Gathers and documented detailed business requirements | Creates user stories and define product features |
| Problem solving | Identifies problems, in efficiencies and suggest improvements | Creates user stories and define product features |
| Communication | Act as a liaison b/w stake holders and development team | Collaborates with stakeholders, customers and development team |
| Documentation | Creates documentation of Business rules, workflows, and requirements | Manage the product backlog and maintains clear user stories |
| Scope definition | Helps define scope of the project based on business needs. | Define the product features and enhancement |
| Vision and strategy | Focus specific project or process improvement | Has a holistic vision for product and its strategic direction. |
| Backlog management | Not typically responsible for managing a product backlog | Manage and prioritize the product backlog items |
| Prioritization | Does not have primary role in prioritizing features | Prioritize features based on business needs, customer value and market trends |
| Decision making | Provide inputs but not responsible for final product decisions | Make final decision on product features, enhancement and priorities |
| Iterative development | May or may not involved in iterative development life cycle | Actively participate in Sprint planning, review and retrospectives |
| Collaboration | Collaborate with Stake holders and development team | Collaborates closely with the Stakeholders, Customers and Development team |
| Acceptance | Ensures business requirements met | Ensures user stories met the acceptance criteria and align with product vision |
| Leadership and Strategy | Focus on tactical solutions and improvements | Focus on Strategic leadership and product direction |
| Continuous improvement | Contributes to process improvement and business efficiency | Incorporates feedback for ongoing product enhancement. |

Question 17 – Prepare a sample Resume of 3yrs exp Product Owner – 3 Marks

Rohan Agarwal

Product Owner

+8971845678,Rohan_agarwal2021@gmail.com

SUMMARY

Experience Product Owner with demonstrated history of working on transformative initiatives and achieving results. Proven track record of leadership skills with a ability to develop high-performance team and team members.

- Multi-sector product expertise with experience working with users across publishing, financial, technical and customer sectors.

- Proficient at leveraging key data from Stakeholders through guided workshops on Miro.

- Dedicated to meeting and exceeding expectations for product launches and Sprint updates.

- Expertise in executing A/B testing and drafting Technical User Stories for product development.

EMPLOYMENT HISTORY:

Product Owner

Steam global Service, Delhi 2018-2021

- Provided roadmap baseline, prioritized projects, implemented requirements change control and synchronized across functional teams.

- Provided market analysis, design recommendations.

- Manage quarterly releases of the product, supported strategic planning, designing and delivering new features within the product.

- Oversaw the product team and guided them on issues related to product development

- Served as liaison between customers and multiple teams to establish business requirements and create functional specifications.

Education

Bachelor of Engineering,Electronics and Communications.kilss

- User-Centred Design Processes

- Design Quality Standards

- User Validation

- Product Roadmap

- Product Design Methodologies

- Agile and Scrum

Courses

- Certified Scrum Product Owner at IIBA

- Certifies Producr Owner at AIPMM

Languages

English,Hindi