## Slide 1: Loan Processing Platform (LPP)
Mansi Gunjar
01/08/2025

## Slide 2: Situation
Currently, the loan application and processing journey is largely dependent on manual coordination between customers, DSAs (Direct Selling Agents), Connectors, and internal bank teams. This leads to inefficiencies, delayed updates, document mismanagement, and lack of transparency for all stakeholders. Customers often rely on physical interaction or calls for updates, while DSAs and Connectors face challenges in submitting and tracking loan files through a centralized process.

## Slide 3: Problem
The absence of a self-service digital platform results in:
Increased turnaround time (TAT) for loan processing
Lack of visibility and status tracking for customers, DSAs, and Connectors
Higher workload on back-office teams due to repetitive manual communication
Poor customer experience and reduced operational efficiency

## Slide 4: Opportunity
To address the current gaps, there is an opportunity to develop a Loan Processing Platform that provides:
Self-login functionality for customers, DSAs, and Connectors
Document upload and tracking features
Real-time status visibility
Automated workflows to reduce manual interventions This would significantly improve processing speed, reduce errors, empower stakeholders, and align with the organization's digital transformation goals.

## Slide 5: Purpose Statement (Goals)
The purpose of this project is to analyze, design, and implement a unified loan processing platform that enables self-login and tracking for customers, DSAs, and Connectors while automating document management and case logging.

## Slide 6: Project Objectives
Identify and finalize solution requirements through Agile ceremonies and stakeholder interviews.
Develop the platform based on role-based access (Customer, DSA, Connector, Admin).
Enable login, document upload, and status tracking functionality.
Integrate backend loan management systems via secure APIs.
Conduct UAT with all user groups.
Go-live and monitor adoption and performance KPIs.

## Slide 7: Success Criteria
Increased transparency and real-time access to loan application status and documents.
30% reduction in dependency on backend support.
40% improvement in application processing time.
System adoption rate >80% within 3 months post-launch.

## Slide 8: Methods/Approach
SDLC Methodology used
  Agile Methodology
Approach
Conduct Agile planning, sprint ceremonies, and iterative feedback loops.
Collaborate with stakeholders to gather user stories and define acceptance criteria.
Develop features in sprints – self-login, document upload, status tracking.
Integrate APIs with core banking/loan processing systems.
Conduct UAT and pilot testing.
Provide user training and documentation.

## Slide 9: Resources
Technologies and Tools:
  Front End: HTML, CSS, Java Script
  Back End: ASP.NET
  Database: MySQL
  Tools: JIRA, Balsamiq, Power BI
People: BA, Scrum Master, Developers, Testers, Product Owner, DSA/Customer/Connector SMEs
Time: Estimated 4–5 months
Budget:
Hardware/software/tools – Approx. ₹1,00,000
Third-party APIs or integrations – ₹50,000
Training & onboarding sessions – ₹20,000

## Slide 10: Risks and Dependencies
Resistance to change from traditional backend-driven processing teams
Delay in API access or integration with legacy systems
Quality of data and incomplete document uploads from DSAs or Customers
Risk of non-compliance if security protocols are not implemented properly

## Slide 11: To Be Completed by
Project Sponsor: TATA Capital
Project Manager: Ms. Dev G.