Assignment 1:

Q 1. Please make a BRD which can be presented to the client along with complete development and resource plan.

Business Requirements Document (BRD)

Project Title: Inventory and Delivery Optimization System

Client: Fluent Grid Ltd.

Prepared By: Venkatesh Dhanana, Business Analyst

Date: 30-07-2025

Document Revision

| Sr. No | Document Title | Version No: |
| --- | --- | --- |
| 1. | Current Process documents | 1.0, 1.1, 1.2 |
| 2. | Company policies | 1.1 to 2.1 |
| 3. |  |  |

Approvals

| Role | Name | Signature | Date (MMDDYY) |
| --- | --- | --- | --- |
| Project Sponsor | Mr. Manoj Kumar | Manoj | 07-10-25 |
| Business Owner | Mr. James | James | 07-10-25 |
| Project Manager | Mr. Kiran Kumar | Kiran | 07-11-25 |

1. Business Goal / Summary

Fluent Grid Ltd. operates manufacturing plants and warehouses across various regions to produce and distribute ice cream and milk products. The company is seeking to develop a software solution that will:

- Efficiently manage inventory levels across all locations.

- Enabling fastest delivery to customers using optimized routing and logistics tracking

The proposed system will centralize inventory visibility and automate logistics planning to reduce delays, minimize waste and improve customer satisfaction.

2. Business Objectives

- Gain real-time visibility into inventory levels across plants and warehouses.

- Optimize product distribution to ensure faster deliveries.

- Automate stock transfers between warehouses to meet demand.

- Minimize inventory wastage due to expiry.

- Enable advanced order tracking and delivery status updates for customers.

- Provide centralized reporting and decision-support dashboards.

3. Project Scope

In Scope

- Real-time inventory tracking

- Delivery route optimization

- Stock transfer management

- Customer order and delivery tracking

- Mobile access for warehouse and delivery staff

- Alerts and notifications (e.g., low stock, delayed deliveries)

- Dashboard for operations team and management

Out of Scope

- HR or payroll management

- Financial accounting system.

4. Stakeholders

| Name | Role | Responsibility |
| --- | --- | --- |
| Client Sponsor | Project Sponsor | Budget approval, strategic decisions |
| Plant Managers | Operations Stakeholders | Provide inventory process inputs |
| Logistics Head | Delivery & Distribution | Provides delivery routing requirements |
| IT Manager | Technical Representative | Coordinates system integration |
| Venkatesh D | Business Analyst | Requirement gathering & documentation |
| Development Team | Software Engineers | System design and development |
| QA Team | Testers | System testing and validation |

5. Business Requirements

| ID | Requirement Description | Priority |
| --- | --- | --- |
| BR1 | Track stock levels at each plant/warehouse in real-time | High |
| BR2 | Automatically generate low-stock alerts | High |
| BR3 | Enable transfer of stock between warehouses | Medium |
| BR4 | Allow placing and managing customer orders | High |
| BR5 | Assign orders to nearest warehouse with available stock | High |
| BR6 | Optimize delivery route based on customer location | High |
| BR7 | Track delivery vehicle status in real-time | Medium |
| BR8 | Generate MIS reports for stock, orders and delivery | Medium |
| BR9 | User role management and access control | Medium |

6. Functional Requirements

Inventory Management

- FR1: The system shall provide real-time inventory updates from all locations.

- FR2: The system shall allow warehouse managers to update stock movements.

- FR3: The system shall raise alerts for low stock or stock expiry.

- FR4: The system shall support inter-warehouse stock transfers.

Order Management & Delivery

- FR5: The system shall capture and validate customer orders.

- FR6: The system shall suggest the best warehouse to fulfil the order.

- FR7: The system shall optimize the delivery route based on location and stock.

- FR8: The system shall update delivery status in real-time.

- FR9: The system shall send delivery confirmation to customers.

Reporting and Dashboards

- FR10: The system shall generate daily, weekly and monthly stock reports.

- FR11: The system shall show KPIs like delivery time, order fulfilment rate and wastage.

7. Non-Functional Requirements

| NFR ID | Requirement |
| --- | --- |
| NFR1 | System should be accessible 24/7 with 99.9% uptime |
| NFR2 | Response time for dashboards should be <3 seconds |
| NFR3 | Support 100+ concurrent users |
| NFR4 | Compatible with mobile, tablet, desktop |
| NFR5 | Ensure data encryption and access control for all sensitive data |

8. Assumptions and Constraints

- All warehouses and plants will have internet connectivity.

- API access will be available for integration with existing ERP systems.

- Delivery personnel will use smartphones to update status.

9. Development Plan

Methodology: Agile Scrum (2-week sprints)

| Phase | Timeline | Key Deliverables |
| --- | --- | --- |
| Requirement Gathering | Week 1 – Week 2 | BRD, Use Case Diagrams, Feature List |
| UI/UX Design | Week 3 – Week 4 | Mock-ups, Wireframes |
| Development Sprint 1 | Week 5 – Week 6 | Inventory Module (Basic) |
| Development Sprint 2 | Week 7 – Week 8 | Order & Delivery Module |
| Development Sprint 3 | Week 9 – Week 10 | Reports & Dashboard |
| Testing & UAT | Week 11 – Week 12 | Test Cases, Bug Fixing |
| Go-Live & Training | Week 13 | Deployment, User Manuals |
| Post-Deployment Support | Week 14 – Week 16 | Bug Fixes, Minor Enhancements |

Total Duration: 16 Weeks

10. Resource Plan

| Role | Resource Count | Responsibility |
| --- | --- | --- |
| Business Analyst | 1 | Requirements, Stakeholder Communication |
| UI/UX Designer | 1 | Design Mockups & User Interface |
| Backend Developers | 2 | API and DB development |
| Frontend Developer | 1 | Web & Mobile UI development |
| Tester (QA) | 1 | Test plan creation and execution |
| DevOps/Deployment | 1 | CI/CD pipeline, Hosting |
| Project Manager | 1 | Planning, Monitoring, Risk Management |

11. Risk Management

| Risk | Mitigation Plan |
| --- | --- |
| Delay in requirements finalization | Conduct early workshops with key stakeholders |
| Integration challenges | Early technical feasibility assessment |
| Resistance to change | Include training and pilot testing |
| Network/infrastructure issues | Recommend cloud-based solution with offline support |

12. Approval Sign-Off

| Name | Role | Signature & Date |
| --- | --- | --- |
| Manoj Kumar | Project Sponsor |  |
| Venkatesh Dhanana | Business Analyst |  |
| Kiran Kumar | Project Manager |  |

Q 2. Prepare process flow diagram using your imagination

Process flow diagram for entire process – From Receiving customer ordering to delivering the product to customer.

Process Flow diagram - Manufacturing to Warehouse Flow

Process Flow diagram - Inventory Rebalancing (if stock is low in one warehouse)

Assignment 2:

Q 1. Write an introduction letter to a client introducing yourself as a business analyst in charge of working with the client and his team to start the business understanding process.

Subject: Introduction – Business Analyst Assigned to Your Project

Dear Fluent Grid Ltd.,

I hope this message finds you well.

My name is Venkatesh Dhanana, and I am pleased to introduce myself as the Business Analyst assigned to work with you and your team on “Inventory and Delivery Optimization System”.

As part of this engagement, I will be your primary point of contact for gathering and analysing business requirements, understanding your goals and expectations and translating them into clear, actionable documentation for our development and delivery teams. Our shared objective is to ensure that the final solution aligns seamlessly with your business needs and adds real value to your operations.

Over the coming days, I would like to schedule initial discussions to kick off the business understanding phase, where we can walk through your current processes, challenges and desired outcomes. Your insights will be key to shaping the right solution.

Please feel free to share any relevant documents or background materials in advance, and let me know your availability for an introductory meeting.

Looking forward to collaborating with you.

Warm regards,
Venkatesh Dhanana
Business Analyst
xyz company
abcdefg.gmail.com | 987 *** ****

Q 2. Prepare a brief BRD and SRS for a project Online Horoscope.

Business Requirements Document (BRD)

Project Title: Online Horoscope

Prepared By: Venkatesh D

Client: Know Your Horoscope

Date: 31-07-2025

Document Revision

| Sr. No | Document Title | Version No: |
| --- | --- | --- |
| 1. | Current Process documents | 1.0, 1.1, 1.2 |
| 2. | Company policies | 1.1 to 2.1 |
| 3. |  |  |

Approvals

| Role | Name | Signature | Date (MMDDYY) |
| --- | --- | --- | --- |
| Project Sponsor | Mr. Manoj Kumar | Manoj | 07-10-25 |
| Business Owner | Mr. James | James | 07-10-25 |
| Project Manager | Mr. Kiran Kumar | Kiran | 07-11-25 |

1. Business Goal / Summary

The Online Horoscope project aims to build a web and mobile application that provides personalized horoscopes based on users' birth details. It will generate daily, weekly, monthly and yearly predictions and allow users to consult astrologers for deeper insights.

2. Business Objectives

- Offer personalized horoscope readings based on date, time and place of birth.

- Provide daily, weekly, monthly and yearly forecasts.

- Allow users to generate and download birth charts (Kundali).

- Enable live chat or call consultations with astrologers.

- Drive revenue through subscriptions and pay-per-use consultations.

3. Project Scope

In Scope

- User registration and profile creation

- Horoscope generation (daily, weekly, etc.)

- Birth chart (Kundali) creation

- Astrologer booking and consultation

- Payment gateway integration

- Admin panel for content and astrologer management

Out of Scope

- Integration with third-party astrology platforms

- Non-English language support

4. Stakeholders

| Name | Role | Responsibility |
| --- | --- | --- |
| Client Sponsor | Business Owner | Defines goals and budget |
| End Users | Customers | Use horoscope and consultation |
| Astrologers | Service Providers | Offer consultations |
| Business Analyst | Venkatesh Dhanana | Requirements gathering |
| Development Team | Engineers | Build the application |
| QA Team | Testers | Validate functionality |

5. Business Requirements

- User login, registration and profile management

- Horoscope display module

- Astrology calculation module (Kundli, predictions)

- Appointment and chat module with astrologers

- Admin dashboard for content and astrologer management

- Payment and subscription module

6. High-Level Functional Requirements

- FR1: Users can register and log in securely.

- FR2: Users can input their birth details to receive horoscopes.

- FR3: System generates personalized horoscopes.

- FR4: Users can download their birth chart.

- FR5: Users can book consultation sessions with astrologers.

- FR6: Payments can be made for subscriptions or consultations.

- FR7: Admins can manage users, astrologers and content.

7. Non-Functional Requirements

- NFR1: Platform must support 24/7 availability

- NFR2: Mobile responsiveness for all screens

- NFR3: Encryption for user DOB/time/place and payment data

- NFR4: Prediction delivery latency < 2 seconds

- NFR5: Must support 10,000+ active users initially

8. Assumptions and Constraints

- Prediction logic and astrology content will be provided by certified astrologers.

- The application will initially support English; multilingual support is a future enhancement.

- The platform will follow Indian astrology (Vedic) for the initial version.

Software Requirements Specification (SRS)

Project Title: Online Horoscope

Version: 1.0

Date: 31-07-2025

Prepared By: Venkatesh Dhanana

1. Introduction

1.1 Purpose

This document outlines the functional and non-functional requirements for the Online Horoscope application.

1.2 Intended Audience

- Project Managers

- Developers

- Testers

- Stakeholders

1.3 Product Scope

The product will deliver astrological predictions and consultation services through a digital platform for global users.

2. Functional Requirements

| ID | Requirement |
| --- | --- |
| FR1 | The system shall allow users to register using email/mobile. |
| FR2 | The system shall authenticate users with password/OTP. |
| FR3 | The system shall accept birth details to generate horoscopes. |
| FR4 | The system shall display daily, weekly, monthly and yearly predictions. |
| FR5 | The system shall generate a downloadable birth chart (PDF). |
| FR6 | The system shall allow users to book and schedule consultations. |
| FR7 | The system shall support online payments for services. |
| FR8 | The system shall provide an admin dashboard to manage users and astrologers. |

3. Non-Functional Requirements

| ID | Requirement |
| --- | --- |
| NFR1 | The application shall be available 24/7 with 99.9% uptime. |
| NFR2 | The application shall support at least 10,000 concurrent users. |
| NFR3 | The system shall encrypt user data and payment details. |
| NFR4 | The mobile version shall be responsive on Android and iOS. |
| NFR5 | The application shall load pages in less than 3 seconds. |

4. External Interfaces

| Type | Description |
| --- | --- |
| API Integration | Planetary data APIs for astrological calculations |
| Payment Gateway | Phonepey, Stripe or PayPal for processing payments |
| Calendar API | To manage astrologer availability and booking slots |

5. Constraints

- Initial launch will be in English only.

- No third-party astrology engine unless APIs are verified.

- Cloud hosting will be used (e.g., AWS/Azure).

Q 3. Make an ERD of creating a support ticket/Ticketing life cycle.

Key Entities in the Ticketing System

- User: A person who raises support tickets.

- Ticket: The issue or request being raised.

- Category: Classification of tickets (e.g., Technical, Billing).

- Priority: Level of urgency (e.g., Low, Medium, High, Critical).

- Status: Current state of the ticket (e.g., Open, In Progress, Resolved, Closed).

- Support Agent: A staff member who handles tickets.

- Ticket History: Tracks updates to the ticket over time.

- Attachment: Optional files/images associated with tickets.

Key Relationships:

- A User creates many Tickets.

- A Ticket belongs to one Category, Priority and Status and is assigned to one Support Agent.

- A Ticket can have many Attachments and Ticket History records.

- A User can also appear as the Changed_By in Ticket History.

Q 4. Create 40 user stories of shopping from e-commerce.

Browsing & Searching Products

User Story 1: Search products using category

Priority: High

Statement:

As a user,

I want to browse products by category,

So that I can easily find what I need.

BV: 1000 	CP: 8

Acceptance Criteria:

- Given I am on the homepage,

- When I click on a category,

- Then I should see a list of products under that category.

User Story 2: Search products using keywords

Priority: High

Statement:

As a user,

I want to search for products using keywords,

So that I can quickly find specific items.

BV: 500		CP: 5

Acceptance Criteria:

- Given I enter a search term,

- When I press enter,

- Then I should see products related to the term.

User Story 3: Filter products using price range

Priority: Medium

Statement:

As a user,

I want to filter products by price, brand and rating,

So that I can narrow down my choices.

BV: 500		CP: 5

Acceptance Criteria:

- Given I apply a price filter,

- When the product list updates,

- Then only products in that range are displayed.

User Story 4: Sort products by price / Popularity

Priority: Low

Statement:

As a user,

I want to sort products by price and popularity,

So that I can find the best deals.

BV: 200		CP: 5

Acceptance Criteria:

- Given I select “Price” / "Popularity" sort,

- When the list reloads,

- Then the most popular or Low price items appear first.

User Story 5: View products details

Priority: Medium

Statement:

As a user,

I want to view product details,

So that I can decide if it meets my needs.

BV: 500		CP: 5

Acceptance Criteria:

- Given I click on a product,

- When I view the product page,

- Then I see name, price, description, reviews and images

Cart Management

User Story 6: Adding items to Cart

Priority: High

Statement:

As a user,

I want to add items to the cart,

So that I can purchase multiple items in one order.

BV: 1000		CP: 13

Acceptance Criteria:

- Given I click "Add to Cart",

- When the item is added,

- Then the cart icon updates with the correct count.

User Story 7: Removing items from Cart

Priority: Medium

Statement:

As a user,

I want to remove items from the cart,

So that I can change my mind before purchasing.

BV: 500		CP: 8

Acceptance Criteria:

- Given I click "Remove" on an item,

- When the cart refreshes,

- Then the item no longer appears and subtotal updates.

User Story 8: Edit quantity in Cart

Priority: Medium

Statement:

As a user,

I want to edit item quantities in my cart,

So that I can buy more or less as needed.

BV: 500		CP: 8

Acceptance Criteria:

- Given I change the quantity,

- When I update,

- Then the subtotal and total adjust accordingly

User Story 9: View the Cart

Priority: Low

Statement:

As a user,

I want to view my cart,

So that I can review selected items.

BV: 100		CP: 8

Acceptance Criteria:

- Given I click the cart icon,

- When the cart page loads,

- Then I see item names, prices, quantities and subtotal.

User Story 10: Cart to persist

Priority: High

Statement:

As a user,

I want the cart to persist across sessions,

So that I don’t lose items if I close the browser.

BV: 500		CP: 5

Acceptance Criteria:

- Given I add items to cart and log out,

- When I log back in,

- Then my cart still contains the items.

User Account & Authentication

User Story 11: Signing Up

Priority: High

Statement:

As a new user,

I want to sign up with email/mobile,

So that I can create an account.

BV: 1000	CP: 8

Acceptance Criteria:

- Given I provide valid details,

- When I submit the registration form,

- Then my account is created and I'm logged in.

User Story 12: Secure Login

Priority: High

Statement:

As a returning user,

I want to log in securely,

So that I can access my account and orders.

BV: 500		CP: 5

Acceptance Criteria:

- Given I enter correct credentials,

- When I log in,

- Then I’m redirected to my account page.

User Story 13: Password Reset

Priority: High

Statement:

As a user,

I want to reset my password,

So that I can regain access if I forget it.

BV: 1000	CP: 8

Acceptance Criteria:

- Given I click "Forgot Password",

- When I enter my email,

- Then I receive a reset link.

User Story 14: Profile Update

Priority: Medium

Statement:

As a user,

I want to update my profile,

So that my personal information is current.

BV: 500		CP: 5

Acceptance Criteria:

- Given I edit my profile,

- When I save changes,

- Then the system updates my information.

User Story 15: Order history

Priority: Low

Statement:

As a user,

I want to view my order history,

So that I can track past purchases.

BV: 100		CP: 8

Acceptance Criteria:

- Given I'm logged in,

- When I go to "Order History",

- Then I see a list of previous orders.

Checkout & Payment

User Story 16: Placing order

Priority: High

Statement:

As a user,

I want to proceed to checkout from the cart,

So that I can place my order.

BV: 500		CP: 5

Acceptance Criteria:

- Given I have items in my cart,

- When I click "Checkout",

- Then I’m taken to the checkout page.

User Story 17: Choosing Address

Priority: High

Statement:

As a user,

I want to choose a shipping address,

So that the order reaches the correct location.

BV: 500		CP: 8

Acceptance Criteria:

- Given I have saved addresses,

- When I choose one,

- Then it is selected for this order.

User Story 18: Payment method selection

Priority: High

Statement:

As a user,

I want to select a payment method,

So that I can complete the transaction.

BV: 500		CP: 5

Acceptance Criteria:

- Given I'm on payment page,

- When I choose a method and submit,

- Then payment is processed securely.

User Story 19: Order confirmation

Priority: High

Statement:

As a user,

I want to receive an order confirmation,

So that I know my order was placed.

BV: 1000	CP: 13

Acceptance Criteria:

- Given my payment is successful,

- When the confirmation page loads,

- Then I receive an email and reference number.

User Story 20: Coupon selection

Priority: Medium

Statement:

As a user,

I want to use coupons at checkout,

So that I can get discounts.

BV: 100		CP: 13

Acceptance Criteria:

- Given I apply a valid coupon code,

- When the discount is applied,

- Then the total is reduced accordingly.

Order Management

User Story 21: Checking past orders

Priority: Medium

Statement:

As a user,

I want to view my past orders,

So that I can track my purchase history.

BV: 100		CP: 8

Acceptance Criteria:

- Given I click on ‘Orders History’,

- When I click order item

- Then purchase details should be available

User Story 22: Choosing Address

Priority: Medium

Statement:

As a user,

I want to track my current order,

So that I know when it will arrive.

BV: 100		CP: 5

Acceptance Criteria:

- Given I view order details,

- When the status changes,

- Then I see updates like "Shipped", "Out for Delivery".

User Story 23: Cancel Order

Priority: High

Statement:

As a user,

I want to cancel an order before shipping,

So that I can change my mind.

BV: 500		CP: 8

Acceptance Criteria:

- Given my order is still "Processing",

- When I click "Cancel",

- Then the order is cancelled and refund initiated.

User Story 24: Reorder

Priority: High

Statement:

As a user,

I want to reorder previous purchases,

So that I can quickly buy again.

BV: 500		CP: 8

Acceptance Criteria:

- Given I’m in "Order History",

- When I click "Reorder",

- Then items are added to my cart.

User Story 25: Shipping updates notifications

Priority: Medium

Statement:

As a user,

I want to receive notifications for shipping updates,

So that I’m informed.

BV: 500		CP: 8

Acceptance Criteria:

- Given my order is shipped,

- When status updates occur,

- Then I receive SMS/email notifications.

Reviews & Feedback

User Story 26: Writing own experience

Priority: High

Statement:

As a user,

I want to write a review for a product,

So that I can share my experience.

BV: 500		CP: 8

Acceptance Criteria:

- Given I opened the product from order history,

- When click on write review,

- Then it should allow to write my experience in the product.

User Story 27: Reading Customer reviews

Priority: Low

Statement:

As a user,

I want to read customer reviews,

So that I can make informed decisions.

BV: 50		CP: 3

Acceptance Criteria:

- Given I open a product page,

- When I scroll down,

- Then I see all submitted reviews.

User Story 28: Product Rating

Priority: Medium

Statement:

As a user,

I want to rate a product,

So that others can benefit from my feedback.

BV: 100		CP: 5

Acceptance Criteria:

- Given I’ve purchased a product,

- When I go to the product page,

- Then I can leave a star rating and comment.

User Story 29: Report on fake reviews

Priority: Low

Statement:

As a user,

I want to report inappropriate reviews,

So that the platform stays trustworthy.

BV: 20		CP: 5

Acceptance Criteria:

- Given I see a suspicious review,

- When I click "Report",

- Then the admin is notified for review.

User Story 30: View average ratings

Priority: Medium

Statement:

As a user,

I want to view average ratings of products,

So that I can identify best-rated items.

BV: 500		CP: 8

Acceptance Criteria:

- Given I’m on a listing or product page,

- When I view ratings,

- Then I see the average of all user ratings.

Admin or Back Office

User Story 31: Add Product

Priority: High

Statement:

As an admin,

I want to add new products,

So that customers have new items to buy.

BV: 1000	CP: 13

Acceptance Criteria:

- Given I enter product info,

- When I save it,

- Then the product shows on the site.

User Story 32: Manage Inventory

Priority: High

Statement:

As an admin,

I want to update product inventory,

So that stock levels are accurate.

BV: 500		CP: 8

Acceptance Criteria:

- Given I enter Inventory tab,

- When I save it,

- Then the Stock details are updated.

User Story 33: Manage user

Priority: High

Statement:

As an admin,

I want to manage user accounts,

So that I can assist or block when needed.

BV: 500		CP: 8

Acceptance Criteria:

- Given I’m in admin panel,

- When I search for a user,

- Then I can edit, suspend or delete the account.

User Story 34: Update product

Priority: High

Statement:

As an admin,

I want to edit or delete products,

So that the catalogue is accurate.

BV: 500		CP: 8

Acceptance Criteria:

- Given I access the product list,

- When I make changes,

- Then it reflects immediately.

User Story 35: Order report

Priority: Medium

Statement:

As an admin,

I want to view order reports,

So that I can analyse performance.

BV: 100		CP: 8

Acceptance Criteria:

- Given I’m in the reports section,

- When I filter by date range,

- Then I see revenue, orders and returns.

Security & Privacy

User Story 36: Payment details to be secure

Priority: High

Statement:

As a user,

I want my payment information to be encrypted,

So that my data stays safe.

BV: 500		CP: 8

Acceptance Criteria:

- Given I enter card info,

- When I pay,

- Then it's encrypted and never stored.

User Story 37: Safe logout

Priority: High

Statement:

As a user,

I want to log out securely,

So that others cannot access my account.

BV: 500		CP: 5

Acceptance Criteria:

- Given I click "Logout",

- When I confirm,

- Then I’m signed out and redirected.

User Story 38: Order confirmation to Email

Priority: Medium

Statement:

As a user,

I want to receive order confirmation by email,

So that I have proof.

BV: 200		CP: 5

Acceptance Criteria:

- Given I place an order,

- When it completes,

- Then I receive an email with invoice.

User Story 39: Product Wish listing

Priority: Low

Statement:

As a user,

I want to save my favourite products,

So that I can revisit them later.

BV: 20		CP: 8

Acceptance Criteria:

- Given I’m logged in,

- When I click "Add to Wish list",

- Then it appears in my favourites.

User Story 40: Manage notification

Priority: Low

Statement:

As a user,

I want to manage notifications,

So that I control what I receive.

BV: 50		CP: 5

Acceptance Criteria:

- Given I go to notification settings,

- When I toggle options,

- Then I receive only selected alerts.